# GxP IT SYSTEM AUDIT EVIDENCE PACK

Comprehensive Regulatory Compliance & Audit Readiness Dossier

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD
This document is a synthetic simulation record compiled for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data or an operational release.

Target System: Novo Life MES PAS-X (SYS-MES-001)
Lifecycle Status: PRE-OPERATIONAL / NOT ACTIVATED
Current Release Recommendation: HOLD / DEFER - DO NOT RELEASE
Assessment Timestamp: 2026-09-04 09:33:32 UTC
Audit Readiness Index: 100%
Framework Alignment: 21 CFR Part 11 | EU Annex 11 | GAMP 5 Category 4 | ALCOA+ | ICH Q9

# 1. Executive Summary & Readiness Assessment

This dossier provides automated, continuous verification of Novo Life MES PAS-X against established GxP regulatory compliance standards. The current deterministic audit readiness score is evaluated at 100%. The primary recommendation is HOLD / DEFER - DO NOT RELEASE due to open intended-use verification (OV/PfV/UAT not performed), unrated residual risks in the requirement baseline, and blocked lifecycle phase gates G5 and G6.

# 2. Lifecycle Phase Gate Evaluation (G1 - G6)

| Gate Code | Gate Name | Status | Prerequisites / Blocking Evidence |
| --- | --- | --- | --- |
| G1 | Project Inception & Regulatory Scope | MET | Satisfied in NL-MES-MLGP-001 |
| G2 | Requirements Baseline Approval | MET | Satisfied in NL-MES-URS-001 |
| G3 | Detailed Design & Specification Freeze | MET | Satisfied in NL-MES-FS-001 |
| G4 | Technical Verification & IQ | MET | Technical interfaces and IQ passed; intended-use testing pending. |
| G5 | Release Readiness & Residual Risk Acceptance | NOT_MET | Blocked by missing intended-use verification (OV/PfV/UAT not performed), unrated residual risks across 49 working high requirements, and deferred VSR. |
| G6 | Operational Handover & SLA Activation | NOT_MET | Blocked by incomplete shopfloor training (0 of 250 operators qualified) and unactivated SLA. |

# 3. Mandatory Compliance Checklist Results

| Control ID | Regulatory Requirement | Result | Evidence Finding |
| --- | --- | --- | --- |

# 4. Identified Compliance Gaps & Risks

# 5. Cryptographically Chained Audit Trail Ledger

| Timestamp (UTC) | Actor / Agent | Action | SHA-256 Hash Link |
| --- | --- | --- | --- |
| 2026-09-04 09:33:32 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | af1787a8e9...78b184 |
| 2026-09-04 09:33:30 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | 25e6775d43...a09c92 |
| 2026-09-04 09:33:26 | USER: supervisor_agent | RAG_QUERY | 04936f3647...8900cb |
| 2026-09-04 09:33:20 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | 29f4085127...1bb48e |
| 2026-09-04 09:33:19 | AGENT: document_parser | DOCUMENT_INGESTED | 864a282a49...9c1428 |
| 2026-09-04 09:33:18 | AGENT: document_parser | DOCUMENT_INGESTED | 228b4e6058...a73bf1 |
| 2026-09-04 09:33:15 | AGENT: document_parser | DOCUMENT_INGESTED | 4394cc31fb...1e62ad |