NOVO LIFE Computerized System Validation Package
IT Implementation Report - Novo Life MES PAS-X (G5 / G6 Evaluation)
Document ID: NL-MES-IREP-001  |  Version: 1.0  |  Status: Published (Blocked)  |  Date: 2025-03-14

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD This document is a synthetic simulation record for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data.

# 1. Executive Summary

This Implementation Report summarizes the technical deployment, installation qualification, and phase gate evaluations for Novo Life MES PAS-X (SYS-MES-001).

# 2. Technical Verification Status

• Infrastructure & Network Provisioning: COMPLETE
• Installation Qualification (IQ): COMPLETE
• ERP (SAP S/4HANA) Technical Integration: COMPLETE
• LIMS Technical Integration: COMPLETE
• Backup and Disaster Recovery Failover Testing: COMPLETE
• Intended-Use Verification (OV / PfV / UAT): NOT PERFORMED (Blocked by open recipe test scripts)
• Production Deployment: NOT PERFORMED

# 3. Operational Readiness & Handover Items

• Operational Shopfloor Training: OPEN (0 of 250 operators trained)
• Operational Handover to Business: OPEN
• Residual Risk Acceptance: OPEN
• Validation Summary Report (VSR): DEFERRED

# 4. Lifecycle Phase Gate Status

• Gate G1 (Inception): MET
• Gate G2 (Requirements Baseline): MET
• Gate G3 (Detailed Design Freeze): MET
• Gate G4 (Technical Verification): MET (Technical IQ / Interfaces only)
• Gate G5 (Release Readiness): NOT MET — Blocked by missing OV/PfV/UAT and unrated residual risks
• Gate G6 (Operational Handover): NOT MET — Blocked by open training and unactivated SLA