NOVO LIFE Computerized System Validation Package
Master Lifecycle Generation Plan - Novo Life MES PAS-X
Document ID: NL-MES-MLGP-001  |  Version: 1.0  |  Status: Approved (Simulated)  |  Date: 2025-01-15

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD This document is a synthetic simulation record for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data.

# 1. Purpose & Scope

This Master Lifecycle Generation Plan (MLGP) defines the computerized system validation and lifecycle management strategy for the Novo Life Manufacturing Execution System (MES) based on Werum PAS-X software (System ID: SYS-MES-001). This system is classified under GAMP 5 Category 4 (Configured Computerized System) and operates within a GxP-Critical commercial packaging environment.

# 2. System Classification & Governance

• System Name: Novo Life MES PAS-X
• System Identifier: SYS-MES-001
• GAMP 5 Category: Category 4 (Configured Software)
• GxP Impact: Direct Impact on Product Quality, Batch Release, and 21 CFR Part 11 Electronic Records
• System Owner: Sarah Jenkins (IT Quality & Validated Systems)
• Quality Unit Reviewer: Dr. Elena Rostova (QA Compliance)

# 3. Lifecycle Phase Gates

The project enforces six formal phase gates. Advancement across gates requires explicit Quality Unit authorization:
• Gate G1: Project Inception & Regulatory Categorization
• Gate G2: Requirements Baseline Approval (URS signed)
• Gate G3: Design & Specification Freeze (FS, CS signed)
• Gate G4: Verification & Qualification (IQ, Integration Testing, OV/PfV/UAT)
• Gate G5: Release Readiness & Residual Risk Acceptance (VSR approval)
• Gate G6: Operational Handover & SLA Activation