NOVO LIFE

MES PAS-X Lifecycle Package

BACKUP AND RESTORE VERIFICATION REPORT

NL-MES-BRVR-001

DOCUMENT CLASSIFICATION

DUMMY / SIMULATED - Fictional initial-implementation backup and restore verification for hackathon and audit-training use. No real backup copy, production data, outage, restore, validated-state decision or release record is represented.

| Control field | Value |
| --- | --- |
| Document title | Backup and Restore Verification Report |
| Document ID | NL-MES-BRVR-001 |
| Version / date | 0.1 / 11 Aug 2026 |
| Lifecycle object | Fictional Novo Life MES PAS-X / isolated TEST/VAL recovery simulation |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Execution population | 12 activities; 8 recoverable component/data classes; 30 evidence objects |
| Final result | Successful (simulated); 12/12 activities Passed; 0 open execution exceptions |
| Recovery objectives | RPO <=24h; RTO <=8h; WRT <=4h; MTD <=12h |
| Release boundary | Progression to IT recovery planning/testing only; no production/system release |
| Source package | 19 controlled DUMMY Word documents; hashes in Appendix D |

CONTROLLED STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Approval applies only to internal consistency and training suitability. It does not approve real execution, production restoration, operational use, residual risk, system acceptance/release or validated state.

Dummy document created for hackathon/training simulation only. Not valid for operational, regulatory, inspection, or GxP release use.

# Document control and simulated approvals

| Role | Review / approval purpose | Approval record | Date | Status |
| --- | --- | --- | --- | --- |
| Document Owner | Scope, package consistency and lifecycle placement | Fictional lifecycle documentation role | 11 Aug 2026 | Final Approved (simulated) |
| Technical Executor | Backup/restore execution evidence and technical conclusion | Fictional infrastructure/recovery role | 11 Aug 2026 | Final Approved (simulated) |
| IT Quality / Validation | Risk-based verification, evidence and traceability | Fictional validation role | 11 Aug 2026 | Final Approved (simulated) |
| Business Process Owner | Recovery objectives and business-readiness boundary | Fictional business role | 11 Aug 2026 | Final Approved (simulated) |
| Quality Assurance | Exception, independence and approval-state review | Fictional quality role | 11 Aug 2026 | Final Approved (simulated) |

| Version | Date | Author role | Change summary |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY backup and restore verification report covering scope, execution, objectives, traceability, result and post-evaluation actions. |

SIGNATURE BOUNDARY

Electronic approval names and signatures are intentionally omitted. The role-based entries above are simulated approval records and are not valid quality-system signatures.

# Executive conclusion

VERIFICATION OUTCOME

BACKUP AND RESTORE VERIFICATION SUCCESSFUL (SIMULATED): all 12 planned activities passed, all 8 recoverable classes were included, integrity/completeness checks matched, the authorised isolated restore succeeded, and every approved recovery objective was met. No execution defect or validation deviation remains open.

| Measure | Target / expected | Observed simulated result | Evaluation |
| --- | --- | --- | --- |
| Planned activities | 12 executed and reviewed | 12 Passed / 0 Failed | Met |
| Recoverable scope | 8 approved classes | 8 included / 0 omitted | Met |
| Effective RPO | <= 24 hours | 17 minutes | Met |
| RTO | <= 8 hours | 2 hours 36 minutes | Met |
| WRT | <= 4 hours | 1 hour 32 minutes | Met |
| MTD | <= 12 hours | 4 hours 8 minutes | Met |
| Exceptions | No open blocker | 0 defects; 0 deviations; 0 unexplained deltas | Met |

This conclusion is limited to the controlled DUMMY exercise in the isolated TEST/VAL recovery enclave. It provides component-level backup and restore evidence for the next lifecycle activities. It is not a full-scale disaster-recovery drill, reactive post-incident verification, production restoration, business-continuity acceptance or release decision.

RISK AND HANDOFF BOUNDARY

All five linked risks remain Open. The report adds simulated control-effectiveness evidence only; it does not set a residual rating or accept residual risk. DUMMY-DRF-MES-007 also remains Open for the operational handoff package.

# 1 Purpose, scope and report boundary

## 1.1 Purpose

The purpose of this report is to document and evaluate a risk-based simulated verification of the backup process and a representative authorised restore for the fictional Novo Life MES PAS-X solution. The report determines whether protected software/configuration and data copies are complete, integral and usable; whether failure conditions are visible; whether representative state can be restored and reconciled; and whether the approved recovery objectives were met.

## 1.2 Included and excluded scope

| Included | Excluded / later lifecycle activity |
| --- | --- |
| Software and data backup manifests, timing, integrity, completeness, access, encryption, retention and monitoring | Live production backup media, real credentials, live endpoints or operational data |
| Authorised isolated TEST/VAL restore of a coordinated full-plus-incremental set | Restore into PROD, destructive failover, production outage or live rollback |
| Record, metadata, audit, signature, interface, IAM/time and monitoring reconciliation | End-to-end business continuity, site disaster coordination or real post-incident validated-state restoration |
| RPO, RTO, WRT and MTD measurement for the simulated scenario | Final operational service targets, SLA acceptance or enterprise disaster-recovery prioritisation |
| Traceability to requirements, design, configuration, interfaces and risks | Residual-risk acceptance, system acceptance/release or production authorization |

## 1.3 Source-script and prior-result boundary

NL-MES-IQTC-001 remains unchanged and is not reused as a backup/restore execution record. NL-MES-IQR-001 is the authoritative IQ result. Its passed cases DUMMY-TC-MES-IQ-021 and DUMMY-TC-MES-IQ-022 establish configuration and isolation prerequisites only; this report creates separate simulated BRVR run and evidence objects.

# 2 Governing sources and reporting method

| Source | Controlled state | Application in this report |
| --- | --- | --- |
| Q0808604 Backup and recovery of IT solutions | Ver 2.0; Approved 30 Aug 2024 | Software/data backup, recovery objectives, risk-based isolated verification, documented result, issue closure and post-evaluation improvement |
| Q0697905 IT Verification Planning and Reporting Template | Ver 1.0; Approved | Approved test object/run identity, baseline comparison, exception resolution, result against criteria and conclusion |
| Q0300370 System Verification | Ver 7.0; controlled training copy | Traceability, configuration, evidence, deviation closure and explicit verification success/failure |
| Q0300381 Validation Deviations | Ver 5.0; Effective 15 Oct 2024 | Prior deviation closure is checked; new execution departures would require impact, approval, correction and retest |
| Q0715589 Acceptance verification and release of IT systems | Ver 1.0; Approved 02 Nov 2021 | Separates this verification result from later system acceptance and release |
| NL-MES-MLGP-001 | Simulated approved package plan | Sequence 20, purpose, one-file delivery and downstream linkage |
| NL-MES-IQR-001 | Simulated approved IQ Report | IQ prerequisite result, case 021 pass and case 022 isolation-deviation closure |
| URS/FS/DS/CS/ITRA/ITRRA/IS/DIA/TRM | Current DUMMY controlled package | Requirements, designs, configuration items, data-integrity controls, risks and traceability |

METHOD DISTINCTION

Q0808604 distinguishes planned backup/recovery verification from reactive post-incident verification. This report documents the former only.

# 3 Approved simulated verification design

| Design field | Approved DUMMY value |
| --- | --- |
| Scenario | Loss/corruption of the TEST/VAL working set; restore the latest approved coordinated full-plus-incremental recovery set |
| Execution context | DUMMY-ENV-MES-BRV-VAL-01 isolated recovery enclave; synthetic data only |
| Execution window | 09-11 Aug 2026 |
| Full copy | DUMMY-BCK-MES-001-FULL / 09 Aug 2026 22:00-22:42 |
| Incremental copy | DUMMY-BCK-MES-002-INC / 10 Aug 2026 02:00-02:11 |
| Restore run | DUMMY-RST-MES-001 / 10 Aug 2026 08:00-12:08 |
| Start / final baselines | DUMMY-BSL-BRV-001 / DUMMY-BSL-BRV-002 |
| Evidence index | DUMMY-EVIDENCE-BRV-INDEX-001 / 30 protected evidence objects |
| Data classification | Synthetic DUMMY GxP-like records; no personal data and no production data |
| Independence | Fictional executor, business reviewer, security reviewer, validation reviewer and quality approver are role-separated |

## 3.1 Recoverable scope

| Scope ID | Protected class | Type | Component | Strategy | Disposition |
| --- | --- | --- | --- | --- | --- |
| SC-BRV-01 | PAS-X application software and deployable configuration | Software/configuration | CMP-MES-APP-001 | Full plus approved incremental/delta | Included |
| SC-BRV-02 | Database schema, regulated records and metadata | Data and metadata | CMP-MES-DB-001 | Application-consistent full plus incremental | Included |
| SC-BRV-03 | Audit-trail events and integrity context | GxP evidence | CMP-MES-DB-001 / CMP-MES-REP-001 | Coordinated with database recovery point | Included |
| SC-BRV-04 | Electronic-signature links and meaning | GxP evidence | CMP-MES-APP-001 / CMP-MES-DB-001 | Relationship-preserving coordinated set | Included |
| SC-BRV-05 | Integration mappings, queues and checkpoints | Configuration/state | CMP-MES-INT-001 | Configuration plus recoverable transaction state | Included |
| SC-BRV-06 | Report definitions and retained output references | Configuration/evidence | CMP-MES-REP-001 | Versioned definitions and protected evidence index | Included |
| SC-BRV-07 | IAM/time non-secret configuration and trust references | Dependency configuration | CMP-ENT-IAM-001 / CMP-ENT-TIME-001 | Protected references; no live secrets exported | Included |
| SC-BRV-08 | Backup/monitoring policy, jobs, alerts and evidence settings | Operational configuration | CMP-ENT-BCK-001 / CMP-ENT-MON-001 | Protected service configuration/evidence | Included |

## 3.2 Recovery objectives

| Objective | Definition used | Approved DUMMY target | Measurement rule |
| --- | --- | --- | --- |
| RPO | Maximum acceptable time between selected recovery point and simulated interruption | <= 24 hours | 02:00 recovery point to 02:17 simulated interruption |
| RTO | Time from authorised technical recovery start until solution/data are online | <= 8 hours | 08:00 restore start to 10:36 technical recovery |
| WRT | Time to verify integrity, dependencies and readiness after technical recovery | <= 4 hours | 10:36 verification start to 12:08 verification complete |
| MTD | Total technical recovery plus work-recovery window | <= 12 hours | RTO plus WRT = 4 hours 8 minutes |

# 4 Prerequisite and activation review

ACTIVATION DECISION

EXECUTION ACTIVATED (SIMULATED): all 16 prerequisites were Met before DUMMY-RUN-BRV-001. The prior isolation deviation was closed and the accepted restore target remained segregated from PROD.

| Prerequisite | Condition | Owner role | Evidence / basis | Status |
| --- | --- | --- | --- | --- |
| PRE-BRV-001 | Approved current lifecycle documents and report scope | Document Owner | NL-MES-MLGP-001 and 19-document baseline reconciled | Met (simulated) |
| PRE-BRV-002 | Approved risk assessments and recovery trace | IT Quality / Validation | ITRA/ITRRA plus URS/FS/DS/CS chains 037-040 | Met (simulated) |
| PRE-BRV-003 | IQ accepted before functional restore exercise | IT Quality / Validation | NL-MES-IQR-001 successful; 32/32 cases Passed | Met (simulated) |
| PRE-BRV-004 | Backup configuration verified | Technical Executor | DUMMY-TC-MES-IQ-021 Passed | Met (simulated) |
| PRE-BRV-005 | Restore isolation rule corrected and approved | Quality Assurance | DUMMY-DEV-MES-002 Closed; IQ rerun Passed 08 Aug 2026 | Met (simulated) |
| PRE-BRV-006 | Isolated TEST/VAL recovery enclave available | Technical Executor | DUMMY-ENV-MES-BRV-VAL-01; no route to regulated PROD execution | Met (simulated) |
| PRE-BRV-007 | Approved synthetic data population loaded | Business Process Owner | DUMMY-DATASET-MES-BRV-001; no personal or production data | Met (simulated) |
| PRE-BRV-008 | Recovery objectives approved for the simulation | Business Process Owner | DUMMY-PAR-BRV-001: RPO 24h / RTO 8h / WRT 4h / MTD 12h | Met (simulated) |
| PRE-BRV-009 | Executor training and role segregation confirmed | Document Owner | Role-based fictional training records; executor/reviewer separated | Met (simulated) |
| PRE-BRV-010 | Authorised service identities and least privilege | Security Reviewer | Dummy role/access comparison; no live credentials | Met (simulated) |
| PRE-BRV-011 | Common time basis and monitoring available | Technical Executor | Authoritative DUMMY time source and event correlation verified | Met (simulated) |
| PRE-BRV-012 | Backup target separation and encryption settings | Security Reviewer | Dummy isolated target; in-transit/at-rest protection recorded | Met (simulated) |
| PRE-BRV-013 | Restore runbook and rollback/cleanup approved | Technical Executor | DUMMY-RUNBOOK-BRV-001 | Met (simulated) |
| PRE-BRV-014 | Evidence repository and independent review route | IT Quality / Validation | DUMMY-EVIDENCE-BRV-INDEX-001 protected and reviewable | Met (simulated) |
| PRE-BRV-015 | No blocking defect, deviation or unexplained baseline delta | Quality Assurance | Execution activation review found none | Met (simulated) |
| PRE-BRV-016 | Planned cleanup and accepted-state baseline method | Technical Executor | DUMMY-BSL-BRV-001 start / DUMMY-BSL-BRV-002 final | Met (simulated) |

## 4.1 Baseline activation delta

| Baseline | Captured state | Comparison / disposition |
| --- | --- | --- |
| DUMMY-BSL-BRV-001 | Approved scope, dataset, copy IDs, environment inventory, runbook, recovery objectives and evidence route before execution | Start state protected before DUMMY-RUN-BRV-001 |
| DUMMY-BSL-BRV-002 | Restored inventory, reconciled populations, objective timings, exception status, cleanup and protected evidence index | All differences are planned execution effects; no unexplained configuration delta |

# 5 Verification execution and result

EXECUTION RESULT

12/12 activities Passed (simulated). There were no execution defects, validation deviations, unresolved errors, or unapproved changes. Negative challenges failed safely and did not alter the accepted restore target.

| Run ID | Activity | Date | Observed result | Final status | Evidence |
| --- | --- | --- | --- | --- | --- |
| DUMMY-RUN-BRV-001 | Scope and recovery-set reconciliation | 09 Aug 2026 | All 8 recoverable classes mapped once; exclusions none | Passed (simulated) | DUMMY-EV-BRV-001..003 |
| DUMMY-RUN-BRV-002 | Full software/configuration and data backup | 09 Aug 2026 | Protected copy completed; manifest and copy identity retained | Passed (simulated) | DUMMY-EV-BRV-004..006 |
| DUMMY-RUN-BRV-003 | Incremental data backup and effective RPO | 10 Aug 2026 | Recovery point 17 minutes before simulated interruption | Passed (simulated) | DUMMY-EV-BRV-007..008 |
| DUMMY-RUN-BRV-004 | Integrity, completeness and readability | 10 Aug 2026 | Manifest hashes, counts and package readability reconciled | Passed (simulated) | DUMMY-EV-BRV-009..011 |
| DUMMY-RUN-BRV-005 | Inaccessible target and failure-alert challenge | 10 Aug 2026 | No false success; contextual alert routed and acknowledged | Passed (simulated) | DUMMY-EV-BRV-012..013 |
| DUMMY-RUN-BRV-006 | Access, encryption, retention and separation | 10 Aug 2026 | Unauthorised actions denied/audited; policy matched | Passed (simulated) | DUMMY-EV-BRV-014..015 |
| DUMMY-RUN-BRV-007 | Authorised isolated coordinated restore | 10 Aug 2026 | Approved full+incremental set restored to isolated target | Passed (simulated) | DUMMY-EV-BRV-016..018 |
| DUMMY-RUN-BRV-008 | Record, audit and signature reconciliation | 10 Aug 2026 | All source/target counts and relationships matched | Passed (simulated) | DUMMY-EV-BRV-019..021 |
| DUMMY-RUN-BRV-009 | Interface, IAM and time recovery checks | 10 Aug 2026 | Checkpoints, role state and chronology reconciled | Passed (simulated) | DUMMY-EV-BRV-022..023 |
| DUMMY-RUN-BRV-010 | Corrupt, incomplete and wrong-version copy rejection | 10 Aug 2026 | Each unsafe copy rejected; accepted target unchanged | Passed (simulated) | DUMMY-EV-BRV-024..025 |
| DUMMY-RUN-BRV-011 | Recovery objectives and regulated-resume block | 10 Aug 2026 | RTO/WRT/MTD met; resume blocked until all checks approved | Passed (simulated) | DUMMY-EV-BRV-026..028 |
| DUMMY-RUN-BRV-012 | Final baseline, evidence protection and cleanup | 11 Aug 2026 | Baseline delta explained; isolated target cleaned/retained per plan | Passed (simulated) | DUMMY-EV-BRV-029..030 |

## 5.1 Backup-copy result

| Copy ID | Type | Start / end | Protected content | Manifest digest | Status |
| --- | --- | --- | --- | --- | --- |
| DUMMY-BCK-MES-001-FULL | Coordinated full | 09 Aug 22:00 / 22:42 | SC-BRV-01..08; 42.8 GB DUMMY payload | FA5749B1DB50DA809AE12E4C2B39CF2F149B8ADE38E5FA512330E0A6E74265BB | Passed (simulated) |
| DUMMY-BCK-MES-002-INC | Incremental | 10 Aug 02:00 / 02:11 | Changes since full; 1.6 GB DUMMY payload | AFABCF35F34591697522E43FBDC000D520FF9BECD7A9F8100A03A0399ED67CDF | Passed (simulated) |

## 5.2 Negative-challenge result

| Challenge | Expected safe behavior | Observed simulated behavior | Result |
| --- | --- | --- | --- |
| Inaccessible dummy target | No success; contextual alert; accountable acknowledgement | Job remained Failed; one alert routed/acknowledged; no copy accepted | Passed |
| Unauthorised restore role | Deny, audit and preserve target | Action denied and audited; target unchanged | Passed |
| Corrupt manifest/copy | Reject before reconstruction | Digest mismatch detected; restore not started | Passed |
| Incomplete coordinated set | Reject and identify missing class | Missing SC-BRV-05 identified; set not accepted | Passed |
| Wrong configuration version | Reject or hold before exposure | Version comparison generated HOLD; accepted target unchanged | Passed |

# 6 Integrity, completeness and recovery-objective evaluation

## 6.1 Population reconciliation

| Population | Source count | Restored count | Source digest | Restored digest | Evaluation |
| --- | --- | --- | --- | --- | --- |
| Synthetic batch-record packages | 128 | 128 | 657DFB7D05B87536B718C6CD69F1FC0AD27845AD46619EDA3080D243B4DE842A | 657DFB7D05B87536B718C6CD69F1FC0AD27845AD46619EDA3080D243B4DE842A | Matched / Passed |
| Configuration and master-data objects | 4096 | 4096 | 93D31B2731F48C27393DCF8EC666F1630788CABF09A2F47C5A5E79DE53D15855 | 93D31B2731F48C27393DCF8EC666F1630788CABF09A2F47C5A5E79DE53D15855 | Matched / Passed |
| Audit-trail events | 12480 | 12480 | 7F98FA1ABF87B1354BF903FF3A66BE92A6C4B0FF963A6FAD2953F4B8EBCABBD1 | 7F98FA1ABF87B1354BF903FF3A66BE92A6C4B0FF963A6FAD2953F4B8EBCABBD1 | Matched / Passed |
| Electronic-signature links | 640 | 640 | 39B9B973E5A9126B82B4682128AD1D33D3A2871D55B4BEBFD802A78961524E6A | 39B9B973E5A9126B82B4682128AD1D33D3A2871D55B4BEBFD802A78961524E6A | Matched / Passed |
| Interface queue/checkpoint records | 1024 | 1024 | 2E31491CA8CCE177506C6B260E92FDF2D1B9F1F9C5D2BEEB38D4839F164E3997 | 2E31491CA8CCE177506C6B260E92FDF2D1B9F1F9C5D2BEEB38D4839F164E3997 | Matched / Passed |

## 6.2 Recovery timeline

| Stage | Timestamp | Elapsed / interval | Evidence | Evaluation |
| --- | --- | --- | --- | --- |
| Latest approved recovery point | 10 Aug 2026 02:00 | 17 min before simulated interruption | DUMMY-EV-BRV-008 | RPO Met |
| Simulated interruption point | 10 Aug 2026 02:17 | Reference event only; no real outage | DUMMY-EV-BRV-008 | Recorded |
| Authorised restore start | 10 Aug 2026 08:00 | RTO clock start | DUMMY-EV-BRV-016 | Recorded |
| Technical recovery complete | 10 Aug 2026 10:36 | 2 h 36 min RTO | DUMMY-EV-BRV-017..018 | RTO Met |
| Post-restore verification start | 10 Aug 2026 10:36 | WRT clock start | DUMMY-EV-BRV-019 | Recorded |
| Reconciliation and review complete | 10 Aug 2026 12:08 | 1 h 32 min WRT | DUMMY-EV-BRV-026..028 | WRT Met |
| Total evaluated window | 08:00-12:08 | 4 h 08 min | DUMMY-EV-BRV-026 | MTD Met |

## 6.3 Post-restore integrity checks

| Check | Acceptance focus | Observed simulated result | Status |
| --- | --- | --- | --- |
| Application/configuration | Approved version and configuration; no unexplained drift | Version/configuration comparison matched DUMMY-BSL-BRV-001 | Passed |
| Database/records | Counts, referential integrity and readability | All five populations matched; sampled records readable | Passed |
| Audit/signatures | Chronology, attribution, meaning and permanent links | 12,480 events and 640 links preserved and queryable | Passed |
| Interfaces | Queue/checkpoint state and no blind replay | 1,024 state records reconciled; resume held pending review | Passed |
| IAM/time | Trusted connectivity, current role state and consistent chronology | Non-secret references restored; stale access absent; time reconciled | Passed |
| Monitoring/alerts | Recovered configuration, job visibility and accountable route | Expected sources active; controlled test alert completed | Passed |

# 7 Exception, issue and post-evaluation review

| Exception class | Count | Disposition | Evidence / note |
| --- | --- | --- | --- |
| Execution defects | 0 | None opened | All 12 activities met expected results |
| Validation deviations | 0 | None opened | Execution followed the approved DUMMY method |
| Unapproved changes | 0 | None | Start/final baseline differences were planned and explained |
| Prior IQ deviation | 1 | Closed before activation | DUMMY-DEV-MES-002; restore-target isolation corrected and rerun Passed |
| Open lifecycle design finding | 1 | Non-blocking / carried forward | DUMMY-DRF-MES-007; operational SOP/guides/SLA/review/training handoff |

ISSUE CONCLUSION

No issue required correction or rerun during this BRVR exercise. Q0808604 post-evaluation improvements are recorded below as planned lifecycle actions, not as concealed verification failures.

| Action | Improvement / follow-up | Owner role | Due stage | Blocking this report? |
| --- | --- | --- | --- | --- |
| ACT-BRV-001 | Use these targets and dependencies when authoring NL-MES-IRP-001; confirm recovery priorities, role/contact channels and activation criteria. | IT System Manager / Business Process Owner | Before IRTR approval | No |
| ACT-BRV-002 | Define and approve operational component/full-scale exercise cadence using risk and supplier/service obligations. | IT System Manager | Before operational handoff | No |
| ACT-BRV-003 | Embed backup monitoring, incident routing, evidence retention and review responsibilities in OMSOP/SLA. | Operations Lead / Service Owner | Before operational handoff | No |
| ACT-BRV-004 | Trigger reassessment and re-verification after significant platform, topology, backup, security, interface or SLA change. | Change Owner / IT Quality | Maintained state | No |
| ACT-BRV-005 | Keep DUMMY-DRF-MES-007 open until all operational documentation and training handoffs are approved. | Operations Lead / Business Process Owner | Before OV readiness | No |

# 8 Traceability and risk-control conclusion

## 8.1 Requirement chain

| URS | FS | DS | CI | Purpose | BRVR runs | Result |
| --- | --- | --- | --- | --- | --- | --- |
| URS-MES-037 | FS-MES-037 | DS-MES-037 | CI-MES-037 | Risk-based backup coverage | DUMMY-RUN-BRV-001-006 | Control-effectiveness evidence complete (simulated) |
| URS-MES-038 | FS-MES-038 | DS-MES-038 | CI-MES-038 | Complete and accurate restoration | DUMMY-RUN-BRV-004, 006-010 | Control-effectiveness evidence complete (simulated) |
| URS-MES-039 | FS-MES-039 | DS-MES-039 | CI-MES-039 | Coordinated service recovery | DUMMY-RUN-BRV-007-011 | Control-effectiveness evidence complete (simulated) |
| URS-MES-040 | FS-MES-040 | DS-MES-040 | CI-MES-040 | Backup/recovery verification and monitoring | DUMMY-RUN-BRV-001-012 | Control-effectiveness evidence complete (simulated) |

## 8.2 Risk evidence

| Risk | Working statement | BRVR evidence effect | Lifecycle state |
| --- | --- | --- | --- |
| RSK-MES-016 | Application/infrastructure unavailability or capacity exhaustion | Recovery sequence and safe-resume evidence added | Open; residual not rated/accepted |
| RSK-MES-017 | Backup incomplete, corrupt, unavailable or outside need | Scope, manifest, failure alert, integrity and restore evidence added | Open; residual not rated/accepted |
| RSK-MES-018 | Recovery fails objectives or creates inconsistent state | Isolated coordinated restore, rejection and reconciliation evidence added | Open; residual not rated/accepted |
| RSK-MES-020 | Supplier/service dependency or evidence gap | Backup/monitoring service evidence and follow-up obligations added | Open; residual not rated/accepted |
| RSK-MES-024 | Maintained-state controls or training become ineffective | Periodic/reverification triggers and handoff actions added | Open; residual not rated/accepted |

## 8.3 Recovery dependency evidence

| Interface/control | Recovery purpose | Evidence focus | Result |
| --- | --- | --- | --- |
| INT-MES-ERP-009 | ERP configuration/state recovery and reconciliation continuity | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-LIMS-009 | LIMS configuration/state recovery and transaction continuity | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-AUT-010 | Automation configuration/state recovery before execution resumes | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-HIS-008 | Historian provenance, checkpoint and retained evidence recovery | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-IAM-008 | IAM trust/reference restore and role-state reconciliation | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-TIM-006 | Trusted time recovery and chronology reconciliation | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-001 | Operational-service boundary and accountable ownership | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-003 | Job, queue, storage and capacity visibility | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-004 | Backup execution/status exchange | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-005 | Restore/recovery state exchange and resume block | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-007 | Service security, copy/evidence integrity and authorisation | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-008 | Time and cross-service evidence correlation | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-009 | Acknowledgement, escalation and uncertain-state handling | Runs 005-011 and linked evidence | Represented / Passed (simulated) |
| INT-MES-OPS-010 | Operational configuration/evidence retention and reverification | Runs 005-011 and linked evidence | Represented / Passed (simulated) |

LIVING TRACEABILITY DELTA

The living TRM should add NL-MES-BRVR-001 as control-effectiveness evidence for the four primary requirement chains, fourteen recovery dependencies and five risks. Existing requirements remain applicable and the risks remain Open.

# 9 Acceptance criteria evaluation

ACCEPTANCE RESULT

AC-BRV-01 through AC-BRV-12 are Met (simulated). The result is successful for the approved tested scope and is not a system-release decision.

| Criterion | Acceptance statement | Evidence / result basis | Status |
| --- | --- | --- | --- |
| AC-BRV-01 | Approved scope, risks, prerequisites and isolated context were available before execution. | PRE-BRV-001..016; DUMMY-BSL-BRV-001 | Met (simulated) |
| AC-BRV-02 | Software, configuration, data, metadata, audit, signature, interface and operational settings were covered. | SC-BRV-01..08; DUMMY-RUN-BRV-001 | Met (simulated) |
| AC-BRV-03 | Backup runs produced attributable copy IDs, timing, scope, result and protected manifests. | DUMMY-RUN-BRV-002..004 | Met (simulated) |
| AC-BRV-04 | Backup integrity, accuracy, completeness and readability were demonstrated. | DUMMY-EV-BRV-009..011; reconciliation register | Met (simulated) |
| AC-BRV-05 | Effective recovery point met the approved RPO target. | 17 min measured vs 24 h target | Met (simulated) |
| AC-BRV-06 | Copies and activities met access, encryption, retention and separation controls. | DUMMY-RUN-BRV-006; negative access evidence | Met (simulated) |
| AC-BRV-07 | Failed or inaccessible backup conditions did not report success and created actionable alerts. | DUMMY-RUN-BRV-005 | Met (simulated) |
| AC-BRV-08 | An approved recovery set restored successfully into an isolated authorised target. | DUMMY-RST-MES-001; DUMMY-RUN-BRV-007 | Met (simulated) |
| AC-BRV-09 | Restored records, metadata, audit events, signatures and interface state matched the source population. | DUMMY-RUN-BRV-008..009; count/hash register | Met (simulated) |
| AC-BRV-10 | Corrupt, incomplete, wrong-version and unauthorised restore attempts failed safely. | DUMMY-RUN-BRV-006 and -010 | Met (simulated) |
| AC-BRV-11 | RTO, WRT and MTD objectives were met and regulated resume remained blocked until reconciliation completed. | 2h36 / 1h32 / 4h08 measured | Met (simulated) |
| AC-BRV-12 | No open execution exception remained; evidence and final baseline were protected; boundary statements were preserved. | DUMMY-RUN-BRV-012; DUMMY-BSL-BRV-002 | Met (simulated) |

# 10 Final conclusion and approved progression

The simulated backup process and the fictional tools/services used to perform it worked as intended for the tested scope. The two approved recovery copies were attributable and protected; scope, timing, manifests, integrity, completeness and failure visibility met their expected results. The authorised isolated restore reconstructed the representative software/configuration and data state, and the source/target populations and relationships matched.

The observed effective RPO was 17 minutes, RTO was 2 hours 36 minutes, WRT was 1 hour 32 minutes and the evaluated total window was 4 hours 8 minutes. Each result met the applicable approved DUMMY objective. All negative challenges failed safely, regulated resume remained blocked until reconciliation was complete, and no execution exception remained open.

REPORT CONCLUSION

FINAL CONCLUSION - SUCCESSFUL (SIMULATED). NL-MES-BRVR-001 is accepted for training/demo use and supports progression to NL-MES-IRP-001 and NL-MES-IRTR-001. It does not authorize production release, operational use, system acceptance/release, actual validated state or residual-risk acceptance.

| Approval decision | Role | Decision | Date | Boundary |
| --- | --- | --- | --- | --- |
| Technical result | Technical Executor | Approve (simulated) | 11 Aug 2026 | Tested isolated scope only |
| Verification result | IT Quality / Validation | Approve (simulated) | 11 Aug 2026 | Evidence/traceability complete for BRVR |
| Business objectives | Business Process Owner | Approve (simulated) | 11 Aug 2026 | DUMMY objectives only |
| Quality disposition | Quality Assurance | Final Approve (simulated) | 11 Aug 2026 | No production/system release |

# Appendix A - Detailed recoverable-scope manifest

| Scope ID | Protected class | Type | Component | Strategy | Disposition |
| --- | --- | --- | --- | --- | --- |
| SC-BRV-01 | PAS-X application software and deployable configuration | Software/configuration | CMP-MES-APP-001 | Full plus approved incremental/delta | Included |
| SC-BRV-02 | Database schema, regulated records and metadata | Data and metadata | CMP-MES-DB-001 | Application-consistent full plus incremental | Included |
| SC-BRV-03 | Audit-trail events and integrity context | GxP evidence | CMP-MES-DB-001 / CMP-MES-REP-001 | Coordinated with database recovery point | Included |
| SC-BRV-04 | Electronic-signature links and meaning | GxP evidence | CMP-MES-APP-001 / CMP-MES-DB-001 | Relationship-preserving coordinated set | Included |
| SC-BRV-05 | Integration mappings, queues and checkpoints | Configuration/state | CMP-MES-INT-001 | Configuration plus recoverable transaction state | Included |
| SC-BRV-06 | Report definitions and retained output references | Configuration/evidence | CMP-MES-REP-001 | Versioned definitions and protected evidence index | Included |
| SC-BRV-07 | IAM/time non-secret configuration and trust references | Dependency configuration | CMP-ENT-IAM-001 / CMP-ENT-TIME-001 | Protected references; no live secrets exported | Included |
| SC-BRV-08 | Backup/monitoring policy, jobs, alerts and evidence settings | Operational configuration | CMP-ENT-BCK-001 / CMP-ENT-MON-001 | Protected service configuration/evidence | Included |

| Scope ID | Full-copy member digest | Incremental member digest | Restore-set result |
| --- | --- | --- | --- |
| SC-BRV-01 | C18A06AAD5ACB24B2EB62A45A833BE2825798D89C8316A0FA6B504A17753C95A | 026AF87ADF590C68647DCCEEE6CF23689BEB5594D05CC449E980162639DF07C5 | Integrity and membership accepted (simulated) |
| SC-BRV-02 | A4B5B417BE45D0FB51D67C8061A95B3B68F43699ACE4967A6D63E9FBD7147EB4 | 7B8B2F63ADDB7206DF72CBFC019107730B31F665D94687CDE0D9DF451D187979 | Integrity and membership accepted (simulated) |
| SC-BRV-03 | D731BD54A182968D553C360525FCB4964074D7CB9F6212F2FAF276789EF75F75 | 8A241D4B4E662F9D5F4489E2E006E738828AC11D9F6D02EA255A7D0D798640CC | Integrity and membership accepted (simulated) |
| SC-BRV-04 | E60699CFC4233D7F5832800CFFDD1C2918F70EDF9396F8E4CC17E21882BA5BA3 | A7203CA7A9F0A6B5ED8A5A1EC6A6FF35DE9A77B54B78DC8544B7AB91E35D1923 | Integrity and membership accepted (simulated) |
| SC-BRV-05 | 504D513007193521240F5104B381558595D46D184F6D02672BF8BEC9C77F4FE4 | 61FFA0E62E618376BB8E03526FA9EF82FF78114896A4DA9899F6918907220B78 | Integrity and membership accepted (simulated) |
| SC-BRV-06 | E1D52CA65760C143B5FF801D8E41E944D27B62FBACDEE3C659F2A1CD1B3D1E8E | 164064FE69F7ADA53AD519B3AACEA095E033EAD7D8357A6B2922B887B075455C | Integrity and membership accepted (simulated) |
| SC-BRV-07 | FC97876E486CC74013E197A51D69E26C5627035C20141C1F78A6645DDD2C2DD9 | 5EB0207A7649B9ADF97F1DFB40DB0631F4EF960742856C2E9F931E0D99A3212D | Integrity and membership accepted (simulated) |
| SC-BRV-08 | 98C37954E37682F9CD3C889E9297C117BF80DF80CFAFB1DC5A2EF5FF5C296A08 | DEF1AA2DD385BA1E2791614FD4C025E12B9A4EDF48391B77A98A6D5B8B1FC787 | Integrity and membership accepted (simulated) |

# Appendix B - Detailed execution register

| Run ID | Activity | Date | Observed result | Final status | Evidence |
| --- | --- | --- | --- | --- | --- |
| DUMMY-RUN-BRV-001 | Scope and recovery-set reconciliation | 09 Aug 2026 | All 8 recoverable classes mapped once; exclusions none | Passed (simulated) | DUMMY-EV-BRV-001..003 |
| DUMMY-RUN-BRV-002 | Full software/configuration and data backup | 09 Aug 2026 | Protected copy completed; manifest and copy identity retained | Passed (simulated) | DUMMY-EV-BRV-004..006 |
| DUMMY-RUN-BRV-003 | Incremental data backup and effective RPO | 10 Aug 2026 | Recovery point 17 minutes before simulated interruption | Passed (simulated) | DUMMY-EV-BRV-007..008 |
| DUMMY-RUN-BRV-004 | Integrity, completeness and readability | 10 Aug 2026 | Manifest hashes, counts and package readability reconciled | Passed (simulated) | DUMMY-EV-BRV-009..011 |
| DUMMY-RUN-BRV-005 | Inaccessible target and failure-alert challenge | 10 Aug 2026 | No false success; contextual alert routed and acknowledged | Passed (simulated) | DUMMY-EV-BRV-012..013 |
| DUMMY-RUN-BRV-006 | Access, encryption, retention and separation | 10 Aug 2026 | Unauthorised actions denied/audited; policy matched | Passed (simulated) | DUMMY-EV-BRV-014..015 |
| DUMMY-RUN-BRV-007 | Authorised isolated coordinated restore | 10 Aug 2026 | Approved full+incremental set restored to isolated target | Passed (simulated) | DUMMY-EV-BRV-016..018 |
| DUMMY-RUN-BRV-008 | Record, audit and signature reconciliation | 10 Aug 2026 | All source/target counts and relationships matched | Passed (simulated) | DUMMY-EV-BRV-019..021 |
| DUMMY-RUN-BRV-009 | Interface, IAM and time recovery checks | 10 Aug 2026 | Checkpoints, role state and chronology reconciled | Passed (simulated) | DUMMY-EV-BRV-022..023 |
| DUMMY-RUN-BRV-010 | Corrupt, incomplete and wrong-version copy rejection | 10 Aug 2026 | Each unsafe copy rejected; accepted target unchanged | Passed (simulated) | DUMMY-EV-BRV-024..025 |
| DUMMY-RUN-BRV-011 | Recovery objectives and regulated-resume block | 10 Aug 2026 | RTO/WRT/MTD met; resume blocked until all checks approved | Passed (simulated) | DUMMY-EV-BRV-026..028 |
| DUMMY-RUN-BRV-012 | Final baseline, evidence protection and cleanup | 11 Aug 2026 | Baseline delta explained; isolated target cleaned/retained per plan | Passed (simulated) | DUMMY-EV-BRV-029..030 |

# Appendix C - Evidence index

| Evidence ID | Evidence title | Run link | Owner / reviewer | Protection / state |
| --- | --- | --- | --- | --- |
| DUMMY-EV-BRV-001 | Approved scope matrix | DUMMY-RUN-BRV-001 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-002 | Component/data-class reconciliation | DUMMY-RUN-BRV-001 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-003 | Start baseline | DUMMY-RUN-BRV-001 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-004 | Full-backup job result | DUMMY-RUN-BRV-002 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-005 | Full-copy manifest | DUMMY-RUN-BRV-002 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-006 | Full-copy integrity digest | DUMMY-RUN-BRV-002 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-007 | Incremental-backup result | DUMMY-RUN-BRV-003 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-008 | RPO calculation | DUMMY-RUN-BRV-003 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-009 | Manifest integrity comparison | DUMMY-RUN-BRV-003 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-010 | Source/target count comparison | DUMMY-RUN-BRV-004 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-011 | Readability review | DUMMY-RUN-BRV-004 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-012 | Failed-target validation output | DUMMY-RUN-BRV-004 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-013 | Alert lifecycle | DUMMY-RUN-BRV-005 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-014 | Access-denial/audit evidence | DUMMY-RUN-BRV-005 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-015 | Encryption/retention/separation comparison | DUMMY-RUN-BRV-005 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-016 | Restore authorization | DUMMY-RUN-BRV-006 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-017 | Restore orchestration log | DUMMY-RUN-BRV-006 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-018 | Restored-target inventory | DUMMY-RUN-BRV-006 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-019 | Record/metadata reconciliation | DUMMY-RUN-BRV-007 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-020 | Audit/signature relationship check | DUMMY-RUN-BRV-007 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-021 | Business readability review | DUMMY-RUN-BRV-007 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-022 | Interface checkpoint reconciliation | DUMMY-RUN-BRV-008 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-023 | IAM/time reconciliation | DUMMY-RUN-BRV-008 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-024 | Unsafe-copy rejection results | DUMMY-RUN-BRV-008 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-025 | Accepted-target non-change check | DUMMY-RUN-BRV-009 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-026 | Recovery objective timeline | DUMMY-RUN-BRV-009 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-027 | Regulated-resume gate record | DUMMY-RUN-BRV-009 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-028 | Independent objective review | DUMMY-RUN-BRV-010 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-029 | Final baseline comparison | DUMMY-RUN-BRV-010 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |
| DUMMY-EV-BRV-030 | Evidence protection and cleanup record | DUMMY-RUN-BRV-010 | Fictional executor / independent reviewer | Protected DUMMY evidence; Final Approved (simulated) |

# Appendix D - Controlled source-document baseline

| Source ID | Controlled DUMMY document | SHA-256 | Bytes |
| --- | --- | --- | --- |
| SRC-BRV-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 |
| SRC-BRV-002 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 |
| SRC-BRV-003 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 |
| SRC-BRV-004 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 |
| SRC-BRV-005 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 |
| SRC-BRV-006 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 |
| SRC-BRV-007 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 |
| SRC-BRV-008 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 |
| SRC-BRV-009 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 |
| SRC-BRV-010 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 |
| SRC-BRV-011 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 |
| SRC-BRV-012 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 |
| SRC-BRV-013 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 |
| SRC-BRV-014 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 |
| SRC-BRV-015 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 |
| SRC-BRV-016 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 |
| SRC-BRV-017 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 |
| SRC-BRV-018 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 |
| SRC-BRV-019 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 |

SOURCE PRESERVATION

The 19 source DOCX files were read as controlled inputs and were not modified by creation of NL-MES-BRVR-001.

# Appendix E - Acceptance and traceability lookup

| Criterion | Acceptance statement | Evidence / result basis | Status |
| --- | --- | --- | --- |
| AC-BRV-01 | Approved scope, risks, prerequisites and isolated context were available before execution. | PRE-BRV-001..016; DUMMY-BSL-BRV-001 | Met (simulated) |
| AC-BRV-02 | Software, configuration, data, metadata, audit, signature, interface and operational settings were covered. | SC-BRV-01..08; DUMMY-RUN-BRV-001 | Met (simulated) |
| AC-BRV-03 | Backup runs produced attributable copy IDs, timing, scope, result and protected manifests. | DUMMY-RUN-BRV-002..004 | Met (simulated) |
| AC-BRV-04 | Backup integrity, accuracy, completeness and readability were demonstrated. | DUMMY-EV-BRV-009..011; reconciliation register | Met (simulated) |
| AC-BRV-05 | Effective recovery point met the approved RPO target. | 17 min measured vs 24 h target | Met (simulated) |
| AC-BRV-06 | Copies and activities met access, encryption, retention and separation controls. | DUMMY-RUN-BRV-006; negative access evidence | Met (simulated) |
| AC-BRV-07 | Failed or inaccessible backup conditions did not report success and created actionable alerts. | DUMMY-RUN-BRV-005 | Met (simulated) |
| AC-BRV-08 | An approved recovery set restored successfully into an isolated authorised target. | DUMMY-RST-MES-001; DUMMY-RUN-BRV-007 | Met (simulated) |
| AC-BRV-09 | Restored records, metadata, audit events, signatures and interface state matched the source population. | DUMMY-RUN-BRV-008..009; count/hash register | Met (simulated) |
| AC-BRV-10 | Corrupt, incomplete, wrong-version and unauthorised restore attempts failed safely. | DUMMY-RUN-BRV-006 and -010 | Met (simulated) |
| AC-BRV-11 | RTO, WRT and MTD objectives were met and regulated resume remained blocked until reconciliation completed. | 2h36 / 1h32 / 4h08 measured | Met (simulated) |
| AC-BRV-12 | No open execution exception remained; evidence and final baseline were protected; boundary statements were preserved. | DUMMY-RUN-BRV-012; DUMMY-BSL-BRV-002 | Met (simulated) |

| Trace object | Covered objects | Report evidence | Lifecycle disposition |
| --- | --- | --- | --- |
| Requirements | URS-MES-037, URS-MES-038, URS-MES-039, URS-MES-040 | Runs 001-012 / AC-BRV-01..12 | Effectiveness evidence added (simulated) |
| Functions | FS-MES-037, FS-MES-038, FS-MES-039, FS-MES-040 | Runs 001-012 / AC-BRV-01..12 | Effectiveness evidence added (simulated) |
| Designs | DS-MES-037, DS-MES-038, DS-MES-039, DS-MES-040 | Scope, restore, rejection and reconciliation evidence | Design verification evidence added (simulated) |
| Configuration items | CI-MES-037, CI-MES-038, CI-MES-039, CI-MES-040 | Scope, run, baseline and result registers | Configuration evidence added (simulated) |
| Risks | RSK-MES-016, RSK-MES-017, RSK-MES-018, RSK-MES-020, RSK-MES-024 | Risk evidence register | Remain Open; residual not rated/accepted |
| Interfaces/operations | INT-MES-ERP-009, INT-MES-LIMS-009, INT-MES-AUT-010, INT-MES-HIS-008, INT-MES-IAM-008, INT-MES-TIM-006, INT-MES-OPS-001, INT-MES-OPS-003, INT-MES-OPS-004, INT-MES-OPS-005, INT-MES-OPS-007, INT-MES-OPS-008, INT-MES-OPS-009, INT-MES-OPS-010 | Recovery dependency trace | Represented; later operational testing remains |

# Appendix F - Post-evaluation actions and maintained-state triggers

| Trigger | Required response | Evidence owner | Reverification expectation |
| --- | --- | --- | --- |
| Backup product/policy, encryption, retention or storage change | Assess scope, security, copy readability and target separation | IT System Manager / Security | Risk-based backup and restore re-verification |
| MES/database/interface version or topology change | Update scope/dependency matrix, recovery order and baselines | Change Owner / Technical Owner | Repeat affected component and coordinated restore tests |
| IAM/time/monitoring dependency change | Assess trust, chronology, alerting and resume criteria | Service Owner / IT Quality | Repeat affected dependency and reconciliation checks |
| Failed backup, missed schedule or integrity alert | Open incident, protect regulated processing, assess data exposure and recoverability | Operations Lead | Targeted restore test after correction when risk requires |
| Actual recovery event | Perform reactive post-recovery verification and re-establish validated state under approved process | Recovery Manager / Quality | Not satisfied by this BRVR report |
| Periodic test due | Execute approved desktop, simulation, component, full-scale or failover exercise | IT System Manager | Frequency set in IRP/OMSOP based on risk |

# Appendix G - Quality gate and change log

| Quality gate | Check | Result | Evidence |
| --- | --- | --- | --- |
| BRV-QG-01 | MLGP sequence 20 and 19-source baseline | Pass | Reconciliation JSON and Appendix D |
| BRV-QG-02 | Exactly 12 activities and 30 evidence objects | Pass | Appendices B/C |
| BRV-QG-03 | Eight recoverable classes and both copy types | Pass | Section 3 / Appendix A |
| BRV-QG-04 | Four requirement chains and five risks | Pass | Section 8 |
| BRV-QG-05 | Fourteen recovery dependencies represented | Pass | Section 8.3 |
| BRV-QG-06 | RPO/RTO/WRT/MTD calculated and accepted | Pass | Section 6.2 |
| BRV-QG-07 | No open execution defect/deviation/unapproved delta | Pass | Section 7 |
| BRV-QG-08 | All 12 acceptance criteria Met | Pass | Section 9 / Appendix E |
| BRV-QG-09 | No real identity, endpoint, secret, production data or external link | Pass | Privacy/package audit |
| BRV-QG-10 | Accessibility and exact table geometry | Pass | A11y/preset audit |
| BRV-QG-11 | All rendered pages inspected | Pass | Word/PDF/PNG render gate |
| BRV-QG-12 | Delivered bytes/pages equal verified source | Pass | Delivery equality gate |

| Version | Date | Controlled change | Impact / disposition |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Initial issue of NL-MES-BRVR-001 | Adds backup/restore control-effectiveness evidence and post-evaluation actions; no source document modified |

FINAL QA NOTE

Simulated Reviewed and Approved for Demo/Training Use Only. Final quality-gate status is set only after the delivered DOCX passes byte and rendered-page equality checks.