NOVO LIFE

MES PAS-X Lifecycle Package

INSTALLATION QUALIFICATION REPORT

NL-MES-IQR-001

DOCUMENT CLASSIFICATION

DUMMY / SIMULATED — Fictional IQ and included pIV-equivalence results for hackathon and audit-training use. No real installation, execution, validated-state decision, system acceptance/release or operational record is represented.

| Control field | Value |
| --- | --- |
| Document title | Installation Qualification Report |
| Document ID | NL-MES-IQR-001 |
| Version / date | 0.1 / 11 Aug 2026 |
| Lifecycle object | Fictional Novo Life MES PAS-X / IQ-A and included pIV-equivalence simulation |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Result population | 32 cases; 224 original steps; 8 defects; 6 validation deviations; 14 targeted reruns |
| Final result | Successful (simulated); 32/32 cases Passed after exception closure |
| Release boundary | Progression to next controlled verification stage only; no production/system release |
| Source package | 18 controlled DUMMY Word documents; exact hashes in Appendix K |

CONTROLLED STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Approval applies only to internal consistency and training suitability. It does not approve or claim real IQ execution, production installation, validated state, residual risk, system acceptance/release or operational use.

Dummy document created for hackathon/training simulation only. Not valid for operational, regulatory, inspection, or GxP release use.

# Document control and simulated approvals

| Fictional role | Review / approval purpose | Disposition | Date |
| --- | --- | --- | --- |
| DUMMY Engineering Responsible — Author | Report completeness, results, baselines, exceptions and conclusion | Approved (simulated) | 11 Aug 2026 |
| DUMMY Engineering Responsible — Independent Reviewer | Independent review of evidence, traceability and conclusion | Approved (simulated) | 11 Aug 2026 |
| DUMMY Verification Lead | Run/rerun population, result metrics and execution records | Approved (simulated) | 11 Aug 2026 |
| DUMMY Quality Assurance | Critical criteria, Major exceptions, gate closure and DUMMY-use boundary | Approved (simulated) | 11 Aug 2026 |

| Version | Date | Authoring role | Change description |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY IQ Report covering 32 cases, 224 original steps, exception closure, baselines and conclusion. |

APPROVAL BOUNDARY

Names, signatures and operational account details are intentionally absent. Role-only approvals and run records are simulated. A real IQ report must use attributable controlled approval and execution systems.

# Executive conclusion

VERIFICATION OUTCOME

IQ SUCCESSFUL (SIMULATED): all 32 planned cases and 224 original steps were evaluated in separate DUMMY run objects. Fourteen initially failed steps were resolved through 8 approved/closed defects and 6 approved/closed validation deviations; all targeted reruns passed. AC-IQ-01 through AC-IQ-14 are Met (simulated).

The fictional installation and included pIV-equivalence evidence match the approved design and controlled baseline after all exception-linked corrections. Initial/final baseline comparisons contain no unexplained or unapproved difference. The report therefore supports simulated progression to the next controlled verification stage.

CONCLUSION BOUNDARY

This IQ conclusion does not authorize production release, operational use, system acceptance/release, residual-risk acceptance or a real validated-state claim. All 26 risks retain lifecycle status Open, and DUMMY-DRF-MES-007 remains an owned non-blocking operational-handoff action.

| Conclusion measure | Result | Evidence basis |
| --- | --- | --- |
| Planned / reported cases | 32 / 32 | Appendix D; contiguous DUMMY-TC-MES-IQ-001 through -032 |
| Original steps | 224 | 210 initially Passed; 14 initially Failed; final accepted distribution 224 Passed after rerun |
| Defects | 8 closed / 0 open | NL-MES-DEFL-001 and Appendix E |
| Validation deviations | 6 closed / 0 open | NL-MES-DEVL-001 and Appendix F |
| Prerequisites / PV gates | 20 / 5 closed before simulated execution | Appendices A-B |
| Baselines | 5 established and reviewed | Appendix C |
| Acceptance criteria | 14 of 14 Met | Section 8 |
| IQ disposition | Successful (simulated) | Approved progression only; no release |

# 1. Purpose, scope and report boundary

## 1.1 Purpose

This report evaluates fictional installation-verification and included production-installation-equivalence results against NL-MES-IQP-001 and NL-MES-IQTC-001, reconciles exceptions and baselines, and states a controlled simulated conclusion. It is designed for audit training, not operational qualification.

## 1.2 Reported scope

| In scope | Out of scope |
| --- | --- |
| 32 IQ-A/pIV cases and 224 original steps | Operational verification, performance verification and business-process acceptance |
| Separate simulated runs, evidence bundles and targeted reruns | Modification of the approved No Run fields in NL-MES-IQTC-001 |
| 20 prerequisites, 5 PV gates, 10 design findings and 5 baselines | Real environment, batch, patient, production endpoint or operational quality record |
| 8 defects, 6 validation deviations and one non-blocking open lifecycle follow-up | System acceptance/release, production release or residual-risk acceptance |
| 50 requirement chains, 60 integration records and 26 risks | Functional/operational performance claims reserved for later stages |

SOURCE-SCRIPT BOUNDARY

NL-MES-IQTC-001 remains unchanged: its 224 execution fields still say No Run. This report uses separate simulated run objects solely to demonstrate the approved reporting model. The distinction is intentional and audit-visible.

## 1.3 Environment and execution window

| Field | Controlled DUMMY value |
| --- | --- |
| Validation environment | DUMMY TEST/VAL — segregated, representative and configuration-controlled (simulated) |
| Production-installation-equivalence scope | DUMMY pIV-equivalence case and BSL-IQ-004/005 only; no operational release |
| Simulated execution window | 03 Aug 2026 through 10 Aug 2026 |
| Report preparation / approval | 11 Aug 2026 |
| Release / cycle | DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01 |
| Data and identities | Synthetic DUMMY data and fictional roles only |

# 2. Governing sources and reporting method

| Controlled source | Version / status | Report application |
| --- | --- | --- |
| Q0697905 — IT Verification Planning and Reporting Template | v1.0 / Approved | Case/Run ID/status, exception and rerun fields; acceptance, baseline, change and conclusion sections. |
| Q0300370 — System Verification | v7.0 / Issued; proposed effective 15 Dec 2024 / Training Copy | Summarize against acceptance; traceability/baselines; closed deviations; Major list; success/failure conclusion. |
| Q204128 — TIMS User Guide | v8.0 / Approved 26 Oct 2023 | Separate run objects, release/cycle inheritance, traceability, exception links and approval status. |
| Q0300381 — Validation Deviations | v5.0 / Effective 15 Oct 2024 | Classification, investigation/impact, correction, retest and closure of six deviations. |
| Q0715589 — Acceptance verification and release of IT systems | v1.0 / Approved 02 Nov 2021 | Downstream boundary: IQ Report is not system acceptance/release or operational authorization. |

## 2.1 Reporting method

Approved plan sections are retained as the planning baseline. Execution facts, exceptions, baseline differences and conclusions are reported here rather than retroactively inserted into NL-MES-IQP-001 or NL-MES-IQTC-001. Every exception-bearing run links to a controlled DUMMY defect or validation deviation and a passed rerun.

| Reporting object | Method | Approval state |
| --- | --- | --- |
| Test-case design | NL-MES-IQTC-001; seven designed steps per case | Simulated approved design / source fields No Run |
| Run result | Separate DUMMY Run ID with initial step/case result and evidence bundle | Final Approved (simulated) |
| Exception | DUMMY-DEF or DUMMY-DEV record with cause/impact/correction/approval | Closed and approved (simulated) |
| Rerun | Targeted failed-step retest plus documented regression scope | Passed / Final Approved (simulated) |
| Report | Aggregate results, baseline comparison, acceptance and conclusion | Simulated Reviewed and Approved for Demo/Training Use Only. |

# 3. Approved plan-to-report changes

| Plan/report subject | Approved plan state | Report update | Impact |
| --- | --- | --- | --- |
| Scope and 32-case population | Planned / Not Run | 32 separate simulated runs reported | No scope change |
| 224 step population | Designed / No Run | 210 initial Passed + 14 initial Failed; 14 targeted reruns Passed | All final acceptance evidence complete (simulated) |
| Prerequisites and gates | Open/planned in IQP/TRM | Closed in execution-activation delta before simulated first run | No test began before simulated closure |
| Defects and deviations | Processes planned | 8 defects + 6 deviations reported and closed | All implications resolved/approved |
| Baselines | BSL-IQ-001..005 planned | All five established/reviewed; differences accounted | No unexplained/unapproved delta |
| Acceptance criteria | AC-IQ-01..14 required | All 14 evaluated as Met (simulated) | Successful simulated IQ conclusion |
| Operational handoff finding | DUMMY-DRF-MES-007 Open | Remains Open — lifecycle follow-up | Non-blocking under AC-IQ-09; owner/due stage retained |

CHANGE CONCLUSION

No approved acceptance criterion, requirement, design specification or test-case step was changed during the simulated execution. Corrections were limited to controlled exception-linked installation/evidence states.

# 4. Execution activation and readiness conclusion

Before the first simulated run, the report's execution-activation delta reconciled all 20 prerequisites and five progressive verification gates. Gate-linked design findings were closed with role-only DUMMY evidence. DUMMY-DRF-MES-007 was not an execution gate and remained an owned lifecycle action.

| Readiness population | Count | Pre-execution result | Evidence |
| --- | --- | --- | --- |
| IQ prerequisites | 20 | 20 Closed (simulated) | DUMMY-EVD-IQR-PRE-001 through -020 |
| Progressive verification gates | 5 | 5 Closed (simulated) | DUMMY-EVD-IQR-PVG-001 through -005 |
| Gate-linked design findings | 9 | 9 Closed (simulated) | DUMMY-DRF-MES-001..006 and -008..010 |
| Non-gate lifecycle finding | 1 | Open — non-blocking | DUMMY-DRF-MES-007; operational-handoff owner/due stage |
| Initial baseline | 1 | BSL-IQ-001 established before first IQ-A run | DUMMY-EVD-IQR-BSL-001 |
| Training/roles/evidence route | Complete | Ready (simulated) | Role-only qualification and repository readiness bundles |

READINESS DECISION

EXECUTION ACTIVATION: Ready (simulated). This activation exists only inside the training scenario and does not claim that any real open source-document annotation was operationally closed.

# 5. Verification results

## 5.1 Result metrics

| Metric | Planned | Initial result | Final accepted result | Conclusion |
| --- | --- | --- | --- | --- |
| IQ cases | 32 | 18 Passed / 14 Failed | 32 Passed / 0 Failed | 100% final case acceptance (simulated) |
| Original IQ steps | 224 | 210 Passed / 14 Failed | 224 Passed | Every failed origin step passed targeted rerun |
| Defect-bearing cases | As applicable | 8 | 8 corrected / rerun Passed | 8 defects closed/approved |
| Deviation-bearing cases | As applicable | 6 | 6 corrected / rerun Passed | 6 deviations closed/approved |
| Clean cases | As applicable | 18 Passed | 18 Passed | No exception or rerun required |
| Evidence bundles | 32 case bundles | 32 available | 32 independently reviewed | Complete (simulated) |

## 5.2 Thirty-two-case result register

| Test case / objective | Stage | Affected CI / trace | Run ID | Initial | Exception / state | Rerun / date / result | Final / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DUMMY-TC-MES-IQ-001 Protocol inputs and execution readiness | IQ-A | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-001-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-001 |
| DUMMY-TC-MES-IQ-002 Installation media and release integrity | IQ-A / pIV | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-002-DEV | Failed (simulated) | DUMMY-DEV-MES-001 / Closed (simulated) | DUMMY-RUN-MES-IQ-002-DEV-R1 07 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-002 |
| DUMMY-TC-MES-IQ-003 Licensed modules and enabled features | IQ-A / pIV | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-003-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-003 |
| DUMMY-TC-MES-IQ-004 Host, virtual machine and capacity configuration | IQ-A / pIV | CI-MES-037, CI-MES-038, CI-MES-039, CI-MES-040, CI-MES-045, CI-MES-046, CI-MES-047, CI-MES-048, CI-MES-049, CI-MES-050 | DUMMY-RUN-MES-IQ-004-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-004 |
| DUMMY-TC-MES-IQ-005 Operating system and platform baseline | IQ-A / pIV | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-005 | Failed (simulated) | DUMMY-DEF-MES-001 / Closed (simulated) | DUMMY-RUN-MES-IQ-005-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-005 |
| DUMMY-TC-MES-IQ-006 Database installation and configuration | IQ-A / pIV | 21 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-006 | Failed (simulated) | DUMMY-DEF-MES-002 / Closed (simulated) | DUMMY-RUN-MES-IQ-006-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-006 |
| DUMMY-TC-MES-IQ-007 Middleware and runtime installation | IQ-A / pIV | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-007-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-007 |
| DUMMY-TC-MES-IQ-008 Environment segregation | IQ-A | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016, CI-MES-035, CI-MES-036, CI-MES-045, CI-MES-046, CI-MES-047, CI-MES-048, CI-MES-049, CI-MES-050 | DUMMY-RUN-MES-IQ-008-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-008 |
| DUMMY-TC-MES-IQ-009 Network, DNS, firewall and load balancer | IQ-A / pIV | CI-MES-028, CI-MES-029, CI-MES-030, CI-MES-031, CI-MES-032, CI-MES-033, CI-MES-034, CI-MES-035, CI-MES-036 | DUMMY-RUN-MES-IQ-009-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-009 |
| DUMMY-TC-MES-IQ-010 Certificates, trust and secret references | IQ-A / pIV | 23 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-010 | Failed (simulated) | DUMMY-DEF-MES-003 / Closed (simulated) | DUMMY-RUN-MES-IQ-010-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-010 |
| DUMMY-TC-MES-IQ-011 Service accounts and least privilege | IQ-A / pIV | 20 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-011 | Failed (simulated) | DUMMY-DEF-MES-004 / Closed (simulated) | DUMMY-RUN-MES-IQ-011-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-011 |
| DUMMY-TC-MES-IQ-012 Identity and access management integration | IQ-A / pIV | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016, CI-MES-017, CI-MES-018, CI-MES-019, CI-MES-035, CI-MES-036 | DUMMY-RUN-MES-IQ-012-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-012 |
| DUMMY-TC-MES-IQ-013 Time synchronization | IQ-A / pIV | CI-MES-020, CI-MES-021, CI-MES-022, CI-MES-023, CI-MES-024, CI-MES-025, CI-MES-026, CI-MES-027 | DUMMY-RUN-MES-IQ-013 | Failed (simulated) | DUMMY-DEF-MES-005 / Closed (simulated) | DUMMY-RUN-MES-IQ-013-R1 10 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-013 |
| DUMMY-TC-MES-IQ-014 PAS-X application installation | IQ-A / pIV | 18 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-014-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-014 |
| DUMMY-TC-MES-IQ-015 Configuration package and CI reconciliation | IQ-A / pIV | 19 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-015-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-015 |
| DUMMY-TC-MES-IQ-016 ERP interface installation | IQ-A / pIV | CI-MES-028, CI-MES-029, CI-MES-035, CI-MES-036 | DUMMY-RUN-MES-IQ-016 | Failed (simulated) | DUMMY-DEF-MES-006 / Closed (simulated) | DUMMY-RUN-MES-IQ-016-R1 10 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-016 |
| DUMMY-TC-MES-IQ-017 LIMS interface installation | IQ-A / pIV | CI-MES-030, CI-MES-031 | DUMMY-RUN-MES-IQ-017-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-017 |
| DUMMY-TC-MES-IQ-018 Automation interface installation | IQ-A / pIV | CI-MES-032, CI-MES-033 | DUMMY-RUN-MES-IQ-018-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-018 |
| DUMMY-TC-MES-IQ-019 Historian and reporting components | IQ-A / pIV | CI-MES-034, CI-MES-041, CI-MES-042, CI-MES-043, CI-MES-044 | DUMMY-RUN-MES-IQ-019-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-019 |
| DUMMY-TC-MES-IQ-020 Monitoring, alerting and logging | IQ-A / pIV | 27 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-020 | Failed (simulated) | DUMMY-DEF-MES-007 / Closed (simulated) | DUMMY-RUN-MES-IQ-020-R1 10 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-020 |
| DUMMY-TC-MES-IQ-021 Backup configuration | IQ-A / pIV | CI-MES-024, CI-MES-025, CI-MES-026, CI-MES-027, CI-MES-037, CI-MES-038, CI-MES-039, CI-MES-040 | DUMMY-RUN-MES-IQ-021-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-021 |
| DUMMY-TC-MES-IQ-022 Restore prerequisites and dry-run controls | IQ-A / pIV | 14 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-022-DEV | Failed (simulated) | DUMMY-DEV-MES-002 / Closed (simulated) | DUMMY-RUN-MES-IQ-022-DEV-R1 08 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-022 |
| DUMMY-TC-MES-IQ-023 Audit trail infrastructure | IQ-A / pIV | 16 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-023-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-023 |
| DUMMY-TC-MES-IQ-024 Electronic-signature infrastructure | IQ-A / pIV | CI-MES-017, CI-MES-018, CI-MES-019 | DUMMY-RUN-MES-IQ-024-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-024 |
| DUMMY-TC-MES-IQ-025 Printers and peripherals | IQ-A / pIV | Shared platform / case-level; no direct CI allocation | DUMMY-RUN-MES-IQ-025-DEV | Failed (simulated) | DUMMY-DEV-MES-005 / Closed (simulated) | DUMMY-RUN-MES-IQ-025-DEV-R1 06 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-025 |
| DUMMY-TC-MES-IQ-026 Storage, retention and archive configuration | IQ-A / pIV | 27 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-026-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-026 |
| DUMMY-TC-MES-IQ-027 Hardening and vulnerability posture | IQ-A / pIV | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 | DUMMY-RUN-MES-IQ-027 | Failed (simulated) | DUMMY-DEF-MES-008 / Closed (simulated) | DUMMY-RUN-MES-IQ-027-R1 10 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-027 |
| DUMMY-TC-MES-IQ-028 Installation documentation and release notes | IQ-A / pIV | CI-MES-001, CI-MES-002, CI-MES-003, CI-MES-004, CI-MES-005, CI-MES-006 | DUMMY-RUN-MES-IQ-028-DEV | Failed (simulated) | DUMMY-DEV-MES-003 / Closed (simulated) | DUMMY-RUN-MES-IQ-028-DEV-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-028 |
| DUMMY-TC-MES-IQ-029 Test accounts, data and cleanup controls | IQ-A / pIV | CI-MES-024, CI-MES-025, CI-MES-026, CI-MES-027 | DUMMY-RUN-MES-IQ-029-DEV | Failed (simulated) | DUMMY-DEV-MES-004 / Closed (simulated) | DUMMY-RUN-MES-IQ-029-DEV-R1 09 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-029 |
| DUMMY-TC-MES-IQ-030 IQ candidate baselines | IQ-A | 23 CI links; full trace in Appendix G | DUMMY-RUN-MES-IQ-030-DEV | Failed (simulated) | DUMMY-DEV-MES-006 / Closed (simulated) | DUMMY-RUN-MES-IQ-030-DEV-R1 06 Aug 2026 Passed (simulated) | Passed (simulated) DUMMY-EVD-IQR-030 |
| DUMMY-TC-MES-IQ-031 Production installation verification equivalence | pIV | CI-MES-037, CI-MES-038, CI-MES-039, CI-MES-040 | DUMMY-RUN-MES-IQ-031-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-031 |
| DUMMY-TC-MES-IQ-032 Final IQ handoff and OV entry readiness | IQ-A / pIV | CI-MES-045, CI-MES-046, CI-MES-047, CI-MES-048, CI-MES-049, CI-MES-050 | DUMMY-RUN-MES-IQ-032-IQR | Passed (simulated) | None | N/A — not required N/A N/A | Passed (simulated) DUMMY-EVD-IQR-032 |

RESULT INTERPRETATION

RESULT INTERPRETATION: the 14 initial Failed values represent properly documented DUMMY exception-bearing runs, not unresolved failures. All 14 linked records were approved/closed and their targeted reruns passed before the final 32/32 case conclusion.

# 6. Defect and validation-deviation evaluation

| Exception class | Recorded | Major | Minor variants | Closed/approved | Open | Report implication |
| --- | --- | --- | --- | --- | --- | --- |
| Defects | 8 | 6 Major defects | 2 Minor (Non-Obvious) | 8 | 0 | All correction/retest evidence accepted (simulated) |
| Validation deviations | 6 | 2 Major | 2 Minor (Non-Obvious); 2 Minor (Obvious) | 6 | 0 | All validity implications resolved/approved (simulated) |
| Combined | 14 | 8 Major records | 6 Minor records | 14 | 0 | No exception blocks IQ conclusion |

## 6.1 Major validation deviations

| Deviation | Origin | Major implication | Resolution / rerun | Report conclusion |
| --- | --- | --- | --- | --- |
| DUMMY-DEV-MES-001 | DUMMY-TC-MES-IQ-002 / Step 3 | Approved-media checksum acceptance failed; installation progression blocked | Corrected manifest pairing; DUMMY-RUN-MES-IQ-002-DEV-R1 Passed 07 Aug 2026 | No residual IQ validity impact (simulated) |
| DUMMY-DEV-MES-002 | DUMMY-TC-MES-IQ-022 / Step 4 | Restore-target isolation acceptance failed; recovery qualification blocked | Isolation rule corrected; DUMMY-RUN-MES-IQ-022-DEV-R1 Passed 08 Aug 2026 | No residual IQ validity impact (simulated) |

EXCEPTION CONCLUSION

All eight defects and six validation deviations are Closed and Approved (simulated). No open critical/high exception, unexplained difference or unapproved change affects IQ acceptance.

# 7. Configuration management and baseline comparison

| Baseline | Event / scope | Evidence | Comparison / differences | State |
| --- | --- | --- | --- | --- |
| BSL-IQ-001 | Before first IQ-A run; initial TEST/VAL host/platform/application/config/interface/security/monitoring inventory | DUMMY-EVD-IQR-BSL-001 | Reference start baseline | Established / reviewed (simulated) |
| BSL-IQ-002 | After supplier/GEP installation activity | DUMMY-EVD-IQR-BSL-002 | Compared to BSL-IQ-001; exception-linked differences identified and controlled | Established / reviewed (simulated) |
| BSL-IQ-003 | After last IQ-A verification before acceptance | DUMMY-EVD-IQR-BSL-003 | Compared to BSL-IQ-001/002; all 14 correction deltas explained/approved; no unexplained delta | Established / reviewed (simulated) |
| BSL-IQ-004 | Before DUMMY pIV / after authorised simulated deployment | DUMMY-EVD-IQR-BSL-004 | Reference pIV start baseline | Established / reviewed (simulated) |
| BSL-IQ-005 | After final pIV-equivalence verification | DUMMY-EVD-IQR-BSL-005 | Compared to approved design/candidate and BSL-IQ-004; no unexplained/unapproved delta | Established / reviewed (simulated) |

| Comparison | Controlled differences | Exception links | Outcome |
| --- | --- | --- | --- |
| BSL-IQ-001 → BSL-IQ-003 | 14 controlled correction/evidence deltas; no other difference | 8 defects + 6 deviations | Final TEST/VAL baseline accepted (simulated) |
| BSL-IQ-002 → BSL-IQ-003 | Corrections reconciled after installation activity | All linked records closed/approved | No unexplained or unapproved difference |
| BSL-IQ-004 → BSL-IQ-005 | No exception outside approved pIV-equivalence evidence | No open exception | Final pIV baseline accepted (simulated) |

BASELINE CONCLUSION

CONFIGURATION CONCLUSION: the simulated system remained under configuration control. Every difference is linked to an approved/closed DUMMY exception or approved baseline event; no unapproved change remains.

# 8. Overall acceptance criteria

| Criterion | Required conclusion | Report evidence | Evaluation |
| --- | --- | --- | --- |
| AC-IQ-01 | Approved current IQP and detailed IQTC used; all applicable prerequisites and PV gates documented as closed before execution. | Appendices A-B; execution activation | Met (simulated) |
| AC-IQ-02 | All applicable planned cases/steps executed; each actual result is factual, attributable and supported by controlled evidence. | Section 5; Appendix D | Met (simulated) |
| AC-IQ-03 | All installation objects and supporting infrastructure match approved design and supported product/release prerequisites. | Section 5; baseline and case evidence | Met (simulated) |
| AC-IQ-04 | The 50-CI population and all applicable interface/shared-service installation dependencies are reconciled. | Appendices G-H | Met (simulated) |
| AC-IQ-05 | TEST/VAL is adequately segregated, representative and configuration-controlled; PROD pIV uses authorised deployment. | Sections 1/7; cases 008/030/031 | Met (simulated) |
| AC-IQ-06 | Security, identity, time, audit, logging, storage, retention, backup and recovery prerequisites meet approved design. | Cases 010-013, 020-024, 026-027 | Met (simulated) |
| AC-IQ-07 | Required baseline events are complete; initial/final comparisons identify and approve every difference. | Section 7; Appendix C | Met (simulated) |
| AC-IQ-08 | No open critical/high defect, validation deviation, unexplained difference or unapproved change affects acceptance. | Section 6; Appendices E-F | Met (simulated) |
| AC-IQ-09 | Other open items have documented impact, owner, due date and authorised conditional-progression rationale with no significant acceptance impact. | Section 9; DUMMY-DRF-MES-007 | Met (simulated) |
| AC-IQ-10 | All critical-aspect evidence and relevant extracted data have independent review. | 32 evidence bundles; independent review | Met (simulated) |
| AC-IQ-11 | Bidirectional traceability covers cases ↔ design/CI ↔ requirements/INT ↔ risks ↔ evidence/exceptions/results. | Appendices D/G/H/I | Met (simulated) |
| AC-IQ-12 | Supplier/GEP evidence used for acceptance has an approved suitability/gap assessment and remains accessible. | NL-MES-SUPA-001; case 028 | Met (simulated) |
| AC-IQ-13 | The IQ Report evaluates prerequisites, results, acceptance criteria, traceability, configuration control, deviations/changes and states success/failure. | Sections 3-10 | Met (simulated) |
| AC-IQ-14 | IQ acceptance does not by itself authorize production release, operational use or residual-risk acceptance. | Conclusion and release-boundary callouts | Met (simulated) |

ACCEPTANCE RESULT

ACCEPTANCE CONCLUSION: AC-IQ-01 through AC-IQ-14 are Met (simulated). IQ is Successful (simulated) and may progress only to the next controlled verification stage.

# 9. Traceability, risk and open-item conclusion

| Population | Count | IQ evidence conclusion | Lifecycle state |
| --- | --- | --- | --- |
| URS / FS / DS / CI chains | 50 / 50 / 50 / 50 | All chains retain bidirectional IQ case/evidence links | Installation evidence complete (simulated) |
| Integration records | 60 | All ERP/LIMS/AUT/HIS/IAM/TIM/OPS installation dependencies represented | Installation evidence complete (simulated) |
| Risk records | 26 | Installation control evidence linked and independently reviewed | Open; residual risk not rated or accepted |
| IQ cases / original steps | 32 / 224 | 32 Passed after 14 targeted reruns; 224 final accepted steps | Final Approved (simulated) |
| Defects / deviations | 8 / 6 | All closed/approved; no open exception | Closed (simulated) |
| Design findings | 10 | 9 gate-linked closed; 1 lifecycle follow-up open/non-blocking | See open-item register |

| Open item | Subject | Owner / due stage | IQ impact | Conditional-progression decision |
| --- | --- | --- | --- | --- |
| DUMMY-DRF-MES-007 | Operational SOP/user-guide/SLA, audit-trail review, monitoring, backup/restore, escalation, access-review and training handoffs | Fictional Operations Lead / Business Process Owner; before OV readiness approval / operational handoff | No significant IQ acceptance impact; installed design/evidence unaffected | Progression to OV planning permitted (simulated); item must close before its downstream gate |

RISK CONCLUSION

RISK BOUNDARY: all 26 risks remain Open in the lifecycle. This report verifies installation-control evidence only; it does not calculate, accept or approve residual risk.

# 10. Final report conclusion and handoff

The complete DUMMY result population was evaluated against the approved acceptance criteria and expected results. Traceability was established from requirements/design/configuration and risks through cases, evidence, exceptions and reruns. Planned configuration management was applied, all five baselines were established and reviewed, and every baseline difference was explained and approved within the simulation.

Eight defects and six validation deviations affected fourteen initial runs. Each record was classified, investigated as applicable, corrected, retested, approved and closed. The two Major validation deviations are listed in Section 6.1 with their implications; neither has residual impact on the simulated IQ conclusion.

All fourteen IQ acceptance criteria are Met (simulated), all 32 cases have final Passed dispositions and no open exception blocks acceptance. DUMMY-DRF-MES-007 remains an owned downstream lifecycle follow-up with no significant IQ impact.

FINAL IQ DECISION

FINAL IQ DECISION: Successful (simulated). Approved for progression to the next controlled verification stage only. Production release, operational use, system acceptance/release, real validated-state status and residual-risk acceptance remain explicitly unauthorized.

| Handoff destination | Required input from this report | State |
| --- | --- | --- |
| Living Traceability Matrix revision | 32 final results, 14 exception/rerun links, gate/finding delta, baseline references and IQ evidence | Ready for controlled update (simulated) |
| Operational Verification Protocol | Successful IQ conclusion, accepted BSL-IQ-003/005, open-item constraint and entry-ready evidence | Ready for next document authoring (simulated) |
| Risk assessment revision | Installation-control evidence and exception conclusions; no residual-risk acceptance | Input ready; risks remain Open |
| System Acceptance and Release | Not in this report; requires later complete verification and lifecycle closure | Not authorized / later stage |

# Appendix A. Twenty prerequisite closure records

| Prerequisite | Requirement | Planned evidence | Activation evidence | Report state |
| --- | --- | --- | --- | --- |
| PRE-IQ-001 | Current IQP approved by Engineering Responsible, second trained approver and QA for critical criteria. | DOC_ID/version/approval record | DUMMY-EVD-IQR-PRE-001 | Closed (simulated before first run) |
| PRE-IQ-002 | Detailed NL-MES-IQTC-001 approved with steps, expected results, evidence and reviewer fields. | Approved IQTC | DUMMY-EVD-IQR-PRE-002 | Closed (simulated before first run) |
| PRE-IQ-003 | Current implementation plan, URS, risks, design specifications and DRR available. | Appendix B baseline | DUMMY-EVD-IQR-PRE-003 | Closed (simulated before first run) |
| PRE-IQ-004 | PAS-X product/release/modules/software categories/custom-code inventory approved. | PV-G1 closure; DRF-001/008 | DUMMY-EVD-IQR-PRE-004 | Closed (simulated before first run) |
| PRE-IQ-005 | Physical architecture, technology versions, capacity, availability and DR topology approved. | PV-G1 closure; DRF-002 | DUMMY-EVD-IQR-PRE-005 | Closed (simulated before first run) |
| PRE-IQ-006 | Release-specific supplier evidence and permitted reliance/gaps approved. | PV-G1 closure; DRF-006; SUPA evidence review | DUMMY-EVD-IQR-PRE-006 | Closed (simulated before first run) |
| PRE-IQ-007 | Interface contracts and security/monitoring/reconciliation values approved. | PV-G2 closure; DRF-003 | DUMMY-EVD-IQR-PRE-007 | Closed (simulated before first run) |
| PRE-IQ-008 | Actual 50-CI values and shared IAM/time/backup/monitoring parameters approved. | PV-G3 closure; DRF-004/005 | DUMMY-EVD-IQR-PRE-008 | Closed (simulated before first run) |
| PRE-IQ-009 | Migration/initial-load applicability decision approved. | PV-G4 closure; DRF-010 | DUMMY-EVD-IQR-PRE-009 | Closed (simulated before first run) |
| PRE-IQ-010 | TRM revised with approved IQ cases/steps and PV-G5 closure. | NL-MES-TRM-001 revision; DRF-009 | DUMMY-EVD-IQR-PRE-010 | Closed (simulated before first run) |
| PRE-IQ-011 | Installation/deployment method, package, checklist, backout and change authorization approved. | Controlled install package/checklist/change | DUMMY-EVD-IQR-PRE-011 | Closed (simulated before first run) |
| PRE-IQ-012 | TEST/VAL or PROD environment identity, adequacy, segregation and access readiness approved. | Environment readiness record | DUMMY-EVD-IQR-PRE-012 | Closed (simulated before first run) |
| PRE-IQ-013 | Required infrastructure qualification records available or planned. | Qualified infrastructure references or included cases | DUMMY-EVD-IQR-PRE-013 | Closed (simulated before first run) |
| PRE-IQ-014 | Accounts, roles, test data, interfaces and temporary-item cleanup controls ready. | Approved readiness/cleanup register | DUMMY-EVD-IQR-PRE-014 | Closed (simulated before first run) |
| PRE-IQ-015 | Test tools/automated comparison methods fit for use; calibration status confirmed where applicable. | Tool method/version/fitness/calibration or N/A rationale | DUMMY-EVD-IQR-PRE-015 | Closed (simulated before first run) |
| PRE-IQ-016 | All participants trained and competent for assigned activities. | Training/competence evidence | DUMMY-EVD-IQR-PRE-016 | Closed (simulated before first run) |
| PRE-IQ-017 | Evidence repository/index, naming, access, protection, retention and review route ready. | Repository readiness record | DUMMY-EVD-IQR-PRE-017 | Closed (simulated before first run) |
| PRE-IQ-018 | Deviation/defect/change/retest/regression process and roles available. | Approved procedures and workflow | DUMMY-EVD-IQR-PRE-018 | Closed (simulated before first run) |
| PRE-IQ-019 | BSL-IQ-001 or BSL-IQ-004 captured and independently reviewed before first stage case. | Baseline manifest/export/hash | DUMMY-EVD-IQR-PRE-019 | Closed (simulated before first run) |
| PRE-IQ-020 | Backup/recovery prerequisites and security/network approvals available for affected cases. | Approved service/security/change records | DUMMY-EVD-IQR-PRE-020 | Closed (simulated before first run) |

# Appendix B. Progressive gates and design findings

| Gate | Subject | Finding(s) | Closure evidence | Report state |
| --- | --- | --- | --- | --- |
| PV-G1 | Design identity and implementability | DUMMY-DRF-MES-001, -002, -006, -008 | DUMMY-EVD-IQR-PVG-001 | Closed (simulated before execution) |
| PV-G2 | Interface technical baseline | DUMMY-DRF-MES-003 | DUMMY-EVD-IQR-PVG-002 | Closed (simulated before execution) |
| PV-G3 | Configuration and shared-service values | DUMMY-DRF-MES-004, -005 | DUMMY-EVD-IQR-PVG-003 | Closed (simulated before execution) |
| PV-G4 | Migration / initial-load decision | DUMMY-DRF-MES-010 | DUMMY-EVD-IQR-PVG-004; approved Not Applicable decision | Closed (simulated before execution) |
| PV-G5 | Verification traceability | DUMMY-DRF-MES-009 | DUMMY-EVD-IQR-PVG-005; IQP/IQTC/TRM activation delta | Closed (simulated before execution) |

| Finding | Subject | Closure / follow-up evidence | Report state |
| --- | --- | --- | --- |
| DUMMY-DRF-MES-001 | Product/release/modules/category confirmation | PV-G1 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-002 | Physical architecture/capacity/availability/DR | PV-G1 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-003 | Interface technical contracts | PV-G2 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-004 | Product-specific configuration values | PV-G3 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-005 | Shared IAM/time/backup/monitoring/recovery values | PV-G3 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-006 | Release-specific supplier evidence | PV-G1 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-007 | Operational SOP/guides/SLA/review/training handoffs | Owner/due-stage record; close before OV readiness / operational handoff | Open — lifecycle follow-up; non-blocking under AC-IQ-09 |
| DUMMY-DRF-MES-008 | Custom-code/object applicability | PV-G1 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-009 | Detailed verification traceability | PV-G5 closure bundle and updated execution-activation trace | Closed (simulated before execution) |
| DUMMY-DRF-MES-010 | Migration/initial-load applicability | PV-G4 closure bundle and updated execution-activation trace | Closed (simulated before execution) |

# Appendix C. Baseline evidence and comparison register

| Baseline | Lifecycle event | Minimum content / comparison | Evidence | Report state |
| --- | --- | --- | --- | --- |
| BSL-IQ-001 | Before first IQ-A test | Initial TEST/VAL inventory and protected hash/export | DUMMY-EVD-IQR-BSL-001 | Established / reviewed (simulated) |
| BSL-IQ-002 | After supplier/GEP installation | Activity comparison, approved exception/change reconciliation | DUMMY-EVD-IQR-BSL-002 | Established / reviewed (simulated) |
| BSL-IQ-003 | After last IQ-A verification | Final TEST/VAL manifest/evidence index vs BSL-IQ-001/002 | DUMMY-EVD-IQR-BSL-003 | Established / reviewed (simulated) |
| BSL-IQ-004 | Before PROD pIV / after simulated deployment | Initial pIV manifest and approved environment values | DUMMY-EVD-IQR-BSL-004 | Established / reviewed (simulated) |
| BSL-IQ-005 | After final pIV verification | Final pIV manifest, design/candidate comparison and handoff | DUMMY-EVD-IQR-BSL-005 | Established / reviewed (simulated) |

# Appendix D. Thirty-two run and rerun records

| Case | Run ID | Initial | Exception | Rerun ID | Date | Rerun | Final | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DUMMY-TC-MES-IQ-001 | DUMMY-RUN-MES-IQ-001-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-001 |
| DUMMY-TC-MES-IQ-002 | DUMMY-RUN-MES-IQ-002-DEV | Failed (simulated) | DUMMY-DEV-MES-001 / Closed (simulated) | DUMMY-RUN-MES-IQ-002-DEV-R1 | 07 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-002 |
| DUMMY-TC-MES-IQ-003 | DUMMY-RUN-MES-IQ-003-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-003 |
| DUMMY-TC-MES-IQ-004 | DUMMY-RUN-MES-IQ-004-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-004 |
| DUMMY-TC-MES-IQ-005 | DUMMY-RUN-MES-IQ-005 | Failed (simulated) | DUMMY-DEF-MES-001 / Closed (simulated) | DUMMY-RUN-MES-IQ-005-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-005 |
| DUMMY-TC-MES-IQ-006 | DUMMY-RUN-MES-IQ-006 | Failed (simulated) | DUMMY-DEF-MES-002 / Closed (simulated) | DUMMY-RUN-MES-IQ-006-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-006 |
| DUMMY-TC-MES-IQ-007 | DUMMY-RUN-MES-IQ-007-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-007 |
| DUMMY-TC-MES-IQ-008 | DUMMY-RUN-MES-IQ-008-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-008 |
| DUMMY-TC-MES-IQ-009 | DUMMY-RUN-MES-IQ-009-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-009 |
| DUMMY-TC-MES-IQ-010 | DUMMY-RUN-MES-IQ-010 | Failed (simulated) | DUMMY-DEF-MES-003 / Closed (simulated) | DUMMY-RUN-MES-IQ-010-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-010 |
| DUMMY-TC-MES-IQ-011 | DUMMY-RUN-MES-IQ-011 | Failed (simulated) | DUMMY-DEF-MES-004 / Closed (simulated) | DUMMY-RUN-MES-IQ-011-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-011 |
| DUMMY-TC-MES-IQ-012 | DUMMY-RUN-MES-IQ-012-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-012 |
| DUMMY-TC-MES-IQ-013 | DUMMY-RUN-MES-IQ-013 | Failed (simulated) | DUMMY-DEF-MES-005 / Closed (simulated) | DUMMY-RUN-MES-IQ-013-R1 | 10 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-013 |
| DUMMY-TC-MES-IQ-014 | DUMMY-RUN-MES-IQ-014-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-014 |
| DUMMY-TC-MES-IQ-015 | DUMMY-RUN-MES-IQ-015-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-015 |
| DUMMY-TC-MES-IQ-016 | DUMMY-RUN-MES-IQ-016 | Failed (simulated) | DUMMY-DEF-MES-006 / Closed (simulated) | DUMMY-RUN-MES-IQ-016-R1 | 10 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-016 |
| DUMMY-TC-MES-IQ-017 | DUMMY-RUN-MES-IQ-017-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-017 |
| DUMMY-TC-MES-IQ-018 | DUMMY-RUN-MES-IQ-018-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-018 |
| DUMMY-TC-MES-IQ-019 | DUMMY-RUN-MES-IQ-019-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-019 |
| DUMMY-TC-MES-IQ-020 | DUMMY-RUN-MES-IQ-020 | Failed (simulated) | DUMMY-DEF-MES-007 / Closed (simulated) | DUMMY-RUN-MES-IQ-020-R1 | 10 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-020 |
| DUMMY-TC-MES-IQ-021 | DUMMY-RUN-MES-IQ-021-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-021 |
| DUMMY-TC-MES-IQ-022 | DUMMY-RUN-MES-IQ-022-DEV | Failed (simulated) | DUMMY-DEV-MES-002 / Closed (simulated) | DUMMY-RUN-MES-IQ-022-DEV-R1 | 08 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-022 |
| DUMMY-TC-MES-IQ-023 | DUMMY-RUN-MES-IQ-023-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-023 |
| DUMMY-TC-MES-IQ-024 | DUMMY-RUN-MES-IQ-024-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-024 |
| DUMMY-TC-MES-IQ-025 | DUMMY-RUN-MES-IQ-025-DEV | Failed (simulated) | DUMMY-DEV-MES-005 / Closed (simulated) | DUMMY-RUN-MES-IQ-025-DEV-R1 | 06 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-025 |
| DUMMY-TC-MES-IQ-026 | DUMMY-RUN-MES-IQ-026-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-026 |
| DUMMY-TC-MES-IQ-027 | DUMMY-RUN-MES-IQ-027 | Failed (simulated) | DUMMY-DEF-MES-008 / Closed (simulated) | DUMMY-RUN-MES-IQ-027-R1 | 10 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-027 |
| DUMMY-TC-MES-IQ-028 | DUMMY-RUN-MES-IQ-028-DEV | Failed (simulated) | DUMMY-DEV-MES-003 / Closed (simulated) | DUMMY-RUN-MES-IQ-028-DEV-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-028 |
| DUMMY-TC-MES-IQ-029 | DUMMY-RUN-MES-IQ-029-DEV | Failed (simulated) | DUMMY-DEV-MES-004 / Closed (simulated) | DUMMY-RUN-MES-IQ-029-DEV-R1 | 09 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-029 |
| DUMMY-TC-MES-IQ-030 | DUMMY-RUN-MES-IQ-030-DEV | Failed (simulated) | DUMMY-DEV-MES-006 / Closed (simulated) | DUMMY-RUN-MES-IQ-030-DEV-R1 | 06 Aug 2026 | Passed (simulated) | Passed (simulated) | DUMMY-EVD-IQR-030 |
| DUMMY-TC-MES-IQ-031 | DUMMY-RUN-MES-IQ-031-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-031 |
| DUMMY-TC-MES-IQ-032 | DUMMY-RUN-MES-IQ-032-IQR | Passed (simulated) | None | N/A — not required | N/A | N/A | Passed (simulated) | DUMMY-EVD-IQR-032 |

# Appendix E. Defect resolution register

| Defect | Origin | Status | Approval | Rerun | Report implication |
| --- | --- | --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | DUMMY-TC-MES-IQ-005 / Step 4 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-005-R1 / 09 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-002 | DUMMY-TC-MES-IQ-006 / Step 4 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-006-R1 / 09 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-003 | DUMMY-TC-MES-IQ-010 / Step 6 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-010-R1 / 09 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-004 | DUMMY-TC-MES-IQ-011 / Step 3 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-011-R1 / 09 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-005 | DUMMY-TC-MES-IQ-013 / Step 5 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-013-R1 / 10 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-006 | DUMMY-TC-MES-IQ-016 / Step 6 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-016-R1 / 10 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-007 | DUMMY-TC-MES-IQ-020 / Step 3 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-020-R1 / 10 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |
| DUMMY-DEF-MES-008 | DUMMY-TC-MES-IQ-027 / Step 4 | Closed (simulated) | Investigation and Result Final Approved (simulated) | DUMMY-RUN-MES-IQ-027-R1 / 10 Aug 2026 / Passed (simulated) | No residual IQ acceptance impact (simulated) |

# Appendix F. Validation-deviation resolution register

| Deviation | Class | Origin | Status | Rerun | Report implication |
| --- | --- | --- | --- | --- | --- |
| DUMMY-DEV-MES-001 | Major | DUMMY-TC-MES-IQ-002 / Step 3 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-002-DEV-R1 / 07 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |
| DUMMY-DEV-MES-002 | Major | DUMMY-TC-MES-IQ-022 / Step 4 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-022-DEV-R1 / 08 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |
| DUMMY-DEV-MES-005 | Minor (Obvious) | DUMMY-TC-MES-IQ-025 / Step 6 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-025-DEV-R1 / 06 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |
| DUMMY-DEV-MES-003 | Minor (Non-Obvious) | DUMMY-TC-MES-IQ-028 / Step 3 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-028-DEV-R1 / 09 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |
| DUMMY-DEV-MES-004 | Minor (Non-Obvious) | DUMMY-TC-MES-IQ-029 / Step 6 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-029-DEV-R1 / 09 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |
| DUMMY-DEV-MES-006 | Minor (Obvious) | DUMMY-TC-MES-IQ-030 / Step 6 | Approved / Closed (simulated) | DUMMY-RUN-MES-IQ-030-DEV-R1 / 06 Aug 2026 / Passed (simulated) | Validity implication resolved; no residual IQ impact (simulated) |

# Appendix G. Fifty requirement/design/CI result chains

| URS | FS | DS | CI | IQ case allocation | Evidence state | Result |
| --- | --- | --- | --- | --- | --- | --- |
| URS-MES-001 | FS-MES-001 | DS-MES-001 | CI-MES-001 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-002 | FS-MES-002 | DS-MES-002 | CI-MES-002 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-003 | FS-MES-003 | DS-MES-003 | CI-MES-003 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-004 | FS-MES-004 | DS-MES-004 | CI-MES-004 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-005 | FS-MES-005 | DS-MES-005 | CI-MES-005 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-006 | FS-MES-006 | DS-MES-006 | CI-MES-006 | DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-007 | FS-MES-007 | DS-MES-007 | CI-MES-007 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-008 | FS-MES-008 | DS-MES-008 | CI-MES-008 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-009 | FS-MES-009 | DS-MES-009 | CI-MES-009 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-010 | FS-MES-010 | DS-MES-010 | CI-MES-010 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-011 | FS-MES-011 | DS-MES-011 | CI-MES-011 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-012 | FS-MES-012 | DS-MES-012 | CI-MES-012 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-027 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-013 | FS-MES-013 | DS-MES-013 | CI-MES-013 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-027 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-014 | FS-MES-014 | DS-MES-014 | CI-MES-014 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-027 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-015 | FS-MES-015 | DS-MES-015 | CI-MES-015 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-027 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-016 | FS-MES-016 | DS-MES-016 | CI-MES-016 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-027 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-017 | FS-MES-017 | DS-MES-017 | CI-MES-017 | DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-024 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-018 | FS-MES-018 | DS-MES-018 | CI-MES-018 | DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-024 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-019 | FS-MES-019 | DS-MES-019 | CI-MES-019 | DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-024 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-020 | FS-MES-020 | DS-MES-020 | CI-MES-020 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-021 | FS-MES-021 | DS-MES-021 | CI-MES-021 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-022 | FS-MES-022 | DS-MES-022 | CI-MES-022 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-023 | FS-MES-023 | DS-MES-023 | CI-MES-023 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-024 | FS-MES-024 | DS-MES-024 | CI-MES-024 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-025 | FS-MES-025 | DS-MES-025 | CI-MES-025 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-026 | FS-MES-026 | DS-MES-026 | CI-MES-026 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-027 | FS-MES-027 | DS-MES-027 | CI-MES-027 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-028 | FS-MES-028 | DS-MES-028 | CI-MES-028 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-029 | FS-MES-029 | DS-MES-029 | CI-MES-029 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-030 | FS-MES-030 | DS-MES-030 | CI-MES-030 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-031 | FS-MES-031 | DS-MES-031 | CI-MES-031 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-032 | FS-MES-032 | DS-MES-032 | CI-MES-032 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-033 | FS-MES-033 | DS-MES-033 | CI-MES-033 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-034 | FS-MES-034 | DS-MES-034 | CI-MES-034 | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-035 | FS-MES-035 | DS-MES-035 | CI-MES-035 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-036 | FS-MES-036 | DS-MES-036 | CI-MES-036 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-037 | FS-MES-037 | DS-MES-037 | CI-MES-037 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-038 | FS-MES-038 | DS-MES-038 | CI-MES-038 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-039 | FS-MES-039 | DS-MES-039 | CI-MES-039 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-040 | FS-MES-040 | DS-MES-040 | CI-MES-040 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-041 | FS-MES-041 | DS-MES-041 | CI-MES-041 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-042 | FS-MES-042 | DS-MES-042 | CI-MES-042 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-043 | FS-MES-043 | DS-MES-043 | CI-MES-043 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-044 | FS-MES-044 | DS-MES-044 | CI-MES-044 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-045 | FS-MES-045 | DS-MES-045 | CI-MES-045 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-046 | FS-MES-046 | DS-MES-046 | CI-MES-046 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-047 | FS-MES-047 | DS-MES-047 | CI-MES-047 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-048 | FS-MES-048 | DS-MES-048 | CI-MES-048 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-049 | FS-MES-049 | DS-MES-049 | CI-MES-049 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |
| URS-MES-050 | FS-MES-050 | DS-MES-050 | CI-MES-050 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation evidence complete (simulated) | Passed (simulated) |

# Appendix H. Sixty integration installation results

| Integration ID | Family | IQ case allocation | IQ evidence conclusion | IQ result | Later-stage boundary |
| --- | --- | --- | --- | --- | --- |
| INT-MES-AUT-001 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-002 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-003 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-004 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-005 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-006 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-007 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-008 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-009 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-AUT-010 | AUT | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-001 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-002 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-003 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-004 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-005 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-006 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-007 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-008 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-ERP-009 | ERP | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-001 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-002 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-003 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-004 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-005 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-006 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-007 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-HIS-008 | HIS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-001 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-002 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-003 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-004 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-005 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-006 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-007 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-IAM-008 | IAM | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-001 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-002 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-003 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-004 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-005 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-006 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-007 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-008 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-LIMS-009 | LIMS | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-001 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-002 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-003 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-004 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-005 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-006 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-007 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-008 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-009 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-OPS-010 | OPS | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-001 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-002 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-003 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-004 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-005 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |
| INT-MES-TIM-006 | TIM | DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installed dependency / security / monitoring evidence represented | Passed (simulated) | Later functional verification remains in OV/PV |

# Appendix I. Twenty-six risk evidence results

| Risk ID | IQ case allocation | IQ evidence status | Lifecycle status | Handoff |
| --- | --- | --- | --- | --- |
| RSK-MES-001 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-002 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-003 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-004 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-005 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-006 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-007 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-024, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-008 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-009 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-010 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-024, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-011 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-012 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-020 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-013 | DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-014 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-015 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-017, DUMMY-TC-MES-IQ-018, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-016 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-017 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-018 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-019 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-009, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-016, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-020 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-021 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-028, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-022 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-023 | DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-014, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-019, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-030 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-024 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-012, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-023, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-027, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-031, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-025 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |
| RSK-MES-026 | DUMMY-TC-MES-IQ-004, DUMMY-TC-MES-IQ-006, DUMMY-TC-MES-IQ-008, DUMMY-TC-MES-IQ-010, DUMMY-TC-MES-IQ-011, DUMMY-TC-MES-IQ-013, DUMMY-TC-MES-IQ-015, DUMMY-TC-MES-IQ-020, DUMMY-TC-MES-IQ-021, DUMMY-TC-MES-IQ-022, DUMMY-TC-MES-IQ-026, DUMMY-TC-MES-IQ-029, DUMMY-TC-MES-IQ-030, DUMMY-TC-MES-IQ-032 | Installation-control evidence complete (simulated) | Open | Residual risk not rated or accepted; carry to later verification/SAR |

# Appendix J. Execution evidence and approval register

| Evidence population | Count / IDs | Independent review | Approval state | Retention / protection |
| --- | --- | --- | --- | --- |
| Case result bundles | 32 / DUMMY-EVD-IQR-001 through -032 | Fictional Verification Reviewer | Final Approved (simulated) | Protected DUMMY evidence index |
| Prerequisite activation | 20 / DUMMY-EVD-IQR-PRE-001 through -020 | Fictional Engineering Responsible | Approved before execution (simulated) | Protected DUMMY readiness index |
| Gate closure | 5 / DUMMY-EVD-IQR-PVG-001 through -005 | Fictional Engineering Responsible + QA as applicable | Approved before execution (simulated) | Protected DUMMY gate index |
| Baseline evidence | 5 / DUMMY-EVD-IQR-BSL-001 through -005 | Fictional Configuration Reviewer | Established / reviewed (simulated) | Protected DUMMY baseline index |
| Defect evidence | 37 IDs in NL-MES-DEFL-001 | Defect Approver / QA for Major | Final Approved (simulated) | Protected defect-evidence register |
| Deviation evidence | 24 IDs in NL-MES-DEVL-001 | Engineering Responsible / QA for Major | Approved (simulated) | Protected deviation-evidence register |

# Appendix K. Controlled 18-document input baseline

| Document ID | Filename | Version | SHA-256 | IQ Report use |
| --- | --- | --- | --- | --- |
| NL-MES-CS-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 0.1 | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | Reconciled / controlled DUMMY input |
| NL-MES-DEFL-001 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | 0.1 | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | Reconciled / controlled DUMMY input |
| NL-MES-DEVL-001 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 0.1 | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | Reconciled / controlled DUMMY input |
| NL-MES-DIA-001 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | 0.1 | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | Reconciled / controlled DUMMY input |
| NL-MES-DRR-001 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | 0.1 | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | Reconciled / controlled DUMMY input |
| NL-MES-DS-001 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | 0.1 | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | Reconciled / controlled DUMMY input |
| NL-MES-FS-001 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 0.1 | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | Reconciled / controlled DUMMY input |
| NL-MES-IPLAN-001 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | 0.1 | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | Reconciled / controlled DUMMY input |
| NL-MES-IQP-001 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 0.1 | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | Reconciled / controlled DUMMY input |
| NL-MES-IQTC-001 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | 0.1 | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | Reconciled / controlled DUMMY input |
| NL-MES-IS-001 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | 0.1 | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | Reconciled / controlled DUMMY input |
| NL-MES-ITRA-001 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 0.1 | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | Reconciled / controlled DUMMY input |
| NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | 0.1 | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | Reconciled / controlled DUMMY input |
| NL-MES-MLGP-001 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 0.1 | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | Reconciled / controlled DUMMY input |
| NL-MES-SUPA-001 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | 0.1 | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | Reconciled / controlled DUMMY input |
| NL-MES-SYS-001 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0.1 | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | Reconciled / controlled DUMMY input |
| NL-MES-TRM-001 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 0.1 | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | Reconciled / controlled DUMMY input |
| NL-MES-URS-001 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | 0.1 | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | Reconciled / controlled DUMMY input |

# Appendix L. Quality gate and final change log

| Gate | Check | Evidence | Result |
| --- | --- | --- | --- |
| IQR-QG-01 | Exactly 32 cases / 224 original steps | 32 case rows; 210 initial Passed + 14 Failed; final 224 Passed | Pass |
| IQR-QG-02 | Exception population | 8 defects + 6 deviations; all closed/approved; 14 reruns Passed | Pass — simulated |
| IQR-QG-03 | Readiness activation | 20 prerequisites and PV-G1..G5 closed before simulated execution | Pass — simulated |
| IQR-QG-04 | Design findings | 9 gate-linked closed; DUMMY-DRF-MES-007 open/non-blocking with owner/due stage | Pass |
| IQR-QG-05 | Configuration management | BSL-IQ-001..005 established; all differences explained/approved | Pass — simulated |
| IQR-QG-06 | Overall acceptance | AC-IQ-01 through AC-IQ-14 Met | Pass — simulated |
| IQR-QG-07 | Exact trace populations | 50 URS/FS/DS/CI; 60 integrations; 26 risks | Pass |
| IQR-QG-08 | Risk/release boundary | 26 risks remain Open; no residual-risk or production/SAR approval | Pass |
| IQR-QG-09 | IQTC source boundary | Source artifact unchanged with 224 No Run execution fields | Pass |
| IQR-QG-10 | Privacy/accessibility/geometry | No real identifiers; repeated headers/titles/descriptions; 9360-DXA tables | Pass |
| IQR-QG-11 | Package integrity | Retained style/numbering/theme/footer/font/web-settings byte-for-byte | Pass |
| IQR-QG-12 | Render/delivered-copy QA | Every page visually inspected; byte/page/pixel comparison required | Pass after delivery verification |

| Version | Date | Authoring role | Change description |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY IQ Report: 32 final Passed cases, 14 closed exceptions/reruns, five baselines and successful simulated conclusion. |

FINAL STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. IQ is Successful only within this DUMMY audit-training simulation. No real installation execution, production release, operational use, system acceptance/release, residual-risk acceptance or validated-state claim is made or authorized.