NOVO LIFE

MES PAS-X Lifecycle Package

IT RECOVERY TEST PROTOCOL AND REPORT

NL-MES-IRTR-001

DOCUMENT CLASSIFICATION

DUMMY / SIMULATED - Fictional combined recovery-test protocol and report for hackathon/audit-training use. No production outage, data, connection, live TIMS record, operational release, real recovery action or validated-state restoration is represented.

| Control field | Value |
| --- | --- |
| Document title | IT Recovery Test Protocol and Report |
| Document ID | NL-MES-IRTR-001 |
| Version / date | 0.1 / 11 Aug 2026 |
| Lifecycle object | Fictional Novo Life MES PAS-X / isolated TEST/VAL recovery exercise |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Protocol population | 18 prerequisites; 6 baselines; 12 test cases / 12 official DUMMY runs |
| Execution population | 40 IRP steps; 20 post-recovery checks; 45 controlled DUMMY evidence objects |
| Result | 12/12 runs Passed; 40/40 steps Passed; 20/20 checks Passed; 10/10 acceptance criteria Met |
| Objectives | RPO 18 min; RTO 3 h 06 min; WRT 1 h 50 min; MTD 4 h 56 min - all within target |
| Boundary | Simulation evidence only; no production release, system acceptance, residual-risk acceptance or operational authorisation |

CONTROLLED STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Approval confirms only the internal consistency and completed DUMMY exercise evidence in this training artifact.

Dummy document created for hackathon/training simulation only. Not valid for operational, regulatory, inspection, or GxP release use.

# Document lifecycle and simulated approvals

| Lifecycle stage | Role | Purpose | Timing | Status |
| --- | --- | --- | --- | --- |
| Protocol | Recovery Test Manager | Protocol completeness, test population and execution controls | Before DUMMY execution | Final Approved (simulated) |
| Protocol | IT System Owner | Scope, objectives and resources | Before DUMMY execution | Final Approved (simulated) |
| Protocol | IT Quality / Validation + QA | Risk-based approach, traceability, GxP/evidence controls | Before DUMMY execution | Final Approved (simulated) |
| Report | Independent Data Reviewer | All runs, evidence, calculations, baselines and exceptions | After DUMMY execution | Final Approved (simulated) |
| Report | Business/Data Owner | Recovery-point exposure, reconciliation and readiness conclusion | After DUMMY execution | Final Approved (simulated) |
| Report | IT System Owner + QA | Acceptance criteria, conclusion and DUMMY closure | After DUMMY execution | Final Approved (simulated) |

| Version | Date | Author role | Change summary |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional Recovery Test Manager | Initial combined DUMMY protocol/report; approved protocol retained and report results appended after simulated execution. |

SIGNATURE BOUNDARY

Real electronic identities, initials, passwords and signatures are intentionally omitted. The approval entries are fictional role records and are not quality-system signatures.

# Exercise result summary

FINAL EXERCISE CONCLUSION

RECOVERY TEST SUCCESSFUL (SIMULATED): all planned official DUMMY runs, IRP steps, post-recovery checks and acceptance criteria passed in the isolated TEST/VAL exercise. No defect, deviation or rerun was recorded.

| Measure | Planned | Reported result | Conclusion |
| --- | --- | --- | --- |
| Prerequisites | 18 | 18 Passed | Met |
| Baselines | 6 domains | 6 compared; all differences accounted | Met |
| Official DUMMY runs | 12 | 12 Passed | Met |
| IRP steps | 40 | 40 Passed | Met |
| Post-recovery checks | 20 | 20 Passed | Met |
| Components | 8 | 8 recovered/verified | Met |
| Dependencies | 14 | 14 reconciled | Met |
| Evidence objects | 45 | 45 accepted | Met |
| Defects / deviations / reruns | Zero unresolved | 0 / 0 / 0 | Met |
| Acceptance criteria | 10 | 10 Met | Met |

| Objective | Target | Observed | Calculation | Result |
| --- | --- | --- | --- | --- |
| RPO | <=24 h | 18 min | 08:00 disruption less 07:42 recovery point | Met |
| RTO | <=8 h | 3 h 06 min | 08:00 recovery start to 11:06 technical recovery | Met |
| WRT | <=4 h | 1 h 50 min | 11:06 technical recovery to 12:56 verification complete | Met |
| MTD | <=12 h | 4 h 56 min | 08:00 interruption to 12:56 readiness decision | Met |

RISK AND RELEASE BOUNDARY

All 15 linked risks remain Open. Successful DUMMY execution provides verification evidence but does not establish residual ratings, accept residual risk, approve production release or prove readiness for a real incident.

# 1 Purpose

This combined protocol and report planned, executed and concluded one risk-based DUMMY verification of the IT recovery process defined in NL-MES-IRP-001 for the fictional Novo Life MES PAS-X solution. It demonstrates, within an isolated training scenario, the ability to follow the recovery sequence, restore representative components/data, reconcile dependencies, complete post-recovery checks and measure recovery objectives.

The protocol portion was frozen and simulated-approved before official DUMMY runs. The report portion records actual simulated results without rewriting the approved plan. The artifact is evidence only for hackathon/training simulation and cannot authorise operational recovery or use.

# 2 Document lifecycle, scope and scenario

## 2.1 Combined lifecycle

| Document portion | Controlled content | Approval point | Change rule |
| --- | --- | --- | --- |
| Protocol | Purpose, scope, roles, approach, prerequisites, cases, acceptance criteria and baselines | Before any official DUMMY run | Frozen at DUMMY-BASE-IRTR-PLAN-001 |
| Execution records | Twelve official DUMMY runs, actual results and evidence links | Run review after contemporaneous capture | Corrections require attributable review; no silent overwrite |
| Report | Run summary, objectives, baselines, exceptions, acceptance, conclusion and closure | After all runs and final review case | Plan deviations reported here, not retrofitted into protocol |

## 2.2 Included/excluded scope

| Included | Excluded / prohibited |
| --- | --- |
| Eight registered MES/enterprise-control components and fourteen recovery dependencies | Production systems, live partner services, facilities/utilities and unrelated solutions |
| Forty approved IRP steps and twenty approved post-recovery checks | Unapproved recovery actions, uncontrolled replay or bypass of gates |
| Synthetic representative records in a segregated TEST/VAL recovery enclave | Production, personal, patient, batch-release or actual regulated records |
| Role-based DUMMY approvals, communications, evidence and timing | Real names, signatures, contacts, credentials, endpoints, incident/change IDs or supplier operations |
| Simulated full recovery-release decision | Actual operational release, system acceptance, validated-state restoration or residual-risk acceptance |

## 2.3 Scenario and assumptions

| Scenario element | Controlled DUMMY definition |
| --- | --- |
| Trigger | Simulated logical loss/inconsistency affecting application, database and dependencies at 08:00 |
| Target | Authorised isolated TEST/VAL recovery enclave with synthetic partner simulators |
| Recovery point | Approved fictional copy at 07:42; 18-minute modeled exposure |
| Method | Dependency-ordered restore/rebuild using NL-MES-IRP-001 and prior BRVR evidence |
| End state | Technical recovery, twenty checks, business/data readiness simulation and controlled closure |
| Safety | No production connection/data; stop/quarantine/rollback controls available throughout |

# 3 Roles, responsibilities and qualification

| Role | Responsibility | Control focus | Qualification evidence |
| --- | --- | --- | --- |
| Recovery Test Manager | Owns the approved protocol, execution command, decisions, objective timing and final report. | Plan/report approval and exercise control | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| IT Solution Manager | Confirms solution scope, resources, component ownership and controlled recovery-release boundary. | Solution accountability | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| IT System Owner | Approves protocol/report scope, objectives and conclusion for the DUMMY package. | Accountable approval | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Business Process / Data Owner | Approves recovery point exposure, process priority, data reconciliation and readiness conclusion. | Business/data acceptance | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| IT Quality / Validation | Provides risk-based verification oversight, traceability review and independent execution review. | Verification governance | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Quality Assurance | Provides GxP/data-integrity oversight, exception review and simulated report approval. | Quality concurrence | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Test Designer | Maintains the frozen protocol, test cases, acceptance criteria and requirement/risk coverage. | Design before execution | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Test Executor | Executes assigned official DUMMY runs contemporaneously and captures attributable results/evidence. | Execution | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Independent Data Reviewer | Reviews run results, evidence, baselines, calculations and exception state independently. | Independent review | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Technical Recovery Lead | Coordinates platform, database, application and reporting recovery in IRP order. | Technical recovery | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Integration / Dependency Lead | Coordinates all fourteen dependencies, checkpoints, reconciliation and safe holds. | Dependency recovery | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |
| Evidence / Configuration Coordinator | Controls start/final baselines, evidence index, integrity records and closure pack. | Evidence/configuration | Qualified and briefed (simulated); DUMMY-EV-IRTR-041 |

ROLE/PRIVACY CONTROL

No personal roster is reproduced. A real execution would resolve current trained individuals, substitutes and contacts through the controlled operational roster outside this DUMMY artifact.

# 4 Controlled source and trace basis

| Reference | Controlled state | Applied requirement |
| --- | --- | --- |
| Q0808604 Backup and recovery of IT solutions | Ver 2.0; Approved | Risk-based restore/recovery verification, objectives, issue resolution and improvements |
| Q0366251 IT Recovery Plan Template | Ver 2.0; Approved | Recovery-test method, recovery-file/contact review, interfaces/data/audit checks and result conclusion |
| Q0364343 TIMS for Test Protocol and Report Management | Ver 1.0; Approved | Protocol/Report test set, Standard official runs, approval, final report case and closure |
| Q0697905 IT Verification Planning and Reporting Template | Ver 1.0; Approved | Lifecycle, scope, roles, prerequisites, acceptance, baselines, deviations and conclusion |
| NL-MES-IRP-001 | Simulated approved | Eight components, fourteen dependencies, forty steps, twenty checks and targets |
| NL-MES-BRVR-001 | Simulated approved | Prior backup/restore evidence and objective benchmark |
| NL-MES-TRM-001 / URS / risk assessments | Simulated approved living baseline | Thirteen requirements, fifteen risks and downstream traceability |

TEMPLATE SELECTION

The combined verification template was selected for plan/report separation and execution reporting; the IRP template supplied recovery-specific tests and conclusion fields; the TIMS guideline supplied the official-run/report/closure workflow.

# 5 Verification protocol

## 5.1 Risk-based approach

| Planning basis | Conclusion | Rationale / controlled reference |
| --- | --- | --- |
| System impact | GxP-critical DUMMY context | MES electronic records, signatures, audit, data, interfaces and controlled execution |
| Complexity | High | Eight components; fourteen dependencies; sequence/gate and state-reconciliation complexity |
| Size | Focused full-plan exercise | Forty IRP steps and twenty post-recovery checks in one isolated scenario |
| Risk level | High working significance | Fifteen linked risks remain Open; challenge/negative decisions embedded in IRP steps |
| Technique | Capability + challenge + regression + reconciliation | Restore/rebuild, safe holds, data/queue/baseline comparisons and objective timing |
| Environment | Isolated TEST/VAL | No production disruption or restoration needed for planned verification |

## 5.2 TIMS-style test-set governance

| Field | Controlled DUMMY value | Rule / reported state |
| --- | --- | --- |
| Test set ID | DUMMY-TIMS-SET-IRTR-001 | Fictional identifier; no live TIMS entry claimed |
| Purpose | Protocol/Report | Combined plan and result |
| Test set type | GxP DUMMY | Simulated approval workflow |
| Test run type | Standard | Twelve official DUMMY runs |
| Draft run | N | Results represented in controlled DUMMY run records |
| Approval before execution | Final Approved (simulated) | Protocol and cases frozen before 08:00 |
| Final report case | DUMMY-TC-IRTR-012 | Executed last; review, conclusion, approval and closure |
| Final set state | Closed (simulated) | Closed after all run/report approvals |

## 5.3 Prerequisites

| Prerequisite | Item | Acceptance | Owner role | Evidence | Result |
| --- | --- | --- | --- | --- | --- |
| PRE-IRTR-001 | Approved recovery plan | NL-MES-IRP-001 current and available | Recovery Test Manager | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-002 | Approved protocol/test set | Frozen protocol baseline DUMMY-BASE-IRTR-PLAN-001 | IT Quality / Validation | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-003 | Approved test cases | Twelve cases approved before official DUMMY runs | Test Designer | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-004 | Role qualification | Twelve roles briefed; executor/reviewer segregation confirmed | Recovery Test Manager | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-005 | Isolated target | Authorised TEST/VAL recovery enclave segregated from production | Technical Recovery Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-006 | Synthetic data | Fictional representative records only; no production/personal data | Business/Data Owner | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-007 | Tools and media | Approved DUMMY restore/tooling inventory available | Technical Recovery Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-008 | BRVR currency | NL-MES-BRVR-001 result reviewed and applicable | IT Quality / Validation | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-009 | Copy/manifest | Approved DUMMY copy set and manifest integrity accepted | Database Recovery Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-010 | Start baseline | Six baseline domains captured before disruption simulation | Evidence Coordinator | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-011 | Access control | Recovery-role access approved; no credentials stored in artifact | Security Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-012 | Partner simulators | ERP/LIMS/automation/historian stubs available and segregated | Integration Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-013 | Monitoring | Health, capacity, interface, security and backup observation enabled | Monitoring Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-014 | Authoritative time | DUMMY time source and correlation method verified | Time/Security Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-015 | Command channels | Role-based DUMMY command/quality/technical routes opened | Communications Lead | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-016 | Fallback/safe state | Stop, quarantine, rollback and evidence preservation routes ready | Recovery Test Manager | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-017 | Exception controls | Defect/deviation logs available; acceptance impact rules confirmed | Quality Assurance | DUMMY-EV-IRTR-041 | Passed |
| PRE-IRTR-018 | Final review case | Execution review/conclusion/approval case scheduled last | Independent Data Reviewer | DUMMY-EV-IRTR-041 | Passed |

## 5.4 Configuration management and baselines

| Baseline / domain | Initial state | Final state | Comparison | Evidence / result |
| --- | --- | --- | --- | --- |
| BSL-IRTR-001 / Protocol/test set | Frozen approved DUMMY plan; 12 cases | Closed approved DUMMY set; 12 Passed runs | Only result/closure state added | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-002 / Configuration/build | Approved TEST/VAL component/configuration manifest | Same approved manifest | No unexplained difference | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-003 / Data/recovery point | Synthetic data at 08:00; selected copy at 07:42 | Recovered synthetic state reconciled to 07:42 | 18-minute exposure accounted | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-004 / Interfaces/queues | Known synthetic messages/checkpoints and execution hold | Fourteen dependencies reconciled; no unintended replay | Expected state transitions only | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-005 / Access/time/security | Approved roles, trusted time, security controls | Roles/time/security accepted; recovery privileges reviewed | Expected temporary recovery access removed/reviewed | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-006 / Monitoring/reporting | All DUMMY monitors/routes enabled; reporting baseline recorded | Health/backup/interface/security/reporting stable | Expected exercise events only | DUMMY-EV-IRTR-041 / 042; Passed |

## 5.5 Objectives and overall acceptance criteria

| Objective | Approved target | Planned measurement point | Reported result |
| --- | --- | --- | --- |
| RPO | <=24 hours | Disruption time minus approved recovery-point time | 18 minutes - Met |
| RTO | <=8 hours | Authorised recovery start to technical recovery complete | 3 hours 6 minutes - Met |
| WRT | <=4 hours | Technical recovery complete to verification/readiness complete | 1 hour 50 minutes - Met |
| MTD | <=12 hours | Interruption to verification/readiness decision | 4 hours 56 minutes - Met |

| Criterion | Acceptance condition | Evidence | Result |
| --- | --- | --- | --- |
| AC-IRTR-01 | Protocol and cases approved before execution | DUMMY-EV-IRTR-041 | Met |
| AC-IRTR-02 | All 18 prerequisites Passed | DUMMY-EV-IRTR-041 | Met |
| AC-IRTR-03 | All 12 official DUMMY runs completed and reviewed | DUMMY-EV-IRTR-001..045 | Met |
| AC-IRTR-04 | All 40 IRP steps Passed in approved order | DUMMY-EV-IRTR-001..040 | Met |
| AC-IRTR-05 | All 20 post-recovery checks Passed | DUMMY-EV-IRTR-044 | Met |
| AC-IRTR-06 | All 8 components and 14 dependencies recovered/reconciled | DUMMY-EV-IRTR-017..036 / 044 | Met |
| AC-IRTR-07 | RPO/RTO/WRT/MTD calculated and within target | DUMMY-EV-IRTR-043 | Met |
| AC-IRTR-08 | Initial/final baselines compared; differences accounted | DUMMY-EV-IRTR-041 / 042 | Met |
| AC-IRTR-09 | No unresolved defect/deviation, failed check or rerun | NL-MES-DEFL-001 / DEVL-001; DUMMY-EV-IRTR-045 | Met |
| AC-IRTR-10 | Final review/conclusion/approval completed last and test set closed | DUMMY-EV-IRTR-045 | Met |

## 5.6 Test cases and official DUMMY runs

| Test case | Title | IRP steps | PRC checks | Run | Time | Result |
| --- | --- | --- | --- | --- | --- | --- |
| DUMMY-TC-IRTR-001 | Activation, containment and evidence hold | IRP-STEP-001..005 | None | DUMMY-RUN-IRTR-001 | 08:00-08:15 | Passed |
| DUMMY-TC-IRTR-002 | Activation decision, mobilisation and start baseline | IRP-STEP-006..010 | None | DUMMY-RUN-IRTR-002 | 08:15-08:35 | Passed |
| DUMMY-TC-IRTR-003 | Damage assessment, copy selection and recovery-point approval | IRP-STEP-011..015 | None | DUMMY-RUN-IRTR-003 | 08:35-09:00 | Passed |
| DUMMY-TC-IRTR-004 | Recovery target, monitoring, time, identity and platform | IRP-STEP-016..020 | None | DUMMY-RUN-IRTR-004 | 09:00-09:35 | Passed |
| DUMMY-TC-IRTR-005 | Database restore and regulated-data acceptance | IRP-STEP-021..025 | None | DUMMY-RUN-IRTR-005 | 09:35-10:20 | Passed |
| DUMMY-TC-IRTR-006 | Integration, application, reporting and monitoring recovery | IRP-STEP-026..031 | None | DUMMY-RUN-IRTR-006 | 10:20-11:06 | Passed |
| DUMMY-TC-IRTR-007 | Authentication, roles and authoritative-time verification | IRP-STEP-032..033 | PRC-IRP-07..09 | DUMMY-RUN-IRTR-007 | 11:06-11:25 | Passed |
| DUMMY-TC-IRTR-008 | Recovered data, audit and signature verification | IRP-STEP-034 | PRC-IRP-03..06 | DUMMY-RUN-IRTR-008 | 11:25-11:50 | Passed |
| DUMMY-TC-IRTR-009 | ERP/LIMS/automation/historian and queue reconciliation | IRP-STEP-035 | PRC-IRP-10..14 | DUMMY-RUN-IRTR-009 | 11:50-12:10 | Passed |
| DUMMY-TC-IRTR-010 | Critical functions and active-work disposition | IRP-STEP-036 | PRC-IRP-01..02 / 15 | DUMMY-RUN-IRTR-010 | 12:10-12:30 | Passed |
| DUMMY-TC-IRTR-011 | Objectives, open items and post-recovery acceptance | IRP-STEP-037 | PRC-IRP-16..20 | DUMMY-RUN-IRTR-011 | 12:30-12:50 | Passed |
| DUMMY-TC-IRTR-012 | Recovery-release simulation, communication and closure | IRP-STEP-038..040 | PRC-IRP-01..20 review | DUMMY-RUN-IRTR-012 | 12:50-12:56 | Passed |

## 5.7 Test data, environment and safety controls

| Control | Plan requirement | Reported state |
| --- | --- | --- |
| Environment segregation | No route to production or live partner services | Passed; isolated TEST/VAL target confirmed |
| Data | Synthetic representative records only | Passed; no production/personal records used |
| Access | Recovery roles approved; no credentials in evidence/document | Passed; access reviewed after run |
| Challenge controls | Stop on wrong copy/order, gap, integrity/security/time failure or ambiguous state | Passed; no unsafe continuation |
| Replay/queue control | Quarantine uncertain items; no blind replay | Passed; synthetic checkpoints reconciled |
| Evidence integrity | Attributable, contemporaneous DUMMY records with review and digest | Passed; 45 objects accepted |
| Cleanup | Remove temporary recovery access/data and preserve closure pack | Passed; final baseline/evidence retained |

## 5.8 Defect, deviation and change control

A failed step/check, unapproved protocol change, missing evidence, unexplained baseline difference, objective breach or unsafe state would stop affected progression and be recorded in the controlled defect/deviation process before rerun or conclusion. Added tests would require approved cases and an approved additional DUMMY test set referencing this protocol.

EXCEPTION STATE

Reported execution exceptions: 0 defects, 0 deviations, 0 reruns and 0 protocol changes. DUMMY-DEV-MES-002 remains Closed. DUMMY-DRF-MES-007 remains Open for downstream operational documents and training; it was not caused or closed by this exercise.

# 6 Verification report

## 6.1 Protocol execution and run review

| Run | Test case | Executed | IRP/PRC coverage | Evidence | Result | Independent review |
| --- | --- | --- | --- | --- | --- | --- |
| DUMMY-RUN-IRTR-001 | DUMMY-TC-IRTR-001 | 11 Aug 2026 08:00-08:15 | IRP-STEP-001..005; None | DUMMY-EV-IRTR-001..005 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-002 | DUMMY-TC-IRTR-002 | 11 Aug 2026 08:15-08:35 | IRP-STEP-006..010; None | DUMMY-EV-IRTR-006..010 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-003 | DUMMY-TC-IRTR-003 | 11 Aug 2026 08:35-09:00 | IRP-STEP-011..015; None | DUMMY-EV-IRTR-011..015 / 041 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-004 | DUMMY-TC-IRTR-004 | 11 Aug 2026 09:00-09:35 | IRP-STEP-016..020; None | DUMMY-EV-IRTR-016..020 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-005 | DUMMY-TC-IRTR-005 | 11 Aug 2026 09:35-10:20 | IRP-STEP-021..025; None | DUMMY-EV-IRTR-021..025 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-006 | DUMMY-TC-IRTR-006 | 11 Aug 2026 10:20-11:06 | IRP-STEP-026..031; None | DUMMY-EV-IRTR-026..031 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-007 | DUMMY-TC-IRTR-007 | 11 Aug 2026 11:06-11:25 | IRP-STEP-032..033; PRC-IRP-07..09 | DUMMY-EV-IRTR-032..033 / 044 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-008 | DUMMY-TC-IRTR-008 | 11 Aug 2026 11:25-11:50 | IRP-STEP-034; PRC-IRP-03..06 | DUMMY-EV-IRTR-034 / 044 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-009 | DUMMY-TC-IRTR-009 | 11 Aug 2026 11:50-12:10 | IRP-STEP-035; PRC-IRP-10..14 | DUMMY-EV-IRTR-035 / 044 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-010 | DUMMY-TC-IRTR-010 | 11 Aug 2026 12:10-12:30 | IRP-STEP-036; PRC-IRP-01..02 / 15 | DUMMY-EV-IRTR-036 / 044 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-011 | DUMMY-TC-IRTR-011 | 11 Aug 2026 12:30-12:50 | IRP-STEP-037; PRC-IRP-16..20 | DUMMY-EV-IRTR-037 / 043 / 044 | Passed | Approved (simulated) |
| DUMMY-RUN-IRTR-012 | DUMMY-TC-IRTR-012 | 11 Aug 2026 12:50-12:56 | IRP-STEP-038..040; PRC-IRP-01..20 review | DUMMY-EV-IRTR-038..040 / 042..045 | Passed | Approved (simulated) |

RUN CONCLUSION

12/12 official DUMMY runs Passed. The final execution-review/conclusion/approval case was executed last; the fictional test set was closed only after report approval.

## 6.2 Recovery-objective calculation

| Milestone | Timestamp | Elapsed / relationship | Evidence |
| --- | --- | --- | --- |
| Simulated interruption / recovery start | 11 Aug 2026 08:00 | Start | DUMMY-EV-IRTR-001 / 006 |
| Selected recovery point | 11 Aug 2026 07:42 | 18 minutes before disruption | DUMMY-EV-IRTR-012..015 |
| Technical recovery complete | 11 Aug 2026 11:06 | RTO = 3 h 06 min | DUMMY-EV-IRTR-026..031 |
| Post-recovery verification/readiness complete | 11 Aug 2026 12:56 | WRT = 1 h 50 min; MTD = 4 h 56 min | DUMMY-EV-IRTR-037..045 |

| Objective | Target | Observed | Variance to limit | Result |
| --- | --- | --- | --- | --- |
| RPO | 24 h | 0 h 18 min | 23 h 42 min inside limit | Met |
| RTO | 8 h | 3 h 06 min | 4 h 54 min inside limit | Met |
| WRT | 4 h | 1 h 50 min | 2 h 10 min inside limit | Met |
| MTD | 12 h | 4 h 56 min | 7 h 04 min inside limit | Met |

## 6.3 Component and dependency results

| Priority | Component | Service | Target milestone | Observed | Lead role | Result |
| --- | --- | --- | --- | --- | --- | --- |
| P0 | CMP-ENT-BCK-001 | Backup/recovery service | <=1.0 h | 00:49 | Monitoring/Backup Lead | Passed |
| P0 | CMP-ENT-MON-001 | Monitoring/service management | <=1.0 h | 00:55 | Monitoring/Backup Lead | Passed |
| P0 | CMP-ENT-TIME-001 | Authoritative time | <=1.5 h | 01:10 | Security/Identity/Time Lead | Passed |
| P0 | CMP-ENT-IAM-001 | Identity/access service | <=2.0 h | 01:21 | Security/Identity/Time Lead | Passed |
| P1 | CMP-MES-DB-001 | MES database and regulated records | <=4.0 h | 02:20 | Database Recovery Lead | Passed |
| P2 | CMP-MES-INT-001 | Integration/middleware services | <=5.5 h | 02:38 | Integration Recovery Lead | Passed |
| P3 | CMP-MES-APP-001 | PAS-X application services | <=6.5 h | 02:49 | Application Recovery Lead | Passed |
| P4 | CMP-MES-REP-001 | Reporting services | <=8.0 h | 02:57 | Application/Reporting Lead | Passed |

| Dependency | Verification focus | Actual DUMMY result | Evidence | Result |
| --- | --- | --- | --- | --- |
| INT-MES-ERP-009 | Configuration/state, queue and transaction reconciliation | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-LIMS-009 | Request/result/disposition and late/conflict reconciliation | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-AUT-010 | Command/state/context/sequence and safe execution hold | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-HIS-008 | Checkpoint, retained evidence and reporting provenance | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-IAM-008 | Identity trust, current roles and recovery-role access | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-TIM-006 | Trusted time, drift and cross-service chronology | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-OPS-001 | Operational ownership and service boundary | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-003 | Job, queue, storage and capacity monitoring | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-004 | Backup scope, identity, timing and result state | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-005 | Restore point, state, checks and resume block | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-007 | Authorisation, protected channel and tamper checks | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-008 | Stable correlation and chronological evidence | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-009 | Acknowledgement, escalation and uncertain-state control | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-010 | Configuration/evidence change and re-verification state | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |

## 6.4 Post-recovery verification and release simulation

| Check | Domain | Actual result | Owner role | Evidence | Result |
| --- | --- | --- | --- | --- | --- |
| PRC-IRP-01 | Recovery target/version | Acceptance met: Target is authorised/segregated; versions/configuration match approved baseline. | Technical Recovery Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-02 | Component availability | Acceptance met: All required components are available in dependency order with expected health. | Platform/Application Leads | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-03 | Data counts/integrity | Acceptance met: Record populations, referential integrity and approved digests reconcile. | Database Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-04 | Record readability/retrieval | Acceptance met: Representative current/archived records are complete, readable and retrievable. | Business/Quality Reviewer | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-05 | Audit trail | Acceptance met: Events are complete, chronological, protected and queryable; audit function works. | QA / Database Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-06 | Electronic signatures | Acceptance met: Signature meaning, attribution and permanent record linkage are preserved. | QA / Business Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-07 | Authoritative time | Acceptance met: Time source, zone/offset, drift and chronology are trusted and reconciled. | Time/Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-08 | Authentication and roles | Acceptance met: Approved users/services authenticate; current roles map correctly; stale access is absent. | Identity/Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-09 | Privileged/service access | Acceptance met: Recovery privileges are scoped, monitored and removed/reviewed after use. | Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-10 | ERP recovery | Acceptance met: Configuration/state/transactions reconcile; no unintended replay or missing confirmation. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-11 | LIMS recovery | Acceptance met: Request/result/disposition state reconciles; late/conflicting items are controlled. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-12 | Automation recovery | Acceptance met: Commands, measurements, context and sequence reconcile before execution. | Integration/Automation Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-13 | Historian/reporting | Acceptance met: Provenance, checkpoint, retained evidence and read models reconcile. | Integration/Reporting Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-14 | Queues/checkpoints | Acceptance met: Backlogs, correlations, acknowledgements and uncertain items are dispositioned. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-15 | Active batches/work | Acceptance met: Each active/interrupted item has approved resume, rework, rollback or termination disposition. | Business Process Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-16 | Exceptions/open items | Acceptance met: Defects/deviations/limitations have impact, owner, due date and approved conditional rationale. | Recovery Manager + QA | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-17 | Monitoring/alerts | Acceptance met: Health, capacity, backup, security, interface and time monitoring routes correctly. | Monitoring Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-18 | Backup schedule resumed | Acceptance met: Protected scope, schedule, latest result and next restore-test due state are confirmed. | Backup Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-19 | Recovery objectives | Acceptance met: RPO/RTO/WRT/MTD are calculated, reviewed and within target or formally escalated. | Recovery Manager + Business Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-20 | Release/communication | Acceptance met: Authorised roles approve release; users/stakeholders receive scope, limitations and monitoring expectations. | IT Solution Manager + QA | DUMMY-EV-IRTR-044 | Passed |

POST-RECOVERY CONCLUSION

20/20 checks Passed. The simulated recovery-release decision applies only to the isolated exercise target; it is not an operational or production release.

## 6.5 Baselines, exceptions and improvements

| Baseline / domain | Initial state | Final state | Comparison | Evidence / result |
| --- | --- | --- | --- | --- |
| BSL-IRTR-001 / Protocol/test set | Frozen approved DUMMY plan; 12 cases | Closed approved DUMMY set; 12 Passed runs | Only result/closure state added | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-002 / Configuration/build | Approved TEST/VAL component/configuration manifest | Same approved manifest | No unexplained difference | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-003 / Data/recovery point | Synthetic data at 08:00; selected copy at 07:42 | Recovered synthetic state reconciled to 07:42 | 18-minute exposure accounted | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-004 / Interfaces/queues | Known synthetic messages/checkpoints and execution hold | Fourteen dependencies reconciled; no unintended replay | Expected state transitions only | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-005 / Access/time/security | Approved roles, trusted time, security controls | Roles/time/security accepted; recovery privileges reviewed | Expected temporary recovery access removed/reviewed | DUMMY-EV-IRTR-041 / 042; Passed |
| BSL-IRTR-006 / Monitoring/reporting | All DUMMY monitors/routes enabled; reporting baseline recorded | Health/backup/interface/security/reporting stable | Expected exercise events only | DUMMY-EV-IRTR-041 / 042; Passed |

| Report item | Reported state | Impact / follow-up |
| --- | --- | --- |
| Protocol changes | None | Approved protocol remained frozen |
| Failed/blocked/not-run cases | None | All twelve official DUMMY runs Passed |
| Defects | None | No defect follow-up or rerun |
| Deviations | None | No plan deviation or acceptance impact |
| Objective breaches | None | All four objectives within target |
| Baseline differences | Expected exercise transitions only | All accounted in DUMMY-EV-IRTR-042 |
| Improvement action | Retain current sequence/checks; add this report to recovery file | Controlled IRP recovery-file update |
| Downstream open item | DUMMY-DRF-MES-007 Open | Complete OMSOP/AG/SLA/TRN before operational handoff |

## 6.6 Acceptance, conclusion and closure

| Criterion | Acceptance condition | Evidence | Result |
| --- | --- | --- | --- |
| AC-IRTR-01 | Protocol and cases approved before execution | DUMMY-EV-IRTR-041 | Met |
| AC-IRTR-02 | All 18 prerequisites Passed | DUMMY-EV-IRTR-041 | Met |
| AC-IRTR-03 | All 12 official DUMMY runs completed and reviewed | DUMMY-EV-IRTR-001..045 | Met |
| AC-IRTR-04 | All 40 IRP steps Passed in approved order | DUMMY-EV-IRTR-001..040 | Met |
| AC-IRTR-05 | All 20 post-recovery checks Passed | DUMMY-EV-IRTR-044 | Met |
| AC-IRTR-06 | All 8 components and 14 dependencies recovered/reconciled | DUMMY-EV-IRTR-017..036 / 044 | Met |
| AC-IRTR-07 | RPO/RTO/WRT/MTD calculated and within target | DUMMY-EV-IRTR-043 | Met |
| AC-IRTR-08 | Initial/final baselines compared; differences accounted | DUMMY-EV-IRTR-041 / 042 | Met |
| AC-IRTR-09 | No unresolved defect/deviation, failed check or rerun | NL-MES-DEFL-001 / DEVL-001; DUMMY-EV-IRTR-045 | Met |
| AC-IRTR-10 | Final review/conclusion/approval completed last and test set closed | DUMMY-EV-IRTR-045 | Met |

REPORT CONCLUSION

FINAL CONCLUSION - SUCCESSFUL (SIMULATED): the approved DUMMY protocol was executed as planned in an isolated TEST/VAL exercise. All 12 runs, 40 IRP steps, 20 post-recovery checks and 10 acceptance criteria passed; all four recovery objectives were met; 8 components and 14 dependencies were recovered/reconciled; and no defect, deviation or rerun occurred.

The exercise supports the internal DUMMY conclusion that NL-MES-IRP-001 is coherent and executable for the tested scenario. It does not prove readiness for every incident, restore a validated state, release production, accept residual risk or replace operational training, supplier evidence, connected plans or periodic/event-driven reverification.

| Closure control | Reported state | Evidence |
| --- | --- | --- |
| Final report case executed last | Passed and approved (simulated) | DUMMY-RUN-IRTR-012 / DUMMY-EV-IRTR-045 |
| All run reviews complete | 12/12 approved (simulated) | Run summary / evidence index |
| Test set state | Closed (simulated) | DUMMY-TIMS-SET-IRTR-001 closure record |
| Recovery-file update | IRTR added; plan unchanged | RF-IRP-023 / DUMMY-EV-IRTR-045 |
| Next lifecycle stage | NL-MES-IREP-001 planned | MLGP sequence 23 |

# 7 References

| Reference | Controlled state | Use |
| --- | --- | --- |
| Q0808604 Backup and recovery of IT solutions | Ver 2.0; Approved | Recovery verification and objectives |
| Q0366251 IT Recovery Plan Template | Ver 2.0; Approved | Recovery-test/report scope and conclusion |
| Q0364343 TIMS protocol/report guideline | Ver 1.0; Approved | Test-set, official-run, review/report and closure workflow |
| Q0697905 IT Verification Planning/Reporting Template | Ver 1.0; Approved | Plan/report structure, baselines, acceptance and conclusion |
| NL-MES-IRP-001 / BRVR-001 | Simulated approved | Recovery procedure/checks/targets and prior restore evidence |
| NL-MES-URS-001 / ITRA-001 / ITRRA-001 / DIA-001 | Simulated approved | Requirements, risks and data-integrity controls |
| NL-MES-SYS-001 / DS-001 / IS-001 / CS-001 | Simulated approved | Components, dependencies, architecture and configuration |
| NL-MES-TRM-001 / DEFL-001 / DEVL-001 | Simulated approved living records | Traceability and execution-exception state |

# 8 Change log

| Version | Date | Controlled change | Impact / disposition |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Initial combined protocol/report issue | Protocol frozen before DUMMY execution; reported results appended; no source document modified |

# Appendix A - Detailed test-case and run records

Each case below preserves the approved scope and records the corresponding official DUMMY run. All execution occurred in the isolated scenario and was independently reviewed in simulation.

## Appendix A.1 - DUMMY-TC-IRTR-001 Activation, containment and evidence hold

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-001 / DUMMY-RUN-IRTR-001 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Activation, containment and evidence hold |
| IRP / PRC scope | IRP-STEP-001..005; None |
| Requirement trace | URS-MES-045 / 046 |
| Risk trace | RSK-MES-016 / 019 / 022 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 08:00-08:15 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-001..005 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.2 - DUMMY-TC-IRTR-002 Activation decision, mobilisation and start baseline

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-002 / DUMMY-RUN-IRTR-002 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Activation decision, mobilisation and start baseline |
| IRP / PRC scope | IRP-STEP-006..010; None |
| Requirement trace | URS-MES-045 / 046 |
| Risk trace | RSK-MES-020 / 022 / 024 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 08:15-08:35 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-006..010 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.3 - DUMMY-TC-IRTR-003 Damage assessment, copy selection and recovery-point approval

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-003 / DUMMY-RUN-IRTR-003 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Damage assessment, copy selection and recovery-point approval |
| IRP / PRC scope | IRP-STEP-011..015; None |
| Requirement trace | URS-MES-037..040 |
| Risk trace | RSK-MES-017 / 018 / 020 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 08:35-09:00 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-011..015 / 041 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.4 - DUMMY-TC-IRTR-004 Recovery target, monitoring, time, identity and platform

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-004 / DUMMY-RUN-IRTR-004 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Recovery target, monitoring, time, identity and platform |
| IRP / PRC scope | IRP-STEP-016..020; None |
| Requirement trace | URS-MES-015 / 025 / 035 / 045 |
| Risk trace | RSK-MES-005 / 006 / 009 / 016 / 019 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 09:00-09:35 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-016..020 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.5 - DUMMY-TC-IRTR-005 Database restore and regulated-data acceptance

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-005 / DUMMY-RUN-IRTR-005 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Database restore and regulated-data acceptance |
| IRP / PRC scope | IRP-STEP-021..025; None |
| Requirement trace | URS-MES-010 / 020 / 021 / 037 / 038 |
| Risk trace | RSK-MES-017 / 018 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 09:35-10:20 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-021..025 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.6 - DUMMY-TC-IRTR-006 Integration, application, reporting and monitoring recovery

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-006 / DUMMY-RUN-IRTR-006 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Integration, application, reporting and monitoring recovery |
| IRP / PRC scope | IRP-STEP-026..031; None |
| Requirement trace | URS-MES-036 / 039 / 045 |
| Risk trace | RSK-MES-011..015 / 020 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 10:20-11:06 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-026..031 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.7 - DUMMY-TC-IRTR-007 Authentication, roles and authoritative-time verification

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-007 / DUMMY-RUN-IRTR-007 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Authentication, roles and authoritative-time verification |
| IRP / PRC scope | IRP-STEP-032..033; PRC-IRP-07..09 |
| Requirement trace | URS-MES-015 / 025 / 035 |
| Risk trace | RSK-MES-005 / 006 / 009 / 019 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 11:06-11:25 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-032..033 / 044 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.8 - DUMMY-TC-IRTR-008 Recovered data, audit and signature verification

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-008 / DUMMY-RUN-IRTR-008 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Recovered data, audit and signature verification |
| IRP / PRC scope | IRP-STEP-034; PRC-IRP-03..06 |
| Requirement trace | URS-MES-010 / 020 / 021 / 037..039 |
| Risk trace | RSK-MES-017 / 018 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 11:25-11:50 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-034 / 044 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.9 - DUMMY-TC-IRTR-009 ERP/LIMS/automation/historian and queue reconciliation

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-009 / DUMMY-RUN-IRTR-009 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | ERP/LIMS/automation/historian and queue reconciliation |
| IRP / PRC scope | IRP-STEP-035; PRC-IRP-10..14 |
| Requirement trace | URS-MES-035 / 036 |
| Risk trace | RSK-MES-011..015 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 11:50-12:10 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-035 / 044 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.10 - DUMMY-TC-IRTR-010 Critical functions and active-work disposition

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-010 / DUMMY-RUN-IRTR-010 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Critical functions and active-work disposition |
| IRP / PRC scope | IRP-STEP-036; PRC-IRP-01..02 / 15 |
| Requirement trace | URS-MES-039 / 046 |
| Risk trace | RSK-MES-016 / 018 / 022 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 12:10-12:30 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-036 / 044 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.11 - DUMMY-TC-IRTR-011 Objectives, open items and post-recovery acceptance

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-011 / DUMMY-RUN-IRTR-011 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Objectives, open items and post-recovery acceptance |
| IRP / PRC scope | IRP-STEP-037; PRC-IRP-16..20 |
| Requirement trace | All 13 linked URS |
| Risk trace | All 15 linked risks |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 12:30-12:50 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-037 / 043 / 044 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

## Appendix A.12 - DUMMY-TC-IRTR-012 Recovery-release simulation, communication and closure

| Controlled field | Value |
| --- | --- |
| Test case / run | DUMMY-TC-IRTR-012 / DUMMY-RUN-IRTR-012 |
| Plan approval | Final Approved (simulated) before official DUMMY run; plan baseline DUMMY-BASE-IRTR-PLAN-001 |
| Purpose / type | Recovery capability, challenge/reconciliation and regression coverage / Standard official DUMMY run |
| Objective | Recovery-release simulation, communication and closure |
| IRP / PRC scope | IRP-STEP-038..040; PRC-IRP-01..20 review |
| Requirement trace | URS-MES-040 / 045 / 046 |
| Risk trace | RSK-MES-018 / 020 / 022 / 024 |
| Environment/data | Isolated TEST/VAL recovery enclave; synthetic representative records |
| Prerequisites/baseline | Applicable PRE-IRTR-001..018 Passed; start baseline DUMMY-EV-IRTR-041 |
| Expected result | Controlled scope completes in IRP order; evidence supports acceptance; unsafe/ambiguous state stops progression |
| Execution | 11 Aug 2026 12:50-12:56 by fictional trained executor role |
| Actual result | All assigned actions/checks completed as planned; expected state observed in isolated target |
| Evidence | DUMMY-EV-IRTR-038..040 / 042..045 |
| Exceptions / rerun | None / N/A - Passed on first official DUMMY run |
| Independent review | Approved (simulated); evidence, traceability and result accepted |
| Final result | Passed |

# Appendix B - IRP step execution results

| Step | Phase | Run | Owner role | Actual DUMMY result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| IRP-STEP-001 | IRP-PH-0 | DUMMY-RUN-IRTR-001 | Incident Manager | Incident opened; chronology started; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-001 | Passed |
| IRP-STEP-002 | IRP-PH-0 | DUMMY-RUN-IRTR-001 | Incident Manager | Initial scope/impact record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-002 | Passed |
| IRP-STEP-003 | IRP-PH-0 | DUMMY-RUN-IRTR-001 | Recovery Manager | Safe-state decision and evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-003 | Passed |
| IRP-STEP-004 | IRP-PH-0 | DUMMY-RUN-IRTR-001 | Security / Technical Leads | Containment and change-freeze record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-004 | Passed |
| IRP-STEP-005 | IRP-PH-0 | DUMMY-RUN-IRTR-001 | Incident Manager | Protected evidence index; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-005 | Passed |
| IRP-STEP-006 | IRP-PH-1 | DUMMY-RUN-IRTR-002 | Incident Manager | Activation recommendation; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-006 | Passed |
| IRP-STEP-007 | IRP-PH-1 | DUMMY-RUN-IRTR-002 | Major Incident / Disaster Manager | Activation decision; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-007 | Passed |
| IRP-STEP-008 | IRP-PH-1 | DUMMY-RUN-IRTR-002 | Recovery Manager | Role assignment roster; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-008 | Passed |
| IRP-STEP-009 | IRP-PH-1 | DUMMY-RUN-IRTR-002 | Communications Lead | Channel and communication record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-009 | Passed |
| IRP-STEP-010 | IRP-PH-1 | DUMMY-RUN-IRTR-002 | Technical Recovery Lead | DUMMY-BSL-IRP-START; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-010 | Passed |
| IRP-STEP-011 | IRP-PH-2 | DUMMY-RUN-IRTR-003 | Technical Recovery Lead | Damage/dependency assessment; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-011 | Passed |
| IRP-STEP-012 | IRP-PH-2 | DUMMY-RUN-IRTR-003 | Database/Business Leads | Consistency-point assessment; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-012 | Passed |
| IRP-STEP-013 | IRP-PH-2 | DUMMY-RUN-IRTR-003 | Monitoring / Backup Lead | Approved-copy candidate register; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-013 | Passed |
| IRP-STEP-014 | IRP-PH-2 | DUMMY-RUN-IRTR-003 | Recovery Manager | Recovery scenario decision; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-014 | Passed |
| IRP-STEP-015 | IRP-PH-2 | DUMMY-RUN-IRTR-003 | Business Owner + QA | Approved recovery-point decision; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-015 | Passed |
| IRP-STEP-016 | IRP-PH-3 | DUMMY-RUN-IRTR-004 | Platform Lead | Target readiness record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-016 | Passed |
| IRP-STEP-017 | IRP-PH-3 | DUMMY-RUN-IRTR-004 | Monitoring / Backup Lead | Tooling/monitoring readiness; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-017 | Passed |
| IRP-STEP-018 | IRP-PH-3 | DUMMY-RUN-IRTR-004 | Security / Identity / Time Lead | Trusted-time readiness; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-018 | Passed |
| IRP-STEP-019 | IRP-PH-3 | DUMMY-RUN-IRTR-004 | Security / Identity / Time Lead | IAM/access readiness; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-019 | Passed |
| IRP-STEP-020 | IRP-PH-3 | DUMMY-RUN-IRTR-004 | Platform Lead | Platform prerequisite approval; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-020 | Passed |

## Appendix B.2 - Steps 021-040 (phases 4-7)

| Step | Phase | Run | Owner role | Actual DUMMY result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| IRP-STEP-021 | IRP-PH-4 | DUMMY-RUN-IRTR-005 | Database Recovery Lead | Base restore record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-021 | Passed |
| IRP-STEP-022 | IRP-PH-4 | DUMMY-RUN-IRTR-005 | Database Recovery Lead | Recovery-chain record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-022 | Passed |
| IRP-STEP-023 | IRP-PH-4 | DUMMY-RUN-IRTR-005 | Database Recovery Lead | Data integrity result; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-023 | Passed |
| IRP-STEP-024 | IRP-PH-4 | DUMMY-RUN-IRTR-005 | Database Lead + QA | Audit/signature result; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-024 | Passed |
| IRP-STEP-025 | IRP-PH-4 | DUMMY-RUN-IRTR-005 | Business Owner + QA | Data-layer decision; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-025 | Passed |
| IRP-STEP-026 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Integration Recovery Lead | Integration configuration record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-026 | Passed |
| IRP-STEP-027 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Integration Recovery Lead | Queue/checkpoint reconciliation; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-027 | Passed |
| IRP-STEP-028 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Application Recovery Lead | Application start record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-028 | Passed |
| IRP-STEP-029 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Application / Reporting Lead | Reporting recovery record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-029 | Passed |
| IRP-STEP-030 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Monitoring / Backup Lead | Monitoring activation record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-030 | Passed |
| IRP-STEP-031 | IRP-PH-5 | DUMMY-RUN-IRTR-006 | Recovery Manager | Controlled-hold record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-031 | Passed |
| IRP-STEP-032 | IRP-PH-6 | DUMMY-RUN-IRTR-007 | Security / Identity / Time Lead | PRC-IRP-07..09 evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-032 | Passed |
| IRP-STEP-033 | IRP-PH-6 | DUMMY-RUN-IRTR-007 | Security / Identity / Time Lead | PRC-IRP-07 evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-033 | Passed |
| IRP-STEP-034 | IRP-PH-6 | DUMMY-RUN-IRTR-008 | Database/QA Leads | PRC-IRP-03..06 evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-034 | Passed |
| IRP-STEP-035 | IRP-PH-6 | DUMMY-RUN-IRTR-009 | Integration Recovery Lead | PRC-IRP-10..14 evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-035 | Passed |
| IRP-STEP-036 | IRP-PH-6 | DUMMY-RUN-IRTR-010 | Business/Application Leads | PRC-IRP-15..16 evidence; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-036 | Passed |
| IRP-STEP-037 | IRP-PH-6 | DUMMY-RUN-IRTR-011 | Recovery Manager + QA | Post-recovery review record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-037 | Passed |
| IRP-STEP-038 | IRP-PH-7 | DUMMY-RUN-IRTR-012 | IT Solution Manager + Business Owner + QA | Recovery-release decision; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-038 | Passed |
| IRP-STEP-039 | IRP-PH-7 | DUMMY-RUN-IRTR-012 | Communications Lead | Release communication record; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-039 | Passed |
| IRP-STEP-040 | IRP-PH-7 | DUMMY-RUN-IRTR-012 | Recovery Manager | DUMMY-BSL-IRP-FINAL and closure pack; confirmed in isolated DUMMY target. | DUMMY-EV-IRTR-040 | Passed |

# Appendix C - Post-recovery check results

| Check | Domain | Actual result | Owner role | Evidence | Result |
| --- | --- | --- | --- | --- | --- |
| PRC-IRP-01 | Recovery target/version | Acceptance met: Target is authorised/segregated; versions/configuration match approved baseline. | Technical Recovery Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-02 | Component availability | Acceptance met: All required components are available in dependency order with expected health. | Platform/Application Leads | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-03 | Data counts/integrity | Acceptance met: Record populations, referential integrity and approved digests reconcile. | Database Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-04 | Record readability/retrieval | Acceptance met: Representative current/archived records are complete, readable and retrievable. | Business/Quality Reviewer | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-05 | Audit trail | Acceptance met: Events are complete, chronological, protected and queryable; audit function works. | QA / Database Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-06 | Electronic signatures | Acceptance met: Signature meaning, attribution and permanent record linkage are preserved. | QA / Business Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-07 | Authoritative time | Acceptance met: Time source, zone/offset, drift and chronology are trusted and reconciled. | Time/Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-08 | Authentication and roles | Acceptance met: Approved users/services authenticate; current roles map correctly; stale access is absent. | Identity/Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-09 | Privileged/service access | Acceptance met: Recovery privileges are scoped, monitored and removed/reviewed after use. | Security Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-10 | ERP recovery | Acceptance met: Configuration/state/transactions reconcile; no unintended replay or missing confirmation. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-11 | LIMS recovery | Acceptance met: Request/result/disposition state reconciles; late/conflicting items are controlled. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-12 | Automation recovery | Acceptance met: Commands, measurements, context and sequence reconcile before execution. | Integration/Automation Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-13 | Historian/reporting | Acceptance met: Provenance, checkpoint, retained evidence and read models reconcile. | Integration/Reporting Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-14 | Queues/checkpoints | Acceptance met: Backlogs, correlations, acknowledgements and uncertain items are dispositioned. | Integration Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-15 | Active batches/work | Acceptance met: Each active/interrupted item has approved resume, rework, rollback or termination disposition. | Business Process Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-16 | Exceptions/open items | Acceptance met: Defects/deviations/limitations have impact, owner, due date and approved conditional rationale. | Recovery Manager + QA | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-17 | Monitoring/alerts | Acceptance met: Health, capacity, backup, security, interface and time monitoring routes correctly. | Monitoring Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-18 | Backup schedule resumed | Acceptance met: Protected scope, schedule, latest result and next restore-test due state are confirmed. | Backup Lead | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-19 | Recovery objectives | Acceptance met: RPO/RTO/WRT/MTD are calculated, reviewed and within target or formally escalated. | Recovery Manager + Business Owner | DUMMY-EV-IRTR-044 | Passed |
| PRC-IRP-20 | Release/communication | Acceptance met: Authorised roles approve release; users/stakeholders receive scope, limitations and monitoring expectations. | IT Solution Manager + QA | DUMMY-EV-IRTR-044 | Passed |

# Appendix D - Component and dependency results

| Priority | Component | Service | Target milestone | Observed | Lead role | Result |
| --- | --- | --- | --- | --- | --- | --- |
| P0 | CMP-ENT-BCK-001 | Backup/recovery service | <=1.0 h | 00:49 | Monitoring/Backup Lead | Passed |
| P0 | CMP-ENT-MON-001 | Monitoring/service management | <=1.0 h | 00:55 | Monitoring/Backup Lead | Passed |
| P0 | CMP-ENT-TIME-001 | Authoritative time | <=1.5 h | 01:10 | Security/Identity/Time Lead | Passed |
| P0 | CMP-ENT-IAM-001 | Identity/access service | <=2.0 h | 01:21 | Security/Identity/Time Lead | Passed |
| P1 | CMP-MES-DB-001 | MES database and regulated records | <=4.0 h | 02:20 | Database Recovery Lead | Passed |
| P2 | CMP-MES-INT-001 | Integration/middleware services | <=5.5 h | 02:38 | Integration Recovery Lead | Passed |
| P3 | CMP-MES-APP-001 | PAS-X application services | <=6.5 h | 02:49 | Application Recovery Lead | Passed |
| P4 | CMP-MES-REP-001 | Reporting services | <=8.0 h | 02:57 | Application/Reporting Lead | Passed |

| Dependency | Verification focus | Actual DUMMY result | Evidence | Result |
| --- | --- | --- | --- | --- |
| INT-MES-ERP-009 | Configuration/state, queue and transaction reconciliation | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-LIMS-009 | Request/result/disposition and late/conflict reconciliation | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-AUT-010 | Command/state/context/sequence and safe execution hold | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-HIS-008 | Checkpoint, retained evidence and reporting provenance | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-IAM-008 | Identity trust, current roles and recovery-role access | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-TIM-006 | Trusted time, drift and cross-service chronology | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-035 / 044 | Passed |
| INT-MES-OPS-001 | Operational ownership and service boundary | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-003 | Job, queue, storage and capacity monitoring | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-004 | Backup scope, identity, timing and result state | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-005 | Restore point, state, checks and resume block | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-007 | Authorisation, protected channel and tamper checks | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-008 | Stable correlation and chronological evidence | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-009 | Acknowledgement, escalation and uncertain-state control | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |
| INT-MES-OPS-010 | Configuration/evidence change and re-verification state | Expected synthetic state reconciled; no unintended replay | DUMMY-EV-IRTR-030 / 035 / 044 | Passed |

# Appendix E - Evidence index

| Evidence | Run | Object / trace | Content | Integrity/retention | State |
| --- | --- | --- | --- | --- | --- |
| DUMMY-EV-IRTR-001 | DUMMY-RUN-IRTR-001 | IRP-STEP-001 | Incident opened; chronology started | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-002 | DUMMY-RUN-IRTR-001 | IRP-STEP-002 | Initial scope/impact record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-003 | DUMMY-RUN-IRTR-001 | IRP-STEP-003 | Safe-state decision and evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-004 | DUMMY-RUN-IRTR-001 | IRP-STEP-004 | Containment and change-freeze record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-005 | DUMMY-RUN-IRTR-001 | IRP-STEP-005 | Protected evidence index | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-006 | DUMMY-RUN-IRTR-002 | IRP-STEP-006 | Activation recommendation | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-007 | DUMMY-RUN-IRTR-002 | IRP-STEP-007 | Activation decision | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-008 | DUMMY-RUN-IRTR-002 | IRP-STEP-008 | Role assignment roster | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-009 | DUMMY-RUN-IRTR-002 | IRP-STEP-009 | Channel and communication record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-010 | DUMMY-RUN-IRTR-002 | IRP-STEP-010 | DUMMY-BSL-IRP-START | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-011 | DUMMY-RUN-IRTR-003 | IRP-STEP-011 | Damage/dependency assessment | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-012 | DUMMY-RUN-IRTR-003 | IRP-STEP-012 | Consistency-point assessment | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-013 | DUMMY-RUN-IRTR-003 | IRP-STEP-013 | Approved-copy candidate register | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-014 | DUMMY-RUN-IRTR-003 | IRP-STEP-014 | Recovery scenario decision | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-015 | DUMMY-RUN-IRTR-003 | IRP-STEP-015 | Approved recovery-point decision | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-016 | DUMMY-RUN-IRTR-004 | IRP-STEP-016 | Target readiness record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-017 | DUMMY-RUN-IRTR-004 | IRP-STEP-017 | Tooling/monitoring readiness | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-018 | DUMMY-RUN-IRTR-004 | IRP-STEP-018 | Trusted-time readiness | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-019 | DUMMY-RUN-IRTR-004 | IRP-STEP-019 | IAM/access readiness | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-020 | DUMMY-RUN-IRTR-004 | IRP-STEP-020 | Platform prerequisite approval | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-021 | DUMMY-RUN-IRTR-005 | IRP-STEP-021 | Base restore record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-022 | DUMMY-RUN-IRTR-005 | IRP-STEP-022 | Recovery-chain record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-023 | DUMMY-RUN-IRTR-005 | IRP-STEP-023 | Data integrity result | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-024 | DUMMY-RUN-IRTR-005 | IRP-STEP-024 | Audit/signature result | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-025 | DUMMY-RUN-IRTR-005 | IRP-STEP-025 | Data-layer decision | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-026 | DUMMY-RUN-IRTR-006 | IRP-STEP-026 | Integration configuration record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-027 | DUMMY-RUN-IRTR-006 | IRP-STEP-027 | Queue/checkpoint reconciliation | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-028 | DUMMY-RUN-IRTR-006 | IRP-STEP-028 | Application start record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-029 | DUMMY-RUN-IRTR-006 | IRP-STEP-029 | Reporting recovery record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-030 | DUMMY-RUN-IRTR-006 | IRP-STEP-030 | Monitoring activation record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-031 | DUMMY-RUN-IRTR-006 | IRP-STEP-031 | Controlled-hold record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-032 | DUMMY-RUN-IRTR-007 | IRP-STEP-032 | PRC-IRP-07..09 evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-033 | DUMMY-RUN-IRTR-007 | IRP-STEP-033 | PRC-IRP-07 evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-034 | DUMMY-RUN-IRTR-008 | IRP-STEP-034 | PRC-IRP-03..06 evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-035 | DUMMY-RUN-IRTR-009 | IRP-STEP-035 | PRC-IRP-10..14 evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-036 | DUMMY-RUN-IRTR-010 | IRP-STEP-036 | PRC-IRP-15..16 evidence | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-037 | DUMMY-RUN-IRTR-011 | IRP-STEP-037 | Post-recovery review record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-038 | DUMMY-RUN-IRTR-012 | IRP-STEP-038 | Recovery-release decision | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-039 | DUMMY-RUN-IRTR-012 | IRP-STEP-039 | Release communication record | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-040 | DUMMY-RUN-IRTR-012 | IRP-STEP-040 | DUMMY-BSL-IRP-FINAL and closure pack | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-041 | DUMMY-RUN-IRTR-003 | Prerequisite/start-baseline pack | 18 prerequisites and 6 initial baselines | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-042 | DUMMY-RUN-IRTR-012 | Final-baseline comparison pack | Six final baselines and difference accounting | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-043 | DUMMY-RUN-IRTR-011 | Objective calculation record | RPO/RTO/WRT/MTD calculation and target comparison | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-044 | DUMMY-RUN-IRTR-011 | Post-recovery verification pack | Twenty completed checks and independent review | Controlled DUMMY pack; integrity digest recorded | Accepted |
| DUMMY-EV-IRTR-045 | DUMMY-RUN-IRTR-012 | Execution review/conclusion/approval | 12-run review, exception state, conclusion and closure | Controlled DUMMY pack; integrity digest recorded | Accepted |

EVIDENCE BOUNDARY

Evidence IDs represent fictional controlled objects in this training package. They do not identify real files, systems, locations, screenshots, logs, credentials or production records.

# Appendix F - Requirement and risk traceability

| Requirement | Recovery purpose | Test coverage | Evidence | Result |
| --- | --- | --- | --- | --- |
| URS-MES-037 | Backup scope/recovery point | DUMMY-TC-IRTR-003 / DUMMY-TC-IRTR-005 / DUMMY-TC-IRTR-008 / DUMMY-TC-IRTR-011 | DUMMY-EV-IRTR-011..015 / 021..025 / 034 / 043..044 | Passed; trace current |
| URS-MES-038 | Authorised restore and integrity | DUMMY-TC-IRTR-003 / DUMMY-TC-IRTR-005 / DUMMY-TC-IRTR-008 | DUMMY-EV-IRTR-011..015 / 021..025 / 034 / 044 | Passed; trace current |
| URS-MES-039 | Dependency-aware recovery and safe resume | DUMMY-TC-IRTR-006 / DUMMY-TC-IRTR-008..011 | DUMMY-EV-IRTR-026..037 / 044 | Passed; trace current |
| URS-MES-040 | Recovery testing, monitoring and review | DUMMY-TC-IRTR-001..012 | DUMMY-EV-IRTR-001..045 | Passed; trace current |
| URS-MES-010 | Retention/readability/retrieval | DUMMY-TC-IRTR-005 / DUMMY-TC-IRTR-008 | DUMMY-EV-IRTR-021..025 / 034 / 044 | Passed; trace current |
| URS-MES-015 | Privileged/service access | DUMMY-TC-IRTR-004 / DUMMY-TC-IRTR-007 | DUMMY-EV-IRTR-016..020 / 032..033 / 044 | Passed; trace current |
| URS-MES-020 | Audit event completeness | DUMMY-TC-IRTR-001 / DUMMY-TC-IRTR-005 / DUMMY-TC-IRTR-008 | DUMMY-EV-IRTR-005 / 021..025 / 034 / 044 | Passed; trace current |
| URS-MES-021 | Audit protection/retention | DUMMY-TC-IRTR-001 / DUMMY-TC-IRTR-005 / DUMMY-TC-IRTR-008 | DUMMY-EV-IRTR-005 / 021..025 / 034 / 044 | Passed; trace current |
| URS-MES-025 | Authoritative time | DUMMY-TC-IRTR-004 / DUMMY-TC-IRTR-007 / DUMMY-TC-IRTR-008 | DUMMY-EV-IRTR-018 / 033..034 / 044 | Passed; trace current |
| URS-MES-035 | Identity integration | DUMMY-TC-IRTR-004 / DUMMY-TC-IRTR-007 / DUMMY-TC-IRTR-009 | DUMMY-EV-IRTR-019 / 032 / 035 / 044 | Passed; trace current |
| URS-MES-036 | Common interface controls | DUMMY-TC-IRTR-006 / DUMMY-TC-IRTR-009 | DUMMY-EV-IRTR-026..031 / 035 / 044 | Passed; trace current |
| URS-MES-045 | Monitoring/alerting | DUMMY-TC-IRTR-001 / DUMMY-TC-IRTR-002 / DUMMY-TC-IRTR-004 / DUMMY-TC-IRTR-006 / DUMMY-TC-IRTR-012 | DUMMY-EV-IRTR-001..010 / 017 / 030 / 039..040 | Passed; trace current |
| URS-MES-046 | Incident-safe state and controlled recovery | DUMMY-TC-IRTR-001 / DUMMY-TC-IRTR-002 / DUMMY-TC-IRTR-010 / DUMMY-TC-IRTR-012 | DUMMY-EV-IRTR-001..010 / 036 / 038..040 / 045 | Passed; trace current |

| Risk | Scenario | Test coverage | Evidence | Lifecycle state |
| --- | --- | --- | --- | --- |
| RSK-MES-016 | Application/infrastructure unavailability | DUMMY-TC-IRTR-001 / 004 / 010 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-017 | Backup incomplete/corrupt/unavailable | DUMMY-TC-IRTR-003 / 005 / 008 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-018 | Recovery misses objectives or creates inconsistent state | DUMMY-TC-IRTR-003 / 005 / 008 / 010..012 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-020 | Supplier/service dependency/evidence gap | DUMMY-TC-IRTR-002 / 003 / 006 / 012 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-024 | Maintained-state/review/training weakness | DUMMY-TC-IRTR-002 / 011 / 012 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-005 | Unauthorised/excessive access | DUMMY-TC-IRTR-004 / 007 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-006 | Credential/session/service-account compromise | DUMMY-TC-IRTR-004 / 007 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-009 | Inconsistent time and chronology | DUMMY-TC-IRTR-004 / 007 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-011 | ERP recovery/reconciliation failure | DUMMY-TC-IRTR-006 / 009 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-012 | LIMS recovery/reconciliation failure | DUMMY-TC-IRTR-006 / 009 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-013 | Automation command/state mismatch | DUMMY-TC-IRTR-006 / 009 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-014 | Historian/reporting evidence failure | DUMMY-TC-IRTR-006 / 009 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-015 | Cross-interface integrity/replay failure | DUMMY-TC-IRTR-006 / 009 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-019 | Cyber/insecure recovery component | DUMMY-TC-IRTR-001 / 004 / 007 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |
| RSK-MES-022 | Incident/problem handling delay | DUMMY-TC-IRTR-001 / 002 / 010 / 012 | Relevant DUMMY-EV-IRTR records | Open; no residual rating/acceptance |

# Appendix G - Controlled source-document baseline

| Source ID | Controlled DUMMY document | SHA-256 | Bytes |
| --- | --- | --- | --- |
| SRC-IRTR-001 | NOVOLIFE-MES-BRVR-Backup and Restore Verification Report-v0.1-DUMMY.docx | EA7C6009C110DD5F4C8C01C393FD654DE1527C3AB5AA7727AE2F86F87B795DE9 | 64804 |
| SRC-IRTR-002 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 |
| SRC-IRTR-003 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 |
| SRC-IRTR-004 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 |
| SRC-IRTR-005 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 |
| SRC-IRTR-006 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 |
| SRC-IRTR-007 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 |
| SRC-IRTR-008 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 |
| SRC-IRTR-009 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 |
| SRC-IRTR-010 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 |
| SRC-IRTR-011 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 |
| SRC-IRTR-012 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 |
| SRC-IRTR-013 | NOVOLIFE-MES-IRP-IT Recovery Plan-v0.1-DUMMY.docx | D1214D7E47B8BEBB13AC8417D8E7C6E8D78DDA345B6E9232767ED2BFF28D91C6 | 79870 |
| SRC-IRTR-014 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 |
| SRC-IRTR-015 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 |
| SRC-IRTR-016 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 |
| SRC-IRTR-017 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 |
| SRC-IRTR-018 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 |
| SRC-IRTR-019 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 |
| SRC-IRTR-020 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 |
| SRC-IRTR-021 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 |

SOURCE PRESERVATION

All 21 source DOCX files were read as controlled inputs and were not modified by creation of NL-MES-IRTR-001.

# Appendix H - Quality gate register

| Quality gate | Check | Result | Evidence |
| --- | --- | --- | --- |
| IRTR-QG-01 | MLGP sequence 22 and 21-source baseline | Pass | Reconciliation / Appendix G |
| IRTR-QG-02 | Q0808604/Q0366251/Q0364343/Q0697905 controls applied | Pass | Sections 1-8 |
| IRTR-QG-03 | Protocol approved before official DUMMY runs; plan frozen | Pass | Sections 2/5 |
| IRTR-QG-04 | 18 prerequisites / 6 baselines | Pass | Sections 5.3/5.4 |
| IRTR-QG-05 | 12 cases / 12 official DUMMY runs; final report case last | Pass | Sections 5.6/6.1 / Appendix A |
| IRTR-QG-06 | 40 IRP steps / 20 post-recovery checks | Pass | Sections 6.4 / Appendices B/C |
| IRTR-QG-07 | 8 components / 14 dependencies | Pass | Section 6.3 / Appendix D |
| IRTR-QG-08 | 45 evidence objects / objective calculations | Pass | Section 6.2 / Appendix E |
| IRTR-QG-09 | 13 requirements / 15 risks; risks remain Open | Pass | Appendix F |
| IRTR-QG-10 | No defect/deviation/rerun/hidden conditional pass | Pass | Sections 5.8/6.5 |
| IRTR-QG-11 | No real identity/contact/link/secret/endpoint or template placeholder | Pass | Privacy/content audit |
| IRTR-QG-12 | Accessibility, exact geometry, preserved package and all-page render/delivery equality | Pass | Final QA records |

FINAL QA NOTE

Simulated Reviewed and Approved for Demo/Training Use Only. The successful QA result does not change the DUMMY/training-only boundary.