DUMMY AUDIT SIMULATION PACKAGE | LIFECYCLE GOVERNANCE

# Master Lifecycle Generation Plan

MES PAS-X New Implementation | Novo Life

| Control field | Value |
| --- | --- |
| Document ID | NL-MES-MLGP-001 |
| Version | 0.1 |
| Package classification | DUMMY - HACKATHON / TRAINING / DEMO ONLY |
| Lifecycle status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| System | MES PAS-X |
| Company | Novo Life (fictional pharmaceutical organisation) |
| Implementation | New GxP-impacting MES implementation with integrations |
| Prepared date | 10 Aug 2026 |
| Document owner | Fictional IT Solution Owner role |

Controlled status: Simulated Reviewed and Approved for Demo/Training Use Only. This wording confirms only a simulated review state and is not a real approval or release decision.

## Document control

| Version | Date | Authoring role | Change description |
| --- | --- | --- | --- |
| 0.1 | 10 Aug 2026 | Fictional Validation Lead | Initial dummy lifecycle generation plan for audit simulation. |

## Simulated review and approval

| Role | Review / approval purpose | Simulation evidence | Status |
| --- | --- | --- | --- |
| Fictional Business Process Owner | Intended use, scope and business lifecycle | Not applicable - simulated | Simulated approved |
| Fictional IT Solution Owner | Accountability, resources and lifecycle controls | Not applicable - simulated | Simulated approved |
| Fictional Quality Assurance | Independent GxP quality oversight | Not applicable - simulated | Simulated approved |

# Contents

| Section | Title |
| --- | --- |
| 1 | Purpose, scope and governance |
| 2 | Source references and template selection |
| 3 | Document and identifier conventions |
| 4 | Master document list and generation sequence |
| 5 | Master requirement catalogue |
| 6 | Master risk register |
| 7 | Lifecycle traceability model |
| 8 | Proposed integration landscape |
| 9 | Proposed roles and responsibilities |
| 10 | One-document-at-a-time workflow |
| 11 | Quality gate after each document |
| 12 | Assumptions and Verify items |
| 13 | Status wording, maintenance and change log |

# Executive summary

This Master Lifecycle Generation Plan is the governance foundation for a fictional Novo Life MES PAS-X validation package. It defines the controlled sequence for 35 requested lifecycle documents, common identifiers, the maximum 50-requirement model, risk and traceability registers, proposed interfaces, role accountabilities, simulated approval wording, and the quality gate that must be completed before each Word file is placed in the target folder.

Only this plan is generated in the first task. Each later document is to be created one at a time after confirmation, using the same registers and the most relevant accessible SOP, guide and template. No generated content may be interpreted as a real Novo Nordisk record, signature, approval, system release, inspection response, or GxP decision.

Lifecycle control: Business Process -> URS -> FS -> DS / CS / Integration -> Risk Controls -> Verification -> Results / Exceptions -> Traceability Conclusion -> Release -> Operational Controls -> Periodic Review / Change / Incident.

# 1 Purpose, scope and governance

## 1.1 Purpose

The purpose of this plan is to establish a single, maintained framework for generation of interconnected dummy lifecycle documents for a new MES PAS-X implementation. The framework ensures that specifications, risks, tests, exceptions, reports, procedures and maintained-state records reference one controlled set of identifiers and remain demonstrably consistent for a training audit simulation.

## 1.2 System context

| Context field | Planned basis |
| --- | --- |
| System name / type | MES PAS-X / Manufacturing Execution System |
| Organisation | Novo Life - fictional pharmaceutical organisation |
| Business area | Pharmaceutical manufacturing |
| GxP impact | Yes - potential impact on product quality, patient safety and documentation thereof |
| Scope | End-to-end new MES implementation with ERP, LIMS, automation, historian/reporting and enabling IT integrations |
| Lifecycle model | Science- and risk-based CSV / CSA-aligned lifecycle |
| Requirement limit | Maximum 50 user requirements |
| Output rule | One verified Word document at a time |

## 1.3 Governance rules

- Use only fictional but realistic people references, signatures, system IDs, changes, deviations, defects and incidents.

- Apply the exact footer disclaimer in every generated document.

- Use the exact lifecycle status: 'Simulated Reviewed and Approved for Demo/Training Use Only.'

- Do not cite exact regulatory or internal clause numbers unless verified in an accessible source.

- Flag every unresolved source, applicability, architecture or data point as 'Verify'.

- Use the current approved master requirement catalogue, risk register and traceability register before drafting any downstream content.

- Render and visually inspect every final page before the file is placed in the target folder.

# 2 Source references and template selection

The following accessible documents from the supplied SharePoint/OneDrive source folder were reviewed to establish the plan. Document IDs and versions are stated only when they were visible in the retrieved controlled source.

Controlled source repository: NN SOPs from QD

| Ref. | Source document | Control information | Application in this plan |
| --- | --- | --- | --- |
| S-01 | Science- and Risk-based Validation | Q218515, Ver. 8.0, Effective 01 Jun 2026 | Validation lifecycle, planning, risk-based scaling, design review, verification, validated-state conclusion. |
| S-02 | How to Prepare and Maintain a Validation Master Plan (VMP) | Q0309275, Ver. 4.0, Effective 01 Sep 2023 | VMP purpose/scope, management and QA approval, appendices, lifecycle maintenance. |
| S-03 | Manage documentation for IT solutions | Q0359339, Ver. 4.0, Approved 18 Nov 2024 | Document creation/review/approval/use, template priority, lifecycle deliverables and storage mapping. |
| S-04 | IT software development lifecycle (SDLC) | Q0707384, Ver. 7.0, Approved 18 Aug 2025 | Requirement-to-design-to-verification traceability and risk controls for custom software. |
| S-05 | Preparing IT verification planning and reporting | Q0697805, Ver. 1.0, Approved 18 Jun 2021 | Verification lifecycle, roles, acceptance criteria, baselines, document management and reporting. |
| S-06 | IT Verification Planning and Reporting Template | Q0697905, Ver. 1.0 | Accessible source template used as the structural model for controlled front matter, planning sections, references and change log. |
| S-07 | Good Documentation Practice Checklist | F-00696604, Ver. 2.0, Approved 01 Dec 2021 | Traceability, accuracy, completeness, legibility and attachment checks. |
| S-08 | IT Roles and Responsibilities - System management / Ownership guides | Guide Ver. 1.0, Oct 2021 | Defined accountabilities, delegation, qualification, audit readiness and approval expectations. |
| S-09 | Acceptance verification and release of IT systems | Source title accessible; exact ID/version to verify | Acceptance/release expectations and linkage of verification to fit-for-intended-use conclusion. |
| S-10 | GxP Data Flow | F-01083073, Ver. 0.1, In Approval | Conceptual PAS-X/ERP/WCS/automation data-flow reference only; not treated as an effective controlled source. |

Source gap: Verify: Source document was not accessible - Validation Master Plan template Q0309276 referenced by Q0309275 was not present in the supplied folder. No unsupported template content has been invented.

## 2.1 Why Q0697905 was selected

No Word template was returned from the supplied folder. Q0697905 was the most relevant accessible planning template because its structure covers controlled metadata, purpose, lifecycle, scope, roles, approach, acceptance, document management, references and change history. The VMP instruction Q0309275 and the lifecycle procedure Q218515 remain the content authorities; Q0697905 is used only as the structural model for this new Word file.

# 3 Document and identifier conventions

## 3.1 Document ID and lifecycle ID conventions

| Record type | Convention | Example | Control rule |
| --- | --- | --- | --- |
| Lifecycle document | NL-MES-[DOC-TYPE]-001 | NL-MES-URS-001 | Stable per document; version is not embedded in the document ID. |
| User requirement | URS-MES-### | URS-MES-001 | Sequential 001-050 only; IDs are never reused. |
| Functional requirement | FS-MES-### | FS-MES-001 | Maps to one or more URS IDs. |
| Design element | DS-MES-### | DS-MES-001 | Used for technical/design traceability. |
| Configuration item | CI-MES-### | CI-MES-001 | Baselined item in the configuration register/specification. |
| Integration requirement | INT-MES-[IF]-### | INT-MES-ERP-001 | IF values include ERP, LIMS, AUT, HIST, IAM, TIME. |
| Risk | RSK-MES-### | RSK-MES-001 | Unique master risk register identifier. |
| Test case | TC-MES-[TYPE]-### | TC-MES-IQ-001 | TYPE may be IQ, INT, SEC, DR, UAT, or another approved type. |
| Defect | DUMMY-DEF-MES-### | DUMMY-DEF-MES-001 | Explicitly fictional; linked to test case/run. |
| Deviation | DUMMY-DEV-MES-### | DUMMY-DEV-MES-001 | Explicitly fictional; includes impact and disposition. |
| Change | DUMMY-CHG-MES-### | DUMMY-CHG-MES-001 | Explicitly fictional; no resemblance to a real system ID. |
| Incident | DUMMY-INC-MES-### | DUMMY-INC-MES-001 | Explicitly fictional; may link to DUMMY-PRB-MES-###. |

## 3.2 File naming convention

Controlled pattern: NOVOLIFE-MES-[DOC-TYPE]-[Short Title]-v[major.minor]-DUMMY.docx

| Example | Recommended filename |
| --- | --- |
| This plan | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx |
| URS | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx |
| Functional specification | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx |
| Risk assessment | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx |
| Traceability | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx |

## 3.3 Version, status and change controls

| Control | Rule |
| --- | --- |
| Draft versions | Use v0.x for simulated drafting and review cycles. |
| Simulated approved issue | May remain v0.1 for this hackathon package but must carry the exact simulated status and DUMMY classification. |
| Revisions | Increment minor version for content updates; explain every change in the change log. |
| Superseded versions | Retain for traceability in the simulation archive; mark obsolete/superseded, never silently overwrite. |
| Dates | Use unambiguous DD MMM YYYY format. |
| Names/signatures | Use fictional role labels only; signatures read 'Not applicable - simulated'. |

# 4 Master document list and generation sequence

The sequence below reorders the 35 requested documents into lifecycle logic while retaining every requested deliverable. The traceability document is created as a living register and updated after each subsequent document; its conclusion is finalized before the release recommendation. Maintained-state sample packs follow the simulated release gate.

| Seq. | Phase | Document ID | Deliverable | Purpose | Key linkage / state |
| --- | --- | --- | --- | --- | --- |
| 1 | Governance | NL-MES-MLGP-001 | Master Lifecycle Generation Plan | Controls the package, conventions, sequence, registers, roles, and quality gates. | Foundation for every downstream document. |
| 2 | Definition | NL-MES-SYS-001 | System Overview / System Description | Defines intended use, scope, boundaries, environments, components, and interfaces. | Upstream: MLGP. Downstream: all requirements and risk documents. |
| 3 | Planning | NL-MES-IPLAN-001 | IT Implementation Plan | Plans implementation, lifecycle deliverables, environments, dependencies, acceptance, and release activities. | Upstream: MLGP/SYS. Maintained until implementation reporting. |
| 4 | Requirements | NL-MES-URS-001 | User Requirement Specification (URS) | Baselines no more than 50 clear, testable user requirements. | Creates URS-MES-001 to URS-MES-050 master catalogue. |
| 5 | Risk | NL-MES-ITRA-001 | IT Risk Assessment (ITRA / IRM) | Classifies criticality and establishes system-level IT, quality, security, and continuity risks. | Drives risk-based scope and controls. |
| 6 | Risk | NL-MES-ITRRA-001 | IT Requirement Risk Assessment | Assesses requirement-level impact and assigns verification rigor. | Links every applicable URS ID to a risk/control decision. |
| 7 | Supplier | NL-MES-SUPA-001 | Supplier Assessment Report | Documents reliance on the PAS-X supplier and service providers. | Supports use of supplier evidence and identifies residual obligations. |
| 8 | Design | NL-MES-FS-001 | Functional Specification (FS) | Defines system functions that satisfy each user requirement. | Each function maps to one or more URS IDs. |
| 9 | Design | NL-MES-IS-001 | Integration Specification | Defines ERP, LIMS, automation, historian/reporting, identity, and time interfaces. | Links interface requirements, controls, error handling, and tests. |
| 10 | Design | NL-MES-DS-001 | Design Specification (DS) | Defines logical/physical architecture, environments, security, and technical design. | Maps FS and integration functions to design components. |
| 11 | Design | NL-MES-CS-001 | Configuration Specification (CS) | Baselines configured recipes, roles, workflows, parameters, and audit settings. | Maps configurable items to URS/FS/DS and test coverage. |
| 12 | Assurance | NL-MES-DIA-001 | Data Integrity Assessment | Assesses ALCOA+ controls, records, signatures, audit trails, retention, and data flows. | Links data risks to requirements, design, and operational controls. |
| 13 | Review | NL-MES-DRR-001 | Design Review Report | Confirms the design can meet intended use, critical aspects, and requirements. | Gate before verification; records actions and residual risks. |
| 14 | Traceability | NL-MES-TRM-001 | Traceability Matrix / Traceability Report | Creates the living traceability register and later concludes coverage. | Initialized here; updated after every document; finalized before release. |
| 15 | Verification | NL-MES-IQP-001 | Installation Qualification (IQ) Protocol | Defines installation/configuration verification scope, prerequisites, evidence, and acceptance. | Risk-based coverage from URS/ITRRA/DS/CS/IS. |
| 16 | Verification | NL-MES-IQTC-001 | IQ Test Cases | Provides executable, uniquely numbered installation and configuration checks. | Creates TC-MES-IQ-001 onward and links expected evidence. |
| 17 | Execution | NL-MES-DEFL-001 | Defect Log | Captures test defects and resolution evidence when applicable. | Uses DUMMY-DEF-MES-###; cross-referenced to test runs. |
| 18 | Execution | NL-MES-DEVL-001 | Deviation Log | Captures approved departures from plan/protocol when applicable. | Uses DUMMY-DEV-MES-###; assesses impact on validity. |
| 19 | Reporting | NL-MES-IQR-001 | IQ Report | Reports execution, exceptions, baseline comparison, and conclusion. | Concludes IQ acceptance and updates the living traceability register. |
| 20 | Continuity | NL-MES-BRVR-001 | Backup and Restore Verification Report | Demonstrates backup integrity and successful restoration of representative data/configuration. | Links recovery requirements, risks, evidence, and residual actions. |
| 21 | Continuity | NL-MES-IRP-001 | IT Recovery Plan | Defines recovery roles, dependencies, priorities, RTO/RPO placeholders, and communications. | Uses system architecture and business impact assumptions. |
| 22 | Continuity | NL-MES-IRTR-001 | IT Recovery Test Protocol and Report | Plans, executes, and concludes a simulated recovery exercise. | Verifies the IT Recovery Plan and records exceptions. |
| 23 | Reporting | NL-MES-IREP-001 | IT Implementation Report | Reports completion of implementation-plan activities and unresolved items. | Prerequisite for release recommendation. |
| 24 | Operations | NL-MES-OMSOP-001 | Operation and Maintenance SOP | Defines controlled operation, monitoring, support, maintenance, backup, security, and review activities. | Operationalizes validated-state controls. |
| 25 | Operations | NL-MES-UG-001 | User Guide | Provides role-appropriate guidance for compliant batch execution and exception handling. | Links to relevant URS, configured workflows, and training. |
| 26 | Operations | NL-MES-AG-001 | Administrator Guide | Defines controlled administration, configuration, access, audit, and support tasks. | Restricted to trained fictional administrator roles. |
| 27 | Service | NL-MES-SLA-001 | Service Level Agreement (SLA) | Defines support hours, severity, response/restoration targets, escalation, and reporting. | Links supplier/service obligations to operational risks. |
| 28 | Training | NL-MES-TRN-001 | Training Matrix / Training Evidence Index | Maps lifecycle and operational roles to required curricula and simulated evidence. | No real employee data; role-based fictional records only. |
| 29 | Release | NL-MES-VSR-001 | Final Validation Summary Report / Release Recommendation | Concludes intended use, validation status, traceability, exceptions, and readiness. | Final pre-release gate; status remains simulation only. |
| 30 | Maintained state | NL-MES-CHG-001 | Change Record Pack | Demonstrates a fictional post-release controlled change and impact assessment. | Uses DUMMY-CHG-MES-### and updates affected traceability. |
| 31 | Maintained state | NL-MES-INC-001 | Incident Sample Pack | Demonstrates fictional incident triage, impact, correction, and closure. | Uses DUMMY-INC-MES-###; no real incident identifiers. |
| 32 | Maintained state | NL-MES-ATR-001 | Audit Trail Review SOP or Report | Defines/reports risk-based audit trail review scope, frequency, evidence, and escalation. | Links critical records, roles, findings, and CAPA/change references. |
| 33 | Maintained state | NL-MES-AMRR-001 | Access Management Review Report | Reviews users, roles, privileged access, segregation, and orphan/expired accounts. | Links access requirements, approvals, findings, and remediation. |
| 34 | Maintained state | NL-MES-ITPSE-001 | IT Periodic System Evaluation (ITPSE) Report | Evaluates continued fitness, control, compliance, incidents, changes, supplier, and recovery. | Periodic maintained-state conclusion and action plan. |
| 35 | Maintained state | NL-MES-URR-001 | User Requirement Review (URR) Report | Confirms requirements remain applicable, fulfilled, and adequately controlled. | Updates requirement status and feeds ITPSE/change planning. |

## 4.1 Additional deliverables suggested by source review

These deliverables are suggested because they appear in the accessible source documentation or close a lifecycle control gap. They are not automatically generated; applicability and whether to combine them with a required document must be confirmed first.

| Suggested deliverable | Reason / applicability |
| --- | --- |
| Audit Trail Review Assessment | Source guidance expects an assessment to determine review extent before the SOP/report. |
| GxP Data Flow Map | Source inventory identifies a data flow map as a controlled data-integrity deliverable. |
| Archive and Retention Assessment | Source documentation guidance lists archive/retention assessment as an expected record. |
| Information Security and Privacy Control Assessment | Add when security/PDP risks are not fully represented in ITRA/ITRRA. |
| Handover to IT System Management Checklist | Provides objective evidence that ownership, support, training, monitoring, and documentation were handed over. |
| Development Verification / Code Review Report | Add only if PAS-X custom code, scripts, or bespoke components are introduced. |
| Supplier Monitoring and Reassessment Plan | Add when ongoing supplier controls are not adequately covered by the SLA and ITPSE. |
| Retirement Plan and Retirement Report | Needed later to discontinue the validated state and preserve required records. |

# 5 Master requirement catalogue

The URS will instantiate a maximum of 50 requirements using the allocation below. The allocation is reserved now to prevent category drift and renumbering. A requirement ID is never reused; withdrawn requirements retain their ID and a status/justification.

| Category | Reserved IDs | Count | Planned coverage |
| --- | --- | --- | --- |
| Batch execution | URS-MES-001 to 006 | 6 | Workflow, status, review-by-exception, holds, exceptions. |
| Electronic batch record | URS-MES-007 to 011 | 5 | Record completeness, review, retention, availability, print/export. |
| Access and security | URS-MES-012 to 016 | 5 | Authentication, authorization, role control, administration, review. |
| Electronic signatures | URS-MES-017 to 019 | 3 | Meaning, linkage, re-authentication, attribution. |
| Audit trail | URS-MES-020 to 023 | 4 | Creation, content, protection, review and export. |
| Data integrity | URS-MES-024 to 027 | 4 | ALCOA+, time, error handling, record lifecycle. |
| Integrations | URS-MES-028 to 036 | 9 | ERP, LIMS, automation, historian/reporting and interface controls. |
| Backup and recovery | URS-MES-037 to 040 | 4 | Backup, restore, recovery, verification and monitoring. |
| Reporting | URS-MES-041 to 044 | 4 | Operational, quality, exception and traceability reporting. |
| Operations and support | URS-MES-045 to 050 | 6 | Monitoring, incidents, changes, supplier, periodic review, training. |

## 5.1 Required requirement fields

| Field | Rule |
| --- | --- |
| Requirement ID | Unique URS-MES-### identifier. |
| Requirement statement | Clear, atomic, testable 'shall' statement. |
| Business rationale | Why the capability/control is required. |
| GxP impact | Yes/No with justification. |
| Data integrity impact | Yes/No with justification. |
| Patient safety/product quality impact | Impact description or justified none. |
| Priority | Must/Should/Could or other approved scale. |
| Verification method | Inspection, test, analysis, review, or combined method. |
| Related integration | Interface identifier or N/A. |
| Acceptance criterion | Objective evidence needed to consider the requirement met. |
| Lifecycle status | Draft, Baselined, Verified, Deferred, Retired. |

Catalogue gate: A downstream document may reference only an existing URS-MES-### ID. Proposed new needs must first be assessed, added to the catalogue within the 50-requirement ceiling, reviewed for impact, and then propagated through risk and traceability.

# 6 Master risk register

A single master risk register will hold system, requirement, integration, data integrity, security and continuity risks. ITRA and ITRRA documents may present different views, but they must use the same RSK-MES-### identifiers and control/status values.

| Register field | Definition | Control |
| --- | --- | --- |
| Risk ID | Unique RSK-MES-### identifier. | Mandatory |
| Linked requirement/process/interface | URS, process step, data flow, or interface reference. | Mandatory |
| Hazard/failure scenario | What can fail and the resulting undesired event. | Mandatory |
| Potential impact | Patient safety, product quality, data integrity, compliance, availability. | Mandatory |
| Initial risk rating | Working qualitative rating pending approved method. | Verify method |
| Control/mitigation | Preventive, detective, corrective, procedural, or technical control. | Mandatory |
| Control owner | Accountable fictional lifecycle role. | Mandatory |
| Verification reference | Design review, test case, report, SOP, monitoring record. | Mandatory |
| Residual risk and acceptance | Residual rating, justification, accepting fictional role. | Mandatory |
| Status | Open, Controlled, Accepted, Escalated, Retired. | Mandatory |

Risk method limitation: Verify: the approved ITRA/ITRRA scoring method, thresholds and acceptance roles before assigning numeric scores. Until verified, Low / Medium / High may be used only as explicitly labelled working placeholders in the simulation.

# 7 Lifecycle traceability model

The traceability model is bidirectional: every requirement is traced forward to design, risk, test and operation; every design element, control, test and maintained-state record traces back to an approved requirement or justified control objective. The living register is updated after every document and may not hide gaps behind blank cells.

End-to-end chain: Business Process -> URS -> FS -> DS / CS / Integration -> Risk Assessment -> Test Case -> Test Result -> Defect / Deviation -> Report -> SOP / Guide / SLA -> Change / Incident / ITPSE / URR.

## 7.1 Minimum live traceability register fields

| No. | Column | Primary source | Population rule |
| --- | --- | --- | --- |
| 1 | Requirement ID | URS master catalogue | Primary key; one row per requirement. |
| 2 | Requirement statement | URS | Controlled text or concise approved summary. |
| 3 | GxP relevance | URS/ITRA | Yes/No plus reference. |
| 4 | Risk ID | ITRA/ITRRA | One or more RSK-MES-### values. |
| 5 | Risk level | Risk register | Initial/residual level as applicable. |
| 6 | FS reference | Functional Specification | FS-MES-### or justified N/A. |
| 7 | DS reference | Design Specification | DS-MES-### or justified N/A. |
| 8 | CS reference | Configuration Specification | CI-MES-### or justified N/A. |
| 9 | Integration reference | Integration Specification | INT-MES-[IF]-### or N/A. |
| 10 | Test case ID | Verification package | One or more TC-MES-[TYPE]-### values. |
| 11 | Test result | Executed test evidence | Pass/Fail/Blocked/Not Run with run reference. |
| 12 | Defect/deviation ID | Execution logs | DUMMY-DEF/DEV IDs or N/A. |
| 13 | SOP/user guide reference | Operational documents | Section-level controlled reference. |
| 14 | Operational control reference | O&M/SLA/monitoring/review | Control record or frequency. |
| 15 | Change/incident/periodic review reference | Maintained-state records | DUMMY change/incident, ITPSE, or URR reference. |
| 16 | Status | Traceability owner | Planned, Designed, Verified, Released, Gap, Retired. |

## 7.2 Update protocol

- Open the current approved simulation register before drafting the next document.

- Validate every referenced requirement, risk and document ID against its master register.

- Add only evidence created by the current document; do not pre-populate unsupported downstream references.

- Record explicit N/A with justification and record gaps as Gap/Open rather than leaving ambiguous blanks.

- Run bidirectional checks for orphan requirements, untraced tests, unverified controls and undocumented operational obligations.

- Version and save the updated register with the current document's quality-gate evidence.

# 8 Proposed integration landscape

The landscape below is a realistic conceptual basis for the training package. Interface identifiers, technologies, protocols, field mappings, frequency, ownership, record authority and error handling are not facts until confirmed in the System Overview and Integration Specification.

| External service / layer | Direction | Conceptual information flow | Core control and Verify focus |
| --- | --- | --- | --- |
| ERP | Bidirectional | Orders/master data to PAS-X; confirmations, consumption, yields/status back. | Message completeness, duplicate handling, reconciliation, authorization; verify exact ERP/version and payloads. |
| LIMS | Bidirectional | Sample requests/status to LIMS; results and disposition/status to PAS-X. | Result attribution, status mapping, late/invalid result handling; verify system and interface ownership. |
| Automation layer | Bidirectional | Commands/setpoints/recipes to PLC/SCADA/equipment; status, events and measurements to PAS-X. | Sequence control, permissives, timestamps, fail-safe/error behavior; verify equipment/interface list. |
| Historian/reporting | Outbound/Read | Selected process, event, audit and performance data to historian or reporting layer. | Completeness, time alignment, retention, access and reconciliation; verify authoritative source. |
| Identity and access | Inbound | Authentication and identity attributes; application roles remain controlled in PAS-X. | Joiner/mover/leaver, privileged access, segregation, periodic review; verify SSO/directory architecture. |
| Time synchronization | Inbound | Authoritative time to application, database, servers and interface components. | Common time source, drift monitoring, time zone and daylight-saving behavior. |
| Backup/monitoring | Service | Backup agents, infrastructure monitoring, alerting and recovery tooling. | Coverage, encryption, retention, alert ownership, restoration evidence; verify service provider obligations. |

# 9 Proposed roles and responsibilities

Role names may vary, but accountabilities must be explicit, assigned to trained fictional role holders and reflected consistently in plans, templates and approval tables. Delegated activities do not remove the IT Solution Owner's accountability.

| Role | Core accountability | Primary document contribution | Review / simulated approval |
| --- | --- | --- | --- |
| Business Process Owner | Accountable for intended use and business requirements. | URS, user acceptance, operational procedures. | Approves scope, URS, business acceptance and release recommendation. |
| IT Solution Owner | Ultimately accountable for availability, maintenance, data security, and general solution quality. | Implementation plan/report, risk, release, periodic evaluation. | Approves accountable lifecycle deliverables; delegation does not remove accountability. |
| IT Solution / Project Manager | Coordinates implementation and system-management activities. | Plans, dependencies, documentation, supplier, handover. | Authors/reviews implementation and operational records as assigned. |
| Validation Lead | Defines and coordinates risk-based validation and traceability. | MLGP, ITRRA, design review, verification, VSR. | Confirms lifecycle coverage and unresolved validation risk. |
| Quality Assurance | Provides independent GxP quality oversight. | Risk, design review, deviations, verification reports, release. | Simulated QA approval where required by the selected source/template. |
| MES Functional SME | Defines PAS-X process functions and configuration intent. | URS, FS, CS, test cases, user/admin guidance. | Reviews functional accuracy and evidence. |
| Technical / Integration Lead | Owns architecture, environments, interfaces and technical controls. | DS, IS, infrastructure, security, backup/recovery. | Reviews technical design, baselines and test results. |
| Data Integrity / Security SME | Assesses records, audit trails, access, security and data flows. | DIA, ITRA/ITRRA, ATR, access review. | Reviews control adequacy and residual risk. |
| Test Manager / Executor | Plans, controls and executes verification with contemporaneous evidence. | IQ protocol/cases, logs, report, traceability updates. | Cannot approve own evidence where independent review is required. |
| Supplier / Service Provider | Provides product expertise and agreed evidence/services. | Specifications, release notes, installation, support, supplier evidence. | No final GxP accountability; evidence is subject to Novo Life review. |
| Training Coordinator / Operations | Establishes role-based readiness and sustained controls. | Training matrix, SOP deployment, operational monitoring. | Confirms simulated training completeness before release. |

# 10 One-document-at-a-time workflow

The following workflow is mandatory for every later deliverable. It preserves the prompt's stop/control point and prevents parallel drafts from diverging from the registers.

| Step | Action | Required evidence |
| --- | --- | --- |
| 1 | Confirm the next document | Use the sequence and obtain user confirmation before drafting. |
| 2 | Review relevant sources | Retrieve the most applicable SOPs, guides and templates from the supplied folder; record inaccessible sources. |
| 3 | Select the template | Confirm the selected template/source and briefly state why it is most relevant. |
| 4 | Lock inputs | Open the current master document register, requirement catalogue, risk register and traceability register. |
| 5 | Draft one Word file | Use common metadata, IDs, terminology, footer disclaimer, document control and simulated approval sections. |
| 6 | Perform content self-check | Validate requirements, risks, references, assumptions, Verify items and regulatory statements. |
| 7 | Update registers | Add document evidence and status; resolve or expose traceability gaps. |
| 8 | Render and visually inspect | Inspect every page for clipping, overlap, broken tables, spacing, headers, footers and fonts. |
| 9 | Finalize and place | Apply the exact filename and save only the verified final Word file to the target folder. |
| 10 | Report and stop | Summarize the created document, assumptions and Verify items; ask which document to generate next. |

# 11 Quality gate after each document

The document owner and independent reviewer roles complete the following gate after each document. A file is not placed in the target folder until all applicable checks pass or an explicit simulated exception is documented.

| No. | Quality gate | Objective evidence |
| --- | --- | --- |
| 1 | Alignment to the Master Lifecycle Generation Plan | Document ID, sequence, purpose, upstream/downstream links verified. |
| 2 | Valid requirement IDs | All URS references exist in the current 50-requirement master catalogue. |
| 3 | Consistent upstream/downstream references | Document and section references reconcile with the master document register. |
| 4 | Consistent IDs, version and filename | Metadata table, header/footer, file name, and change log agree. |
| 5 | Dummy/demo controls present | Exact footer disclaimer and DUMMY classification/status are visible. |
| 6 | Assumptions listed | Each material assumption has an owner, impact and resolution path. |
| 7 | Verify items flagged | Every unresolved source, architecture or applicability item begins with 'Verify'. |
| 8 | Live traceability updated | New FS/DS/CS/IS/test/operational references are added; gaps are not hidden. |
| 9 | No implication of real approval | Only fictional roles and the exact simulated approval wording are used. |
| 10 | Source SOPs/templates noted | Relevant source titles, IDs/versions where available, and selection rationale are recorded. |
| 11 | Risk register synchronized | New risks/controls/residual decisions are linked and statused. |
| 12 | Good documentation practice check | Traceability, accurate statements, complete fields, legibility and attachment accounting checked. |
| 13 | Document control and simulated approval complete | Control table, review table and change log are populated without real names/signatures. |
| 14 | Structural and accessibility check | Real headings/lists, repeated table headers, readable tables, no clipped content. |
| 15 | Visual render gate passed | Every rendered page inspected; defects corrected and rerendered before placement. |

# 12 Assumptions and Verify items

## 12.1 Open assumptions

- Novo Life is entirely fictional; no generated identifier, role assignment, signature or approval represents Novo Nordisk or a real quality system.

- MES PAS-X is treated as a new GxP-critical manufacturing execution implementation supporting pharmaceutical manufacture.

- A risk-based CSV / CSA-aligned lifecycle is used, but exact local methodology and scoring remain subject to source/template confirmation.

- The package will contain no more than 50 URS requirements and will use the category allocation defined in this plan.

- The implementation includes ERP, LIMS, automation, historian/reporting, identity, time, backup and monitoring dependencies at a conceptual level.

- All people references are fictional role holders; simulated approvals use role labels and 'Not applicable - simulated' instead of signatures.

## 12.2 Items requiring confirmation

| No. | Verify item |
| --- | --- |
| 1 | Verify: Source document was not accessible - Validation Master Plan template Q0309276 referenced by Q0309275 was not present in the supplied source folder. |
| 2 | Verify: Confirm exact PAS-X product/version, modules, deployment model, sites, environments and configuration scope before the System Overview is generated. |
| 3 | Verify: Confirm actual ERP, LIMS, PLC/SCADA/equipment, historian/reporting, IAM and monitoring products, interface protocols, data ownership and message catalogues. |
| 4 | Verify: Confirm the approved ITRA/ITRRA risk method, scoring, risk acceptance thresholds and required approvers before risk records are baselined. |
| 5 | Verify: Confirm applicable regulatory and local QMS requirements without fabricating clause numbers; record exact clauses only after source verification. |
| 6 | Verify: Decide whether the additional suggested deliverables are separate documents or combined into required documents, based on complexity and source-template expectations. |
| 7 | Verify: Confirm whether custom code or scripts are in scope; if yes, add development verification/code review deliverables. |
| 8 | Verify: Confirm retention, archive, electronic signature, audit trail review and periodic review frequencies in the relevant controlled procedures. |

# 13 Status wording, maintenance and change log

## 13.1 Required approval/status wording

Use exactly: Simulated Reviewed and Approved for Demo/Training Use Only.

This wording is included in every document control and simulated approval section. It must never be shortened to 'Approved', because that could imply an actual organizational or quality-system decision.

## 13.2 Maintenance triggers

| Trigger | Required plan/register action |
| --- | --- |
| New or changed requirement | Update URS catalogue, impact risks/design/tests, and revise traceability before downstream use. |
| New or changed integration | Update System Overview, IS/DS, ITRA/ITRRA, DIA, tests, recovery and operations. |
| Risk/control decision | Update master risk register and trace each accepted control to design, verification and operation. |
| Test defect or deviation | Create explicit dummy ID, assess impact, link disposition and update report/traceability. |
| Release or operational change | Update implementation/VSR/operational references and maintained-state records. |
| Source procedure/template change | Assess impact on this plan and every not-yet-generated or maintained document. |
| Document retirement or replacement | Preserve historical linkage; never reuse the retired identifier. |

## 13.3 Change log and first-task stop point

Only this plan is generated in the first task. No individual downstream lifecycle document is generated until the user confirms which document to create next.

| Version | Date | Change | Simulated status |
| --- | --- | --- | --- |
| 0.1 | 10 Aug 2026 | Initial issue of the Master Lifecycle Generation Plan. | Simulated Reviewed and Approved for Demo/Training Use Only. |