# GxP IT SYSTEM AUDIT EVIDENCE PACK

Comprehensive Regulatory Compliance & Audit Readiness Dossier

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD
This document is a synthetic simulation record compiled for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data or an operational release.

Target System: Novo Life MES PAS-X (SYS-MES-001)
Lifecycle Status: PRE-OPERATIONAL / NOT ACTIVATED
Current Release Recommendation: HOLD / DEFER - DO NOT RELEASE
Assessment Timestamp: 2026-09-03 18:42:25 UTC
Audit Readiness Index: 100%
Framework Alignment: 21 CFR Part 11 | EU Annex 11 | GAMP 5 Category 4 | ALCOA+ | ICH Q9

# 1. Executive Summary & Readiness Assessment

This dossier provides automated, continuous verification of Novo Life MES PAS-X against established GxP regulatory compliance standards. The current deterministic audit readiness score is evaluated at 100%. The primary recommendation is HOLD / DEFER - DO NOT RELEASE due to open intended-use verification (OV/PfV/UAT not performed), unrated residual risks in the requirement baseline, and blocked lifecycle phase gates G5 and G6.

# 2. Lifecycle Phase Gate Evaluation (G1 - G6)

| Gate Code | Gate Name | Status | Prerequisites / Blocking Evidence |
| --- | --- | --- | --- |
| G1 | Inception | MET | Satisfied in NL-MES-IREP-001 |
| G2 | Requirements Baseline | MET | Satisfied in NL-MES-IREP-001 |
| G3 | Detailed Design Freeze | MET | Satisfied in NL-MES-IREP-001 |
| G4 | Technical Verification | MET | Satisfied in NL-MES-IREP-001 |
| G5 | Release Readiness | NOT MET | G5 blocked: Prerequisites or verification incomplete. |
| G6 | Operational Handover | NOT MET | G6 blocked: Prerequisites or verification incomplete. |

# 3. Mandatory Compliance Checklist Results

| Control ID | Regulatory Requirement | Result | Evidence Finding |
| --- | --- | --- | --- |

# 4. Identified Compliance Gaps & Risks

# 5. Cryptographically Chained Audit Trail Ledger

| Timestamp (UTC) | Actor / Agent | Action | SHA-256 Hash Link |
| --- | --- | --- | --- |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 64b827ecae...b836ad |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 8eb2cdf06c...a3c354 |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | bab03509c0...762e8b |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 3e8276a229...78a5d9 |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 873ea3f5be...eea9af |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 78c1f6cce1...18a3a4 |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | a929c716f3...c44e5e |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | af4ead36ad...35023b |
| 2026-09-03 18:42:25 | AGENT: document_parser | DOCUMENT_INGESTED | 46fe80de3a...c58f83 |
| 2026-09-03 18:42:24 | AGENT: document_parser | DOCUMENT_INGESTED | 542cfbc8d6...6b4ad7 |
| 2026-09-03 18:42:24 | AGENT: supervisor_agent | Executed Full Continuous Compliance Assessment Pipeline | 64cd31018c...f9c42b |
| 2026-09-03 18:42:24 | SYSTEM: None | Indexed GxP Document | da9be9a085...3fe560 |
| 2026-09-03 18:42:24 | SYSTEM: None | Indexed GxP Document | c65d023df1...cbdd78 |
| 2026-09-03 18:42:24 | SYSTEM: None | Indexed GxP Document | 92ce4502d8...b59cba |
| 2026-09-03 18:42:24 | SYSTEM: None | Indexed GxP Document | 6a8ea6f6b1...a279df |