# GxP IT SYSTEM AUDIT EVIDENCE PACK

Comprehensive Regulatory Compliance & Audit Readiness Dossier

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD
This document is a synthetic simulation record compiled for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data or an operational release.

Target System: Novo Life MES PAS-X (SYS-MES-001)
Lifecycle Status: PRE-OPERATIONAL / NOT ACTIVATED
Current Release Recommendation: HOLD / DEFER - DO NOT RELEASE
Assessment Timestamp: 2026-09-06 09:21:13 UTC
Audit Readiness Index: 71%
Framework Alignment: 21 CFR Part 11 | EU Annex 11 | GAMP 5 Category 4 | ALCOA+ | ICH Q9

# 1. Executive Summary & Readiness Assessment

This dossier provides automated, continuous verification of Novo Life MES PAS-X against established GxP regulatory compliance standards. The current deterministic audit readiness score is evaluated at 71%. The primary recommendation is HOLD / DEFER - DO NOT RELEASE due to open intended-use verification (OV/PfV/UAT not performed), unrated residual risks in the requirement baseline, and blocked lifecycle phase gates G5 and G6.

# 2. Lifecycle Phase Gate Evaluation (G1 - G6)

| Gate Code | Gate Name | Status | Prerequisites / Blocking Evidence |
| --- | --- | --- | --- |
| G0 | Plan baseline | MET | Satisfied in NL-MES-IREP-001 |
| G0 | Authorisation and DUMMY boundary | MET | Satisfied in NOVOLIFE-MES-VSR-Final Validation Summary Report and Release Recommendation-v0.1-DUMMY |
| G1 | Requirements and risk baseline | MET | Satisfied in NL-MES-IREP-001 |
| G1 | Planning and lifecycle scope | MET | Satisfied in NOVOLIFE-MES-VSR-Final Validation Summary Report and Release Recommendation-v0.1-DUMMY |
| G4 | Deployment readiness | NOT MET | G4 blocked: Prerequisites or verification incomplete. |
| G4 | Verification and implementation evidence | NOT MET | G4 blocked: Prerequisites or verification incomplete. |
| G5 | Release readiness | NOT MET | G5 blocked: Prerequisites or verification incomplete. |
| G5 | Operational readiness | NOT MET | G5 blocked: Prerequisites or verification incomplete. |
| G6 | Handover | NOT MET | G6 blocked: Prerequisites or verification incomplete. |
| G6 | Quality release and handover | NOT MET | G6 blocked: Prerequisites or verification incomplete. |

# 3. Mandatory Compliance Checklist Results

| Control ID | Regulatory Requirement | Result | Evidence Finding |
| --- | --- | --- | --- |
| CHK-DOC-NOVOLIFE-MES-URS | NOVOLIFE-MES-URS must be approved and indexed. | PASS | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx is verified. |
| CHK-DOC-NOVOLIFE-MES-ITRA | NOVOLIFE-MES-ITRA must be approved and indexed. | PASS | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx is verified. |
| CHK-DOC-NOVOLIFE-MES-IREP | NOVOLIFE-MES-IREP must be approved and indexed. | PASS | NOVOLIFE-MES-IREP-IT Implementation Report-v0.1-DUMMY.docx is verified. |
| CHK-REQ-001 | All 50 requirements must be present. | PASS | All 50 baseline requirements verified. |
| CHK-RSK-001 | No unaccepted HIGH residual risks. | PASS | No unaccepted HIGH risks. |
| CHK-GAT-G4 | Gate G4 must be MET. | FAIL | Gate G4 is NOT MET. |
| CHK-GAT-G5 | Gate G5 must be MET. | FAIL | Gate G5 is NOT MET. |
| CHK-GAT-G6 | Gate G6 must be MET. | FAIL | Gate G6 is NOT MET. |

# 4. Identified Compliance Gaps & Risks

[HIGH] Gate G4 Not Met
Description: G4 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G4 prerequisites.
Citation: NOVOLIFE-MES-IREP (Page 1, Section: Lifecycle Phase Gate Status)

[HIGH] Gate G5 Not Met
Description: G5 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G5 prerequisites.
Citation: NOVOLIFE-MES-IREP (Page 1, Section: Lifecycle Phase Gate Status)

[MEDIUM] Gate G6 Not Met
Description: G6 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G6 prerequisites.
Citation: NOVOLIFE-MES-IREP (Page 1, Section: Lifecycle Phase Gate Status)

# 5. Cryptographically Chained Audit Trail Ledger

| Timestamp (UTC) | Actor / Agent | Action | SHA-256 Hash Link |
| --- | --- | --- | --- |
| 2026-09-06 09:21:13 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | 7bbe4892c8...36b990 |
| 2026-09-06 09:18:55 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | d074725154...896f73 |
| 2026-09-06 09:18:51 | USER: supervisor_agent | RAG_QUERY | 3b32ee0ebf...39a145 |
| 2026-09-06 09:13:43 | USER: supervisor_agent | RAG_QUERY | 288a990d6f...014cfd |
| 2026-09-06 09:12:32 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | a6651e2cfd...17c909 |
| 2026-09-06 09:11:10 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | b9b129b7fe...35ce04 |
| 2026-09-06 09:09:12 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | a00aa46c53...914069 |
| 2026-09-06 09:09:08 | USER: supervisor_agent | RAG_QUERY | 2ed0964ea6...04b0cf |
| 2026-09-06 09:04:26 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 5d35effde7...b1ea07 |
| 2026-09-06 09:04:25 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 5bde43f222...16e410 |
| 2026-09-06 09:04:24 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 57abf36523...d4b15d |
| 2026-09-06 09:04:23 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 02e24db773...fe242d |
| 2026-09-06 09:04:22 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 2bfd7b7e67...49b721 |
| 2026-09-06 09:04:21 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 6d500e608e...15a180 |
| 2026-09-06 09:04:20 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 69d808408b...7c0758 |