# GxP IT SYSTEM AUDIT EVIDENCE PACK

Comprehensive Regulatory Compliance & Audit Readiness Dossier

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD
This document is a synthetic simulation record compiled for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data or an operational release.

Target System: Novo Life MES PAS-X (SYS-MES-001)
Lifecycle Status: PRE-OPERATIONAL / NOT ACTIVATED
Current Release Recommendation: HOLD / DEFER - DO NOT RELEASE
Assessment Timestamp: 2026-09-06 14:17:34 UTC
Audit Readiness Index: 71%
Framework Alignment: 21 CFR Part 11 | EU Annex 11 | GAMP 5 Category 4 | ALCOA+ | ICH Q9

# 1. Executive Summary & Readiness Assessment

This dossier provides automated, continuous verification of Novo Life MES PAS-X against established GxP regulatory compliance standards. The current deterministic audit readiness score is evaluated at 71%. The primary recommendation is HOLD / DEFER - DO NOT RELEASE due to open intended-use verification (OV/PfV/UAT not performed), unrated residual risks in the requirement baseline, and blocked lifecycle phase gates G5 and G6.

# 2. Lifecycle Phase Gate Evaluation (G1 - G6)

| Gate Code | Gate Name | Status | Prerequisites / Blocking Evidence |
| --- | --- | --- | --- |
| G0 | Authorisation and DUMMY boundary | MET | Satisfied in NL-MES-VSR-001 |
| G1 | Planning and lifecycle scope | MET | Satisfied in NL-MES-VSR-001 |
| G4 | Verification and implementation evidence | NOT MET | G4 blocked: Prerequisites or verification incomplete. |
| G5 | Operational readiness | NOT MET | G5 blocked: Prerequisites or verification incomplete. |
| G6 | Quality release and handover | NOT MET | G6 blocked: Prerequisites or verification incomplete. |

# 3. Mandatory Compliance Checklist Results

| Control ID | Regulatory Requirement | Result | Evidence Finding |
| --- | --- | --- | --- |
| CHK-DOC-URS | Document of type URS must be approved and indexed. | PASS | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx is verified. |
| CHK-DOC-ITRA | Document of type ITRA must be approved and indexed. | PASS | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx is verified. |
| CHK-DOC-IREP | Document of type IREP must be approved and indexed. | PASS | NOVOLIFE-MES-IREP-IT Implementation Report-v0.1-DUMMY.docx is verified. |
| CHK-REQ-001 | All 50 requirements must be present. | PASS | All 50 baseline requirements verified. |
| CHK-RSK-001 | No unaccepted HIGH residual risks. | PASS | No unaccepted HIGH risks. |
| CHK-GAT-G4 | Gate G4 must be MET. | FAIL | Gate G4 is NOT MET. |
| CHK-GAT-G5 | Gate G5 must be MET. | FAIL | Gate G5 is NOT MET. |
| CHK-GAT-G6 | Gate G6 must be MET. | FAIL | Gate G6 is NOT MET. |

# 4. Identified Compliance Gaps & Risks

[HIGH] Gate G4 Not Met
Description: G4 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G4 prerequisites.
Citation: Implementation Report (Page 1, Section: Lifecycle Phase Gate Status)

[HIGH] Gate G5 Not Met
Description: G5 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G5 prerequisites.
Citation: Implementation Report (Page 1, Section: Lifecycle Phase Gate Status)

[MEDIUM] Gate G6 Not Met
Description: G6 blocked: Prerequisites or verification incomplete.
Recommended Remediation: Fulfill G6 prerequisites.
Citation: Implementation Report (Page 1, Section: Lifecycle Phase Gate Status)

# 5. Cryptographically Chained Audit Trail Ledger

| Timestamp (UTC) | Actor / Agent | Action | SHA-256 Hash Link |
| --- | --- | --- | --- |
| 2026-09-06 14:17:33 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | 3f6f8a7667...bca285 |
| 2026-09-06 14:14:13 | SYSTEM: continuous_compliance_monitor | Triggered Periodic Review Expiration Event | 8064e5fe4c...328569 |
| 2026-09-06 14:14:13 | AGENT: audit_evidence_agent | EVIDENCE_PACK_GENERATED | 8406c04ebe...a65873 |
| 2026-09-06 14:14:13 | USER: None | Human Approved GxP Workflow & Executed ServiceNow Task | 4d6b93de2a...67c8e4 |
| 2026-09-06 14:13:54 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | a018aa7db8...302a54 |
| 2026-09-06 14:13:51 | AGENT: audit_engine | AUDIT_CHECKLIST_EXECUTED | 8ba999f13b...265529 |
| 2026-09-06 14:13:50 | AGENT: document_parser | DOCUMENT_INGESTED | 7a158a0fc6...44d047 |
| 2026-09-06 14:13:49 | AGENT: document_parser | DOCUMENT_INGESTED | 664ae718f3...114264 |
| 2026-09-06 14:13:48 | AGENT: document_parser | DOCUMENT_INGESTED | b2f9686aee...1d2984 |
| 2026-09-06 14:13:42 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 04abe79dc5...6c5745 |
| 2026-09-06 14:13:42 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 329e09102b...df2464 |
| 2026-09-06 14:13:40 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 8311ef97bb...cfcb09 |
| 2026-09-06 14:13:39 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 8968e2942c...be6902 |
| 2026-09-06 14:13:39 | AGENT: ingest_pasx | DOCUMENT_INGESTED | 578c380934...a4c482 |
| 2026-09-06 14:13:38 | AGENT: ingest_pasx | DOCUMENT_INGESTED | ce6236e4cf...1b075a |