NOVO LIFE Computerized System Validation Package
IT Periodic System Evaluation (ITPSE) - Pre-Go-Live Readiness Audit
Document ID: NL-MES-ITPSE-001  |  Version: 0.1  |  Status: Evaluation Audit Complete  |  Date: 2025-03-12

⚠️ DUMMY / HACKATHON / TRAINING SIMULATION RECORD This document is a synthetic simulation record for the Novo Life MES PAS-X hackathon scenario. It does not represent genuine approved operational data.

# 1. Overall Conclusion & Release Recommendation

CURRENT RELEASE RECOMMENDATION: HOLD / DEFER - DO NOT RELEASE

Based on comprehensive audit of computerized system qualification evidence, the Novo Life MES PAS-X (SYS-MES-001) is evaluated as:
• NOT IN CONTROL
• NOT VALIDATED
• NOT FIT FOR OPERATIONAL USE
• NOT RELEASED

The system cannot be released for commercial batch packaging until all open verification activities are executed and residual risks are formally accepted.

# 2. Primary Regulatory Findings

1. Intended-Use Verification Gap: Operational verification (OV / PfV / UAT) has not been performed.
2. Lifecycle Gate Failures: Gate G5 (Release Readiness) and Gate G6 (Operational Handover) are marked NOT MET.
3. Residual Risk Sign-Off: All 49 working high risks in ITRRA have unrated residual risks and lack Quality Unit sign-off.
4. Validation Summary Report: VSR has been deferred.