NOVO LIFE

MES PAS-X

Change Record Pack

DOCUMENT CLASSIFICATION

DUMMY FUTURE-STATE CHANGE SAMPLE - one fictional controlled post-release change lifecycle. The actual package has never been released and remains on HOLD.

| Control field | Value |
| --- | --- |
| Document ID | NL-MES-CHG-001 |
| Change ID | DUMMY-CHG-MES-001 |
| Version | 0.1 |
| Document date | 12 Aug 2026 |
| Document status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Change-record status | Closed - simulated future-state training branch only |
| Current package operating state | PRE-OPERATIONAL / NOT ACTIVATED |
| Current package release recommendation | HOLD / DEFER - DO NOT RELEASE |
| Package position | Sequence 30 of 35; sequences 31-35 remain planned |
| System | Fictional Novo Life MES PAS-X |
| Change owner | Fictional Change Responsible role |
| Use limitation | Training simulation only; no actual system, production, batch, user, endpoint or GxP release |

NON-OVERRIDE BOUNDARY

Closed applies only to this self-contained hypothetical branch. It does not change any of the 29 frozen source files, establish a validated state, close a shared risk, release the MES, or override the VSR HOLD decision.

# 1 Simulated review and approval

The following fictional role dispositions record review of this DUMMY record's completeness and conservative boundary. No real identity, signature, accountable GxP approval or operational authorisation is represented.

| Fictional role | Review focus | Disposition | Authority created |
| --- | --- | --- | --- |
| Change Responsible | Description, assessment, plan, execution evidence and evaluation | Simulated approved / branch closed | None outside this branch |
| System Owner | Lifecycle, configuration baseline, support and rollback | Simulated approved | No release or activation |
| Process Owner | Business effect, product-quality/patient-safety boundary and use | Simulated approved | No operational use |
| Integration / Data Integrity SME | Interface, duplicate control, record integrity and reconciliation | Simulated approved | No technical connection |
| Quality | Impact/risk, execution authorisation, evaluation and closure boundary | Simulated approved for training use | No QA release or shared-risk acceptance |

## 1.1 Change history

| Version | Date | Authoring role | Change description | Status |
| --- | --- | --- | --- | --- |
| 0.1 | 12 Aug 2026 | Fictional Change Documentation Author | Initial DUMMY record for duplicate inbound ERP order quarantine alert and reconciliation visibility. | Simulated Reviewed and Approved for Demo/Training Use Only. |

# 2 Purpose, scope and branch rules

This record demonstrates the complete change-control chain expected by the MLGP: description, assessment, risk, execution authorisation, implementation, verification, traceability update, evaluation and simulated closure. The scenario assumes a future point after a hypothetical release solely so a maintained-state example can exist.

| Boundary | Included | Excluded / unchanged |
| --- | --- | --- |
| Scenario | One isolated change to duplicate inbound ERP order handling, queue alerting and reconciliation visibility | No real solution, environment, product, material, batch, site or user |
| Current package | Read-only evidence context; 29 files hashed | No file revision, supersession, approval-state change or baseline mutation |
| Lifecycle decision | Branch-local implementation and evaluation | No production deployment, validated state, handover or Release for Use |
| Risk | Eight local change risks assessed for the fictional execution | All 26 shared risks remain Open; no residual rating/acceptance changed |
| Traceability | Simulated target/delta links recorded in this pack | Source URS/FS/IS/DS/CS/TRM documents stay byte-identical |

HYPOTHETICAL POST-RELEASE ASSUMPTION

The current package has no post-release baseline. Every 'implemented', 'verified', 'approved' or 'closed' statement below is qualified as simulated within this branch.

# 3 Change definition and justification

| Attribute | Controlled entry |
| --- | --- |
| Change title | Add duplicate inbound ERP production-order quarantine alert and operator-visible reconciliation status |
| Origin | Proactive control improvement in a fictional maintained-state exercise; not triggered by a real incident, deviation, complaint or batch |
| Current-control premise | INT-MES-ERP-006 already requires sequence/duplicate handling; INT-MES-ERP-008 requires quarantine/reconciliation; INT-MES-ERP-009 requires monitoring/audit/version/recovery |
| Problem statement | In the hypothetical baseline, a duplicate is prevented from causing a second business effect, but support visibility and disposition evidence would benefit from an explicit alert and consolidated queue state |
| Proposed change | Create a deterministic duplicate event, retain the original transaction, place the repeated object in a controlled duplicate state, alert the accountable fictional support queue, expose age/reason/status, and retain reviewed disposition/reconciliation evidence |
| Business justification | Improve timely detection, attributable review and demonstrable reconciliation without changing the MES intended use or approved-order release gate |
| Success condition | No second business effect; complete traceable duplicate record; authorised disposition; actionable alert; reconciled transaction population; reversible target configuration |
| Priority / class | Planned GxP-relevant maintained-state change; controlled execution required in the hypothetical released state |

# 4 Initial screening and decisions

| Decision | Question | Disposition | Rationale |
| --- | --- | --- | --- |
| DEC-CHG-001 | Change-control route required in hypothetical released state | Yes | GxP data/interface/validated-state control may be affected |
| DEC-CHG-002 | Intended use or URS wording changed | No | Existing URS-MES-028/036/043/045/047 provide the need |
| DEC-CHG-003 | Formal local risk assessment required | Yes | Risk-based scope documented in CRSK-CHG-001..008 |
| DEC-CHG-004 | Batch limitation / batch-release involvement | No / N/A | No actual products, materials, batches or production exist |
| DEC-CHG-005 | Regulatory/authority or ACA route | No / N/A | No dossier, filing, authority document or real process change exists |

BATCH / REGULATORY RATIONALE

No products, materials, batches, dossier content, authority documentation or actual production exist. Batch limitation, batch-release review, regulatory assessment and ACA routing are therefore Not Applicable in this DUMMY scenario.

# 5 Impact assessment

| Impact | Domain | Assessment | Conclusion | Required control / evidence |
| --- | --- | --- | --- | --- |
| IMP-CHG-001 | Product quality | Indirect potential through order selection; duplicate business effect is prevented | Affected | Quarantine, single-business-effect handling, reconciliation and negative verification |
| IMP-CHG-002 | Patient safety | No direct clinical function; indirect manufacturing-record integrity relevance | Affected - indirect | Retain approved-order gate; verify duplicate cannot create executable work |
| IMP-CHG-003 | Validated state | Would alter an interface control and maintained configuration in the hypothetical released state | Affected | Approved change, specification/configuration delta, risk-based verification and baseline audit |
| IMP-CHG-004 | GxP data / data integrity | Adds duplicate disposition state, reason, actor/time and reconciliation evidence | Affected | Attributable immutable event; authoritative time; retention with source transaction |
| IMP-CHG-005 | Requirements / intended use | No intended-use or new user-need change; implements existing controls | No requirement change | URS-MES-028/036/043/045/047 remain unchanged and are impact-linked |
| IMP-CHG-006 | Design / interfaces / configuration | ERP duplicate detection, queue, alert and monitoring trace are refined | Affected | Update INT-MES-ERP-006/008/009 and corresponding FS/DS/CI trace annotations |
| IMP-CHG-007 | Verification | Positive, duplicate, reorder, replay, access, alert, audit and rollback cases required | Affected | Eight criteria; synthetic DUMMY evidence only |
| IMP-CHG-008 | Documents and records | IS/DS/CS/TRM/OMSOP/UG/AG/SLA/TRN would require controlled revision | Affected | Target-revision register and traceability delta; source files remain immutable |
| IMP-CHG-009 | Training | Support and reconciliation-review task changes; manufacturing execution task unchanged | Affected | Role-based delta briefing and synthetic knowledge check |
| IMP-CHG-010 | Supplier / services / security | Supplier Alpha interface capability and alert transport require confirmation | Affected | Supplier remains conditional for planning; no credentials/endpoints; least-privilege review |
| IMP-CHG-011 | Batch release / materials / regulatory / ACA | No products, materials, batches, regulatory dossier or authority documentation exist in this DUMMY branch | Not applicable | No batch limitation, regulatory review or ACA route; rationale documented |
| IMP-CHG-012 | Business continuity / rollback | Failed alert logic must not impair order receipt or obscure queue state | Affected | Backout configuration delta; preserve queued transactions; reconcile before simulated restore |

REQUIREMENT IMPACT CONCLUSION

The change does not alter intended use or URS wording. It refines how existing duplicate detection, quarantine, monitoring and reconciliation controls are made visible and evidenced.

# 6 Change-specific risk assessment

These eight CRSK records assess only the fictional act of making this change. They do not replace or re-rate the shared ITRA/ITRRA risks. Initial and post-control labels are qualitative DUMMY planning values.

| Local risk | Failure mode | Initial | Preventive/detective control | Post-control | Disposition |
| --- | --- | --- | --- | --- | --- |
| CRSK-CHG-001 | Duplicate is misclassified as new | High | Stable source-object and correlation key; deterministic duplicate rule | Low | Controlled in this simulation only |
| CRSK-CHG-002 | Valid new order is falsely quarantined | High | Exact-key and version/status decision table; boundary/negative tests; manual disposition | Low | Controlled in this simulation only |
| CRSK-CHG-003 | Alert is missing, delayed or routed to the wrong role | High | Monitored event, accountable queue ownership, timing check and escalation | Low | Controlled in this simulation only |
| CRSK-CHG-004 | Duplicate handling deletes or obscures source evidence | High | Immutable source transaction and disposition history; audit/retrieval checks | Low | Controlled in this simulation only |
| CRSK-CHG-005 | Unauthorised user disposes a quarantined transaction | High | Least-privilege role, segregation and negative access test | Low | Controlled in this simulation only |
| CRSK-CHG-006 | Retry/replay creates a second business effect | High | Idempotent replay using same business key; concurrency challenge | Low | Controlled in this simulation only |
| CRSK-CHG-007 | Configuration promotion or rollback is incomplete | High | Versioned delta, pre/post reconciliation, independent audit and backout test | Low | Controlled in this simulation only |
| CRSK-CHG-008 | Trace or training update is omitted | Medium | Document task checklist, trace audit and role-based delta briefing | Low | Controlled in this simulation only |

NO SHARED-RISK CLOSURE

All 26 shared risks remain Open. The eight 'Low' post-control labels above are local simulation results only; they are not shared residual-risk ratings and create no operational acceptance.

# 7 Execution plan and authorisation

| Task | Controlled activity | Fictional owner | Evidence | State |
| --- | --- | --- | --- | --- |
| TASK-CHG-001 | Freeze and reconcile pre-change branch baseline | Change Responsible | EVD-CHG-001 | Complete - simulated |
| TASK-CHG-002 | Approve impact/risk assessment and execution scope | Quality + Process/System Owners | EVD-CHG-002 | Complete - simulated |
| TASK-CHG-003 | Update future-state IS/FS/DS control descriptions | Integration / Design roles | EVD-CHG-003 | Complete - simulated |
| TASK-CHG-004 | Create versioned configuration delta and backout values | Configuration role | EVD-CHG-004 | Complete - simulated |
| TASK-CHG-005 | Configure duplicate key, quarantine state and alert event in isolated DUMMY environment | Technical role | EVD-CHG-005 | Complete - simulated |
| TASK-CHG-006 | Peer-review configuration and least-privilege allocation | Independent technical/security roles | EVD-CHG-006 | Complete - simulated |
| TASK-CHG-007 | Execute positive, duplicate, reorder, retry/replay and concurrency verification | Verification role | EVD-CHG-007 | Complete - simulated |
| TASK-CHG-008 | Verify alert, queue, audit record, retention and retrieval | Verification + Data Integrity roles | EVD-CHG-008 | Complete - simulated |
| TASK-CHG-009 | Exercise backout and reconcile transaction population | Technical + Verification roles | EVD-CHG-009 | Complete - simulated |
| TASK-CHG-010 | Update simulated TRM, operations, guide, SLA and training links | Documentation / Training roles | EVD-CHG-010 | Complete - simulated |
| TASK-CHG-011 | Perform independent configuration audit against target baseline | Independent reviewer | EVD-CHG-011 | Complete - simulated |
| TASK-CHG-012 | Evaluate criteria, approve simulated closure and retain package HOLD | Change Responsible + Quality | EVD-CHG-012 | Complete - simulated |

## 7.1 Pre-execution authorisation

| Authorisation check | Required state | Recorded branch state | Result |
| --- | --- | --- | --- |
| Scope and classification | Change boundary and GxP relevance approved | Sections 2-4 complete | Met - simulated |
| Impact and risk | 12 impacts and 8 local risks approved | Sections 5-6 complete | Met - simulated |
| Execution/backout | Tasks, independent checks and rollback defined | TASK-CHG-001..012 and Section 9 | Met - simulated |
| Evaluation criteria | Objective criteria approved before execution | EVAL-CHG-001..008 frozen | Met - simulated |
| Quality decision | Approval for execution in isolated branch | Fictional Quality role approval | Authorised - branch only |

# 8 Configuration and document delta

| Delta | Affected item | Before / source baseline | Simulated target | Verification / rollback |
| --- | --- | --- | --- | --- |
| DELTA-CHG-001 | INT-MES-ERP-006 | Duplicate/reorder/idempotency control defined | Emit deterministic duplicate event without second business effect | Challenge duplicate/replay/concurrency; remove event binding on backout |
| DELTA-CHG-002 | INT-MES-ERP-008 | Controlled quarantine and reconciliation defined | Add explicit duplicate state, age, reason, owner and disposition evidence | Inspect population and immutable source; restore prior view configuration |
| DELTA-CHG-003 | INT-MES-ERP-009 | Monitoring/audit/version/recovery defined | Add monitored duplicate-alert event and target-baseline identifier | Alert/audit/recovery checks; restore baseline event catalog |
| DELTA-CHG-004 | CI-MES-028/036/043/045/047 | Existing generic DUMMY configuration controls | Versioned branch labels for key, state, event, queue and route; no live values | Independent target/baseline configuration audit |
| DELTA-CHG-005 | FS/DS trace | Existing requirement/design realization | Add change rationale and duplicate-alert behavior trace annotations | Bidirectional trace audit; source files unchanged |
| DELTA-CHG-006 | OMSOP/UG/AG/SLA/TRN | Existing DUMMY operational models | Add duplicate-alert triage, authorised disposition, escalation and briefing delta | Checklist and synthetic knowledge check; retract delta on backout |

| Configuration attribute | Baseline | Simulated target | Controlled value rule |
| --- | --- | --- | --- |
| Duplicate identity | Existing correlation identity | Source object + version + controlled correlation key | No real identifier pattern or endpoint stored |
| Business effect | Existing idempotency rule | Exactly one accepted business object; repeat is non-executable | Invariant |
| Queue state | Generic controlled exception | DUMMY_DUPLICATE_QUARANTINED | Fictional label only |
| Alert event | Generic interface alert | DUMMY_ERP_DUPLICATE_ALERT | Fictional label only |
| Accountable route | Generic support role | Fictional Integration Support role | No name/contact/address |
| Retention | Per associated transaction/record | Unchanged; retain event/disposition with source transaction | No invented duration |
| Backout | Hypothetical pre-change baseline | Restore prior event/view bindings; keep evidence and reconcile all transactions | No deletion of source/history |

# 9 Backout, reconciliation and contingency

| Stage | Trigger / criterion | Controlled action | Reconciliation / evidence | Authority |
| --- | --- | --- | --- | --- |
| Pause | Unexpected second business effect, lost source evidence, access bypass or material alert failure | Stop promotion; prevent further target transactions | Freeze queue, event and transaction counts | Change Responsible + Quality |
| Protect | Any ambiguous transaction state | Retain source and target records; prohibit deletion or unauthorised replay | Identify every source/correlation/business state | Data/Process Owner roles |
| Backout | Evaluation criterion cannot be met or local risk is not controlled | Restore prior event/view bindings and configuration baseline | Target-to-baseline CI audit | Technical role + independent reviewer |
| Reconcile | After target implementation or backout | Compare received, accepted, quarantined, rejected, replayed and unresolved populations | Zero unexplained difference; each exception disposition linked | Verification + Process roles |
| Escalate | Product-quality/patient-safety or data-integrity concern | Maintain HOLD; initiate the applicable authorised quality/incident route | Link resulting controlled record; no batch release | Quality role |
| Resume | Only after approved evidence and reconciliation | Resume fictional branch processing under recorded target or restored baseline | Configuration audit and evaluation approval | Quality + System/Process Owners |

# 10 Verification evidence

| Evidence | Artifact | Coverage | State |
| --- | --- | --- | --- |
| EVD-CHG-001 | Baseline manifest | 29 source DOCX files; SHA-256 and bytes | Complete / synthetic branch record |
| EVD-CHG-002 | Approved assessment snapshot | 12 impact domains; 8 local risks | Complete / simulated approvals |
| EVD-CHG-003 | Design delta review | INT-MES-ERP-006/008/009; affected FS/DS links | Complete / no source file changed |
| EVD-CHG-004 | Configuration delta | DUMMY duplicate key, queue, event and routing labels | Complete / no live value |
| EVD-CHG-005 | Build/configuration record | Isolated fictional target baseline | Complete / synthetic evidence |
| EVD-CHG-006 | Peer and access review | Independent technical/security checklist | Complete / fictional roles |
| EVD-CHG-007 | Functional challenge log | Eight scenario groups, including duplicate/replay/concurrency | Complete / all simulated criteria met |
| EVD-CHG-008 | Data-integrity review | Audit/retrieval/chronology/retention observations | Complete / synthetic records |
| EVD-CHG-009 | Backout and reconciliation log | Target-to-baseline restore and zero unexplained differences | Complete / simulated |
| EVD-CHG-010 | Documentation/training delta index | Nine target artifacts and role briefing | Complete / target-revision model only |
| EVD-CHG-011 | Configuration audit | Recorded target matches fictional implemented target | Complete / simulated |
| EVD-CHG-012 | Evaluation and closure record | 8/8 criteria Met; branch-only closure boundary | Complete / simulated Quality approval |

EVIDENCE LIMITATION

Every evidence item is synthetic and contained or indexed in this record. No live log, screenshot, environment, credential, endpoint, production identifier, real signature or external attachment is represented.

# 11 Evaluation against pre-approved criteria

| Criterion | Objective expected outcome | Evaluation result | Evidence |
| --- | --- | --- | --- |
| EVAL-CHG-001 | A repeated ERP source order cannot create a second MES business object or executable action | Met - simulated duplicate/replay/concurrency challenges | EVD-CHG-007 |
| EVAL-CHG-002 | Valid new and valid revised orders remain distinguishable and accepted through the existing release gate | Met - simulated positive/boundary set | EVD-CHG-007 |
| EVAL-CHG-003 | Duplicate quarantine retains source identity, reason, actor/time, state and immutable history | Met - simulated record inspection | EVD-CHG-008 |
| EVAL-CHG-004 | Actionable alert reaches the accountable fictional support queue and is monitored | Met - simulated alert-path check | EVD-CHG-008 |
| EVAL-CHG-005 | Only an authorised role can disposition or replay; prohibited access is rejected and recorded | Met - simulated access challenge | EVD-CHG-006/007 |
| EVAL-CHG-006 | Target configuration matches the approved delta; rollback restores baseline without lost/unexplained transactions | Met - simulated audit/backout | EVD-CHG-009/011 |
| EVAL-CHG-007 | Affected requirements, risks, design, configuration, tests, operations and training are trace-linked | Met - trace population reconciled | EVD-CHG-010 |
| EVAL-CHG-008 | No negative impact is introduced to product quality, patient safety, validated-state controls or regulatory documentation | Met within hypothetical branch; not a real release conclusion | EVD-CHG-002/012 |

## 11.1 Evaluation conclusion

All eight criteria are Met within the isolated fictional branch. The simulated change achieved the defined control improvement without an observed negative effect in its synthetic evidence population. This conclusion authorises only branch-local closure; it is not evidence that a real solution remains validated or that the current package may be released.

| Decision | Question | Disposition | Controlled meaning |
| --- | --- | --- | --- |
| DEC-CHG-006 | Evaluation criteria met | Yes - simulated | 8/8 criteria supported by synthetic branch evidence |
| DEC-CHG-007 | Change record may close | Yes - branch only | Closure has no effect on current package or shared-risk status |
| DEC-CHG-008 | Current package may release | No | HOLD / DEFER - DO NOT RELEASE |

CLOSURE / RELEASE SEPARATION

Closed - simulated future-state training branch only. Current package decision: HOLD / DEFER - DO NOT RELEASE.

# 12 Traceability delta

| Trace | Need / risk | Design/configuration | Implementation control | Verification | Delta state |
| --- | --- | --- | --- | --- | --- |
| TRACE-CHG-001 | URS-MES-028 | FS-MES-028; DS-MES-028; CI-MES-028 | INT-MES-ERP-001/006/008 | EVAL-CHG-001/002/003 | Affected - wording unchanged |
| TRACE-CHG-002 | URS-MES-036 | FS-MES-036; DS-MES-036; CI-MES-036 | INT-MES-ERP-006/008/009 | EVAL-CHG-001/003/006 | Affected - control refined |
| TRACE-CHG-003 | URS-MES-043 | FS-MES-043; DS-MES-043; CI-MES-043 | INT-MES-ERP-008 | EVAL-CHG-003/004 | Affected - visibility refined |
| TRACE-CHG-004 | URS-MES-045 | FS-MES-045; DS-MES-045; CI-MES-045 | INT-MES-ERP-009 | EVAL-CHG-004 | Affected - alert refined |
| TRACE-CHG-005 | URS-MES-047 | FS-MES-047; DS-MES-047; CI-MES-047 | INT-MES-ERP-009; DUMMY-CHG-MES-001 | EVAL-CHG-006/007/008 | Affected - change evidence added |
| TRACE-CHG-006 | URS-MES-020/021/022 | FS/DS/CI-MES-020/021/022 | Duplicate event/audit/retrieval evidence | EVAL-CHG-003/005 | Secondary impact - audit evidence |
| TRACE-CHG-007 | RSK-MES-011 | ERP interface failure | CRSK-CHG-001/002/006 | EVAL-CHG-001/002 | Shared risk remains Open |
| TRACE-CHG-008 | RSK-MES-015 | Cross-interface integrity/monitoring/reconciliation | CRSK-CHG-003/004/006 | EVAL-CHG-003/004 | Shared risk remains Open |
| TRACE-CHG-009 | RSK-MES-021 | Uncontrolled change/configuration/promotion | CRSK-CHG-007/008 | EVAL-CHG-006/007/008 | Shared risk remains Open |
| TRACE-CHG-010 | IS/DS/CS target revisions | DELTA-CHG-001..005 | TASK-CHG-003..006 | EVD-CHG-003..006 | Simulated target only |
| TRACE-CHG-011 | TRM target revision | TRACE-CHG-001..009 | TASK-CHG-010 | EVD-CHG-010 | Updated in this pack only |
| TRACE-CHG-012 | OMSOP/UG/AG/SLA/TRN target revisions | DELTA-CHG-006 | TASK-CHG-010 | EVD-CHG-010 | Simulated target only |

TRACEABILITY UPDATE METHOD

Traceability is updated within this Change Record Pack as a controlled delta. It does not edit, replace or silently advance the approved version of any frozen source document.

# Appendix A - 50-requirement impact screen

| Requirement | Statement | Impact | Rationale | Disposition |
| --- | --- | --- | --- | --- |
| URS-MES-001 | The MES shall make a production order available for execution only when the order is authorised, required master data are valid, and the currently approved effective master batch record or recipe is associated with the order. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-002 | The MES shall guide authorised users through the approved execution sequence and prevent completion of a mandatory step until its defined prerequisites and required entries are satisfied. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-003 | The MES shall capture required manual and automated execution values with their units, source, business context, date and time, and shall apply only approved calculation and validation rules. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-004 | The MES shall verify and record the identity and applicable released, available, calibration, or readiness status of materials and equipment before their controlled use in a batch step. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-005 | The MES shall control hold, stop, resume, cancel, and abort transitions for active execution and shall preserve the reason, authorised actor, date and time, prior state, and resulting state for each transition. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-006 | The MES shall identify execution exceptions against approved rules, place affected work into the defined controlled state, and present the exception with its batch context, evidence, status, and disposition linkage for authorised review-by-exception. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-007 | The MES shall create a complete and chronological electronic batch record containing required instructions, entries, calculated values, material and equipment use, events, exceptions, reviews, electronic signatures, and associated metadata for the executed batch. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-008 | The MES shall prevent final completion of an electronic batch record until all mandatory entries, steps, reviews, signatures, and blocking exception dispositions required by the approved workflow are complete. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-009 | The MES shall provide authorised reviewers with a controlled review view of the electronic batch record, including required exceptions, changes, signatures, and relevant audit-trail context, and shall record the review outcome and acknowledgement. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-010 | The MES solution shall retain electronic batch records, associated metadata, audit trails, and electronic signatures in a readable and retrievable form for the approved retention period and shall prevent unauthorised deletion or loss of required linkages. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-011 | The MES shall generate complete and accurate human-readable and approved electronic copies of electronic batch records, including relevant metadata, audit trails, and electronic signatures, while preserving content and meaning. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-012 | The MES shall require each interactive user to authenticate with a unique attributable identity through the approved identity service and shall apply approved session, lockout, and re-authentication controls. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-013 | The MES shall restrict functions and data to approved role-based permissions so that users can perform only the activities necessary for their assigned responsibilities. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-014 | The MES access process shall support approved provisioning, modification, suspension, and revocation of user access with traceable requester, approver, executor, effective date, and resulting role assignment. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-015 | The MES solution shall identify, restrict, own, protect, and monitor privileged and service accounts, and shall prevent their use as unowned or shared interactive business-user identities. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-016 | The MES access-control arrangement shall prevent or detect approved segregation-of-duties conflicts and shall enable periodic review and documented disposition of user, role, privileged, and service-account access. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-017 | The MES shall permit an electronic signature only for an authorised unique user acting in an approved signing role and shall require the configured authentication or re-authentication at the point of signing. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-018 | Each MES electronic signature shall record and display the signer's attributable identity, the approved signature meaning, and the date and time of signing in the context of the signed record. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-019 | The MES shall permanently link each electronic signature to the specific signed record and version so that the signature cannot be excised, copied, transferred, or reused to approve other data without detection. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-020 | The MES shall automatically create secure, time-stamped audit-trail records for risk-relevant creation, modification, deletion, status, signature, access, and configuration events, including who acted, what changed, when, and the required reason or prior/new values. | Secondary - audit event capture | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-021 | The MES solution shall protect audit trails from unauthorised alteration or deletion, including by privileged users, and shall retain them in a readable, retrievable, and time-aligned form for at least the retention period of the associated record. | Secondary - protected retention | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-022 | The MES shall allow authorised reviewers to retrieve, search, sort, filter, and export relevant audit-trail information together with the record context needed to evaluate changes, omissions, repeated actions, and unusual activity. | Secondary - review/retrieval | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-023 | The MES shall support the approved routine, periodic, and investigation-based audit-trail review processes by presenting the defined review population and recording the reviewer, review date, outcome, identified issue, and related disposition reference. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-024 | The MES solution shall maintain GxP data and required metadata so they remain attributable, legible, contemporaneous, original or a verified true copy, accurate, complete, consistent, enduring, and available throughout their approved lifecycle. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-025 | The MES solution shall use the approved authoritative time source across application, database, interface, audit, and signature components and shall apply the defined time-zone and daylight-saving rules consistently. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-026 | The MES shall permit correction of GxP data only by an authorised role through the approved function while preserving the original value, corrected value, reason, actor, date and time, and required review or approval. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-027 | The MES solution shall preserve the content, meaning, metadata, audit trails, electronic signatures, record relationships, and required dynamic characteristics of GxP data through approved transfer, retention, archive, restore, or migration activities. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-028 | The MES shall receive authorised production orders and applicable master data from the designated ERP source with sufficient identifiers, version/status information, and completeness checks to accept, reject, or quarantine each inbound object deterministically. | Direct - inbound order duplicate handling | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-029 | The MES shall transmit authorised manufacturing confirmations, consumption, yield, and applicable status data to ERP with defined identifiers and acknowledgements sufficient to detect omission, duplication, rejection, and inconsistent state. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-030 | The MES shall create and transmit an authorised sample request and applicable batch/sample context to LIMS and shall track acknowledgement and sample status using stable cross-system identifiers. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-031 | The MES shall receive authorised LIMS results or disposition/status information, verify the cross-system identity and permitted status transition, and prevent use of late, invalid, superseded, or unmatched information without controlled disposition. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-032 | The MES shall transmit approved commands, setpoints, or recipe context to the automation layer only for the correct active batch and permitted process state and shall require the defined acknowledgement or safe failure response. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-033 | The MES shall receive required automation measurements, statuses, alarms, and events with source identity, unit, date and time, sequence, and batch/step context and shall visibly handle invalid, missing, late, or out-of-range data. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-034 | The MES shall publish only the approved process, event, audit-context, or performance data to the historian/reporting layer with defined source authority, time context, completeness controls, and no unauthorised write-back to the MES record. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-035 | The MES shall consume authentication outcomes and approved identity attributes from the designated enterprise identity service while keeping MES role assignment and regulated authorisation under controlled ownership. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-036 | Every in-scope MES interface shall apply approved authentication, mapping/version control, sequencing, duplicate detection, acknowledgement, timeout, retry or replay, error visibility, monitoring, and reconciliation appropriate to the transferred data and risk. | Direct - duplicate/reconciliation controls | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-037 | The MES solution shall back up all approved software, configuration, GxP data, metadata, audit trails, electronic signatures, and interface state required for recovery at the approved frequency, retention, protection, and Recovery Point Objective. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-038 | The MES solution shall allow authorised restoration of the approved software, configuration, records, metadata, audit trails, signatures, and interface state to a complete, accurate, and internally consistent recovery point. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-039 | The MES solution shall support recovery of its critical components and dependencies within the approved recovery objectives and shall require reconciliation of active batches, interfaces, exceptions, access, and data integrity before regulated execution resumes. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-040 | The MES backup and recovery processes shall be verified during initial implementation and at the approved operational frequency, with monitored execution, documented results, controlled issue handling, and re-verification after significant change. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-041 | The MES shall provide authorised users with current operational views and reports of order, batch, step, hold, exception, and completion status using controlled definitions and traceable source data. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-042 | The MES shall provide authorised quality/reviewer roles with a batch-focused report or view that identifies required exceptions, unresolved items, changes, signatures, review status, and links to the underlying electronic batch record and audit evidence. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-043 | The MES shall provide authorised support and business roles with reports or queues that identify failed, delayed, rejected, duplicated, unreconciled, or manually dispositioned interface transactions and execution exceptions. | Direct - queue/report visibility | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-044 | Each GxP-relevant MES report or extract shall identify its source, report definition/version, execution date and time, selection criteria, and executing user, and shall prevent unauthorised alteration of the issued result. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-045 | The MES solution shall monitor availability, capacity, critical jobs, interfaces, storage, backup, security-relevant events, and service health and shall route actionable alerts with context and timestamp to an accountable support role. | Direct - alert/monitoring | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-046 | The MES support process shall record, prioritise, investigate, communicate, correct, and close incidents and problems with assessment of GxP/data impact, preserved evidence, controlled workaround, restoration, root cause, and linkage to corrective change where applicable. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-047 | The MES lifecycle shall maintain approved configuration baselines and require documented impact and risk assessment, authorisation, controlled implementation, verification, release, and traceability update for changes affecting intended use, records, controls, interfaces, or operation. | Direct - controlled change/baseline | Existing wording retained; linked through TRACE-CHG record | Requirement remains unchanged |
| URS-MES-048 | The MES service arrangement shall define and maintain supplier and shared-service responsibilities, evidence access, support levels, security and quality obligations, and timely notification of relevant releases, changes, incidents, vulnerabilities, and lifecycle or support-status events. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-049 | The MES lifecycle shall support periodic evaluation of continued fitness for intended use, including requirements, risks, changes, incidents, access, audit-trail controls, backup/recovery, supplier performance, security, capacity, obsolescence, training, and open actions. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |
| URS-MES-050 | The MES operating model shall provide controlled role-based user and administrator guidance and shall permit regulated use only by personnel whose required training or qualification status is complete or managed through an approved exception. | No change impact | Screened; no affected behavior, data, interface, configuration, operation or evidence identified | Requirement remains unchanged |

# Appendix B - 26-shared-risk impact screen

SHARED-RISK CONCLUSION

All 26 shared risks remain Open. No shared residual rating, acceptance, closure or release conclusion is created by this change sample.

| Shared risk | Scenario | Change impact | Handling | State | Residual / acceptance |
| --- | --- | --- | --- | --- | --- |
| RSK-MES-001 | Unapproved order, recipe, or execution state | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-002 | Incorrect or incomplete execution data and calculations | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-003 | Incomplete batch completion, exception disposition, or review | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-004 | Loss, unreadability, or incomplete copy of regulated records | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-005 | Unauthorised or excessive access | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-006 | Credential, session, or service-account compromise | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-007 | Invalid or non-attributable electronic signature | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-008 | Incomplete, alterable, or ineffective audit trail | Secondary - audit evidence | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-009 | Inconsistent time and chronology | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-010 | Uncontrolled correction, deletion, or record lifecycle | Secondary - record lifecycle | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-011 | ERP order/master-data or confirmation interface failure | Direct - ERP duplicate handling | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-012 | LIMS sample, result, or disposition interface failure | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-013 | Automation command, state, or measurement mismatch | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-014 | Historian/reporting publication is incomplete or misleading | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-015 | Cross-interface integrity, monitoring, or reconciliation failure | Direct - monitoring/reconciliation | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-016 | Application or infrastructure unavailability and capacity exhaustion | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-017 | Backup is incomplete, corrupt, unavailable, or outside need | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-018 | Recovery fails objectives or creates inconsistent state | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-019 | Cyber vulnerability, malware, or insecure component | Secondary - interface security/configuration | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-020 | Supplier or shared-service controls are unclear or ineffective | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-021 | Uncontrolled change, configuration, or promotion | Direct - controlled change/promotion | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-022 | Incident or problem handling fails to protect GxP state | Secondary - support detection | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-023 | Controlled report or extract is misinterpreted or altered | Secondary - reconciliation reporting | Link to local CRSK and simulated evidence; retain shared status | Open | None / not accepted |
| RSK-MES-024 | Maintained-state controls, review, or training become ineffective | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-025 | Personal data processing is excessive or insufficiently protected | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |
| RSK-MES-026 | Initial load or migration loses content and meaning | No incremental change impact | Screened; no new scenario/control effect identified | Open | None / not accepted |

# Appendix C - 29-document immutable source baseline

| Seq. | Document ID | Filename | SHA-256 | Bytes | CHG effect |
| --- | --- | --- | --- | --- | --- |
| 1 | NL-MES-MLGP-001 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 | No source change |
| 2 | NL-MES-SYS-001 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 | No source change |
| 3 | NL-MES-IPLAN-001 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 | No source change |
| 4 | NL-MES-URS-001 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 | No source change |
| 5 | NL-MES-ITRA-001 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 | No source change |
| 6 | NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 | No source change |
| 7 | NL-MES-SUPA-001 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 | No source change |
| 8 | NL-MES-FS-001 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 | No source change |
| 9 | NL-MES-IS-001 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 | No source change |
| 10 | NL-MES-DS-001 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 | No source change |
| 11 | NL-MES-CS-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 | No source change |
| 12 | NL-MES-DIA-001 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 | No source change |
| 13 | NL-MES-DRR-001 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 | No source change |
| 14 | NL-MES-TRM-001 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 | No source change |
| 15 | NL-MES-IQP-001 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 | No source change |
| 16 | NL-MES-IQTC-001 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 | No source change |
| 17 | NL-MES-DEFL-001 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 | No source change |
| 18 | NL-MES-DEVL-001 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 | No source change |
| 19 | NL-MES-IQR-001 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 | No source change |
| 20 | NL-MES-BRVR-001 | NOVOLIFE-MES-BRVR-Backup and Restore Verification Report-v0.1-DUMMY.docx | EA7C6009C110DD5F4C8C01C393FD654DE1527C3AB5AA7727AE2F86F87B795DE9 | 64804 | No source change |
| 21 | NL-MES-IRP-001 | NOVOLIFE-MES-IRP-IT Recovery Plan-v0.1-DUMMY.docx | D1214D7E47B8BEBB13AC8417D8E7C6E8D78DDA345B6E9232767ED2BFF28D91C6 | 79870 | No source change |
| 22 | NL-MES-IRTR-001 | NOVOLIFE-MES-IRTR-IT Recovery Test Protocol and Report-v0.1-DUMMY.docx | E33969B33885D400CEBD5EA28486E0E8738BF5C897BA68B9FD6FB84CC4696E79 | 81110 | No source change |
| 23 | NL-MES-IREP-001 | NOVOLIFE-MES-IREP-IT Implementation Report-v0.1-DUMMY.docx | 61463A7ECFB07ADBF2E7FE870AAB6A9CFDF75E32B9B28E6FB940A38ED3C64081 | 76373 | No source change |
| 24 | NL-MES-OMSOP-001 | NOVOLIFE-MES-OMSOP-Operation and Maintenance SOP-v0.1-DUMMY.docx | 44F096E8E7A0A7DE27CB647AEE814E647B78B0E9E3EE379BDAE3ED810281DE30 | 87196 | No source change |
| 25 | NL-MES-UG-001 | NOVOLIFE-MES-UG-User Guide-v0.1-DUMMY.docx | 0A297A7AF26CD1B310BD106946D952853EF5596C803F1CEC96BDCDD64E081ECA | 74776 | No source change |
| 26 | NL-MES-AG-001 | NOVOLIFE-MES-AG-Administrator Guide-v0.1-DUMMY.docx | B8A8F315B3DFF3602287195F1B20515B20E16C671A920A54B6367B65F8B63CAC | 79571 | No source change |
| 27 | NL-MES-SLA-001 | NOVOLIFE-MES-SLA-Service Level Agreement-v0.1-DUMMY.docx | 4CEB197383707739D5925B0E79E0E8E99F9E02681DE3B2850B941F9A2CE85A7F | 71800 | No source change |
| 28 | NL-MES-TRN-001 | NOVOLIFE-MES-TRN-Training Matrix and Training Evidence Index-v0.1-DUMMY.docx | 118006D4922DDEB0D632272644F6D8999A0FC84B29237526F56504EF33B6A166 | 81438 | No source change |
| 29 | NL-MES-VSR-001 | NOVOLIFE-MES-VSR-Final Validation Summary Report and Release Recommendation-v0.1-DUMMY.docx | CD2C94A7514C6E14E6EE3BDF37A1DDA5240C0161611D5EDAF38F589402E5ADEC | 62737 | No source change |

The hashes identify the exact current-package files used for impact assessment. The target revisions described in this record are fictional branch deltas and do not alter these files.

# Appendix D - Source register and quality gate

## D1 Controlled source register

| Source | Version/status | Use | Applied boundary |
| --- | --- | --- | --- |
| Q220205 - Change Control | v8.0 Effective 08 Nov 2025 | Description, PPVR impact, risk, execution plan, criteria, evaluation, QA closure | Adapted to fictional IT change; no real QMS record |
| Q0364761 - Handling IT changes | v2.0 Approved 28 Apr 2023 | IT/QMS linkage, PPVR, design/configuration and verification trace | No live ITSM/ADO record |
| Q0356054 - Configuration management | v2.0 Approved 16 Jun 2021 | CI identification/control/status accounting/audit, target baseline and rollback | No live CMDB/configuration repository |
| Q218515 - Science- and Risk-based Validation | v8.0 Effective 01 Jun 2026 | Risk-scaled maintained-state verification and traceability | No validated-state conclusion |
| Q187219 - Manage IT systems including digital solutions | v12.0 Effective 20 Aug 2025 | Lifecycle accountability and maintained control | Source-controlled instruction |
| Q0359339 - Manage documentation for IT solutions | v4.0 | Controlled document identity, history, approval and retention | MLGP form retained; no dedicated CHG template identified |
| NL-MES-MLGP-001 | v0.1 DUMMY baseline | Sequence 30 definition, identifier and traceability expectation | Design authority |
| NL-MES-VSR-001 | v0.1 DUMMY / HOLD | Prohibits interpreting sample as actual post-release change or package release | Current package decision remains controlling |

## D2 CHG quality gate

| Gate | Check | Evidence | Result |
| --- | --- | --- | --- |
| CHG-QG-01 | Identity | NL-MES-CHG-001; DUMMY-CHG-MES-001; v0.1; 12 Aug 2026; exact DUMMY status/footer | Pass |
| CHG-QG-02 | Branch boundary | PRE-OPERATIONAL / NOT ACTIVATED; HOLD / DEFER - DO NOT RELEASE; no actual post-release baseline | Pass |
| CHG-QG-03 | Lifecycle | Description through evaluation and simulated closure represented | Pass |
| CHG-QG-04 | Impact | 12/12 domains; explicit batch/regulatory/ACA rationale | Pass |
| CHG-QG-05 | Risk | 8/8 local risks; 26/26 shared risks Open with no acceptance | Pass |
| CHG-QG-06 | Execution/evidence | 12/12 tasks and 12/12 evidence locators complete in simulation | Pass |
| CHG-QG-07 | Evaluation | 8/8 pre-approved criteria Met in simulation | Pass |
| CHG-QG-08 | Traceability | 12 delta records; 50/50 URS and 26/26 risk impact screening | Pass |
| CHG-QG-09 | Source freeze | 29/29 files identified by filename, SHA-256 and bytes; no source mutation | Pass |
| CHG-QG-10 | Privacy/security | No real names/signatures/contacts/URLs/endpoints/credentials/production IDs | Pass |
| CHG-QG-11 | Template/package | MLGP styles/numbering/theme/footer/font/web settings preserved byte-identically | Pass |
| CHG-QG-12 | Render/delivery | Every page visually inspected; delivered byte/page/pixel equality required | Pass after delivery verification |

FINAL STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Closed - simulated future-state training branch only. This controlled DUMMY sample does not release, activate, qualify or change the current MES package. The VSR recommendation remains HOLD / DEFER - DO NOT RELEASE.