NOVO LIFE

MES PAS-X Lifecycle Package

DEFECT LOG

NL-MES-DEFL-001

DOCUMENT CLASSIFICATION

DUMMY / SIMULATED — Eight fictional defect records for hackathon and audit-training use. No real execution, release, identity, system, batch, patient or operational record is represented.

| Control field | Value |
| --- | --- |
| Document title | Defect Log |
| Document ID | NL-MES-DEFL-001 |
| Version / date | 0.1 / 11 Aug 2026 |
| Lifecycle object | Fictional Novo Life MES PAS-X / Installation Qualification simulation |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Population | 8 simulated closed defects; 6 Major; 2 Minor (Non-Obvious); 0 open |
| Source package | 16 controlled DUMMY Word documents; exact hashes in Appendix E |
| Evidence boundary | Simulated TIMS-like records only; not evidence of actual execution or release |

CONTROLLED STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Approval applies only to the internal consistency and training suitability of this DUMMY log. It does not approve or claim any real defect investigation, correction, test execution, baseline, release or GxP use.

Dummy document created for hackathon/training simulation only. Not valid for operational, regulatory, inspection, or GxP release use.

# Document control and simulated approvals

| Fictional role | Review / approval purpose | Disposition | Date |
| --- | --- | --- | --- |
| DUMMY Defect Manager | Log completeness, identifiers, status and workflow | Approved (simulated) | 11 Aug 2026 |
| DUMMY Verification Lead | Case/run/retest and objective-evidence trace | Approved (simulated) | 11 Aug 2026 |
| DUMMY System Owner | Correction, target baseline and downstream handoff | Approved (simulated) | 11 Aug 2026 |
| DUMMY Quality Assurance | Major classification/closure and DUMMY-use boundary | Approved (simulated) | 11 Aug 2026 |

| Version | Date | Authoring role | Change description |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY Defect Log with eight simulated resolved records and dual-stage approvals. |

APPROVAL BOUNDARY

Electronic signatures, names and operational role assignments are intentionally absent. Role-only approvals are simulated solely for training. Any real record must use the current controlled workflow and attributable approval mechanism.

# 1. Purpose, scope and execution boundary

## 1.1 Purpose

This controlled DUMMY log demonstrates how installation-verification defects can be identified, classified, investigated, corrected, retested, approved and handed into reporting and traceability. It supports audit-training inspection of lifecycle relationships; it is not an operational defect system or execution record.

## 1.2 Scope

| In scope | Out of scope |
| --- | --- |
| Eight fictional installation-qualification defect lifecycles | Actual PAS-X, infrastructure, interface or production execution |
| Simulated case, step, run, evidence and rerun identifiers | Real TIMS IDs, users, timestamps, signatures, endpoints or secrets |
| Investigation and Result approval stages | Operational authorization, residual-risk acceptance or release |
| Requirement/design/CI/risk trace and report handoff | Modification of NL-MES-IQTC-001 or its No Run state |

EXECUTION BOUNDARY

NL-MES-IQTC-001 remains the approved DUMMY test-script design and all 224 step execution fields remain No Run. The records below are separate simulated run objects created for audit training; no real execution is claimed.

## 1.3 Controlled assumptions

| Assumption | Controlled treatment |
| --- | --- |
| DUMMY run objects may illustrate an execution lifecycle | Always label run, evidence, approval and result values as simulated; never infer real installation execution. |
| One-to-one URS/FS/DS/CI numbering is the package master-chain convention | Use only IDs present in the 16-document reconciliation and retain exact populations. |
| Global approval defaults may vary locally | Major records show Defect Approver plus QA; Minor records carry a local-QA Verify note. |
| No operational change ID exists | Correction is confined to the DUMMY scenario; downstream Change Record Pack linkage is explicitly N/A unless expanded. |

# 2. Governing sources and selected record model

| Controlled source | Version / status | Applied rule |
| --- | --- | --- |
| Q204128 — TIMS User Guide | v8.0 / Approved 26 Oct 2023 | Unique defect ID; actual result before Failed; links; types; release/cycle; Investigation and Result approval; status controls. |
| Q0300381 — Validation Deviations | v5.0 / Effective 15 Oct 2024 | Prompt registration; Major/Minor classification; investigation/impact; correction, corrective action, retest and closure; QA for Major. |
| Q0779271 — Documenting result of test case execution during verification of IT solutions | v1.0 / Approved 04 Oct 2022 | Contextual WHO/WHEN/WHERE evidence, diagnostic failed-step evidence and precise retest results. |
| Q0697905 — IT Verification Planning and Reporting Template | v1.0 | Report handoff: case, Run ID, defect number/status, description, rerun ID/date/status and conclusion. |

TEMPLATE LIMITATION

⚠️ Verify: Source document was not accessible. Q0300499 Validation Deviation Log, Q0300498 Validation Deviation Template and a discrete DEFECT TEXT TEMPLATE were not present as accessible files in the supplied source folder. This DUMMY log applies the accessible TIMS defect data model in the retained package style. Confirm the current controlled form/template before operational use.

| Model element | Controlled implementation |
| --- | --- |
| Detection record | Unique ID, summary, type, detected date, case/step/run, expected/actual result and initial evidence |
| Investigation | Root cause, cross-object impact, classification rationale, correction and corrective action proposal |
| Investigation approval | Final Approved (simulated) before correction implementation; QA included for Major |
| Implementation and retest | Target release/cycle, implementation evidence, rerun ID/date/result, regression scope |
| Result approval | Final Approved (simulated) after passed retest and closure review; QA included for Major |
| Record control | Submitted records are not deleted; cancellation/supersession rules retained for future simulated records |

# 3. Classification, status and approval workflow

| Type | Decision rule | Investigation / closure expectation |
| --- | --- | --- |
| Major | High risk or direct impact to product quality/patient safety; critical aspect, risk control or acceptance criterion; significant protocol departure. If doubt, Major. | Scientific investigation, impact assessment, correction/corrective action, passed retest, Defect Approver and QA approval. |
| Minor (Obvious) | Not high risk; obvious cause; immediately correctable; impact easy; no prior/other-system impact. | Record cause/correction/retest and approve per current local workflow. |
| Minor (Non-Obvious) | Not high risk, but cause is not obvious, correction is not immediate or prior/other-system impact needs assessment. If doubt between Minor types, Non-Obvious. | Investigation, impact assessment, correction/corrective action and passed retest; verify local QA requirement. |
| ECR / ECL | TIMS defect types available for the applicable engineering-change workflow. | Not used in this eight-record DUMMY population. |

| Sequence | Approval status / defect status | Entry condition | Exit evidence |
| --- | --- | --- | --- |
| 1 | Draft / Open | Observation recorded with actual result and linked defect | Description and initial trace complete |
| 2 | Investigation — Ready for Approval | Cause/impact/classification and proposed solution complete | Independent approval initiated |
| 3 | Investigation — Final Approved | Defect Approver; plus QA for Major | Correction is authorized in the DUMMY scenario |
| 4 | Correction Implemented / Open | Approved solution implemented | Protected implementation evidence and target baseline |
| 5 | Result — Ready for Approval | Retest and regression passed; closure record complete | Independent result approval initiated |
| 6 | Result — Final Approved / Closed | Result reviewer; plus QA for Major | Closed simulated defect and report/TRM handoff |

FAILED-STEP ORDER

A step is marked Failed only after its actual result is documented and a new or existing defect is linked. The DUMMY records demonstrate that ordering in narrative form; they do not change the No Run fields in NL-MES-IQTC-001.

# 4. Evidence, traceability, roles and record controls

| Evidence attribute | Required DUMMY implementation |
| --- | --- |
| WHO | Fictional role only; no personal name, account or signature |
| WHEN | Simulated date; no representation of actual contemporaneous execution |
| WHERE | DUMMY component/node/class identifier only; no live endpoint |
| WHAT / context | Expected versus observed result, case/step/run and configuration baseline |
| Integrity | Protected evidence-reference ID, readable context and unmodified-source statement |
| Retest | Rerun ID, date, result, origin step, regression scope and end-baseline comparison |

| Fictional role | Permitted responsibility | Segregation control |
| --- | --- | --- |
| Defect Observer / Author | Describe actual result, link case/step/run and initial evidence | Cannot approve own Investigation or Result |
| Defect Manager | Triage, assign type/owner, maintain releases/cycles and coordinate solution | Cannot substitute for independent approval |
| Correction Implementer | Implement the approved solution and record evidence | Does not approve own implementation result |
| Defect Approver | Approve Investigation and Result stages | Independent of author/implementer |
| QA Defect Approver | Approve Major classification/investigation/closure | Independent quality review |
| Verification Reviewer | Review failed-step/retest evidence and report handoff | Independent from executor role |

RECORD RETENTION

No submitted defect is deleted. Draft-only cancellation and Final-Approved supersession are supported concepts but are not used in this population. All eight records remain uniquely retained as Closed (simulated).

# 5. Portfolio summary and controlled register

| Metric | Count | Controlled conclusion |
| --- | --- | --- |
| Recorded defects | 8 | DUMMY-DEF-MES-001 through -008; contiguous and unique |
| Major | 6 | Independent Defect Approver and QA approval represented |
| Minor (Non-Obvious) | 2 | Independent Defect Approver; local QA applicability Verify |
| Investigation Final Approved | 8 | Simulated approval stage complete |
| Result Final Approved | 8 | Simulated closure approval stage complete |
| Retest Passed | 8 | Unique simulated rerun IDs and dates |
| Closed / open | 8 / 0 | No open blocker in this DUMMY log |
| Cancelled / superseded | 0 / 0 | No record removed or replaced |

| Defect ID | Type | Origin | Summary | Approval / status | Rerun |
| --- | --- | --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | Major | DUMMY-TC-MES-IQ-005 Step 4 DUMMY-RUN-MES-IQ-005 | Prohibited platform service remained active | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-005-R1 09 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-002 | Major | DUMMY-TC-MES-IQ-006 Step 4 DUMMY-RUN-MES-IQ-006 | Database role contained excessive administrative grant | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-006-R1 09 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-003 | Minor (Non-Obvious) | DUMMY-TC-MES-IQ-010 Step 6 DUMMY-RUN-MES-IQ-010 | Certificate renewal alert selector omitted one item | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-010-R1 09 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-004 | Major | DUMMY-TC-MES-IQ-011 Step 3 DUMMY-RUN-MES-IQ-011 | Service identity permitted interactive sign-in | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-011-R1 09 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-005 | Major | DUMMY-TC-MES-IQ-013 Step 5 DUMMY-RUN-MES-IQ-013 | Time-source failure alert did not reach support queue | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-013-R1 10 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-006 | Minor (Non-Obvious) | DUMMY-TC-MES-IQ-016 Step 6 DUMMY-RUN-MES-IQ-016 | ERP quarantine alert lacked escalation owner | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-016-R1 10 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-007 | Major | DUMMY-TC-MES-IQ-020 Step 3 DUMMY-RUN-MES-IQ-020 | Protected log retention shorter than approved baseline | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-020-R1 10 Aug 2026 Passed (simulated) |
| DUMMY-DEF-MES-008 | Major | DUMMY-TC-MES-IQ-027 Step 4 DUMMY-RUN-MES-IQ-027 | Unapproved listening port present in hardened baseline | Investigation: Final Approved (simulated) Result: Final Approved (simulated) Defect: Closed (simulated) | DUMMY-RUN-MES-IQ-027-R1 10 Aug 2026 Passed (simulated) |

PORTFOLIO BOUNDARY

All portfolio conclusions are simulated. The absence of open DUMMY defects does not establish IQ completion, validated state, production readiness, residual-risk acceptance or release.

# 6.1 DUMMY-DEF-MES-001 — Prohibited platform service remained active

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-001 | Defect status | Closed (simulated) |
| Summary | Prohibited platform service remained active | Defect type | Major |
| Detected on | 03 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.1.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-005 / Step 4 |
| Run ID | DUMMY-RUN-MES-IQ-005 |
| Expected result | The approved hardening baseline is met and no prohibited service is active. |
| Actual / observed result | The simulated baseline comparison showed a prohibited remote-administration service active on DUMMY-NODE-IQ-OS-02. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-001-A, DUMMY-EVD-DEF-001-B |
| Immediate containment | Placed the simulated node and IQ stage on HOLD; no downstream qualification or release decision was permitted. |

## 6.1.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-045, URS-MES-047, URS-MES-048 |
| FS | FS-MES-045, FS-MES-047, FS-MES-048 |
| DS | DS-MES-045, DS-MES-047, DS-MES-048 |
| CI | CI-MES-045, CI-MES-047, CI-MES-048 |
| Risk | RSK-MES-019, RSK-MES-020, RSK-MES-021 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.1.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | A vendor-default build-profile branch omitted the explicit service-disable task for the affected DUMMY node class. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | The condition could increase administrative exposure and undermine the approved platform baseline. No real system, product, batch or patient data was involved. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because an installation risk control and security acceptance criterion were not met; progression was blocked pending correction and retest. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Disabled the simulated service, regenerated the platform-state evidence and reconciled the end baseline. |
| Corrective action | Added an automated prohibited-service comparison and a mandatory reviewer checkpoint to the DUMMY installation checklist. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 08 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-001-C, DUMMY-EVD-DEF-001-D |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-005-R1 / 09 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 4 plus DUMMY-TC-MES-IQ-027 steps 3–4 passed in the simulated rerun. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 10 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 10 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-001 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-005-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.2 DUMMY-DEF-MES-002 — Database role contained excessive administrative grant

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-002 | Defect status | Closed (simulated) |
| Summary | Database role contained excessive administrative grant | Defect type | Major |
| Detected on | 03 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.2.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-006 / Step 4 |
| Run ID | DUMMY-RUN-MES-IQ-006 |
| Expected result | Privileges are limited to approved duties and no shared or excessive access is present. |
| Actual / observed result | A DUMMY application-support role inherited one administrative grant outside its approved database duty set. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-002-A, DUMMY-EVD-DEF-002-B |
| Immediate containment | Removed the simulated account from use and placed the database qualification stream on HOLD. |

## 6.2.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 |
| FS | FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 |
| DS | DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 |
| CI | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 |
| Risk | RSK-MES-005, RSK-MES-006, RSK-MES-019 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.2.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | A generic role-cloning rule copied a parent entitlement that was not filtered by the PAS-X duty profile. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | The condition could permit unauthorized configuration changes and weaken segregation of duties. No protected data was accessed or changed. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because least privilege and a critical access risk control failed and required stage progression to stop. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Removed the excessive grant, rebuilt the role from the approved entitlement set and captured a before/after comparison. |
| Corrective action | Added a deny-list and independent role-delta review to the DUMMY database deployment pipeline. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 08 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-002-C, DUMMY-EVD-DEF-002-D, DUMMY-EVD-DEF-002-E |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-006-R1 / 09 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 4, negative-access check, DUMMY-TC-MES-IQ-011 step 4 and DUMMY-TC-MES-IQ-023 access control passed. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 10 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 10 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-002 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-006-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.3 DUMMY-DEF-MES-003 — Certificate renewal alert selector omitted one item

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-003 | Defect status | Closed (simulated) |
| Summary | Certificate renewal alert selector omitted one item | Defect type | Minor (Non-Obvious) |
| Detected on | 04 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; local QA applicability Verify |

## 6.3.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-010 / Step 6 |
| Run ID | DUMMY-RUN-MES-IQ-010 |
| Expected result | Renewal alerts occur early enough for controlled replacement and have accountable owners. |
| Actual / observed result | One approved DUMMY certificate inventory item was absent from the renewal-alert population although its trust chain remained valid. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-003-A, DUMMY-EVD-DEF-003-B |
| Immediate containment | Flagged the item for manual daily review and prevented closure of the simulated certificate case until monitoring was restored. |

## 6.3.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-048, URS-MES-049, URS-MES-050 |
| FS | FS-MES-048, FS-MES-049, FS-MES-050 |
| DS | DS-MES-048, DS-MES-049, DS-MES-050 |
| CI | CI-MES-048, CI-MES-049, CI-MES-050 |
| Risk | RSK-MES-019, RSK-MES-025 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.3.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | A metadata selector excluded a service-class label introduced by the approved DUMMY interface configuration. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | No certificate was expired or untrusted; however, missed escalation could allow future expiry without warning. No real endpoint or secret was recorded. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Minor (Non-Obvious) because there was no direct current quality impact, while the configuration-dependent cause required investigation and was not immediately evident. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Updated the selector, regenerated the monitored inventory and demonstrated alert generation at the DUMMY threshold. |
| Corrective action | Added inventory-to-monitor completeness reconciliation to the certificate review checklist. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 08 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-003-C, DUMMY-EVD-DEF-003-D |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-010-R1 / 09 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 6 and a controlled simulated threshold alert passed; no private key or secret value entered evidence. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 10 Aug 2026 | Final Approved (simulated) |
| Local QA applicability | Fictional Defect Manager | 10 Aug 2026 | Not required by selected DUMMY workflow; Verify local project procedure |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-003 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-010-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.4 DUMMY-DEF-MES-004 — Service identity permitted interactive sign-in

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-004 | Defect status | Closed (simulated) |
| Summary | Service identity permitted interactive sign-in | Defect type | Major |
| Detected on | 04 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.4.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-011 / Step 3 |
| Run ID | DUMMY-RUN-MES-IQ-011 |
| Expected result | Service identities cannot be used interactively or outside their approved function. |
| Actual / observed result | The DUMMY MES scheduler identity had the interactive-sign-in restriction unset in the simulated identity baseline. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-004-A, DUMMY-EVD-DEF-004-B |
| Immediate containment | Disabled the simulated identity, placed access qualification on HOLD and confirmed that no protected data action occurred. |

## 6.4.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 |
| FS | FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 |
| DS | DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 |
| CI | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 |
| Risk | RSK-MES-005, RSK-MES-006, RSK-MES-019 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.4.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | The identity-provisioning profile used an incomplete service-account policy variant for the scheduler component. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | The condition could enable non-attributable interactive use and breach segregation. The scenario used only synthetic DUMMY identities. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because an identity control with direct data-integrity relevance was absent and the verification stage could not proceed. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Applied the non-interactive policy, rotated only the DUMMY credential reference and repeated the sign-in denial check. |
| Corrective action | Added a policy-as-code assertion for interactive sign-in, shared use and delegation flags. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 08 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-004-C, DUMMY-EVD-DEF-004-D, DUMMY-EVD-DEF-004-E |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-011-R1 / 09 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 3, step 5 negative denial and DUMMY-TC-MES-IQ-012 IAM integration checks passed. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 06 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 10 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 10 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-004 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-011-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.5 DUMMY-DEF-MES-005 — Time-source failure alert did not reach support queue

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-005 | Defect status | Closed (simulated) |
| Summary | Time-source failure alert did not reach support queue | Defect type | Major |
| Detected on | 05 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.5.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-013 / Step 5 |
| Run ID | DUMMY-RUN-MES-IQ-013 |
| Expected result | Fallback or failure behavior is detected, alerted and does not silently create untrusted time. |
| Actual / observed result | The DUMMY preferred-source loss was detected locally, but the simulated alert was not routed to the accountable support queue. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-005-A, DUMMY-EVD-DEF-005-B |
| Immediate containment | Held audit-chronology-dependent qualification and introduced a manual drift check pending correction. |

## 6.5.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-024, URS-MES-025, URS-MES-026, URS-MES-027 |
| FS | FS-MES-020, FS-MES-021, FS-MES-022, FS-MES-023, FS-MES-024, FS-MES-025, FS-MES-026, FS-MES-027 |
| DS | DS-MES-020, DS-MES-021, DS-MES-022, DS-MES-023, DS-MES-024, DS-MES-025, DS-MES-026, DS-MES-027 |
| CI | CI-MES-020, CI-MES-021, CI-MES-022, CI-MES-023, CI-MES-024, CI-MES-025, CI-MES-026, CI-MES-027 |
| Risk | RSK-MES-008, RSK-MES-009, RSK-MES-010 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.5.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | The alert route referenced a retired DUMMY queue alias in the monitoring mapping. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | Undetected time degradation could impair event chronology, audit evidence and interface ordering. Simulated clocks remained inside tolerance and no real record was affected. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because time synchronization is a data-integrity control and the accountable response path failed. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Replaced the route alias, exercised preferred-source loss and documented fallback, alert receipt and recovery. |
| Corrective action | Added route-existence validation and monthly DUMMY ownership reconciliation to the monitoring baseline. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 09 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-005-C, DUMMY-EVD-DEF-005-D, DUMMY-EVD-DEF-005-E |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-013-R1 / 10 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin steps 5–6 and DUMMY-TC-MES-IQ-020 alert routing passed with contextual simulated evidence. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 11 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 11 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-005 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-013-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.6 DUMMY-DEF-MES-006 — ERP quarantine alert lacked escalation owner

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-006 | Defect status | Closed (simulated) |
| Summary | ERP quarantine alert lacked escalation owner | Defect type | Minor (Non-Obvious) |
| Detected on | 05 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; local QA applicability Verify |

## 6.6.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-016 / Step 6 |
| Run ID | DUMMY-RUN-MES-IQ-016 |
| Expected result | Actionable interface conditions create retained alerts and assigned response. |
| Actual / observed result | A DUMMY quarantined-message alert was retained but lacked an escalation owner after the first acknowledgement window. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-006-A, DUMMY-EVD-DEF-006-B |
| Immediate containment | Paused the simulated ERP interface readiness decision and assigned temporary dual review of the quarantine queue. |

## 6.6.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-028, URS-MES-029, URS-MES-035, URS-MES-036 |
| FS | FS-MES-028, FS-MES-029, FS-MES-035, FS-MES-036 |
| DS | DS-MES-028, DS-MES-029, DS-MES-035, DS-MES-036 |
| CI | CI-MES-028, CI-MES-029, CI-MES-035, CI-MES-036 |
| Risk | RSK-MES-011, RSK-MES-015, RSK-MES-019 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.6.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | The interface alert template inherited the technical owner but not the escalation-role mapping after a DUMMY support-model update. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | No message reached production or an unintended destination. Delayed escalation could prolong unresolved interface exceptions. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Minor (Non-Obvious) because safe quarantine and logging worked, but ownership loss required investigation and could not be corrected from the first observation alone. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Restored the escalation-role mapping and demonstrated retained alert, acknowledgement and timed escalation. |
| Corrective action | Added a support-owner completeness check to every DUMMY interface configuration review. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 09 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-006-C, DUMMY-EVD-DEF-006-D |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-016-R1 / 10 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 6 and DUMMY-TC-MES-IQ-020 steps 4–5 passed; quarantine integrity remained intact. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 11 Aug 2026 | Final Approved (simulated) |
| Local QA applicability | Fictional Defect Manager | 11 Aug 2026 | Not required by selected DUMMY workflow; Verify local project procedure |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-006 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-016-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.7 DUMMY-DEF-MES-007 — Protected log retention shorter than approved baseline

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-007 | Defect status | Closed (simulated) |
| Summary | Protected log retention shorter than approved baseline | Defect type | Major |
| Detected on | 06 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.7.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-020 / Step 3 |
| Run ID | DUMMY-RUN-MES-IQ-020 |
| Expected result | Logs are time-consistent, retained and protected against unauthorized change or deletion. |
| Actual / observed result | The simulated central-log policy showed 30 days for one PAS-X component class versus the approved DUMMY baseline of 365 days. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-007-A, DUMMY-EVD-DEF-007-B |
| Immediate containment | Stopped qualification sign-off, protected existing simulated evidence and disabled automatic expiry for the affected DUMMY class. |

## 6.7.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-040, URS-MES-044 |
| FS | FS-MES-020, FS-MES-021, FS-MES-022, FS-MES-023, FS-MES-040, FS-MES-044 |
| DS | DS-MES-020, DS-MES-021, DS-MES-022, DS-MES-023, DS-MES-040, DS-MES-044 |
| CI | CI-MES-020, CI-MES-021, CI-MES-022, CI-MES-023, CI-MES-040, CI-MES-044 |
| Risk | RSK-MES-008, RSK-MES-015, RSK-MES-017, RSK-MES-022 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.7.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | The component label mapped to the default non-GxP retention tier during policy generation. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | Premature deletion could remove audit and troubleshooting evidence. No real log was deleted; all records were synthetic. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because a critical evidence-retention acceptance criterion and data-integrity risk control were not met. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Mapped the component to the approved DUMMY tier, set 365-day retention and confirmed protected storage/access settings. |
| Corrective action | Added a component-to-retention completeness rule and independent retention-delta approval. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 09 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-007-C, DUMMY-EVD-DEF-007-D, DUMMY-EVD-DEF-007-E |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-020-R1 / 10 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin step 3 plus retention/expiry simulation and DUMMY-TC-MES-IQ-026 storage controls passed. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 11 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 11 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-007 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-020-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# 6.8 DUMMY-DEF-MES-008 — Unapproved listening port present in hardened baseline

| Identity field | Controlled DUMMY value | Lifecycle field | Controlled DUMMY value |
| --- | --- | --- | --- |
| Defect ID | DUMMY-DEF-MES-008 | Defect status | Closed (simulated) |
| Summary | Unapproved listening port present in hardened baseline | Defect type | Major |
| Detected on | 06 Aug 2026 | Approval status | Investigation: Final Approved (simulated) Result: Final Approved (simulated) |
| Detected release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Detected cycle | DUMMY-CYC-MES-IQ-01 |
| Target release | DUMMY-REL-MES-IQ-CANDIDATE-01 | Target cycle | DUMMY-CYC-MES-IQ-01-CORRECTION |
| Author / manager | Fictional Defect Observer / Fictional Defect Manager | Approver(s) | Fictional Defect Approver; Fictional QA Defect Approver |

## 6.8.1 Detection and failed-step linkage

| Field | Controlled DUMMY record |
| --- | --- |
| Origin test / step | DUMMY-TC-MES-IQ-027 / Step 4 |
| Run ID | DUMMY-RUN-MES-IQ-027 |
| Expected result | No prohibited or unnecessary exposure is present. |
| Actual / observed result | The simulated exposure inventory contained one listening port associated with an unused diagnostic service. The simulated step was assigned Failed only after this actual result and the defect link were recorded. |
| Initial evidence | DUMMY-EVD-DEF-008-A, DUMMY-EVD-DEF-008-B |
| Immediate containment | Isolated the DUMMY node, placed final IQ handoff on HOLD and confirmed the service was not used by any approved component. |

## 6.8.2 Initial traceability

| Trace class | Linked controlled IDs |
| --- | --- |
| URS | URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 |
| FS | FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 |
| DS | DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 |
| CI | CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 |
| Risk | RSK-MES-005, RSK-MES-006, RSK-MES-019, RSK-MES-024 |
| Other defect | None; no duplicate, causal-child or superseding defect |

ORDER CONFIRMATION

Simulated detection ordering confirmed: actual result recorded → defect created/linked → simulated step assigned Failed. NL-MES-IQTC-001 itself remains unchanged and No Run.

# 6.8.3 Investigation, correction and result

| Investigation field | Controlled DUMMY conclusion |
| --- | --- |
| Root cause | A post-install diagnostic package was retained after troubleshooting cleanup was marked complete. |
| Impact on approved documents | Affected execution evidence and end-baseline reconciliation only; no approved design text changed. Trace links were reviewed for reporting handoff. |
| Impact on prior / ongoing verification | Origin run stopped at the failed step; dependent DUMMY progression remained HOLD until passed rerun and independent result review. |
| Impact on other systems | The condition could increase attack surface and contradict the minimum-services baseline. No connection, real endpoint or operational traffic was involved. |
| Product / patient / data impact | None actual — training simulation only. Potential impact was considered for classification; no real product, patient or GxP data existed. |
| Classification rationale | Major because the hardening baseline and a security risk control failed immediately before IQ handoff. |

| Solution field | Controlled DUMMY implementation |
| --- | --- |
| Correction | Removed the diagnostic package, closed the port and reconciled services, packages and exposure inventory. |
| Corrective action | Added an end-of-install cleanup assertion and port-to-component ownership reconciliation. |
| Change linkage | No operational change ID. Correction is contained within this approved DUMMY simulation; later Change Record Pack handoff is N/A unless the fictional scenario is expanded. |
| Implementation date / role | 09 Aug 2026 / Fictional Correction Implementer |
| Implementation evidence | DUMMY-EVD-DEF-008-C, DUMMY-EVD-DEF-008-D, DUMMY-EVD-DEF-008-E |

| Retest / result field | Controlled DUMMY result |
| --- | --- |
| Rerun ID / date | DUMMY-RUN-MES-IQ-027-R1 / 10 Aug 2026 |
| Origin retest result | Passed (simulated) |
| Regression scope / result | Origin steps 3–4, negative comparison step 5 and DUMMY-TC-MES-IQ-005 step 4 passed. |
| Start/end baseline | Correction baseline compared with DUMMY-REL-MES-IQ-CANDIDATE-01 / DUMMY-CYC-MES-IQ-01-CORRECTION; no unexplained DUMMY delta |
| Evidence sufficiency | Simulated evidence index includes role/date/context, expected-versus-actual comparison and protected references; no secret or live endpoint |
| Final defect status | Closed (simulated) |

| Approval stage | Independent fictional role | Date | Disposition |
| --- | --- | --- | --- |
| Investigation | Fictional Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Investigation | Fictional QA Defect Approver | 07 Aug 2026 | Final Approved (simulated) |
| Result | Fictional Defect Approver | 11 Aug 2026 | Final Approved (simulated) |
| Result | Fictional QA Defect Approver | 11 Aug 2026 | Final Approved (simulated) |

SIMULATED CLOSURE

CLOSURE: DUMMY-DEF-MES-008 is Closed (simulated); Investigation and Result are Final Approved (simulated); DUMMY-RUN-MES-IQ-027-R1 is Passed (simulated). This closes only the fictional record and does not authorize release.

# Appendix A. Defect-to-run and retest matrix

| Defect | Origin case / step | Run ID | Rerun ID / date | Rerun result | Regression conclusion |
| --- | --- | --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | DUMMY-TC-MES-IQ-005 / 4 | DUMMY-RUN-MES-IQ-005 | DUMMY-RUN-MES-IQ-005-R1 09 Aug 2026 | Passed (simulated) | Origin step 4 plus DUMMY-TC-MES-IQ-027 steps 3–4 passed in the simulated rerun. |
| DUMMY-DEF-MES-002 | DUMMY-TC-MES-IQ-006 / 4 | DUMMY-RUN-MES-IQ-006 | DUMMY-RUN-MES-IQ-006-R1 09 Aug 2026 | Passed (simulated) | Origin step 4, negative-access check, DUMMY-TC-MES-IQ-011 step 4 and DUMMY-TC-MES-IQ-023 access control passed. |
| DUMMY-DEF-MES-003 | DUMMY-TC-MES-IQ-010 / 6 | DUMMY-RUN-MES-IQ-010 | DUMMY-RUN-MES-IQ-010-R1 09 Aug 2026 | Passed (simulated) | Origin step 6 and a controlled simulated threshold alert passed; no private key or secret value entered evidence. |
| DUMMY-DEF-MES-004 | DUMMY-TC-MES-IQ-011 / 3 | DUMMY-RUN-MES-IQ-011 | DUMMY-RUN-MES-IQ-011-R1 09 Aug 2026 | Passed (simulated) | Origin step 3, step 5 negative denial and DUMMY-TC-MES-IQ-012 IAM integration checks passed. |
| DUMMY-DEF-MES-005 | DUMMY-TC-MES-IQ-013 / 5 | DUMMY-RUN-MES-IQ-013 | DUMMY-RUN-MES-IQ-013-R1 10 Aug 2026 | Passed (simulated) | Origin steps 5–6 and DUMMY-TC-MES-IQ-020 alert routing passed with contextual simulated evidence. |
| DUMMY-DEF-MES-006 | DUMMY-TC-MES-IQ-016 / 6 | DUMMY-RUN-MES-IQ-016 | DUMMY-RUN-MES-IQ-016-R1 10 Aug 2026 | Passed (simulated) | Origin step 6 and DUMMY-TC-MES-IQ-020 steps 4–5 passed; quarantine integrity remained intact. |
| DUMMY-DEF-MES-007 | DUMMY-TC-MES-IQ-020 / 3 | DUMMY-RUN-MES-IQ-020 | DUMMY-RUN-MES-IQ-020-R1 10 Aug 2026 | Passed (simulated) | Origin step 3 plus retention/expiry simulation and DUMMY-TC-MES-IQ-026 storage controls passed. |
| DUMMY-DEF-MES-008 | DUMMY-TC-MES-IQ-027 / 4 | DUMMY-RUN-MES-IQ-027 | DUMMY-RUN-MES-IQ-027-R1 10 Aug 2026 | Passed (simulated) | Origin steps 3–4, negative comparison step 5 and DUMMY-TC-MES-IQ-005 step 4 passed. |

RUN-ID BOUNDARY

The originating IQTC design record remains No Run. Run and rerun IDs in this appendix are standalone DUMMY simulation objects used only to demonstrate reporting fields.

# Appendix B. Defect-to-requirement, design, CI and risk matrix

| Defect | URS / FS | DS / CI | Risks | Trace conclusion |
| --- | --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | URS: URS-MES-045, URS-MES-047, URS-MES-048 FS: FS-MES-045, FS-MES-047, FS-MES-048 | DS: DS-MES-045, DS-MES-047, DS-MES-048 CI: CI-MES-045, CI-MES-047, CI-MES-048 | RSK-MES-019, RSK-MES-020, RSK-MES-021 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-002 | URS: URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 FS: FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 | DS: DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 CI: CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 | RSK-MES-005, RSK-MES-006, RSK-MES-019 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-003 | URS: URS-MES-048, URS-MES-049, URS-MES-050 FS: FS-MES-048, FS-MES-049, FS-MES-050 | DS: DS-MES-048, DS-MES-049, DS-MES-050 CI: CI-MES-048, CI-MES-049, CI-MES-050 | RSK-MES-019, RSK-MES-025 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-004 | URS: URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 FS: FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 | DS: DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 CI: CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 | RSK-MES-005, RSK-MES-006, RSK-MES-019 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-005 | URS: URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-024, URS-MES-025, URS-MES-026, URS-MES-027 FS: FS-MES-020, FS-MES-021, FS-MES-022, FS-MES-023, FS-MES-024, FS-MES-025, FS-MES-026, FS-MES-027 | DS: DS-MES-020, DS-MES-021, DS-MES-022, DS-MES-023, DS-MES-024, DS-MES-025, DS-MES-026, DS-MES-027 CI: CI-MES-020, CI-MES-021, CI-MES-022, CI-MES-023, CI-MES-024, CI-MES-025, CI-MES-026, CI-MES-027 | RSK-MES-008, RSK-MES-009, RSK-MES-010 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-006 | URS: URS-MES-028, URS-MES-029, URS-MES-035, URS-MES-036 FS: FS-MES-028, FS-MES-029, FS-MES-035, FS-MES-036 | DS: DS-MES-028, DS-MES-029, DS-MES-035, DS-MES-036 CI: CI-MES-028, CI-MES-029, CI-MES-035, CI-MES-036 | RSK-MES-011, RSK-MES-015, RSK-MES-019 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-007 | URS: URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-040, URS-MES-044 FS: FS-MES-020, FS-MES-021, FS-MES-022, FS-MES-023, FS-MES-040, FS-MES-044 | DS: DS-MES-020, DS-MES-021, DS-MES-022, DS-MES-023, DS-MES-040, DS-MES-044 CI: CI-MES-020, CI-MES-021, CI-MES-022, CI-MES-023, CI-MES-040, CI-MES-044 | RSK-MES-008, RSK-MES-015, RSK-MES-017, RSK-MES-022 | Closed simulated defect; links retained for TRM and IQ Report handoff |
| DUMMY-DEF-MES-008 | URS: URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016 FS: FS-MES-012, FS-MES-013, FS-MES-014, FS-MES-015, FS-MES-016 | DS: DS-MES-012, DS-MES-013, DS-MES-014, DS-MES-015, DS-MES-016 CI: CI-MES-012, CI-MES-013, CI-MES-014, CI-MES-015, CI-MES-016 | RSK-MES-005, RSK-MES-006, RSK-MES-019, RSK-MES-024 | Closed simulated defect; links retained for TRM and IQ Report handoff |

# Appendix C. Approval, evidence and closure register

| Defect | Type | Investigation | Result | Evidence references | Closure |
| --- | --- | --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | Major | Final Approved (simulated) 06 Aug 2026 | Final Approved (simulated) 10 Aug 2026 | DUMMY-EVD-DEF-001-A, DUMMY-EVD-DEF-001-B, DUMMY-EVD-DEF-001-C, DUMMY-EVD-DEF-001-D | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-002 | Major | Final Approved (simulated) 06 Aug 2026 | Final Approved (simulated) 10 Aug 2026 | DUMMY-EVD-DEF-002-A, DUMMY-EVD-DEF-002-B, DUMMY-EVD-DEF-002-C, DUMMY-EVD-DEF-002-D, DUMMY-EVD-DEF-002-E | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-003 | Minor (Non-Obvious) | Final Approved (simulated) 06 Aug 2026 | Final Approved (simulated) 10 Aug 2026 | DUMMY-EVD-DEF-003-A, DUMMY-EVD-DEF-003-B, DUMMY-EVD-DEF-003-C, DUMMY-EVD-DEF-003-D | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-004 | Major | Final Approved (simulated) 06 Aug 2026 | Final Approved (simulated) 10 Aug 2026 | DUMMY-EVD-DEF-004-A, DUMMY-EVD-DEF-004-B, DUMMY-EVD-DEF-004-C, DUMMY-EVD-DEF-004-D, DUMMY-EVD-DEF-004-E | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-005 | Major | Final Approved (simulated) 07 Aug 2026 | Final Approved (simulated) 11 Aug 2026 | DUMMY-EVD-DEF-005-A, DUMMY-EVD-DEF-005-B, DUMMY-EVD-DEF-005-C, DUMMY-EVD-DEF-005-D, DUMMY-EVD-DEF-005-E | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-006 | Minor (Non-Obvious) | Final Approved (simulated) 07 Aug 2026 | Final Approved (simulated) 11 Aug 2026 | DUMMY-EVD-DEF-006-A, DUMMY-EVD-DEF-006-B, DUMMY-EVD-DEF-006-C, DUMMY-EVD-DEF-006-D | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-007 | Major | Final Approved (simulated) 07 Aug 2026 | Final Approved (simulated) 11 Aug 2026 | DUMMY-EVD-DEF-007-A, DUMMY-EVD-DEF-007-B, DUMMY-EVD-DEF-007-C, DUMMY-EVD-DEF-007-D, DUMMY-EVD-DEF-007-E | Closed (simulated) Passed (simulated) |
| DUMMY-DEF-MES-008 | Major | Final Approved (simulated) 07 Aug 2026 | Final Approved (simulated) 11 Aug 2026 | DUMMY-EVD-DEF-008-A, DUMMY-EVD-DEF-008-B, DUMMY-EVD-DEF-008-C, DUMMY-EVD-DEF-008-D, DUMMY-EVD-DEF-008-E | Closed (simulated) Passed (simulated) |

| Control | Population check | Result |
| --- | --- | --- |
| Unique defect IDs | DUMMY-DEF-MES-001 through -008 | Pass |
| Investigation Final Approved | 8 of 8 | Pass — simulated |
| Result Final Approved | 8 of 8 | Pass — simulated |
| Major QA approval | 6 of 6 at both stages | Pass — simulated |
| Minor local-QA note | 2 of 2 | Pass — Verify retained |
| Passed rerun | 8 of 8 | Pass — simulated |
| Open / cancelled / superseded | 0 / 0 / 0 | Pass |

# Appendix D. IQ Report, Deviation Log and TRM handoff

| Defect | IQ Report row fields | Deviation Log decision | TRM / baseline delta |
| --- | --- | --- | --- |
| DUMMY-DEF-MES-001 | DUMMY-TC-MES-IQ-005; DUMMY-RUN-MES-IQ-005; Closed (simulated); DUMMY-RUN-MES-IQ-005-R1; 09 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-045, URS-MES-047, URS-MES-048; risks RSK-MES-019, RSK-MES-020, RSK-MES-021; no approved-design change |
| DUMMY-DEF-MES-002 | DUMMY-TC-MES-IQ-006; DUMMY-RUN-MES-IQ-006; Closed (simulated); DUMMY-RUN-MES-IQ-006-R1; 09 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016; risks RSK-MES-005, RSK-MES-006, RSK-MES-019; no approved-design change |
| DUMMY-DEF-MES-003 | DUMMY-TC-MES-IQ-010; DUMMY-RUN-MES-IQ-010; Closed (simulated); DUMMY-RUN-MES-IQ-010-R1; 09 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-048, URS-MES-049, URS-MES-050; risks RSK-MES-019, RSK-MES-025; no approved-design change |
| DUMMY-DEF-MES-004 | DUMMY-TC-MES-IQ-011; DUMMY-RUN-MES-IQ-011; Closed (simulated); DUMMY-RUN-MES-IQ-011-R1; 09 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016; risks RSK-MES-005, RSK-MES-006, RSK-MES-019; no approved-design change |
| DUMMY-DEF-MES-005 | DUMMY-TC-MES-IQ-013; DUMMY-RUN-MES-IQ-013; Closed (simulated); DUMMY-RUN-MES-IQ-013-R1; 10 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-024, URS-MES-025, URS-MES-026, URS-MES-027; risks RSK-MES-008, RSK-MES-009, RSK-MES-010; no approved-design change |
| DUMMY-DEF-MES-006 | DUMMY-TC-MES-IQ-016; DUMMY-RUN-MES-IQ-016; Closed (simulated); DUMMY-RUN-MES-IQ-016-R1; 10 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-028, URS-MES-029, URS-MES-035, URS-MES-036; risks RSK-MES-011, RSK-MES-015, RSK-MES-019; no approved-design change |
| DUMMY-DEF-MES-007 | DUMMY-TC-MES-IQ-020; DUMMY-RUN-MES-IQ-020; Closed (simulated); DUMMY-RUN-MES-IQ-020-R1; 10 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-020, URS-MES-021, URS-MES-022, URS-MES-023, URS-MES-040, URS-MES-044; risks RSK-MES-008, RSK-MES-015, RSK-MES-017, RSK-MES-022; no approved-design change |
| DUMMY-DEF-MES-008 | DUMMY-TC-MES-IQ-027; DUMMY-RUN-MES-IQ-027; Closed (simulated); DUMMY-RUN-MES-IQ-027-R1; 10 Aug 2026; Passed (simulated) | Retain defect reference; no separate DUMMY validation-deviation record because this scenario is fully managed in the defect lifecycle. Verify local escalation rule. | Retain links to URS-MES-012, URS-MES-013, URS-MES-014, URS-MES-015, URS-MES-016; risks RSK-MES-005, RSK-MES-006, RSK-MES-019, RSK-MES-024; no approved-design change |

REPORTING GATE

IQ Report may conclude only after confirming all defects/deviations are resolved and approved and the final baseline is compared with the start baseline. This DUMMY log supplies simulated handoff fields but does not make the IQ conclusion.

# Appendix E. Controlled 16-document input baseline

| Document ID | Filename | Version | SHA-256 | Defect Log use |
| --- | --- | --- | --- | --- |
| NL-MES-CS-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 0.1 | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | Reconciled / controlled DUMMY input |
| NL-MES-DIA-001 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | 0.1 | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | Reconciled / controlled DUMMY input |
| NL-MES-DRR-001 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | 0.1 | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | Reconciled / controlled DUMMY input |
| NL-MES-DS-001 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | 0.1 | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | Reconciled / controlled DUMMY input |
| NL-MES-FS-001 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 0.1 | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | Reconciled / controlled DUMMY input |
| NL-MES-IPLAN-001 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | 0.1 | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | Reconciled / controlled DUMMY input |
| NL-MES-IQP-001 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 0.1 | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | Reconciled / controlled DUMMY input |
| NL-MES-IQTC-001 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | 0.1 | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | Reconciled / controlled DUMMY input |
| NL-MES-IS-001 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | 0.1 | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | Reconciled / controlled DUMMY input |
| NL-MES-ITRA-001 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 0.1 | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | Reconciled / controlled DUMMY input |
| NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | 0.1 | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | Reconciled / controlled DUMMY input |
| NL-MES-MLGP-001 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 0.1 | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | Reconciled / controlled DUMMY input |
| NL-MES-SUPA-001 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | 0.1 | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | Reconciled / controlled DUMMY input |
| NL-MES-SYS-001 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0.1 | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | Reconciled / controlled DUMMY input |
| NL-MES-TRM-001 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 0.1 | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | Reconciled / controlled DUMMY input |
| NL-MES-URS-001 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | 0.1 | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | Reconciled / controlled DUMMY input |

# Appendix F. Shared requirement-chain population reconciliation

| URS | FS | DS | CI | Linked defect(s) | Population state |
| --- | --- | --- | --- | --- | --- |
| URS-MES-001 | FS-MES-001 | DS-MES-001 | CI-MES-001 | None in this Defect Log | Controlled population retained |
| URS-MES-002 | FS-MES-002 | DS-MES-002 | CI-MES-002 | None in this Defect Log | Controlled population retained |
| URS-MES-003 | FS-MES-003 | DS-MES-003 | CI-MES-003 | None in this Defect Log | Controlled population retained |
| URS-MES-004 | FS-MES-004 | DS-MES-004 | CI-MES-004 | None in this Defect Log | Controlled population retained |
| URS-MES-005 | FS-MES-005 | DS-MES-005 | CI-MES-005 | None in this Defect Log | Controlled population retained |
| URS-MES-006 | FS-MES-006 | DS-MES-006 | CI-MES-006 | None in this Defect Log | Controlled population retained |
| URS-MES-007 | FS-MES-007 | DS-MES-007 | CI-MES-007 | None in this Defect Log | Controlled population retained |
| URS-MES-008 | FS-MES-008 | DS-MES-008 | CI-MES-008 | None in this Defect Log | Controlled population retained |
| URS-MES-009 | FS-MES-009 | DS-MES-009 | CI-MES-009 | None in this Defect Log | Controlled population retained |
| URS-MES-010 | FS-MES-010 | DS-MES-010 | CI-MES-010 | None in this Defect Log | Controlled population retained |
| URS-MES-011 | FS-MES-011 | DS-MES-011 | CI-MES-011 | None in this Defect Log | Controlled population retained |
| URS-MES-012 | FS-MES-012 | DS-MES-012 | CI-MES-012 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Controlled population retained |
| URS-MES-013 | FS-MES-013 | DS-MES-013 | CI-MES-013 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Controlled population retained |
| URS-MES-014 | FS-MES-014 | DS-MES-014 | CI-MES-014 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Controlled population retained |
| URS-MES-015 | FS-MES-015 | DS-MES-015 | CI-MES-015 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Controlled population retained |
| URS-MES-016 | FS-MES-016 | DS-MES-016 | CI-MES-016 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Controlled population retained |
| URS-MES-017 | FS-MES-017 | DS-MES-017 | CI-MES-017 | None in this Defect Log | Controlled population retained |
| URS-MES-018 | FS-MES-018 | DS-MES-018 | CI-MES-018 | None in this Defect Log | Controlled population retained |
| URS-MES-019 | FS-MES-019 | DS-MES-019 | CI-MES-019 | None in this Defect Log | Controlled population retained |
| URS-MES-020 | FS-MES-020 | DS-MES-020 | CI-MES-020 | DUMMY-DEF-MES-005, DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-021 | FS-MES-021 | DS-MES-021 | CI-MES-021 | DUMMY-DEF-MES-005, DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-022 | FS-MES-022 | DS-MES-022 | CI-MES-022 | DUMMY-DEF-MES-005, DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-023 | FS-MES-023 | DS-MES-023 | CI-MES-023 | DUMMY-DEF-MES-005, DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-024 | FS-MES-024 | DS-MES-024 | CI-MES-024 | DUMMY-DEF-MES-005 | Controlled population retained |
| URS-MES-025 | FS-MES-025 | DS-MES-025 | CI-MES-025 | DUMMY-DEF-MES-005 | Controlled population retained |
| URS-MES-026 | FS-MES-026 | DS-MES-026 | CI-MES-026 | DUMMY-DEF-MES-005 | Controlled population retained |
| URS-MES-027 | FS-MES-027 | DS-MES-027 | CI-MES-027 | DUMMY-DEF-MES-005 | Controlled population retained |
| URS-MES-028 | FS-MES-028 | DS-MES-028 | CI-MES-028 | DUMMY-DEF-MES-006 | Controlled population retained |
| URS-MES-029 | FS-MES-029 | DS-MES-029 | CI-MES-029 | DUMMY-DEF-MES-006 | Controlled population retained |
| URS-MES-030 | FS-MES-030 | DS-MES-030 | CI-MES-030 | None in this Defect Log | Controlled population retained |
| URS-MES-031 | FS-MES-031 | DS-MES-031 | CI-MES-031 | None in this Defect Log | Controlled population retained |
| URS-MES-032 | FS-MES-032 | DS-MES-032 | CI-MES-032 | None in this Defect Log | Controlled population retained |
| URS-MES-033 | FS-MES-033 | DS-MES-033 | CI-MES-033 | None in this Defect Log | Controlled population retained |
| URS-MES-034 | FS-MES-034 | DS-MES-034 | CI-MES-034 | None in this Defect Log | Controlled population retained |
| URS-MES-035 | FS-MES-035 | DS-MES-035 | CI-MES-035 | DUMMY-DEF-MES-006 | Controlled population retained |
| URS-MES-036 | FS-MES-036 | DS-MES-036 | CI-MES-036 | DUMMY-DEF-MES-006 | Controlled population retained |
| URS-MES-037 | FS-MES-037 | DS-MES-037 | CI-MES-037 | None in this Defect Log | Controlled population retained |
| URS-MES-038 | FS-MES-038 | DS-MES-038 | CI-MES-038 | None in this Defect Log | Controlled population retained |
| URS-MES-039 | FS-MES-039 | DS-MES-039 | CI-MES-039 | None in this Defect Log | Controlled population retained |
| URS-MES-040 | FS-MES-040 | DS-MES-040 | CI-MES-040 | DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-041 | FS-MES-041 | DS-MES-041 | CI-MES-041 | None in this Defect Log | Controlled population retained |
| URS-MES-042 | FS-MES-042 | DS-MES-042 | CI-MES-042 | None in this Defect Log | Controlled population retained |
| URS-MES-043 | FS-MES-043 | DS-MES-043 | CI-MES-043 | None in this Defect Log | Controlled population retained |
| URS-MES-044 | FS-MES-044 | DS-MES-044 | CI-MES-044 | DUMMY-DEF-MES-007 | Controlled population retained |
| URS-MES-045 | FS-MES-045 | DS-MES-045 | CI-MES-045 | DUMMY-DEF-MES-001 | Controlled population retained |
| URS-MES-046 | FS-MES-046 | DS-MES-046 | CI-MES-046 | None in this Defect Log | Controlled population retained |
| URS-MES-047 | FS-MES-047 | DS-MES-047 | CI-MES-047 | DUMMY-DEF-MES-001 | Controlled population retained |
| URS-MES-048 | FS-MES-048 | DS-MES-048 | CI-MES-048 | DUMMY-DEF-MES-001, DUMMY-DEF-MES-003 | Controlled population retained |
| URS-MES-049 | FS-MES-049 | DS-MES-049 | CI-MES-049 | DUMMY-DEF-MES-003 | Controlled population retained |
| URS-MES-050 | FS-MES-050 | DS-MES-050 | CI-MES-050 | DUMMY-DEF-MES-003 | Controlled population retained |

# Appendix G. Shared risk population reconciliation

| Risk ID | Linked defect(s) | Defect Log treatment | Handoff |
| --- | --- | --- | --- |
| RSK-MES-001 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-002 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-003 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-004 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-005 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-006 | DUMMY-DEF-MES-002, DUMMY-DEF-MES-004, DUMMY-DEF-MES-008 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-007 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-008 | DUMMY-DEF-MES-005, DUMMY-DEF-MES-007 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-009 | DUMMY-DEF-MES-005 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-010 | DUMMY-DEF-MES-005 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-011 | DUMMY-DEF-MES-006 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-012 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-013 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-014 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-015 | DUMMY-DEF-MES-006, DUMMY-DEF-MES-007 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-016 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-017 | DUMMY-DEF-MES-007 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-018 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-019 | DUMMY-DEF-MES-001, DUMMY-DEF-MES-002, DUMMY-DEF-MES-003, DUMMY-DEF-MES-004, DUMMY-DEF-MES-006, DUMMY-DEF-MES-008 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-020 | DUMMY-DEF-MES-001 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-021 | DUMMY-DEF-MES-001 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-022 | DUMMY-DEF-MES-007 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-023 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-024 | DUMMY-DEF-MES-008 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-025 | DUMMY-DEF-MES-003 | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |
| RSK-MES-026 | None in this Defect Log | Retain existing master-risk state; no residual-risk acceptance inferred | Verify in TRM / next controlled risk revision |

# Appendix H. Quality gate and final change log

| Gate | Check | Evidence | Result |
| --- | --- | --- | --- |
| DEFL-QG-01 | Exactly 8 contiguous unique defect IDs | Builder assertion; master register | Pass |
| DEFL-QG-02 | Type population | 6 Major; 2 Minor (Non-Obvious) | Pass |
| DEFL-QG-03 | Dual-stage approvals | 8 Investigation and 8 Result Final Approved (simulated) | Pass |
| DEFL-QG-04 | Major QA approval | 6 Major records at Investigation and Result stages | Pass |
| DEFL-QG-05 | Rerun closure | 8 unique rerun IDs; 8 Passed (simulated); 8 Closed | Pass |
| DEFL-QG-06 | Exact source populations | 16 documents; 50 URS/FS/DS/CI; 26 risks; 32 IQ cases/224 steps | Pass |
| DEFL-QG-07 | IQTC boundary | Approved script unchanged; 224 Actual Not Run fields retained in source | Pass |
| DEFL-QG-08 | Template limitation | ⚠️ Verify: Source document was not accessible. | Pass |
| DEFL-QG-09 | Privacy and record safety | No real names, signatures, emails, URLs, secrets, endpoints or operational IDs | Pass |
| DEFL-QG-10 | Accessibility and geometry | Repeated headers, non-splitting rows, table titles/descriptions, 9360-DXA width | Pass |
| DEFL-QG-11 | Package integrity | Retained style/numbering/theme/footer/font/web-settings byte-for-byte | Pass |
| DEFL-QG-12 | Render and delivered-copy QA | Every page visually inspected; byte/page/pixel equality required before delivery | Pass after delivery verification |

| Version | Date | Authoring role | Change description |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY Defect Log: eight simulated closed records, dual-stage approvals, reruns, matrices and package reconciliation. |

FINAL STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. All eight records are closed only within this DUMMY audit-training simulation. No real IQ execution, validated state, baseline approval, residual-risk acceptance, deployment or release is claimed or authorized.