NOVO LIFE

MES PAS-X Lifecycle Package

IT RECOVERY PLAN

NL-MES-IRP-001

DOCUMENT CLASSIFICATION

DUMMY / SIMULATED - Fictional recovery planning for hackathon and audit-training use. No real incident, contact, communication channel, recovery action, production data, credential, post-recovery release or validated-state decision is represented.

| Control field | Value |
| --- | --- |
| Document title | IT Recovery Plan |
| Document ID | NL-MES-IRP-001 |
| Version / date | 0.1 / 11 Aug 2026 |
| Lifecycle object | Fictional Novo Life MES PAS-X / major-incident and disaster recovery planning |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Recovery scope | 8 components; 7 interface families; 14 recovery-control dependencies |
| Overall objectives | RPO <=24 h; RTO <=8 h; WRT <=4 h; MTD <=12 h |
| Controlled procedure | 8 phases; 40 recovery steps; 20 post-recovery checks |
| Evidence basis | 20 controlled DUMMY source documents; successful NL-MES-BRVR-001 |
| Boundary | Plan only; no actual recovery, operational release, system release or residual-risk acceptance |

CONTROLLED STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Approval confirms only internal plan consistency and training suitability. It does not authorise a real recovery, production access, operational use, system acceptance/release or validated-state restoration.

Dummy document created for hackathon/training simulation only. Not valid for operational, regulatory, inspection, or GxP release use.

# Document control and simulated approvals

| Role | Review / approval purpose | Approval record | Date | Status |
| --- | --- | --- | --- | --- |
| Author / IT Solution Manager | Plan completeness, recovery strategy and controlled maintenance | Fictional solution-management role | 11 Aug 2026 | Final Approved (simulated) |
| IT System Owner | Accountability, objectives, resources and connected-plan alignment | Fictional system-owner role | 11 Aug 2026 | Final Approved (simulated) |
| Business Process Owner / Data Owner | MTD/WRT, business priorities, data and post-recovery readiness | Fictional business-owner role | 11 Aug 2026 | Final Approved (simulated) |
| IT Quality / Validation | Risk-based traceability, test strategy and evidence expectations | Fictional validation role | 11 Aug 2026 | Final Approved (simulated) |
| Quality Assurance | GxP/data-integrity controls, deviation and release-gate review | Fictional quality role | 11 Aug 2026 | Final Approved (simulated) |

| Version | Date | Author role | Change summary |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Fictional IT Solution Manager | Initial DUMMY IT Recovery Plan following Q0366251/Q0808604 and the verified BRVR objectives. |

SIGNATURE BOUNDARY

Electronic names/signatures are intentionally omitted. The role entries are simulated approvals and are not valid quality-system signatures.

# Plan summary and readiness state

PLAN READINESS

PLAN APPROVED FOR SIMULATION: the recovery framework, roles, role-based channels, activation criteria, component priorities, recovery sequence, post-recovery checks, recovery-file contents and test cadence are defined. The plan has not been executed against an actual incident.

| Plan measure | Controlled value | Basis | State |
| --- | --- | --- | --- |
| Components | 8 | SYS/DS registered components | Defined |
| Recovery dependencies | 14 | IS/DS/CS recovery and OPS controls | Defined |
| Role-based channels | 15 | Q0366251 contact/communication model | Defined (DUMMY) |
| Recovery phases / steps | 8 / 40 | Dependency-aware sequence | Defined |
| Post-recovery checks | 20 | Data, access, time, interfaces, functions and release | Defined |
| Initial backup/restore evidence | 12/12 BRVR activities Passed | NL-MES-BRVR-001 | Complete (simulated) |
| Full plan execution/report | NL-MES-IRTR-001 | MLGP sequence 22 | Next controlled stage |

RISK AND HANDOFF STATE

All 15 linked risks remain Open. This plan defines recovery controls and expected evidence; it does not determine a residual rating or accept residual risk. DUMMY-DEV-MES-002 is Closed with no carried recovery action. DUMMY-DRF-MES-007 remains Open until operational documents and training are approved.

# 1 Purpose

The purpose of this IT Recovery Plan for the fictional Novo Life MES PAS-X solution is to define a controlled, risk-based approach for recovering the solution and its data after a major incident or disaster as quickly as possible while protecting product/process evidence, data integrity, security and business continuity.

The plan defines activation authority, recovery roles and channels, priority order, recovery objectives, component and interface dependencies, protected-copy use, detailed recovery steps, post-recovery checks, recovery-release decisions, evidence, testing and plan maintenance. It is aligned with the verified backup/restore evidence in NL-MES-BRVR-001.

# 2 Scope and recovery framework

## 2.1 Included scope

| Included | Excluded / connected plan |
| --- | --- |
| Eight registered MES and enterprise-control components | Facilities, utilities and unrelated business solutions outside the system boundary |
| ERP, LIMS, automation, historian/reporting, IAM, time and OPS recovery dependencies | Partner-system internal recovery procedures owned by connected teams |
| Major-incident/disaster activation, technical restore, data reconciliation and post-recovery checks | Routine incident resolution that does not require this recovery framework |
| Role-based communications and fictional service/supplier coordination | Real contacts, credentials, live endpoints or production operational instructions |
| Recovery release following an actual event under approved roles and evidence | Initial system acceptance/release, production go-live or residual-risk approval |

## 2.2 Recovery framework

| Framework layer | Authority / purpose | This plan linkage |
| --- | --- | --- |
| Business continuity / major-incident framework | Declares enterprise disruption, business priorities and cross-solution coordination | DUMMY-CONNECTED-PLAN-IRP-001; Major Incident / Disaster Manager |
| Novo Life MES IT Recovery Plan | Controls solution activation, sequence, objectives, evidence, verification and recovery-release recommendation | NL-MES-IRP-001 (this plan) |
| Infrastructure/shared-service recovery | Restores platform, storage, network, identity, time, backup and monitoring services | Service-provider plans and CMP-ENT-* components |
| Partner-system recovery | Restores ERP, LIMS, automation and historian/reporting dependencies | Connected team plans; INT-MES-* reconciliation |
| Post-recovery verification | Confirms data integrity, critical functions, interfaces and release conditions | PRC-IRP-01..20; NL-MES-IRTR-001 result |

## 2.3 Recovery objectives and evidence basis

| Objective | Approved target | Definition in this plan | Initial simulated evidence |
| --- | --- | --- | --- |
| RPO | <=24 hours | Maximum acceptable time between approved recovery point and disruption | 17 minutes observed in BRVR |
| RTO | <=8 hours | Maximum time from authorised technical recovery start until solution/data online | 2 hours 36 minutes observed in BRVR |
| WRT | <=4 hours | Maximum time to verify integrity, dependencies and readiness after technical recovery | 1 hour 32 minutes observed in BRVR |
| MTD | <=12 hours | Maximum tolerated technical recovery plus work-recovery window | 4 hours 8 minutes observed in BRVR |

OBJECTIVE CONTROL

Targets are DUMMY business/recovery assumptions for this training package. During an actual event, any predicted or measured breach must be escalated immediately; it is not silently accepted by this plan.

# 3 Roles and responsibilities

| Role | Responsibilities | RACI focus | Role-based channel |
| --- | --- | --- | --- |
| Major Incident / Disaster Manager | Authorises activation/stand-down; leads cross-solution command; owns major-incident/disaster coordination. | A | DUMMY-CHANNEL-IRP-001 |
| Incident Manager | Opens/controls incident record; coordinates triage, actions, status, escalation and closure evidence. | R | DUMMY-CHANNEL-IRP-002 |
| IT System Owner | Owns solution accountability, resources, major decisions and alignment to connected plans/services. | A | DUMMY-CHANNEL-IRP-003 |
| IT Solution Manager / Recovery Manager | Maintains this plan; directs solution recovery; controls sequence, gates, evidence and recovery release recommendation. | R | DUMMY-CHANNEL-IRP-004 |
| Business Process Owner / Data Owner | Sets business priority; confirms MTD/WRT, active-process disposition and business-readiness decision. | A/C | DUMMY-CHANNEL-IRP-005 |
| Quality Assurance | Assesses GxP/data-integrity impact, deviations, evidence, post-recovery checks and release conditions. | A/C | DUMMY-CHANNEL-IRP-006 |
| Technical Recovery Lead | Coordinates technical teams, dependencies, baselines, recovery points and restoration execution. | R | DUMMY-CHANNEL-IRP-007 |
| Platform / Infrastructure Lead | Restores compute, storage, network and environment prerequisites; confirms platform health. | R | DUMMY-CHANNEL-IRP-008 |
| Database Recovery Lead | Restores schema/data; executes integrity, count, audit/signature and checkpoint checks. | R | DUMMY-CHANNEL-IRP-009 |
| Integration Recovery Lead | Restores mappings/queues/checkpoints; coordinates ERP/LIMS/automation/historian partners and prevents blind replay. | R | DUMMY-CHANNEL-IRP-010 |
| Application / Reporting Lead | Restores application/reporting services; verifies configuration, critical functions and controlled reporting. | R | DUMMY-CHANNEL-IRP-011 |
| Security / Identity / Time Lead | Verifies trusted time, authentication, current roles, privileged access, trust references and security containment. | R/C | DUMMY-CHANNEL-IRP-012 |
| Monitoring / Backup Lead | Confirms copies, tooling, monitoring, alerts, backup schedule resumption and evidence protection. | R | DUMMY-CHANNEL-IRP-013 |
| Supplier / Service Provider Lead | Coordinates fictional supplier/service obligations, technical assistance, evidence, changes and escalation. | R/C | DUMMY-CHANNEL-IRP-014 |
| Communications Lead | Issues approved role-based updates to stakeholders and records communication timing/content. | R | DUMMY-CHANNEL-IRP-015 |

## 3.1 Decision rights and segregation

| Decision | Responsible | Accountable / required concurrence | Control |
| --- | --- | --- | --- |
| Activate / stand down plan | Incident Manager proposes | Major Incident / Disaster Manager | Decision/time/scope recorded |
| Select recovery point and copy set | Technical Recovery Lead | Recovery Manager + Business Owner + QA | Integrity and data-loss exposure reviewed |
| Accept restored data layer | Database Lead | Business/Data Owner + QA | Counts, integrity, audit/signature and exceptions reviewed |
| Release recovered solution | Recovery Manager recommends | IT Solution Manager + Business Owner + QA | PRC-IRP-01..20 and limitations approved |
| Close incident/recovery | Incident Manager | IT System Owner; QA for GxP impact | Final baseline, evidence, actions and communications complete |

# 4 Contact information and communications

CONTACT PRIVACY CONTROL

Only role-based DUMMY channels are included. The controlled operational roster must resolve current trained individuals, substitutes and real contact methods outside this training document without copying secrets into the recovery file.

| Channel ID | Team / route | Primary role | Use | Controlled method |
| --- | --- | --- | --- | --- |
| DUMMY-CHANNEL-IRP-001 | Major incident/disaster command | Major Incident / Disaster Manager | Activation, command decisions, enterprise escalation | Controlled DUMMY bridge / role roster |
| DUMMY-CHANNEL-IRP-002 | Incident coordination | Incident Manager | Incident timeline, actions, owners and status | Controlled DUMMY incident record |
| DUMMY-CHANNEL-IRP-003 | System ownership | IT System Owner | Accountability, resources and connected-plan decisions | Role-based DUMMY escalation route |
| DUMMY-CHANNEL-IRP-004 | Solution recovery | IT Solution Manager / Recovery Manager | Recovery sequencing, gates, evidence and release recommendation | Controlled DUMMY recovery bridge |
| DUMMY-CHANNEL-IRP-005 | Business/data decision | Business Process Owner / Data Owner | MTD/WRT, process priority, data reconciliation and readiness | Role-based DUMMY business route |
| DUMMY-CHANNEL-IRP-006 | Quality escalation | Quality Assurance | GxP impact, deviations, checks and conditional release | Controlled DUMMY quality route |
| DUMMY-CHANNEL-IRP-007 | Technical recovery command | Technical Recovery Lead | Technical plan, dependencies, baselines and execution | Controlled DUMMY technical bridge |
| DUMMY-CHANNEL-IRP-008 | Platform/infrastructure | Platform / Infrastructure Lead | Compute, storage, network and site services | Fictional service-management route |
| DUMMY-CHANNEL-IRP-009 | Database/data recovery | Database Recovery Lead | Data restore and integrity verification | Fictional technical support route |
| DUMMY-CHANNEL-IRP-010 | Integration partners | Integration Recovery Lead | ERP, LIMS, automation and historian coordination | Fictional partner bridge |
| DUMMY-CHANNEL-IRP-011 | Application/reporting | Application / Reporting Lead | Application start, function checks and reporting | Fictional technical support route |
| DUMMY-CHANNEL-IRP-012 | Identity/time/security | Security / Identity / Time Lead | Trust, access, chronology and security containment | Fictional security route |
| DUMMY-CHANNEL-IRP-013 | Monitoring/backup | Monitoring / Backup Lead | Copies, alerts, tooling, schedule and evidence | Fictional shared-service route |
| DUMMY-CHANNEL-IRP-014 | Supplier/service provider | Supplier / Service Provider Lead | External technical support and service escalation | Fictional supplier route; no real contacts |
| DUMMY-CHANNEL-IRP-015 | Stakeholder communications | Communications Lead | Approved status, impact, workaround and recovery updates | Controlled DUMMY notification route |

## 4.1 Communication events

| Event | Audience | Owner | Minimum content | Record |
| --- | --- | --- | --- | --- |
| Activation | Recovery teams, system/business owners, QA, connected-plan command | Communications Lead | Incident scope, activation time, objectives, safe state, next update | DUMMY-COMM-IRP-001 |
| Material scope/objective change | Command, affected teams and stakeholders | Recovery Manager | Changed scope, impact, target, decision and required action | DUMMY-COMM-IRP-002 |
| RPO/RTO/MTD breach forecast | Command, business leadership, QA, connected plans | Incident Manager | Forecast, impact, alternatives, decision need and next checkpoint | DUMMY-COMM-IRP-003 |
| Recovery point accepted | Technical, business/data and quality reviewers | Recovery Manager | Copy ID, point, exposure, exclusions and approval | DUMMY-COMM-IRP-004 |
| Technical recovery complete | Command and verification teams | Technical Recovery Lead | Component state, elapsed time, open issues and WRT start | DUMMY-COMM-IRP-005 |
| Phased/full recovery release | Users, support, quality, partner systems and leadership | Communications Lead | Scope released, limitations, workarounds, monitoring and support route | DUMMY-COMM-IRP-006 |
| Stand-down/closure | All participating and affected stakeholders | Incident Manager | Final status, data/recovery result, actions, evidence and follow-up | DUMMY-COMM-IRP-007 |

# 5 IT recovery planning

## 5.1 Recovery strategy

Recovery uses a controlled restore or rebuild into an authorised segregated target, selected according to incident scope and evidence. The strategy prioritises command/evidence and enterprise-control services, then the regulated data layer, integration state, application services and reporting. Each gate prevents the next stage when integrity, security, chronology or dependency acceptance is incomplete.

The latest known consistent approved recovery point is selected using protected-copy manifests, system/audit/queue evidence and business-process context. Active batches, interface transactions and uncertain outcomes are quarantined and dispositioned; no blind replay, silent data loss or unapproved resumption is permitted.

## 5.2 Activation criteria

| Criterion | Trigger | Raised by | Decision authority | Expected action |
| --- | --- | --- | --- | --- |
| ACT-IRP-01 | Multiple critical components unavailable or expected restoration exceeds routine incident handling | Incident Manager | Major Incident / Disaster Manager | Assess/activate |
| ACT-IRP-02 | Suspected loss, corruption or inconsistency of regulated data, metadata, audit, signatures or interface state | Data/Technical Lead | Recovery Manager + QA | Activate/contain |
| ACT-IRP-03 | Primary site, infrastructure, storage or platform unavailable with recovery environment required | Platform Lead | Major Incident / Disaster Manager | Activate |
| ACT-IRP-04 | Cybersecurity event requires isolated rebuild, trusted-copy selection or credential/trust reset | Security Lead | Major Incident / Disaster Manager + QA | Activate/secure |
| ACT-IRP-05 | Supplier/shared service declares a major recovery event affecting objectives or dependencies | Supplier/Service Lead | IT System Owner | Assess/activate |
| ACT-IRP-06 | Business interruption is approaching approved RTO/MTD or safe regulated processing cannot be assured | Business Process Owner | Major Incident / Disaster Manager | Activate/escalate |

## 5.3 Recovery priorities

| Priority | Component | Service | Restore milestone | RPO | Lead role | Acceptance dependency |
| --- | --- | --- | --- | --- | --- | --- |
| P0 | CMP-ENT-BCK-001 | Backup/recovery service | <=1.0 h | Latest approved configuration <=24 h | Monitoring/Backup Lead | Protected copies and restore tooling available |
| P0 | CMP-ENT-MON-001 | Monitoring/service management | <=1.0 h | Latest approved configuration <=24 h | Monitoring/Backup Lead | Incident, alert, evidence and coordination visibility |
| P0 | CMP-ENT-TIME-001 | Authoritative time | <=1.5 h | Latest approved configuration <=24 h | Security/Identity/Time Lead | Trusted chronology before state reconciliation |
| P0 | CMP-ENT-IAM-001 | Identity/access service | <=2.0 h | Latest approved configuration <=24 h | Security/Identity/Time Lead | Authentication, current entitlements and recovery authorisation |
| P1 | CMP-MES-DB-001 | MES database and regulated records | <=4.0 h | Data RPO <=24 h | Database Recovery Lead | Schema, records, metadata, audit, signatures and checkpoints |
| P2 | CMP-MES-INT-001 | Integration/middleware services | <=5.5 h | State RPO <=24 h | Integration Recovery Lead | Mappings, queues, checkpoints and partner reconciliation |
| P3 | CMP-MES-APP-001 | PAS-X application services | <=6.5 h | Configuration/data RPO <=24 h | Application Recovery Lead | Safe application start; regulated execution remains held |
| P4 | CMP-MES-REP-001 | Reporting services | <=8.0 h | Configuration/reference RPO <=24 h | Application/Reporting Lead | Readability, provenance and controlled reporting |

PRIORITY INTERPRETATION

The component milestones are cumulative maximum targets within the overall RTO. They do not permit bypassing a failed dependency gate or releasing regulated execution before WRT checks complete.

## 5.4 Backup and restore information

| Control | Plan requirement | Current DUMMY evidence / reference |
| --- | --- | --- |
| Protected scope | Software, configuration, data, metadata, audit, signatures, interface state, reporting and operational settings | CI-MES-037 / NL-MES-BRVR-001 SC-BRV-01..08 |
| Frequency / RPO | Backup frequency must support RPO <=24 h; exact service schedule is controlled in approved configuration/operations records | DUMMY-BCK-MES-001-FULL and -002-INC demonstrated BRVR model |
| Copy identity / manifests | Each copy records protected objects, start/end, result, retention/protection class and integrity digest | BRVR backup-copy and evidence registers |
| Separation/security | Copies and tools are access-controlled, encrypted, separated from primary data and monitored | CI-MES-037/040; DUMMY service evidence |
| Restore method | Authorised target, approved copy chain, integrity checks, dependency order and post-restore reconciliation | CI-MES-038/039; Appendices C/D |
| Failed/incomplete/wrong copy | Reject before exposure; alert; preserve accepted target and evidence | BRVR negative-challenge results |
| Schedule resumption | After recovery confirm protected scope, next run, latest success, failures/alerts and next restore-test due state | PRC-IRP-17/18 |

## 5.5 Recovery phases and gates

| Phase | Purpose | Steps | Required output | Gate |
| --- | --- | --- | --- | --- |
| IRP-PH-0 | Detect, classify and contain | IRP-STEP-001..005 | Incident scope, safe state and preserved evidence | GATE-IRP-01 |
| IRP-PH-1 | Activate and mobilise | IRP-STEP-006..010 | Authorised plan, assigned roles, bridge, first communication and start baseline | GATE-IRP-02 |
| IRP-PH-2 | Assess and select recovery point | IRP-STEP-011..015 | Approved scenario, recovery point, objectives and protected copy set | GATE-IRP-03 |
| IRP-PH-3 | Restore enterprise/platform controls | IRP-STEP-016..020 | Isolated target with backup, monitoring, time, IAM and platform prerequisites | GATE-IRP-04 |
| IRP-PH-4 | Recover data layer | IRP-STEP-021..025 | Restored database/records/audit/signatures/checkpoints accepted | GATE-IRP-05 |
| IRP-PH-5 | Recover integrations/application/reporting | IRP-STEP-026..031 | Services online in controlled hold with queues and monitoring reconciled | GATE-IRP-06 |
| IRP-PH-6 | Post-recovery verification | IRP-STEP-032..037 | Identity/time/data/interfaces/functions/objectives and exceptions independently reviewed | GATE-IRP-07 |
| IRP-PH-7 | Release, stabilise and close | IRP-STEP-038..040 | Authorised phased/full recovery release, communication, final baseline and lessons/actions | GATE-IRP-08 |

## 5.6 Controlled recovery procedure

EXECUTION CONTROL

Execute only under an authorised event record and current approved runbook. Record actual results, evidence, timing and exceptions at every step; a plan statement is never evidence that the step occurred.

| Step | Phase | Owner role | Controlled action | Expected record | Gate |
| --- | --- | --- | --- | --- | --- |
| IRP-STEP-001 | IRP-PH-0 | Incident Manager | Detect and record the event using an attributable DUMMY incident record; capture first-known time and source. | Incident opened; chronology started | GATE-IRP-01 |
| IRP-STEP-002 | IRP-PH-0 | Incident Manager | Classify affected components, functions, sites, interfaces, data classes and current business impact. | Initial scope/impact record | GATE-IRP-01 |
| IRP-STEP-003 | IRP-PH-0 | Recovery Manager | Place MES in the safest available hold/degraded state; stop unsafe progression and uncontrolled retry/replay. | Safe-state decision and evidence | GATE-IRP-01 |
| IRP-STEP-004 | IRP-PH-0 | Security / Technical Leads | Freeze non-essential change and contain security or infrastructure propagation while preserving recoverability. | Containment and change-freeze record | GATE-IRP-01 |
| IRP-STEP-005 | IRP-PH-0 | Incident Manager | Preserve logs, audit, monitoring, queue and system evidence without exposing secrets or altering affected originals. | Protected evidence index | GATE-IRP-01 |
| IRP-STEP-006 | IRP-PH-1 | Incident Manager | Evaluate ACT-IRP-01..06 and propose activation, connected-plan escalation or routine incident continuation. | Activation recommendation | GATE-IRP-02 |
| IRP-STEP-007 | IRP-PH-1 | Major Incident / Disaster Manager | Authorise activation and record scope, objectives, command authority and connected plans. | Activation decision | GATE-IRP-02 |
| IRP-STEP-008 | IRP-PH-1 | Recovery Manager | Mobilise the role roster; confirm executor/reviewer segregation, substitutes and required supplier/shared-service roles. | Role assignment roster | GATE-IRP-02 |
| IRP-STEP-009 | IRP-PH-1 | Communications Lead | Open approved command/technical/quality channels and issue the first stakeholder update. | Channel and communication record | GATE-IRP-02 |
| IRP-STEP-010 | IRP-PH-1 | Technical Recovery Lead | Capture the start baseline: component state, versions, queues, active work, monitoring, copies and known differences. | DUMMY-BSL-IRP-START | GATE-IRP-02 |
| IRP-STEP-011 | IRP-PH-2 | Technical Recovery Lead | Assess damage and dependency health for all eight components and seven interface families. | Damage/dependency assessment | GATE-IRP-03 |
| IRP-STEP-012 | IRP-PH-2 | Database/Business Leads | Identify the latest known consistent business/data point and unfinished active batches/transactions requiring disposition. | Consistency-point assessment | GATE-IRP-03 |
| IRP-STEP-013 | IRP-PH-2 | Monitoring / Backup Lead | Validate protected-copy identities, manifest integrity, retention, encryption/access, completeness and availability. | Approved-copy candidate register | GATE-IRP-03 |
| IRP-STEP-014 | IRP-PH-2 | Recovery Manager | Select full, incremental, component or rebuild scenario; record exclusions, trade-offs, fallback and connected-plan needs. | Recovery scenario decision | GATE-IRP-03 |
| IRP-STEP-015 | IRP-PH-2 | Business Owner + QA | Approve recovery point, data-loss exposure, objectives, critical-function priority and recovery-set use. | Approved recovery-point decision | GATE-IRP-03 |
| IRP-STEP-016 | IRP-PH-3 | Platform Lead | Prepare and authorise the isolated/recovery target; verify segregation, capacity, supported topology and secure administration. | Target readiness record | GATE-IRP-04 |
| IRP-STEP-017 | IRP-PH-3 | Monitoring / Backup Lead | Restore/verify backup and monitoring control planes needed to execute and observe recovery. | Tooling/monitoring readiness | GATE-IRP-04 |
| IRP-STEP-018 | IRP-PH-3 | Security / Identity / Time Lead | Restore and verify the authoritative time basis; record zone/offset, synchronization and drift state. | Trusted-time readiness | GATE-IRP-04 |
| IRP-STEP-019 | IRP-PH-3 | Security / Identity / Time Lead | Restore IAM connectivity/non-secret trust references; confirm current entitlement source and recovery-role access. | IAM/access readiness | GATE-IRP-04 |
| IRP-STEP-020 | IRP-PH-3 | Platform Lead | Verify compute, storage, network, name/service resolution and environment prerequisites before data restore. | Platform prerequisite approval | GATE-IRP-04 |
| IRP-STEP-021 | IRP-PH-4 | Database Recovery Lead | Restore the approved database/schema baseline into the authorised target using the approved copy chain. | Base restore record | GATE-IRP-05 |
| IRP-STEP-022 | IRP-PH-4 | Database Recovery Lead | Apply approved incremental/log sequence to the selected recovery point; stop on gap, wrong order or integrity failure. | Recovery-chain record | GATE-IRP-05 |
| IRP-STEP-023 | IRP-PH-4 | Database Recovery Lead | Run structural, referential, count, digest, readability and transaction-consistency checks. | Data integrity result | GATE-IRP-05 |
| IRP-STEP-024 | IRP-PH-4 | Database Lead + QA | Verify audit chronology/protection and permanent electronic-signature meaning/linkage after restore. | Audit/signature result | GATE-IRP-05 |
| IRP-STEP-025 | IRP-PH-4 | Business Owner + QA | Accept or reject the data layer; document loss/exposure, open issues and any approved constrained continuation. | Data-layer decision | GATE-IRP-05 |
| IRP-STEP-026 | IRP-PH-5 | Integration Recovery Lead | Restore common integration services, mappings, certificates/trust references and version-controlled configuration. | Integration configuration record | GATE-IRP-06 |
| IRP-STEP-027 | IRP-PH-5 | Integration Recovery Lead | Restore/reconcile queues, correlations, acknowledgements and checkpoints; quarantine ambiguous items and prohibit blind replay. | Queue/checkpoint reconciliation | GATE-IRP-06 |
| IRP-STEP-028 | IRP-PH-5 | Application Recovery Lead | Restore PAS-X application services against the accepted data layer; keep regulated execution held. | Application start record | GATE-IRP-06 |
| IRP-STEP-029 | IRP-PH-5 | Application / Reporting Lead | Restore reporting definitions/read models and verify provenance without overwriting governed source evidence. | Reporting recovery record | GATE-IRP-06 |
| IRP-STEP-030 | IRP-PH-5 | Monitoring / Backup Lead | Enable/verify health, capacity, backup, interface, time and security monitoring with accountable routing. | Monitoring activation record | GATE-IRP-06 |
| IRP-STEP-031 | IRP-PH-5 | Recovery Manager | Maintain interface/business execution hold until all post-recovery checks, exceptions and approvals are complete. | Controlled-hold record | GATE-IRP-06 |
| IRP-STEP-032 | IRP-PH-6 | Security / Identity / Time Lead | Verify authentication, role mapping, privileged/service access, revocation state and segregation. | PRC-IRP-07..09 evidence | GATE-IRP-07 |
| IRP-STEP-033 | IRP-PH-6 | Security / Identity / Time Lead | Verify chronology, time source, drift, timezone/offset and cross-service event correlation. | PRC-IRP-07 evidence | GATE-IRP-07 |
| IRP-STEP-034 | IRP-PH-6 | Database/QA Leads | Verify records, metadata, audit, signatures, retention/readability and completeness against the approved recovery point. | PRC-IRP-03..06 evidence | GATE-IRP-07 |
| IRP-STEP-035 | IRP-PH-6 | Integration Recovery Lead | Verify ERP/LIMS/automation/historian connectivity, queue/checkpoint state, reconciliation and no unintended replay. | PRC-IRP-10..14 evidence | GATE-IRP-07 |
| IRP-STEP-036 | IRP-PH-6 | Business/Application Leads | Execute approved critical-function and active-batch/exception disposition checks in the controlled target. | PRC-IRP-15..16 evidence | GATE-IRP-07 |
| IRP-STEP-037 | IRP-PH-6 | Recovery Manager + QA | Review defects/deviations/open items, RPO/RTO/WRT/MTD results, residual limitations and release conditions. | Post-recovery review record | GATE-IRP-07 |
| IRP-STEP-038 | IRP-PH-7 | IT Solution Manager + Business Owner + QA | Approve phased/full recovery release only when required PRC checks and conditions are met. | Recovery-release decision | GATE-IRP-08 |
| IRP-STEP-039 | IRP-PH-7 | Communications Lead | Issue approved recovery status, limitations/workarounds and monitoring/stabilization expectations to stakeholders. | Release communication record | GATE-IRP-08 |
| IRP-STEP-040 | IRP-PH-7 | Recovery Manager | Capture final baseline, evidence index, cleanup, incident/IRTR result, lessons, actions, changes and plan updates. | DUMMY-BSL-IRP-FINAL and closure pack | GATE-IRP-08 |

## 5.7 IT recovery list

The recovery file is maintained as a protected electronic pack plus a hard-copy index/role roster where required. It contains no credentials, secrets, live endpoints or unnecessary personal data. Each use confirms the current approved version and controlled location.

| Entry | Document / item | Reference | Current state | Recovery-file form |
| --- | --- | --- | --- | --- |
| RF-IRP-001 | This IT Recovery Plan | NL-MES-IRP-001 | Current approved DUMMY plan | Electronic + hard-copy index |
| RF-IRP-002 | Role/contact channel roster | Appendix B / DUMMY-CHANNEL-IRP-001..015 | Current role-based list; no personal details | Electronic + hard-copy index |
| RF-IRP-003 | System overview | NL-MES-SYS-001 | Current approved DUMMY system boundary/component register | Electronic |
| RF-IRP-004 | User requirements | NL-MES-URS-001 | Current approved DUMMY requirement baseline | Electronic |
| RF-IRP-005 | IT risk assessments | NL-MES-ITRA-001 / NL-MES-ITRRA-001 | Current working risks; residual not accepted | Electronic |
| RF-IRP-006 | Supplier assessment | NL-MES-SUPA-001 | Current obligations/evidence state | Electronic |
| RF-IRP-007 | Functional/integration/design specifications | NL-MES-FS-001 / IS-001 / DS-001 | Current controlled recovery design and dependency information | Electronic |
| RF-IRP-008 | Configuration specification | NL-MES-CS-001 | Current configuration and 50-CI register | Electronic |
| RF-IRP-009 | Data integrity assessment | NL-MES-DIA-001 | Current critical data/audit/signature controls | Electronic |
| RF-IRP-010 | Traceability matrix | NL-MES-TRM-001 | Living requirement/risk/test linkage | Electronic |
| RF-IRP-011 | IQ protocol/test/report | NL-MES-IQP-001 / IQTC-001 / IQR-001 | Installation/baseline evidence and accepted IQ result | Electronic |
| RF-IRP-012 | Defect/deviation logs | NL-MES-DEFL-001 / DEVL-001 | Current simulated execution exception histories | Electronic |
| RF-IRP-013 | Backup/restore verification report | NL-MES-BRVR-001 | Successful initial component/restore evidence | Electronic |
| RF-IRP-014 | Architecture/component/dependency register | SYS/DS/IS/CS controlled sections | Current eight components / seven families | Electronic + hard-copy index |
| RF-IRP-015 | Recovery runbook and post-check forms | Appendices C/D | Controlled step/check population | Electronic + hard-copy index |
| RF-IRP-016 | Backup copy/restore-tool instructions | DUMMY-RUNBOOK-BRV-001 / controlled service procedure | No credentials or live endpoints in recovery file | Protected electronic |
| RF-IRP-017 | Connected major-incident/disaster plan | DUMMY-CONNECTED-PLAN-IRP-001 | Fictional connected-plan reference | Electronic + hard-copy index |
| RF-IRP-018 | Supplier/service recovery procedures | DUMMY-SERVICE-RECOVERY-SET-001 | Fictional role/obligation references | Protected electronic |
| RF-IRP-019 | Operation and Maintenance SOP | NL-MES-OMSOP-001 | Planned before operational handoff | Add when approved |
| RF-IRP-020 | Administrator Guide | NL-MES-AG-001 | Planned before operational handoff | Add when approved |
| RF-IRP-021 | Service Level Agreement | NL-MES-SLA-001 | Planned before operational handoff | Add when approved |
| RF-IRP-022 | Training matrix/evidence | NL-MES-TRN-001 | Planned before operational handoff | Add when approved |
| RF-IRP-023 | IT Recovery Test Protocol/Report | NL-MES-IRTR-001 | Next controlled execution/report | Add/update after approval |
| RF-IRP-024 | Implementation/final validation reports | NL-MES-IREP-001 / NL-MES-VSR-001 | Planned before final release recommendation | Add when approved |

RECOVERY-FILE FOLLOW-UP

DUMMY-DRF-MES-007 remains Open for the planned OMSOP, administrator guidance, SLA, review and training records. Those entries must be added before operational handoff; their absence does not invalidate this plan as a lifecycle draft approved for simulation.

## 5.8 Post-recovery checks and release

| Check | Domain | Acceptance statement | Owner role | Applicability |
| --- | --- | --- | --- | --- |
| PRC-IRP-01 | Recovery target/version | Target is authorised/segregated; versions/configuration match approved baseline. | Technical Recovery Lead | Required |
| PRC-IRP-02 | Component availability | All required components are available in dependency order with expected health. | Platform/Application Leads | Required |
| PRC-IRP-03 | Data counts/integrity | Record populations, referential integrity and approved digests reconcile. | Database Lead | Required |
| PRC-IRP-04 | Record readability/retrieval | Representative current/archived records are complete, readable and retrievable. | Business/Quality Reviewer | Required |
| PRC-IRP-05 | Audit trail | Events are complete, chronological, protected and queryable; audit function works. | QA / Database Lead | Required |
| PRC-IRP-06 | Electronic signatures | Signature meaning, attribution and permanent record linkage are preserved. | QA / Business Owner | Required |
| PRC-IRP-07 | Authoritative time | Time source, zone/offset, drift and chronology are trusted and reconciled. | Time/Security Lead | Required |
| PRC-IRP-08 | Authentication and roles | Approved users/services authenticate; current roles map correctly; stale access is absent. | Identity/Security Lead | Required |
| PRC-IRP-09 | Privileged/service access | Recovery privileges are scoped, monitored and removed/reviewed after use. | Security Lead | Required |
| PRC-IRP-10 | ERP recovery | Configuration/state/transactions reconcile; no unintended replay or missing confirmation. | Integration Lead | Required if ERP impacted |
| PRC-IRP-11 | LIMS recovery | Request/result/disposition state reconciles; late/conflicting items are controlled. | Integration Lead | Required if LIMS impacted |
| PRC-IRP-12 | Automation recovery | Commands, measurements, context and sequence reconcile before execution. | Integration/Automation Lead | Required if automation impacted |
| PRC-IRP-13 | Historian/reporting | Provenance, checkpoint, retained evidence and read models reconcile. | Integration/Reporting Lead | Required if impacted |
| PRC-IRP-14 | Queues/checkpoints | Backlogs, correlations, acknowledgements and uncertain items are dispositioned. | Integration Lead | Required |
| PRC-IRP-15 | Active batches/work | Each active/interrupted item has approved resume, rework, rollback or termination disposition. | Business Process Owner | Required |
| PRC-IRP-16 | Exceptions/open items | Defects/deviations/limitations have impact, owner, due date and approved conditional rationale. | Recovery Manager + QA | Required |
| PRC-IRP-17 | Monitoring/alerts | Health, capacity, backup, security, interface and time monitoring routes correctly. | Monitoring Lead | Required |
| PRC-IRP-18 | Backup schedule resumed | Protected scope, schedule, latest result and next restore-test due state are confirmed. | Backup Lead | Required |
| PRC-IRP-19 | Recovery objectives | RPO/RTO/WRT/MTD are calculated, reviewed and within target or formally escalated. | Recovery Manager + Business Owner | Required |
| PRC-IRP-20 | Release/communication | Authorised roles approve release; users/stakeholders receive scope, limitations and monitoring expectations. | IT Solution Manager + QA | Required |

### 5.8.1 Recovery-release decision

| Decision state | Permitted condition | Required approvals | Communication |
| --- | --- | --- | --- |
| Hold | Any required check Failed/Not Run, critical dependency unavailable, data integrity uncertain, or unacceptable objective breach | Recovery Manager + QA acknowledgement | Impact, safe state and next action |
| Conditional phased release | Limited functions are safe; open items have impact, owner, due date, monitoring and authorised rationale | IT Solution Manager + Business Owner + QA | Released scope, limitations, workaround and review point |
| Full recovery release | All required checks Passed, objectives reviewed, exceptions resolved/accepted under authority, and stakeholder readiness confirmed | IT Solution Manager + Business Owner + QA | Full scope, support/monitoring and stabilization period |
| Stand-down without release | Recovery is abandoned, alternate continuity process selected or connected disaster plan takes control | Major Incident / Disaster Manager + IT System Owner | Reason, alternative and ownership |

## 5.9 Fallback, rollback and stabilization

| Condition | Controlled response | Decision owner | Evidence |
| --- | --- | --- | --- |
| Selected copy fails integrity/completeness | Stop; quarantine; select next approved consistent point or rebuild route; reassess RPO/impact | Recovery Manager + Business Owner + QA | Rejected-copy and new-point decision |
| Dependency cannot meet milestone | Escalate forecast; evaluate degraded/alternate service or connected-plan recovery; keep unsafe functions held | Major Incident / Disaster Manager | Objective breach/alternative decision |
| Restored state inconsistent | Stop release; preserve target; investigate and repeat from approved baseline or alternative copy | Technical Recovery Lead + QA | Investigation/deviation and rerun record |
| Security trust cannot be established | Maintain isolation; rotate/re-establish trust through approved security process; reassess copies and accounts | Security Lead | Security containment/recovery evidence |
| Post-release instability | Re-enter controlled hold, rollback to accepted checkpoint or restrict scope; communicate and monitor | IT Solution Manager + QA | Stabilization/rollback record |

# 6 Testing and maintenance of the IT recovery plan

## 6.1 Recovery testing strategy

| Test ID | Activity | Cadence / trigger | Scope | Required result record |
| --- | --- | --- | --- | --- |
| TST-IRP-01 | Role/contact and recovery-file review | Every 6 months | Role/channel roster, recovery pack, connected plans and controlled locations | Review record and approved updates |
| TST-IRP-02 | Desktop walkthrough | Every 6 months | Activation, roles, communications, decisions, dependencies and release gates | Walkthrough result and actions |
| TST-IRP-03 | Component restore | At least annually | Representative application/database/configuration/data component | Component restore report |
| TST-IRP-04 | Coordinated recovery simulation | At least annually or per approved risk | Selected multi-component scenario without production disruption | Simulation report and objective timing |
| TST-IRP-05 | Full-scale/failover exercise | At least every 2 years when risk/architecture justify | End-to-end recovery/failover with connected teams and post-recovery checks | IRTR/full-scale report |
| TST-IRP-06 | Significant-change/event reverification | Event driven | Affected components after topology, product, backup, security, interface or SLA change/incident | Change/incident-linked verification |
| TST-IRP-07 | Supplier/service evidence review | At least annually and after significant supplier change | Supplier recovery capability, objectives, exercises, issues, changes and communication | Supplier/service review evidence |

## 6.2 Initial and planned evidence

| Activity | Date / due stage | Reference | State / conclusion |
| --- | --- | --- | --- |
| Role/contact channel review | 11 Aug 2026 | DUMMY-REC-IRP-CONTACT-001 | 15 role-based DUMMY channels reviewed; no personal contacts included |
| Recovery-file review | 11 Aug 2026 | DUMMY-REC-IRP-FILE-001 | 24 entries reviewed; five operational handoff items carried by DUMMY-DRF-MES-007 |
| Initial backup/restore verification | 09-11 Aug 2026 | NL-MES-BRVR-001 | Successful (simulated); objectives met; no execution exceptions |
| Full plan protocol/report | Next MLGP stage | NL-MES-IRTR-001 | Planned; will execute/report this plan and record actual DUMMY results |
| Operations/SLA/training integration | Before operational handoff | OMSOP/AG/SLA/TRN documents | Planned; DUMMY-DRF-MES-007 remains Open |

## 6.3 Result reporting and plan update

Every test or actual recovery records scope, scenario, participants/roles, start/end baselines, recovery point, step results, evidence, RPO/RTO/WRT/MTD, defects/deviations, post-recovery checks, release decision, communications, cleanup, actions and conclusion. NL-MES-IRTR-001 is the controlled report for the next planned exercise.

The plan and recovery file are updated through controlled change after significant technology/business/dependency/SLA change, test findings, incident lessons, obsolete contacts, new threats or failed objectives. Changes assess requirements, risks, supplier obligations, connected plans, training and re-verification need.

# 7 References

| Reference | Controlled state | Use in this plan |
| --- | --- | --- |
| Q0366251 IT Recovery Plan Template | Ver 2.0; Approved | Section/role/contact/priority/recovery-list/post-check/testing structure |
| Q0808604 Backup and recovery of IT solutions | Ver 2.0; Approved 30 Aug 2024 | Objectives, dependency-aware recovery, recovery file, verification and maintenance |
| NL-MES-MLGP-001 | Simulated approved | Sequence, scope, naming and lifecycle boundary |
| NL-MES-SYS-001 / DS-001 / IS-001 / CS-001 | Simulated approved | Components, architecture, interfaces, configuration and recovery design |
| NL-MES-URS-001 / ITRA-001 / ITRRA-001 / DIA-001 | Simulated approved | Requirements, risks and data-integrity controls |
| NL-MES-SUPA-001 | Simulated approved | Supplier/service responsibility and evidence obligations |
| NL-MES-IQR-001 / BRVR-001 | Simulated approved | Installed prerequisites and completed initial backup/restore evidence |
| NL-MES-TRM-001 | Simulated approved living register | Requirement/risk/component/test traceability |

# 8 Change log

| Version | Date | Controlled change | Impact / disposition |
| --- | --- | --- | --- |
| 0.1 | 11 Aug 2026 | Initial issue of NL-MES-IRP-001 | Defines the DUMMY recovery framework, objectives, roles, channels, priorities, procedure, checks, recovery file and test cadence; no source document modified |

# Appendix A - Detailed solution recovery planning

| Priority | Component | Service | Restore milestone | RPO | Lead role | Acceptance dependency |
| --- | --- | --- | --- | --- | --- | --- |
| P0 | CMP-ENT-BCK-001 | Backup/recovery service | <=1.0 h | Latest approved configuration <=24 h | Monitoring/Backup Lead | Protected copies and restore tooling available |
| P0 | CMP-ENT-MON-001 | Monitoring/service management | <=1.0 h | Latest approved configuration <=24 h | Monitoring/Backup Lead | Incident, alert, evidence and coordination visibility |
| P0 | CMP-ENT-TIME-001 | Authoritative time | <=1.5 h | Latest approved configuration <=24 h | Security/Identity/Time Lead | Trusted chronology before state reconciliation |
| P0 | CMP-ENT-IAM-001 | Identity/access service | <=2.0 h | Latest approved configuration <=24 h | Security/Identity/Time Lead | Authentication, current entitlements and recovery authorisation |
| P1 | CMP-MES-DB-001 | MES database and regulated records | <=4.0 h | Data RPO <=24 h | Database Recovery Lead | Schema, records, metadata, audit, signatures and checkpoints |
| P2 | CMP-MES-INT-001 | Integration/middleware services | <=5.5 h | State RPO <=24 h | Integration Recovery Lead | Mappings, queues, checkpoints and partner reconciliation |
| P3 | CMP-MES-APP-001 | PAS-X application services | <=6.5 h | Configuration/data RPO <=24 h | Application Recovery Lead | Safe application start; regulated execution remains held |
| P4 | CMP-MES-REP-001 | Reporting services | <=8.0 h | Configuration/reference RPO <=24 h | Application/Reporting Lead | Readability, provenance and controlled reporting |

| Dependency | Recovery purpose | Required evidence | Release implication |
| --- | --- | --- | --- |
| INT-MES-ERP-009 | ERP configuration/state recovery and order/confirmation reconciliation | Mapping/version, queue/checkpoint and transaction reconciliation | Hold affected execution until reconciled |
| INT-MES-LIMS-009 | LIMS request/result/disposition continuity | Request/result status and late/conflict disposition | Hold affected quality decisions until reconciled |
| INT-MES-AUT-010 | Automation configuration/state recovery | Command/state/context/sequence verification | Hold equipment execution until reconciled |
| INT-MES-HIS-008 | Historian/reporting provenance and checkpoint recovery | Retained evidence, checkpoint and provenance comparison | Controlled reporting only after acceptance |
| INT-MES-IAM-008 | Identity trust/reference and entitlement reconciliation | Connectivity, time validity, current role state | No regulated use with stale/unverified access |
| INT-MES-TIM-006 | Trusted time/chronology recovery | Source, sync, drift and cross-service correlation | No release with untrusted chronology |
| INT-MES-OPS-001 | Operational-service boundary and ownership | Accountable roles and service state | Required for coordinated recovery |
| INT-MES-OPS-003 | Job/queue/storage/capacity monitoring | Health/capacity events and accountable alerting | Required for safe stabilization |
| INT-MES-OPS-004 | Backup execution/status exchange | Copy scope, identity, timing, result and omission state | Required for copy acceptance |
| INT-MES-OPS-005 | Restore/recovery state exchange | Recovery point, state, checks, result and resume block | Required for recovery release |
| INT-MES-OPS-007 | Security/integrity of recovery endpoints/copies/evidence | Authorisation, protected channel and tamper checks | Required for trusted recovery |
| INT-MES-OPS-008 | Cross-service time/correlation | Stable identifiers and chronological evidence | Required for investigation/reconciliation |
| INT-MES-OPS-009 | Acknowledgement/escalation and uncertain state | Raised/delivered/acknowledged/escalated/recovered states | No uncertain success allowed |
| INT-MES-OPS-010 | Operational configuration/evidence change and recovery | Version/change trace and re-verification decision | Required for maintained-state control |

# Appendix B - Recovery role and communication roster

| Role | Responsibilities | RACI focus | Role-based channel |
| --- | --- | --- | --- |
| Major Incident / Disaster Manager | Authorises activation/stand-down; leads cross-solution command; owns major-incident/disaster coordination. | A | DUMMY-CHANNEL-IRP-001 |
| Incident Manager | Opens/controls incident record; coordinates triage, actions, status, escalation and closure evidence. | R | DUMMY-CHANNEL-IRP-002 |
| IT System Owner | Owns solution accountability, resources, major decisions and alignment to connected plans/services. | A | DUMMY-CHANNEL-IRP-003 |
| IT Solution Manager / Recovery Manager | Maintains this plan; directs solution recovery; controls sequence, gates, evidence and recovery release recommendation. | R | DUMMY-CHANNEL-IRP-004 |
| Business Process Owner / Data Owner | Sets business priority; confirms MTD/WRT, active-process disposition and business-readiness decision. | A/C | DUMMY-CHANNEL-IRP-005 |
| Quality Assurance | Assesses GxP/data-integrity impact, deviations, evidence, post-recovery checks and release conditions. | A/C | DUMMY-CHANNEL-IRP-006 |
| Technical Recovery Lead | Coordinates technical teams, dependencies, baselines, recovery points and restoration execution. | R | DUMMY-CHANNEL-IRP-007 |
| Platform / Infrastructure Lead | Restores compute, storage, network and environment prerequisites; confirms platform health. | R | DUMMY-CHANNEL-IRP-008 |
| Database Recovery Lead | Restores schema/data; executes integrity, count, audit/signature and checkpoint checks. | R | DUMMY-CHANNEL-IRP-009 |
| Integration Recovery Lead | Restores mappings/queues/checkpoints; coordinates ERP/LIMS/automation/historian partners and prevents blind replay. | R | DUMMY-CHANNEL-IRP-010 |
| Application / Reporting Lead | Restores application/reporting services; verifies configuration, critical functions and controlled reporting. | R | DUMMY-CHANNEL-IRP-011 |
| Security / Identity / Time Lead | Verifies trusted time, authentication, current roles, privileged access, trust references and security containment. | R/C | DUMMY-CHANNEL-IRP-012 |
| Monitoring / Backup Lead | Confirms copies, tooling, monitoring, alerts, backup schedule resumption and evidence protection. | R | DUMMY-CHANNEL-IRP-013 |
| Supplier / Service Provider Lead | Coordinates fictional supplier/service obligations, technical assistance, evidence, changes and escalation. | R/C | DUMMY-CHANNEL-IRP-014 |
| Communications Lead | Issues approved role-based updates to stakeholders and records communication timing/content. | R | DUMMY-CHANNEL-IRP-015 |

| Channel ID | Team / route | Primary role | Use | Controlled method |
| --- | --- | --- | --- | --- |
| DUMMY-CHANNEL-IRP-001 | Major incident/disaster command | Major Incident / Disaster Manager | Activation, command decisions, enterprise escalation | Controlled DUMMY bridge / role roster |
| DUMMY-CHANNEL-IRP-002 | Incident coordination | Incident Manager | Incident timeline, actions, owners and status | Controlled DUMMY incident record |
| DUMMY-CHANNEL-IRP-003 | System ownership | IT System Owner | Accountability, resources and connected-plan decisions | Role-based DUMMY escalation route |
| DUMMY-CHANNEL-IRP-004 | Solution recovery | IT Solution Manager / Recovery Manager | Recovery sequencing, gates, evidence and release recommendation | Controlled DUMMY recovery bridge |
| DUMMY-CHANNEL-IRP-005 | Business/data decision | Business Process Owner / Data Owner | MTD/WRT, process priority, data reconciliation and readiness | Role-based DUMMY business route |
| DUMMY-CHANNEL-IRP-006 | Quality escalation | Quality Assurance | GxP impact, deviations, checks and conditional release | Controlled DUMMY quality route |
| DUMMY-CHANNEL-IRP-007 | Technical recovery command | Technical Recovery Lead | Technical plan, dependencies, baselines and execution | Controlled DUMMY technical bridge |
| DUMMY-CHANNEL-IRP-008 | Platform/infrastructure | Platform / Infrastructure Lead | Compute, storage, network and site services | Fictional service-management route |
| DUMMY-CHANNEL-IRP-009 | Database/data recovery | Database Recovery Lead | Data restore and integrity verification | Fictional technical support route |
| DUMMY-CHANNEL-IRP-010 | Integration partners | Integration Recovery Lead | ERP, LIMS, automation and historian coordination | Fictional partner bridge |
| DUMMY-CHANNEL-IRP-011 | Application/reporting | Application / Reporting Lead | Application start, function checks and reporting | Fictional technical support route |
| DUMMY-CHANNEL-IRP-012 | Identity/time/security | Security / Identity / Time Lead | Trust, access, chronology and security containment | Fictional security route |
| DUMMY-CHANNEL-IRP-013 | Monitoring/backup | Monitoring / Backup Lead | Copies, alerts, tooling, schedule and evidence | Fictional shared-service route |
| DUMMY-CHANNEL-IRP-014 | Supplier/service provider | Supplier / Service Provider Lead | External technical support and service escalation | Fictional supplier route; no real contacts |
| DUMMY-CHANNEL-IRP-015 | Stakeholder communications | Communications Lead | Approved status, impact, workaround and recovery updates | Controlled DUMMY notification route |

# Appendix C - Controlled recovery runbook

| Step | Phase | Owner role | Controlled action | Expected record | Gate |
| --- | --- | --- | --- | --- | --- |
| IRP-STEP-001 | IRP-PH-0 | Incident Manager | Detect and record the event using an attributable DUMMY incident record; capture first-known time and source. | Incident opened; chronology started | GATE-IRP-01 |
| IRP-STEP-002 | IRP-PH-0 | Incident Manager | Classify affected components, functions, sites, interfaces, data classes and current business impact. | Initial scope/impact record | GATE-IRP-01 |
| IRP-STEP-003 | IRP-PH-0 | Recovery Manager | Place MES in the safest available hold/degraded state; stop unsafe progression and uncontrolled retry/replay. | Safe-state decision and evidence | GATE-IRP-01 |
| IRP-STEP-004 | IRP-PH-0 | Security / Technical Leads | Freeze non-essential change and contain security or infrastructure propagation while preserving recoverability. | Containment and change-freeze record | GATE-IRP-01 |
| IRP-STEP-005 | IRP-PH-0 | Incident Manager | Preserve logs, audit, monitoring, queue and system evidence without exposing secrets or altering affected originals. | Protected evidence index | GATE-IRP-01 |
| IRP-STEP-006 | IRP-PH-1 | Incident Manager | Evaluate ACT-IRP-01..06 and propose activation, connected-plan escalation or routine incident continuation. | Activation recommendation | GATE-IRP-02 |
| IRP-STEP-007 | IRP-PH-1 | Major Incident / Disaster Manager | Authorise activation and record scope, objectives, command authority and connected plans. | Activation decision | GATE-IRP-02 |
| IRP-STEP-008 | IRP-PH-1 | Recovery Manager | Mobilise the role roster; confirm executor/reviewer segregation, substitutes and required supplier/shared-service roles. | Role assignment roster | GATE-IRP-02 |
| IRP-STEP-009 | IRP-PH-1 | Communications Lead | Open approved command/technical/quality channels and issue the first stakeholder update. | Channel and communication record | GATE-IRP-02 |
| IRP-STEP-010 | IRP-PH-1 | Technical Recovery Lead | Capture the start baseline: component state, versions, queues, active work, monitoring, copies and known differences. | DUMMY-BSL-IRP-START | GATE-IRP-02 |
| IRP-STEP-011 | IRP-PH-2 | Technical Recovery Lead | Assess damage and dependency health for all eight components and seven interface families. | Damage/dependency assessment | GATE-IRP-03 |
| IRP-STEP-012 | IRP-PH-2 | Database/Business Leads | Identify the latest known consistent business/data point and unfinished active batches/transactions requiring disposition. | Consistency-point assessment | GATE-IRP-03 |
| IRP-STEP-013 | IRP-PH-2 | Monitoring / Backup Lead | Validate protected-copy identities, manifest integrity, retention, encryption/access, completeness and availability. | Approved-copy candidate register | GATE-IRP-03 |
| IRP-STEP-014 | IRP-PH-2 | Recovery Manager | Select full, incremental, component or rebuild scenario; record exclusions, trade-offs, fallback and connected-plan needs. | Recovery scenario decision | GATE-IRP-03 |
| IRP-STEP-015 | IRP-PH-2 | Business Owner + QA | Approve recovery point, data-loss exposure, objectives, critical-function priority and recovery-set use. | Approved recovery-point decision | GATE-IRP-03 |
| IRP-STEP-016 | IRP-PH-3 | Platform Lead | Prepare and authorise the isolated/recovery target; verify segregation, capacity, supported topology and secure administration. | Target readiness record | GATE-IRP-04 |
| IRP-STEP-017 | IRP-PH-3 | Monitoring / Backup Lead | Restore/verify backup and monitoring control planes needed to execute and observe recovery. | Tooling/monitoring readiness | GATE-IRP-04 |
| IRP-STEP-018 | IRP-PH-3 | Security / Identity / Time Lead | Restore and verify the authoritative time basis; record zone/offset, synchronization and drift state. | Trusted-time readiness | GATE-IRP-04 |
| IRP-STEP-019 | IRP-PH-3 | Security / Identity / Time Lead | Restore IAM connectivity/non-secret trust references; confirm current entitlement source and recovery-role access. | IAM/access readiness | GATE-IRP-04 |
| IRP-STEP-020 | IRP-PH-3 | Platform Lead | Verify compute, storage, network, name/service resolution and environment prerequisites before data restore. | Platform prerequisite approval | GATE-IRP-04 |
| IRP-STEP-021 | IRP-PH-4 | Database Recovery Lead | Restore the approved database/schema baseline into the authorised target using the approved copy chain. | Base restore record | GATE-IRP-05 |
| IRP-STEP-022 | IRP-PH-4 | Database Recovery Lead | Apply approved incremental/log sequence to the selected recovery point; stop on gap, wrong order or integrity failure. | Recovery-chain record | GATE-IRP-05 |
| IRP-STEP-023 | IRP-PH-4 | Database Recovery Lead | Run structural, referential, count, digest, readability and transaction-consistency checks. | Data integrity result | GATE-IRP-05 |
| IRP-STEP-024 | IRP-PH-4 | Database Lead + QA | Verify audit chronology/protection and permanent electronic-signature meaning/linkage after restore. | Audit/signature result | GATE-IRP-05 |
| IRP-STEP-025 | IRP-PH-4 | Business Owner + QA | Accept or reject the data layer; document loss/exposure, open issues and any approved constrained continuation. | Data-layer decision | GATE-IRP-05 |
| IRP-STEP-026 | IRP-PH-5 | Integration Recovery Lead | Restore common integration services, mappings, certificates/trust references and version-controlled configuration. | Integration configuration record | GATE-IRP-06 |
| IRP-STEP-027 | IRP-PH-5 | Integration Recovery Lead | Restore/reconcile queues, correlations, acknowledgements and checkpoints; quarantine ambiguous items and prohibit blind replay. | Queue/checkpoint reconciliation | GATE-IRP-06 |
| IRP-STEP-028 | IRP-PH-5 | Application Recovery Lead | Restore PAS-X application services against the accepted data layer; keep regulated execution held. | Application start record | GATE-IRP-06 |
| IRP-STEP-029 | IRP-PH-5 | Application / Reporting Lead | Restore reporting definitions/read models and verify provenance without overwriting governed source evidence. | Reporting recovery record | GATE-IRP-06 |
| IRP-STEP-030 | IRP-PH-5 | Monitoring / Backup Lead | Enable/verify health, capacity, backup, interface, time and security monitoring with accountable routing. | Monitoring activation record | GATE-IRP-06 |
| IRP-STEP-031 | IRP-PH-5 | Recovery Manager | Maintain interface/business execution hold until all post-recovery checks, exceptions and approvals are complete. | Controlled-hold record | GATE-IRP-06 |
| IRP-STEP-032 | IRP-PH-6 | Security / Identity / Time Lead | Verify authentication, role mapping, privileged/service access, revocation state and segregation. | PRC-IRP-07..09 evidence | GATE-IRP-07 |
| IRP-STEP-033 | IRP-PH-6 | Security / Identity / Time Lead | Verify chronology, time source, drift, timezone/offset and cross-service event correlation. | PRC-IRP-07 evidence | GATE-IRP-07 |
| IRP-STEP-034 | IRP-PH-6 | Database/QA Leads | Verify records, metadata, audit, signatures, retention/readability and completeness against the approved recovery point. | PRC-IRP-03..06 evidence | GATE-IRP-07 |
| IRP-STEP-035 | IRP-PH-6 | Integration Recovery Lead | Verify ERP/LIMS/automation/historian connectivity, queue/checkpoint state, reconciliation and no unintended replay. | PRC-IRP-10..14 evidence | GATE-IRP-07 |
| IRP-STEP-036 | IRP-PH-6 | Business/Application Leads | Execute approved critical-function and active-batch/exception disposition checks in the controlled target. | PRC-IRP-15..16 evidence | GATE-IRP-07 |
| IRP-STEP-037 | IRP-PH-6 | Recovery Manager + QA | Review defects/deviations/open items, RPO/RTO/WRT/MTD results, residual limitations and release conditions. | Post-recovery review record | GATE-IRP-07 |
| IRP-STEP-038 | IRP-PH-7 | IT Solution Manager + Business Owner + QA | Approve phased/full recovery release only when required PRC checks and conditions are met. | Recovery-release decision | GATE-IRP-08 |
| IRP-STEP-039 | IRP-PH-7 | Communications Lead | Issue approved recovery status, limitations/workarounds and monitoring/stabilization expectations to stakeholders. | Release communication record | GATE-IRP-08 |
| IRP-STEP-040 | IRP-PH-7 | Recovery Manager | Capture final baseline, evidence index, cleanup, incident/IRTR result, lessons, actions, changes and plan updates. | DUMMY-BSL-IRP-FINAL and closure pack | GATE-IRP-08 |

# Appendix D - Post-recovery check form

CHECK-FORM USE

During a real or simulated execution, copy the approved check population into the controlled run record and capture actual result, evidence, executor, independent reviewer and date. This plan intentionally contains no pre-filled actual results.

| Check | Domain | Acceptance statement | Owner role | Applicability |
| --- | --- | --- | --- | --- |
| PRC-IRP-01 | Recovery target/version | Target is authorised/segregated; versions/configuration match approved baseline. | Technical Recovery Lead | Required |
| PRC-IRP-02 | Component availability | All required components are available in dependency order with expected health. | Platform/Application Leads | Required |
| PRC-IRP-03 | Data counts/integrity | Record populations, referential integrity and approved digests reconcile. | Database Lead | Required |
| PRC-IRP-04 | Record readability/retrieval | Representative current/archived records are complete, readable and retrievable. | Business/Quality Reviewer | Required |
| PRC-IRP-05 | Audit trail | Events are complete, chronological, protected and queryable; audit function works. | QA / Database Lead | Required |
| PRC-IRP-06 | Electronic signatures | Signature meaning, attribution and permanent record linkage are preserved. | QA / Business Owner | Required |
| PRC-IRP-07 | Authoritative time | Time source, zone/offset, drift and chronology are trusted and reconciled. | Time/Security Lead | Required |
| PRC-IRP-08 | Authentication and roles | Approved users/services authenticate; current roles map correctly; stale access is absent. | Identity/Security Lead | Required |
| PRC-IRP-09 | Privileged/service access | Recovery privileges are scoped, monitored and removed/reviewed after use. | Security Lead | Required |
| PRC-IRP-10 | ERP recovery | Configuration/state/transactions reconcile; no unintended replay or missing confirmation. | Integration Lead | Required if ERP impacted |
| PRC-IRP-11 | LIMS recovery | Request/result/disposition state reconciles; late/conflicting items are controlled. | Integration Lead | Required if LIMS impacted |
| PRC-IRP-12 | Automation recovery | Commands, measurements, context and sequence reconcile before execution. | Integration/Automation Lead | Required if automation impacted |
| PRC-IRP-13 | Historian/reporting | Provenance, checkpoint, retained evidence and read models reconcile. | Integration/Reporting Lead | Required if impacted |
| PRC-IRP-14 | Queues/checkpoints | Backlogs, correlations, acknowledgements and uncertain items are dispositioned. | Integration Lead | Required |
| PRC-IRP-15 | Active batches/work | Each active/interrupted item has approved resume, rework, rollback or termination disposition. | Business Process Owner | Required |
| PRC-IRP-16 | Exceptions/open items | Defects/deviations/limitations have impact, owner, due date and approved conditional rationale. | Recovery Manager + QA | Required |
| PRC-IRP-17 | Monitoring/alerts | Health, capacity, backup, security, interface and time monitoring routes correctly. | Monitoring Lead | Required |
| PRC-IRP-18 | Backup schedule resumed | Protected scope, schedule, latest result and next restore-test due state are confirmed. | Backup Lead | Required |
| PRC-IRP-19 | Recovery objectives | RPO/RTO/WRT/MTD are calculated, reviewed and within target or formally escalated. | Recovery Manager + Business Owner | Required |
| PRC-IRP-20 | Release/communication | Authorised roles approve release; users/stakeholders receive scope, limitations and monitoring expectations. | IT Solution Manager + QA | Required |

# Appendix E - Traceability and risk controls

| URS | FS | DS | CI | IRP control | State |
| --- | --- | --- | --- | --- | --- |
| URS-MES-037 | FS-MES-037 | DS-MES-037 | CI-MES-037 | Backup scope/copy selection | Plan control defined; risk remains Open |
| URS-MES-038 | FS-MES-038 | DS-MES-038 | CI-MES-038 | Authorised restore and integrity checks | Plan control defined; risk remains Open |
| URS-MES-039 | FS-MES-039 | DS-MES-039 | CI-MES-039 | Dependency order/safe resume | Plan control defined; risk remains Open |
| URS-MES-040 | FS-MES-040 | DS-MES-040 | CI-MES-040 | Testing/monitoring/reverification | Plan control defined; risk remains Open |

| Supporting URS | Purpose in recovery | Plan control / evidence |
| --- | --- | --- |
| URS-MES-010 | Record retention/retrieval/readability | PRC-IRP-03..06; data-layer gate |
| URS-MES-015 | Privileged/service-account control | IRP-STEP-019/032; PRC-IRP-09 |
| URS-MES-020 | Audit event completeness | IRP-STEP-005/024/034; PRC-IRP-05 |
| URS-MES-021 | Audit protection/retention | Evidence preservation and audit checks |
| URS-MES-025 | Authoritative time | IRP-STEP-018/033; PRC-IRP-07 |
| URS-MES-035 | Identity integration | IRP-STEP-019/032; PRC-IRP-08 |
| URS-MES-036 | Common interface controls | IRP-STEP-026/027/035; PRC-IRP-10..14 |
| URS-MES-045 | Monitoring/alerting | IRP-STEP-017/030; PRC-IRP-17 |
| URS-MES-046 | Incident-safe state | IRP-STEP-003/031/037..040 |

| Risk | Scenario | IRP treatment | Lifecycle state |
| --- | --- | --- | --- |
| RSK-MES-016 | Application/infrastructure unavailability or capacity exhaustion | Priority sequencing, milestones, monitoring and fallback | Open; residual not rated/accepted |
| RSK-MES-017 | Backup incomplete, corrupt, unavailable or outside need | Copy validation, alternate-point selection and restore checks | Open; residual not rated/accepted |
| RSK-MES-018 | Recovery fails objectives or creates inconsistent state | Gated recovery, reconciliation, objectives and release controls | Open; residual not rated/accepted |
| RSK-MES-020 | Supplier/service dependency or evidence gap | Supplier/service roles, evidence review and connected-plan escalation | Open; residual not rated/accepted |
| RSK-MES-024 | Maintained-state controls/review/training ineffective | Testing, recovery-file review, training/handoff and change triggers | Open; residual not rated/accepted |
| RSK-MES-005 | Unauthorised or excessive access | Trusted identity, privileged-access and release checks | Open; residual not rated/accepted |
| RSK-MES-006 | Credential/session/service-account compromise | Recovery-role access, containment and post-use review | Open; residual not rated/accepted |
| RSK-MES-009 | Inconsistent time and chronology | Authoritative-time recovery and chronology verification | Open; residual not rated/accepted |
| RSK-MES-011 | ERP interface failure | ERP recovery/reconciliation and execution hold | Open; residual not rated/accepted |
| RSK-MES-012 | LIMS interface failure | LIMS recovery/reconciliation and quality-decision hold | Open; residual not rated/accepted |
| RSK-MES-013 | Automation command/state/measurement mismatch | Automation state recovery and safe execution gate | Open; residual not rated/accepted |
| RSK-MES-014 | Historian/reporting publication incomplete or misleading | Historian/reporting provenance/checkpoint recovery | Open; residual not rated/accepted |
| RSK-MES-015 | Cross-interface integrity/monitoring/reconciliation failure | Common queue/checkpoint/replay/reconciliation controls | Open; residual not rated/accepted |
| RSK-MES-019 | Cyber vulnerability, malware or insecure component | Security containment, trusted copies and access/trust reset | Open; residual not rated/accepted |
| RSK-MES-022 | Incident/problem handling ineffective or delayed | Activation, command, evidence, escalation and closure controls | Open; residual not rated/accepted |

# Appendix F - Controlled source-document baseline

| Source ID | Controlled DUMMY document | SHA-256 | Bytes |
| --- | --- | --- | --- |
| SRC-IRP-001 | NOVOLIFE-MES-BRVR-Backup and Restore Verification Report-v0.1-DUMMY.docx | EA7C6009C110DD5F4C8C01C393FD654DE1527C3AB5AA7727AE2F86F87B795DE9 | 64804 |
| SRC-IRP-002 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 |
| SRC-IRP-003 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 |
| SRC-IRP-004 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 |
| SRC-IRP-005 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 |
| SRC-IRP-006 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 |
| SRC-IRP-007 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 |
| SRC-IRP-008 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 |
| SRC-IRP-009 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 |
| SRC-IRP-010 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 |
| SRC-IRP-011 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 |
| SRC-IRP-012 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 |
| SRC-IRP-013 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 |
| SRC-IRP-014 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 |
| SRC-IRP-015 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 |
| SRC-IRP-016 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 |
| SRC-IRP-017 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 |
| SRC-IRP-018 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 |
| SRC-IRP-019 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 |
| SRC-IRP-020 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 |

SOURCE PRESERVATION

All 20 source DOCX files were read as controlled inputs and were not modified by creation of NL-MES-IRP-001.

# Appendix G - Quality gate register

| Quality gate | Check | Result | Evidence |
| --- | --- | --- | --- |
| IRP-QG-01 | MLGP sequence 21 and 20-source baseline | Pass | Reconciliation and Appendix F |
| IRP-QG-02 | Q0366251/Q0808604 required structure | Pass | Sections 1-8 and Appendices A-G |
| IRP-QG-03 | 8 components / 14 recovery dependencies | Pass | Sections 2/5 and Appendix A |
| IRP-QG-04 | RPO/RTO/WRT/MTD targets and BRVR evidence | Pass | Section 2.3 |
| IRP-QG-05 | 15 roles/channels and privacy boundary | Pass | Sections 3/4 and Appendix B |
| IRP-QG-06 | 6 activation criteria / 8 phases / 40 steps | Pass | Section 5 and Appendix C |
| IRP-QG-07 | 20 post-recovery checks and release states | Pass | Section 5.8 and Appendix D |
| IRP-QG-08 | 7 test/review activities and update triggers | Pass | Section 6 |
| IRP-QG-09 | 13 requirements / 15 risks represented | Pass | Appendix E |
| IRP-QG-10 | No real identity/contact/link/secret/endpoint or template placeholder | Pass | Privacy/content audit |
| IRP-QG-11 | Accessibility, exact geometry and package preservation | Pass | A11y/structural audit |
| IRP-QG-12 | All rendered and delivered pages inspected/equal | Pass | Final Word/PDF/PNG delivery gate |

FINAL QA NOTE

Simulated Reviewed and Approved for Demo/Training Use Only. The plan remains DUMMY/training-only even after all quality gates pass.