NOVO LIFE MES PAS-X

SERVICE LEVEL AGREEMENT

NL-MES-SLA-001  |  Version 0.1  |  12 Aug 2026

DOCUMENT CLASSIFICATION

DUMMY SERVICE MODEL - fictional service parties and proposed targets for hackathon/training simulation. This is not a signed commercial agreement, internal operating commitment or production service activation.

| Control field | Value |
| --- | --- |
| Document title | Novo Life MES PAS-X Service Level Agreement |
| Document ID | NL-MES-SLA-001 |
| Version / date | 0.1 / 12 Aug 2026 |
| Document type | Service Level Agreement / controlled DUMMY lifecycle artifact |
| Status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Operating state | PRE-OPERATIONAL / NOT ACTIVATED |
| Service customer | Fictional Novo Life Manufacturing Business Process organisation |
| Service owner | Fictional Novo Life MES IT System Owner / IT Solution Manager roles |
| Service providers | Fictional internal service towers and conditional Supplier Alpha |
| Agreement effect | Proposed DUMMY targets; not effective; no legal/commercial or operational commitment |
| Issued package state | Sequence 27 of 29; 27 issued after delivery; TRN and VSR remain Open |
| Use limitation | Not valid for operational, regulatory, inspection or GxP release use |

AGREEMENT STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. PRE-OPERATIONAL / NOT ACTIVATED. Every numeric target is PROPOSED DUMMY / NOT EFFECTIVE until ACT-SLA-001..012, training, VSR, handover and release are approved.

| Role | Review / approval purpose | Simulation evidence | Status | Operational effect |
| --- | --- | --- | --- | --- |
| Business Process Owner | Business impact, service window, priority and outcome needs | Fictional role review | Simulated approved | None |
| System Owner | Accountability, tower/service scope and release boundary | Fictional role review | Simulated approved | None |
| IT Solution Manager / Service Owner | Support model, metrics, escalation and governance | Fictional role review | Simulated approved | None |
| Quality | GxP/data-impact, evidence, breach and release boundary | Fictional role review | Simulated approved | None |
| Provider/Supplier Governance | Responsibility split, KPI and performance review | Fictional role review | Simulated approved | None |
| Recovery/Security Leads | Recovery and security service obligations | Fictional role review | Simulated approved | None |

| Version | Date | Authoring role | Change description | State |
| --- | --- | --- | --- | --- |
| 0.1 | 12 Aug 2026 | Fictional lifecycle documentation role | Initial DUMMY SLA: ten towers, five priorities, fifteen proposed SLOs, twelve KPIs/workflows/evidence/actions and package traceability. | Simulated reviewed and approved |

# Contents

| Section | Controlled content |
| --- | --- |
| Executive service decision | Activation and binding-effect boundary |
| 1 | Purpose, parties, scope and agreement interpretation |
| 2 | Service context, towers and dependencies |
| 3 | Roles, responsibilities and governance |
| 4 | Service calendar and support model |
| 5 | Incident priority and service objectives |
| 6 | Incident and problem management |
| 7 | Service requests and access services |
| 8 | Change, release and maintenance |
| 9 | Monitoring, availability and service events |
| 10 | Interfaces and transaction service |
| 11 | Backup, recovery and continuity |
| 12 | Security, privacy, data integrity and records |
| 13 | Measurement, exclusions and KPI rules |
| 14 | Escalation, communication and breach management |
| 15 | Reporting, review, supplier governance and improvement |
| 16 | Term, activation, change and exit/handover |
| Appendix A | Service-level objective register |
| Appendix B | KPI and evidence registers |
| Appendix C | Workflow and escalation registers |
| Appendix D | RACI and open activation action register |
| Appendix E | Fifty-requirement URS trace |
| Appendix F | Twenty-six-risk service trace |
| Appendix G | Source baseline and quality gate |

# Executive service decision

SERVICE ACTIVATION HOLD

Decision: NOT EFFECTIVE / NOT ACTIVATED. This DUMMY SLA defines an auditable proposed service model but creates no live support entitlement, on-call obligation, availability guarantee, service credit, penalty, supplier reliance, recovery authority or production commitment.

| Area | Current DUMMY evidence | Required interpretation | Permitted conclusion |
| --- | --- | --- | --- |
| Service model | Scope, priorities, targets, KPIs, workflows and evidence defined | Use for simulation and activation planning | Documentation model complete |
| Support/on-call | Proposed normal and severe windows | No actual queue/contact/roster approved | Not operational |
| Availability/performance | Proposed objective/formula | No production measurement baseline or effective period | No guarantee |
| Supplier/provider | Responsibility concepts; Supplier Alpha conditional | No signed obligation or reliance | Not effective |
| Recovery | DUMMY plan/test evidence | No production restore/resume authority | Not effective |
| Risk/release | 26 risks Open; G4/G5/G6 Not Met; TRN/VSR Open | No residual acceptance/release/handover | Not authorised |

# 1 Purpose, parties, scope and agreement interpretation

## 1.1 Purpose

This SLA defines how the fictional service customer, service owner and service providers would coordinate support for Novo Life MES PAS-X. It specifies service towers, intake, priority, proposed targets, measurement, evidence, escalation, maintenance, continuity, supplier/provider review and improvement. It complements OMSOP, UG and AG; it does not supersede lifecycle, quality, security, continuity or release controls.

## 1.2 Fictional parties

| Party / role | Service interest | Accountability boundary |
| --- | --- | --- |
| Service Customer / Business Process Owner | Business impact, priority input, maintenance conflict, service acceptance and communications | Does not execute technical support; provides accurate impact/urgency |
| System Owner | Accountable service fitness, resources, risk/release and provider model | Ultimate accountability retained; residual-risk decisions not delegated |
| IT Solution Manager / Service Owner | Day-to-day service, towers, metrics, incidents/problems, providers and actions | Cannot alone approve residual risk or production release |
| Internal service providers | Deliver tower activities according to approved runbooks/targets | Only assigned scope; objective evidence required |
| Conditional Supplier Alpha | Potential product/vendor support under future signed responsibility split | Planning only; no current operational reliance |
| Quality / Security / Recovery roles | Independent GxP/data/security/recovery oversight and decision support | Authority as defined in controlled procedures; no implied approval here |

## 1.3 Scope and exclusions

| Included service scope | Excluded / separately governed |
| --- | --- |
| MES application and controlled platform/database/integration/identity/monitoring/backup/security dependencies | Business-process execution, batch disposition and ordinary user decisions |
| Incident/problem/request/access/change/monitoring/interface/recovery support coordination | Direct GxP record changes, unapproved replay/restore, or live administration from this SLA |
| Proposed service windows/targets/KPIs, evidence and governance | Financial terms, service credits, penalties, legal liability, real parties/contacts |
| Internal providers and conditional supplier responsibility/performance model | Supplier reliance without signed agreement and approved assessment |
| Planned/emergency maintenance communication and service-state evidence | Production release or regulated resume authority |

## 1.4 Interpretation

All times, percentages, windows, thresholds and cadences are proposed DUMMY planning values. 'Target' is an objective, not a guarantee. 'Restored' means the agreed service function is usable with verification; it may be a controlled workaround or permanent fix and must be labelled. 'Resolved' means underlying incident work is complete and closure evidence is accepted.

# 2 Service context, towers and dependencies

## 2.1 Ten service towers

| Tower | Service | Coverage | Proposed accountable delivery role | State |
| --- | --- | --- | --- | --- |
| TOWER-SLA-001 | MES application service | Application availability/health, controlled service state, functional/technical support | Internal Service Operations + MES Application Support | Included conceptually; not activated |
| TOWER-SLA-002 | User support and knowledge | Intake, triage, user guidance, known errors, communication and request routing | Service Desk + Functional Support | Included; contact routes Open |
| TOWER-SLA-003 | Identity and access service | Authorised access fulfilment/revocation, reconciliation, review and service accounts | Identity/Access Service + MES Access Admin | Included; live roles Open |
| TOWER-SLA-004 | Platform and database | Compute/database/storage health, capacity, maintenance and diagnostic support | Platform/Database Operations | Included conceptually |
| TOWER-SLA-005 | Integration service | ERP/LIMS/automation/historian/identity transaction monitoring, diagnosis and reconciliation | Integration Operations + Interface Owners | Included; live runbooks Open |
| TOWER-SLA-006 | Monitoring and event service | Signals, alerts, time-aligned evidence, event routing and service-state reporting | Monitoring/Operations Service | Included; thresholds Open |
| TOWER-SLA-007 | Backup and recovery service | Backup monitoring, restore/recovery support, integrity evidence and recovery objectives | Backup/Recovery Service + Recovery Lead | Included; production path Open |
| TOWER-SLA-008 | Security service | Security monitoring, incident support, patch/vulnerability/certificate controls and privileged logs | Security Service + Security Administrator | Included; controls not activated |
| TOWER-SLA-009 | Change and release service | Change windows, configuration promotion/rollback, maintenance notice and verification | Change/Release Management + Configuration Admin | Included; production release Open |
| TOWER-SLA-010 | Provider and supplier governance | Responsibility split, KPI review, service meetings, breach/CAPA and improvement actions | Service Owner + Sourcing/Quality + conditional Supplier Alpha | Included; Supplier Alpha planning only |

## 2.2 Critical dependencies

Service outcomes depend on enterprise identity/time, network, compute, database/storage, integration/middleware, ERP, LIMS, automation, historian/reporting, monitoring, backup and security services. A provider dependency does not remove the MES service obligation to detect, coordinate, communicate, preserve evidence and reconcile impact.

# 3 Roles, responsibilities and governance

Service governance separates business impact input, priority/major-incident authority, tower delivery, technical implementation, independent Quality/security/recovery decisions, supplier oversight and accountable risk/release ownership. Delegations and provider responsibility splits require controlled evidence.

| Governance forum | Proposed cadence | Minimum agenda | Owner / attendees | State |
| --- | --- | --- | --- | --- |
| Operational review | Weekly | Major/open/aged incidents; interface/backup/security exceptions; imminent maintenance; overdue actions | Service Owner + tower leads | Proposed / Open |
| Monthly service review | Monthly | All KPIs/SLOs, breaches/exclusions, problems, capacity, access, changes, risks/actions and report approval | Service Owner + Business/Quality/towers | Proposed / Open |
| Supplier/provider review | Monthly/quarterly by risk | Contracted KPIs, misses, CAPA, audit/SOC/change/security/recovery and improvement | Service Owner + Sourcing/Quality/provider | Proposed / Open |
| Periodic evaluation input | Risk-based; at least each IT PSE cycle | Trend, validated state, supplier performance, risk/change/incident and open actions | System Owner + IT Solution Manager + Quality | Lifecycle requirement |
| Severe incident review | After each Major/P1 as required | Timeline, impact, response/restoration, communications, root cause/problem/CAPA | Major Incident/Problem + Business/Quality | Event-driven |

# 4 Service calendar and support model

## 4.1 Proposed service windows

| Window | Proposed DUMMY definition | Clock treatment | State |
| --- | --- | --- | --- |
| Normal measured support window | 06:00-22:00 local site time, Monday-Sunday, excluding separately announced closures | Support-hour response/restoration and availability measurement | Not Effective |
| Business day | Monday-Friday excluding future approved site holidays/closures | Business-day targets | Definition Open |
| Severe on-call | Major/P1 mobilisation 24x7 | Calendar minutes/hours, no routine waiting pause | Not Effective |
| Planned maintenance | Proposed monthly window, maximum 4 h, minimum 10 business days notice | Excluded from eligible availability only when approved/communicated as defined | Not Effective |
| Emergency maintenance | As soon as practicable after approved emergency-change decision | Service impact remains measured/classified unless approved rules state otherwise | Not Effective |

## 4.2 Support tiers

| Tier | Proposed purpose | Handoff evidence |
| --- | --- | --- |
| L1 Service Desk | Receive/log, validate requester/context, identify type, initial impact/urgency, knowledge-based support and routing | Stable ticket, timestamps, factual context, categorisation/priority rationale |
| L2 Functional/Application Support | Functional/application diagnosis, user guidance, known errors and tower coordination | Diagnostics, before/after, actions, restoration/verification |
| L3 Technical/Product Support | Specialist platform/database/integration/security/vendor analysis under controlled authority | Technical evidence, change/incident links, action and verification |
| Major Incident Function | Decide/coordinate severe incident, bridge/resources/communications and recovery alignment | Activation, decisions, timeline, tasks and communications |

# 5 Incident priority and service objectives

## 5.1 Priority principles

Priority is based on current known impact and urgency. It is not raised to obtain attention and not lowered because a workaround is expected to be quick. Workaround acceptability and factual severity changes determine reprioritisation. A potential Major/P1 is escalated immediately to the approved major-incident decision function.

## 5.2 Priority and proposed targets

| Priority ID | Level | Illustrative NN-aligned definition | Response model | Proposed DUMMY objectives |
| --- | --- | --- | --- | --- |
| PRIO-SLA-001 | Major | Rarest/vital production or multiple sites/crucial regional-global operation stopped; no workaround; deadlines passed; licence/reputation risk | Immediate major-incident decision/activation; senior management and major-incident team; 24x7 | Response 15 min; restoration target 4 h; updates each 30 min |
| PRIO-SLA-002 | Critical (P1) | Local production/distribution down or crucial regional-global operation critically affected; no workaround; deadline approaching | Urgent 24x7 response; major-incident team involvement in most cases | Response 15 min; restoration target 4 h; updates each 60 min |
| PRIO-SLA-003 | High (P2) | Local disruption or significant department/service/system disturbance; workaround may exist; escalation risk | Prompt response; enhanced coordination; selective major-incident involvement | Response 30 min; restoration target 8 h; updates each 2 h |
| PRIO-SLA-004 | Medium (P3) | Specific service/department/user disruption or functional limitation affecting productivity/workflow | Normal support coordination and owner updates | Response 4 support h; restoration target 3 business days; daily updates |
| PRIO-SLA-005 | Low (P4) | Minimal business impact; often single user or routine issue | Routine support and planned work | Response 1 business day; restoration target 10 business days or planned release; material-change updates |

TARGET BOUNDARY

Restoration targets are service-management objectives, not recovery/resume authority. For a continuity event, RPO/RTO/WRT/MTD and accountable regulated-resume gates remain governed by IRP/OMSOP.

# 6 Incident and problem management

## 6.1 Incident lifecycle

Identify/log -> categorise -> assess impact/urgency -> prioritise -> investigate -> restore -> verify -> communicate -> close. Every incident retains stable ID, complete timeline, affected service/business context, priority rationale, actions, restoration type, evidence and unresolved follow-up. User/requester closure input cannot override Quality/security/data-impact requirements.

## 6.2 Severe incidents

Major/P1 support is proposed 24x7. The major-incident function owns declaration/coordination, establishes the bridge and roles, allocates resources, sets communication cadence, coordinates providers/recovery and preserves decisions. Long events require sustainable round-the-clock staffing. Downgrade follows factual severity change and controlled decision.

## 6.3 Problem management

Problem management is mandatory for Major/Critical cases as required by the NN guidance and may be used for recurrent/significant trends. Link incidents, root cause, known error/workaround, permanent corrective/preventive action, owner/date, verification and recurrence monitoring. Closing an incident does not close the problem.

# 7 Service requests and access services

A request clock begins only when required information, approvals, role/training and target environment are complete. If incomplete, the provider records exactly what is missing and retains the original received time; no silent rejection or clock reset.

| Request class | Proposed target | Control |
| --- | --- | --- |
| Standard access | Fulfil within 3 business days after complete approval/training evidence | Unique identity, approved role/environment/duration, SoD, independent implementation/verification |
| Urgent revocation | Start within 1 support hour after valid trigger; complete as soon as controlled path permits | All environments/access paths; retain attribution; assess incident/security impact |
| Standard service request | Acknowledge within 1 business day; fulfil within 5 business days or agree dated plan | Scope/approval/fulfilment/verification/closure evidence |
| Non-standard request | Provide impact/estimate and dated plan within 3 business days after complete information | Route to change/risk/security/quality as applicable |

# 8 Change, release and maintenance

Normal, standard and emergency changes follow the approved change/OMSOP/AG controls. The service model coordinates impact assessment, window, notice, user/provider communication, package/rollback, implementation, verification and service-state evidence. Standard does not mean uncontrolled; emergency does not remove documentation.

| Change event | Minimum service obligation | Measurement / communication |
| --- | --- | --- |
| Planned maintenance | Approved window and scope; dependency/business conflict check; minimum proposed 10-business-day notice | Actual start/end, availability exclusion eligibility and outcome |
| Emergency maintenance | Approved emergency decision; impact/security/data assessment; urgent stakeholder notice | Included in incident/change report and availability treatment per approved rules |
| Release/promotion | Approved baseline/package, verification, rollback and release decision | No production release from this SLA; retain service readiness/monitoring evidence |
| Failed change | Stop, preserve evidence, rollback/investigate, communicate and reconcile affected data/interfaces | Incident/change links and restoration clock continue as applicable |

# 9 Monitoring, availability and service events

## 9.1 Monitoring coverage

The proposed service monitors application, database, integration queues, scheduled jobs, storage/capacity, backup, security events, certificates/licences and key dependencies. Every event carries source, component, condition, severity, authoritative time and diagnostic context; thresholds remain Open until ACT-SLA-006.

## 9.2 Availability definition

Proposed availability = (eligible measured service-window minutes - unplanned unavailable minutes) / eligible measured service-window minutes x 100. Eligible minutes exclude only approved, correctly notified exclusions. Unavailable means the agreed core service cannot support its intended service function; material degradation is assessed and recorded rather than automatically ignored.

| Measurement element | Controlled rule |
| --- | --- |
| Start of downtime | Earliest trustworthy monitoring, provider or business evidence that the agreed service became unavailable; reconcile sources |
| End of downtime | Time verified agreed service function is restored and recorded; ticket closure may be later |
| Approved maintenance exclusion | Only approved scope/window with required notice; overrun or out-of-scope impact is unplanned downtime |
| External dependency | Not automatically excluded; service retains detection/coordination/communication obligation and business impact |
| Measurement gap | Disclosed and investigated; not silently counted as available |
| Partial degradation | Record affected function/area/time; classify against agreed availability definition and priority |

# 10 Interfaces and transaction service

The integration tower supports ERP, LIMS, automation, historian/reporting and identity transactions. Interface terms of service must identify owner, consumers/providers, support model, monitoring/communication, SLOs and recoverability. Affected IT-system stakeholders are notified when an interface incident impacts their process.

| Condition | Service response | Prohibition |
| --- | --- | --- |
| Failed/rejected/delayed | Preserve stable IDs, state/history/acknowledgement; assess priority; diagnose and route | Do not edit payload/status to make it pass |
| Duplicate/uncertain | Stop replay; reconcile source and target; obtain authorised disposition | No blind or bulk replay |
| Approved replay/disposition | Execute once; record original/new ID, acknowledgement and two-system reconciliation | Do not repeat because response is slow |
| Configuration recovery | Maintain interface configuration/version/recovery evidence with platform/IRP | Do not claim recoverability from backup status alone |

# 11 Backup, recovery and continuity

The recovery service aligns with the IRP and business continuity model. Proposed plan targets are RPO 30 minutes, RTO 4 hours, WRT 2 hours and MTD 6 hours. The DUMMY exercise observed RPO 18 minutes, RTO 3 hours 06 minutes, WRT 1 hour 50 minutes and MTD 4 hours 56 minutes; observations do not establish production capability.

| Obligation | Provider evidence | Decision boundary |
| --- | --- | --- |
| Backup | Complete scope/manifest, run/result, protected-copy identity, retention and failure/omission alert | Success status alone is insufficient |
| Recovery planning | Priority/dependencies, roles, points/scope, sequence, communication/escalation, verification and resume gates | Plan must align across providers |
| Restore/recovery | Authorisation, target/point/scope, step results and authoritative timeline | No production restore from this SLA |
| Post-recovery | Configuration/data/metadata/audit/signature/interface/active-work integrity and reconciliation | Unresolved state blocks regulated resume |
| Resume | Open-item register and accountable decision | DUMMY-DRF-MES-007 and ACT-IREP-007 remain Open |

# 12 Security, privacy, data integrity and records

Security/privacy/data-integrity events may increase priority and always trigger the relevant controlled assessment. Providers use least privilege, protected logs, approved secret management and evidence retention. No direct database/file correction, audit manipulation, impersonation or deletion of regulated records is permitted.

CONTROL OVERRIDE PROHIBITED

A response/restoration target never justifies bypassing security, Quality, data-integrity, change, correction, recovery or segregation controls. Preserve the true state and escalate target risk or breach.

| Record principle | Service application |
| --- | --- |
| Attributable/time-aligned | Stable ticket/event/change/request IDs; actor/role; authoritative timestamps |
| Complete/consistent | Full population/timeline, affected services/records/interfaces, actions and unresolved items |
| Original/provenance | Retain source monitoring/log/transaction/record links and selected report criteria |
| Accurate/reviewed | Priority, target clock, restoration, exclusion and metric calculations independently checked |
| Enduring/available | Store through approved controlled service/QMS repositories and retention |

# 13 Measurement, exclusions and KPI rules

## 13.1 Clock rules

| Clock | Start | Stop | Pause / adjustment |
| --- | --- | --- | --- |
| Response | Valid incident/request recorded in approved intake channel; monitoring-created case uses trusted event/record time | Accountable support acknowledges ownership and begins triage | No pause; incomplete requests are flagged with retained received time |
| Restoration | Incident start/record time reconciled to earliest trustworthy service-impact evidence | Agreed service function verified restored; workaround/permanent status labelled | Pause only if approved rules and objective evidence show customer-controlled wait; never for provider resource/dependency delay |
| Resolution | Incident record opened | Cause/action/verification/closure evidence accepted and follow-up owned | Waiting states disclosed; restoration and resolution reported separately |
| Request fulfilment | Complete approval/information received | Requested controlled service delivered and verified or dated plan accepted | Missing prerequisites documented; no silent clock reset |

## 13.2 Exclusions

An exclusion is allowed only when defined, approved, evidenced and reported. Proposed availability exclusions are correctly approved/notified planned maintenance and separately approved closures. Provider/supplier failure, external dependency, capacity shortfall, missing staff, measurement gap, emergency maintenance and failed change are not automatically excluded.

## 13.3 Data quality and breach rule

Metric owner reconciles complete populations, duplicates, timestamps, priority changes, clock states, approved exclusions and missing data. Missing/weak evidence is non-compliant or Unknown - Open Action, never assumed compliant. Every breach records impact, cause, provider, correction/CAPA, owner/date and follow-up.

# 14 Escalation, communication and breach management

## 14.1 Ten escalation triggers

| Escalation | Trigger | Required response | Evidence |
| --- | --- | --- | --- |
| ESC-SLA-001 | Potential Major or P1 | Immediately notify major-incident decision function and Service Owner; activate approved 24x7 path | Incident/bridge decision record |
| ESC-SLA-002 | Restoration/response target forecast at risk | Escalate before breach to tower lead and Service Owner; add resources/plan/communication | Ticket forecast and action plan |
| ESC-SLA-003 | Actual SLO/KPI breach | Record breach, impact and cause; assign corrective action; include in service report | Breach/action record |
| ESC-SLA-004 | Repeat incident or adverse trend | Open/associate problem; analyse root cause and preventive action | Problem/trend evidence |
| ESC-SLA-005 | Potential GxP, product, patient, data-integrity or record impact | Notify Quality/business owner; preserve evidence; prevent unsafe work/resume | Impact assessment/case |
| ESC-SLA-006 | Potential information-security/privacy event | Activate approved security/privacy incident path; restrict and preserve evidence | Security/privacy case |
| ESC-SLA-007 | Backup, restore or recovery objective failure | Notify Recovery Lead/Service Owner/Quality; maintain recovery/resume hold | Recovery case/action |
| ESC-SLA-008 | Interface duplicate, loss or uncertain cross-system state | Stop replay; notify interface/business owners; reconcile before action | Transaction reconciliation |
| ESC-SLA-009 | Supplier/provider KPI or obligation breach | Escalate to Service Owner, Sourcing and Quality; require explanation/CAPA/dated recovery | Meeting/CAPA/warning evidence |
| ESC-SLA-010 | Overdue action, missing owner/evidence or unresolved accountability | Escalate governance; do not mark compliant/closed | Action register and decision |

## 14.2 Communication content

Communications state stable incident ID, service/business scope, current factual state, priority, impact, safe user action, restoration/workaround status, risks/unknowns, next update time and owner. Do not expose credentials, secrets, uncontrolled personal data or speculative root cause. Major/P1 communications continue at target cadence until downgraded/restored by controlled decision.

# 15 Reporting, review, supplier governance and improvement

## 15.1 Monthly service report

Proposed issue date is within 10 business days after month close. Report the measured window, data quality, availability, priority populations, response/restoration/update performance, incidents/problems, requests/access, changes/maintenance, interfaces, backup/recovery, security, supplier/provider KPIs, breaches/exclusions, open risks/actions and improvement status.

## 15.2 Supplier/provider governance

KPIs and responsibility splits must be formalised in approved agreements. Periodic re-evaluation uses agreed KPIs and is documented/retained. Supplier/provider misses are discussed in governance; material/repeated breach escalates to Service Owner, Sourcing and Quality, with root cause, dated recovery, CAPA/warning as appropriate. Supplier Alpha remains conditional for planning only.

## 15.3 Continual improvement

Improvement inputs include breach, trend, repeat incident/problem, audit, supplier evaluation, recovery exercise, capacity, security, user feedback and periodic evaluation. Every action has stable ID, rationale, owner, due date, status and effectiveness check; it cannot silently alter SLA scope/targets.

# 16 Term, activation, change and exit/handover

## 16.1 Term and activation

This DUMMY version has no effective date or operational term. Future activation requires closure/approval of ACT-SLA-001..012, training, VSR, handover and production release. The effective version must identify parties, controlled contacts/queues, calendars, measurement sources, providers, target acceptance and review/expiry.

## 16.2 Changes

Any change to scope, tower, party, support window, priority, target, calculation, exclusion, provider, recovery objective, security/data obligation or governance cadence requires controlled impact/risk review, approval, versioning, communication and training assessment.

## 16.3 Exit and handover

Provider transition/exit preserves service/record continuity, knowledge/runbooks, roles/access/secrets, configuration, monitoring/logs, incidents/problems/requests, supplier/CAPA, backup/recovery, metrics, risks/actions and retention. Missing items require an action plan and cannot be deemed handed over.

PACKAGE BOUNDARY

After this SLA is issued, only NL-MES-TRN-001 and NL-MES-VSR-001 remain in the 29-document plan. Service activation, operational handover and release remain NOT AUTHORISED.

# Appendix A - Service-level objective register

| SLO ID | Objective | Proposed DUMMY target | Measurement evidence | State |
| --- | --- | --- | --- | --- |
| SLO-SLA-001 | Normal measured support window | 06:00-22:00 local site time, Monday-Sunday, excluding separately announced closures | Service calendar and ticket timestamps | Proposed DUMMY / Not Effective |
| SLO-SLA-002 | Severe-incident on-call | Major and P1 mobilisation available 24x7 | On-call schedule, notification and acknowledgement | Proposed / Not Effective |
| SLO-SLA-003 | Major response | 15 minutes from valid recorded receipt to accountable support acknowledgement | Ticket/event and acknowledgement timestamps | Proposed / Not Effective |
| SLO-SLA-004 | Major restoration/communication | Restoration target 4 hours; stakeholder update every 30 minutes while active | Ticket, bridge, service-state and communication records | Proposed / Not Effective |
| SLO-SLA-005 | P1 Critical service | Response 15 minutes; restoration target 4 hours; update every 60 minutes | Ticket/alert/service-state/communication evidence | Proposed / Not Effective |
| SLO-SLA-006 | P2 High service | Response 30 minutes; restoration target 8 hours; update every 2 hours | Ticket/alert/service-state/communication evidence | Proposed / Not Effective |
| SLO-SLA-007 | P3 Medium service | Response within 4 support hours; restoration target 3 business days; daily update while active | Ticket state and communication evidence | Proposed / Not Effective |
| SLO-SLA-008 | P4 Low service | Response within 1 business day; restoration target 10 business days or agreed planned release | Ticket state, plan/release and communication evidence | Proposed / Not Effective |
| SLO-SLA-009 | Monthly availability | 99.5 percent during eligible measured service-window minutes | Monitoring source, outage records, approved exclusions and formula | Proposed / Not Effective |
| SLO-SLA-010 | Standard access fulfilment | Within 3 business days after complete approval/training evidence is received | Request/approval/implementation/verification timestamps | Proposed / Not Effective |
| SLO-SLA-011 | Urgent access revocation | Start within 1 support hour after valid revocation/security trigger; complete as soon as controlled path permits | Trigger, implementation and verification timestamps | Proposed / Not Effective |
| SLO-SLA-012 | Standard service request | Acknowledge within 1 business day; fulfil within 5 business days or agree a dated plan | Request completeness, acknowledgement, fulfilment/plan | Proposed / Not Effective |
| SLO-SLA-013 | Planned maintenance | Monthly proposed window, maximum 4 hours; minimum 10 business days advance notice | Approved change/calendar/notice/actual duration | Proposed / Not Effective |
| SLO-SLA-014 | Recovery objectives | RPO 30 min; RTO 4 h; WRT 2 h; MTD 6 h | Approved IRP and verified recovery evidence | Approved DUMMY plan targets; production use Open |
| SLO-SLA-015 | Monthly service report | Issue within 10 business days after calendar-month close | Controlled report approval/issue timestamp | Proposed / Not Effective |

SLO STATUS

All 15 SLOs are proposed/non-effective, except SLO-SLA-014 which restates approved DUMMY plan targets but remains unproven for production use.

# Appendix B - KPI and evidence registers

## B1 Service KPI register

| KPI | Measure | Formula / definition | Proposed target | Frequency | Evidence |
| --- | --- | --- | --- | --- | --- |
| KPI-SLA-001 | Measured availability | (Eligible measured minutes - unplanned unavailable minutes) / eligible measured minutes x 100 | >= 99.5% | Monthly | Monitoring + incident records |
| KPI-SLA-002 | Major/P1 response compliance | Eligible Major/P1 incidents acknowledged within target / eligible Major/P1 incidents x 100 | >= 95% | Monthly and each event | Ticket/bridge timestamps |
| KPI-SLA-003 | P2 response compliance | Eligible P2 incidents acknowledged within 30 min / eligible P2 incidents x 100 | >= 95% | Monthly | Ticket timestamps |
| KPI-SLA-004 | P3/P4 response compliance | Eligible P3/P4 incidents acknowledged within target / eligible P3/P4 incidents x 100 | >= 90% | Monthly | Ticket timestamps/calendars |
| KPI-SLA-005 | Restoration-target compliance | Eligible incidents restored within priority target / eligible incidents x 100, split by priority | >= 90% | Monthly | Ticket/service-state evidence |
| KPI-SLA-006 | Communication-cadence compliance | Required updates issued on time / required updates x 100 for Major/P1/P2 | >= 95% | Each event + monthly | Communication timestamps |
| KPI-SLA-007 | Open incident aging | Count of open incidents beyond priority restoration target, split by priority/age | 0 Major/P1; downward trend all | Weekly/monthly | Ticket population |
| KPI-SLA-008 | Repeat incident rate | Incidents linked to a prior same-root-cause problem / closed incidents x 100 | <= 5% | Monthly/quarterly | Incident/problem links |
| KPI-SLA-009 | Backup run success with complete scope | Successful complete-scope backup runs / scheduled backup runs x 100 | >= 99% | Monthly | Backup manifests/alerts |
| KPI-SLA-010 | Interface exception aging | Count of failed/delayed/rejected/duplicate/unreconciled transactions beyond approved threshold | 0 Major/P1-impacting; downward trend | Daily/monthly | Interface queues/cases |
| KPI-SLA-011 | Access request compliance | Complete standard access requests fulfilled within SLO / eligible complete requests x 100 | >= 90% | Monthly | Request/access evidence |
| KPI-SLA-012 | Supplier/provider action closure | Due KPI-breach/CAPA/improvement actions closed on time / due actions x 100 | >= 90% | Monthly/quarterly | Meeting/action/CAPA records |

## B2 Service evidence register

| Evidence ID | Record | Minimum content | Applies to |
| --- | --- | --- | --- |
| EVID-SLA-001 | Incident/request record | Stable ID; received time; requester/source; service/tower; factual context; category/priority; state/owner | Incidents and requests |
| EVID-SLA-002 | Priority/impact assessment | Impact, urgency, affected process/site/service, workaround/deadline, GxP/data/security context, approver | Every incident; enhanced for severe |
| EVID-SLA-003 | Severe incident record | Activation/bridge, roles, decisions, tasks, recovery state, communications, timeline and closure/post-review | Major/P1 or selected P2 |
| EVID-SLA-004 | Investigation/restoration/closure | Diagnostics, actions, before/after state, restoration type/time, verification, requester/owner outcome and open follow-up | Standard incidents |
| EVID-SLA-005 | Problem/known-error record | Linked incidents, root cause, workaround, permanent action, owner/date, verification and recurrence trend | Problems/repeats |
| EVID-SLA-006 | Service/access request | Complete request, approval/training, fulfilment/plan, implementer, verification and closure | Requests/access |
| EVID-SLA-007 | Access reconciliation/review | Actual/authorised populations, criteria, discrepancies, decisions, changes and final reconciliation | Access service |
| EVID-SLA-008 | Change/maintenance package | Change, risk/impact, approval, package/window/notice, execution, verification/rollback and service state | Maintenance/releases |
| EVID-SLA-009 | Monitoring/event evidence | Signal, source, threshold, component, authoritative time, alert/routing, service impact and recovery | Events/availability |
| EVID-SLA-010 | Interface transaction evidence | Stable IDs, states, attempts/acknowledgements, decision, action and two-system reconciliation | Interface service |
| EVID-SLA-011 | Backup/recovery evidence | Manifest/run/point/scope, result, integrity, RPO/RTO/WRT/MTD, reconciliation, decision/open actions | Backup/recovery |
| EVID-SLA-012 | Service report/governance record | Metric populations/formulas/exclusions, breaches, incidents/problems, supplier/provider review, risks/actions/approvals | Monthly/quarterly governance |

# Appendix C - Workflow and escalation registers

## C1 Service workflow register

| Workflow | Process | Controlled outcome | Primary role | Evidence |
| --- | --- | --- | --- | --- |
| WF-SLA-001 | Support intake | User/monitoring/provider creates one controlled incident/request with factual context | Service Desk / Monitoring | EVID-SLA-001 |
| WF-SLA-002 | Triage and priority | Validate type, impact, urgency, GxP/data/security context and correct priority | L1/L2 + IT Solution Manager | EVID-SLA-001/002 |
| WF-SLA-003 | Severe incident | Activate major-incident path, bridge, resources, communications and recovery coordination | Major Incident Manager + Service Owner | EVID-SLA-002/003 |
| WF-SLA-004 | Standard incident | Investigate, restore, verify, communicate and close with requester/owner evidence | L1/L2 + tower owner | EVID-SLA-001/004 |
| WF-SLA-005 | Problem management | Identify root cause for required severe/recurrent cases; plan preventive action and monitor recurrence | Problem Manager + tower owner | EVID-SLA-005 |
| WF-SLA-006 | Service request | Validate completeness/approval, fulfil or agree dated plan, verify and close | Service Desk + fulfilment tower | EVID-SLA-006 |
| WF-SLA-007 | Access service | Authorise, implement, verify, revoke/reconcile through controlled role-based process | Access Owner/Admin | EVID-SLA-006/007 |
| WF-SLA-008 | Change and maintenance | Approve, notify, implement, verify/rollback and communicate service state | Change/Release + tower owners | EVID-SLA-008 |
| WF-SLA-009 | Monitoring and event | Detect, validate, correlate, route, record recovery and trend service-impacting signals | Monitoring/Operations | EVID-SLA-009 |
| WF-SLA-010 | Interface service | Diagnose deterministic state; prevent duplicate; authorised replay/disposition; reconcile | Integration Operations + owners | EVID-SLA-010 |
| WF-SLA-011 | Backup/recovery | Monitor backup; invoke approved recovery; verify integrity; await accountable resume | Backup/Recovery + Recovery Lead | EVID-SLA-011 |
| WF-SLA-012 | Reporting/governance | Calculate metrics, validate exclusions/breaches, review providers/actions and approve service report | Service Owner + Quality/Sourcing | EVID-SLA-012 |

## C2 Escalation register

| Escalation | Trigger | Required response | Evidence |
| --- | --- | --- | --- |
| ESC-SLA-001 | Potential Major or P1 | Immediately notify major-incident decision function and Service Owner; activate approved 24x7 path | Incident/bridge decision record |
| ESC-SLA-002 | Restoration/response target forecast at risk | Escalate before breach to tower lead and Service Owner; add resources/plan/communication | Ticket forecast and action plan |
| ESC-SLA-003 | Actual SLO/KPI breach | Record breach, impact and cause; assign corrective action; include in service report | Breach/action record |
| ESC-SLA-004 | Repeat incident or adverse trend | Open/associate problem; analyse root cause and preventive action | Problem/trend evidence |
| ESC-SLA-005 | Potential GxP, product, patient, data-integrity or record impact | Notify Quality/business owner; preserve evidence; prevent unsafe work/resume | Impact assessment/case |
| ESC-SLA-006 | Potential information-security/privacy event | Activate approved security/privacy incident path; restrict and preserve evidence | Security/privacy case |
| ESC-SLA-007 | Backup, restore or recovery objective failure | Notify Recovery Lead/Service Owner/Quality; maintain recovery/resume hold | Recovery case/action |
| ESC-SLA-008 | Interface duplicate, loss or uncertain cross-system state | Stop replay; notify interface/business owners; reconcile before action | Transaction reconciliation |
| ESC-SLA-009 | Supplier/provider KPI or obligation breach | Escalate to Service Owner, Sourcing and Quality; require explanation/CAPA/dated recovery | Meeting/CAPA/warning evidence |
| ESC-SLA-010 | Overdue action, missing owner/evidence or unresolved accountability | Escalate governance; do not mark compliant/closed | Action register and decision |

# Appendix D - RACI and open activation action register

## D1 Proposed service RACI

| Activity | Business Owner | Service Owner | Service Desk | Tower Providers | Quality | Supplier / governance |
| --- | --- | --- | --- | --- | --- | --- |
| Service scope/targets/measurement | A | R | C | C | C | C |
| Incident intake/triage | I | A | R | C | I | I |
| Major/P1 declaration/coordination | I | A/R | C | R/C | C | C |
| Technical investigation/restoration | I | A | C | R | C | C/R if contracted |
| GxP/data-impact assessment | C | C | I | C | A/R | I |
| Security/privacy event | I | A | C | C | C | R/C security provider |
| Recovery/resume | C | A | I | R technical | C/A per decision | C/R if contracted |
| Supplier/provider KPI review | I | A/R | I | C | C | R/C |
| Monthly service report | C | A/R | C | C | C | C |
| Residual risk / production release | C | A | I | I | C/approval role | I |

R = Responsible; A = Accountable; C = Consulted; I = Informed. This RACI is proposed and not effective.

## D2 SLA activation and governance actions

| Action | Required closure | Owner role | Due gate | Status |
| --- | --- | --- | --- | --- |
| ACT-SLA-001 | Approve measured service window, site calendar, business-day/support-hour definitions and time zone. | Service Owner + Business Owner | G5 | Open |
| ACT-SLA-002 | Approve priority mapping, severe-incident activation/major-incident authority and 24x7 on-call model. | Service Owner + Major Incident Function | G5 | Open |
| ACT-SLA-003 | Approve all proposed response/restoration/update targets and eligible clock-pause rules. | Business Owner + Service Owner + Quality | G5 | Open |
| ACT-SLA-004 | Approve availability service definition, measurement source, eligible minutes and exclusions. | Service Owner + Business Owner | G5 | Open |
| ACT-SLA-005 | Approve service/tower ownership, RACI, support tiers, queues/channels and contact/on-call records. | Service Owner | G5 | Open |
| ACT-SLA-006 | Approve monitoring thresholds, incident/request categories, interface exception thresholds and evidence sources. | Monitoring + Tower Owners | G5 | Open |
| ACT-SLA-007 | Align recovery service with approved IRP, continuity plan, provider obligations and regulated-resume authority. | Recovery Lead + Quality | G5 | Open |
| ACT-SLA-008 | Approve planned/emergency maintenance window, notice, conflict handling and change/release communication. | Change Manager + Business Owner | G5 | Open |
| ACT-SLA-009 | Execute and approve internal-provider agreements and Supplier Alpha responsibility/KPI/CAPA clauses. | Sourcing + Service Owner + Quality | G5 | Open |
| ACT-SLA-010 | Approve metric formulas, exclusions, data quality checks, monthly report and governance cadence. | Service Owner + Quality | G5 | Open |
| ACT-SLA-011 | Complete role-based user/admin/support training and exercise intake/escalation/continuity workflows. | Training Owner + Line Managers | G5 | Open |
| ACT-SLA-012 | Complete VSR, operational handover and accountable production-release decision before SLA effective date. | Accountable Owner + Quality | G6 | Open |

ACTIVATION HOLD

All 12 ACT-SLA actions are Open. No service window, target, contact/queue, provider obligation, metric, meeting cadence or effective date is activated.

# Appendix E - Fifty-requirement URS-to-SLA trace

| URS | Controlled title | SLA location | Service treatment | Conclusion |
| --- | --- | --- | --- | --- |
| URS-MES-001 | Approved order and instruction selection | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-002 | Controlled execution sequence | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-003 | Execution data and calculation capture | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-004 | Material and equipment status verification | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-005 | Controlled hold, resume, and termination | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-006 | Exception and review-by-exception handling | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-007 | Complete electronic batch record | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-008 | Batch-record completion control | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-009 | Authorised batch-record review | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-010 | Record retention and retrieval | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-011 | Complete and accurate record copies | TOWER-SLA-001/002; WF-SLA-001..005 | Application/record support and incident service | Mapped; shared state retained |
| URS-MES-012 | Unique identity and authentication | TOWER-SLA-003; WF-SLA-006..007; SLO-SLA-010..011 | Identity/access request and review service | Mapped; shared state retained |
| URS-MES-013 | Role-based least-privilege access | TOWER-SLA-003; WF-SLA-006..007; SLO-SLA-010..011 | Identity/access request and review service | Mapped; shared state retained |
| URS-MES-014 | Controlled access lifecycle | TOWER-SLA-003; WF-SLA-006..007; SLO-SLA-010..011 | Identity/access request and review service | Mapped; shared state retained |
| URS-MES-015 | Privileged and service-account control | TOWER-SLA-003; WF-SLA-006..007; SLO-SLA-010..011 | Identity/access request and review service | Mapped; shared state retained |
| URS-MES-016 | Segregation and periodic access review | TOWER-SLA-003; WF-SLA-006..007; SLO-SLA-010..011 | Identity/access request and review service | Mapped; shared state retained |
| URS-MES-017 | Authorised electronic-signature application | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-018 | Signature meaning and content | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-019 | Permanent signature-to-record linkage | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-020 | Automatic audit-trail capture | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-021 | Audit-trail protection and retention | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-022 | Audit-trail search and review presentation | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-023 | Risk-based audit-trail review evidence | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-024 | ALCOA+ data lifecycle | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-025 | Authoritative and consistent time | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-026 | Controlled correction of GxP data | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-027 | Preservation through transfer, retention, and migration | TOWER-SLA-001/006/008; WF-SLA-003..005/009 | Signature/audit/data-integrity support and evidence/escalation | Mapped; shared state retained |
| URS-MES-028 | ERP inbound orders and master data | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-029 | ERP outbound manufacturing confirmation | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-030 | LIMS sample request and status transfer | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-031 | LIMS result and disposition receipt | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-032 | Controlled commands to automation | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-033 | Automation data receipt | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-034 | Historian and reporting publication | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-035 | Enterprise identity integration | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-036 | Common interface integrity and failure control | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Interface ownership, monitoring, incident and reconciliation service | Mapped; shared state retained |
| URS-MES-037 | Risk-based backup coverage | TOWER-SLA-007; WF-SLA-011; SLO-SLA-014 | Backup/recovery service and objectives | Mapped; shared state retained |
| URS-MES-038 | Complete and accurate restoration | TOWER-SLA-007; WF-SLA-011; SLO-SLA-014 | Backup/recovery service and objectives | Mapped; shared state retained |
| URS-MES-039 | Coordinated service recovery | TOWER-SLA-007; WF-SLA-011; SLO-SLA-014 | Backup/recovery service and objectives | Mapped; shared state retained |
| URS-MES-040 | Backup and recovery verification and monitoring | TOWER-SLA-007; WF-SLA-011; SLO-SLA-014 | Backup/recovery service and objectives | Mapped; shared state retained |
| URS-MES-041 | Operational execution reporting | TOWER-SLA-001/006; KPI-SLA-001..007; EVID-SLA-012 | Reporting, service-state and provenance support | Mapped; shared state retained |
| URS-MES-042 | Quality and review-by-exception reporting | TOWER-SLA-001/006; KPI-SLA-001..007; EVID-SLA-012 | Reporting, service-state and provenance support | Mapped; shared state retained |
| URS-MES-043 | Interface and exception reconciliation reporting | TOWER-SLA-001/006; KPI-SLA-001..007; EVID-SLA-012 | Reporting, service-state and provenance support | Mapped; shared state retained |
| URS-MES-044 | Controlled report and extract provenance | TOWER-SLA-001/006; KPI-SLA-001..007; EVID-SLA-012 | Reporting, service-state and provenance support | Mapped; shared state retained |
| URS-MES-045 | Operational monitoring and alerting | TOWER-SLA-006; WF-SLA-009; KPI-SLA-001 | Monitoring and alert service | Mapped; shared state retained |
| URS-MES-046 | Incident and problem control | WF-SLA-001..005; PRIO-SLA-001..005 | Incident/problem lifecycle and priority service | Mapped; shared state retained |
| URS-MES-047 | Controlled change and configuration baseline | TOWER-SLA-009; WF-SLA-008; SLO-SLA-013 | Change/release/maintenance service | Mapped; shared state retained |
| URS-MES-048 | Supplier and service-provider assurance | TOWER-SLA-010; KPI-SLA-012; ESC-SLA-009 | Supplier/provider assurance and performance | Mapped; shared state retained |
| URS-MES-049 | Periodic evaluation of continued fitness | WF-SLA-012; KPI-SLA-001..012 | Periodic service evaluation/governance evidence | Mapped; shared state retained |
| URS-MES-050 | Role-based training and controlled guidance | §15; ACT-SLA-011 | Role-based support training; NL-MES-TRN-001 remains Open | Mapped; shared state retained |

TRACEABILITY BOUNDARY

50 of 50 URS requirements are mapped. SLA mapping is not implementation, verification, service-effectiveness, residual-risk acceptance or production release evidence.

# Appendix F - Twenty-six-risk service trace

| Risk | Scenario | Service domain | Primary SLA controls | Status | Residual / acceptance |
| --- | --- | --- | --- | --- | --- |
| RSK-MES-001 | Unapproved order, recipe, or execution state | Application/records/quality | TOWER-SLA-001/002; WF-SLA-001..005 | Open | None / not accepted |
| RSK-MES-002 | Incorrect or incomplete execution data and calculations | Application/records/quality | TOWER-SLA-001/002; WF-SLA-001..005 | Open | None / not accepted |
| RSK-MES-003 | Incomplete batch completion, exception disposition, or review | Application/records/quality | TOWER-SLA-001/002; WF-SLA-001..005 | Open | None / not accepted |
| RSK-MES-004 | Loss, unreadability, or incomplete copy of regulated records | Application/records/quality | TOWER-SLA-001/002; WF-SLA-001..005 | Open | None / not accepted |
| RSK-MES-005 | Unauthorised or excessive access | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-006 | Credential, session, or service-account compromise | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-007 | Invalid or non-attributable electronic signature | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-008 | Incomplete, alterable, or ineffective audit trail | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-009 | Inconsistent time and chronology | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-010 | Uncontrolled correction, deletion, or record lifecycle | Identity/signature/audit/time/data integrity | TOWER-SLA-003/006/008; ESC-SLA-005..006 | Open | None / not accepted |
| RSK-MES-011 | ERP order/master-data or confirmation interface failure | Interfaces/transaction integrity | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Open | None / not accepted |
| RSK-MES-012 | LIMS sample, result, or disposition interface failure | Interfaces/transaction integrity | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Open | None / not accepted |
| RSK-MES-013 | Automation command, state, or measurement mismatch | Interfaces/transaction integrity | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Open | None / not accepted |
| RSK-MES-014 | Historian/reporting publication is incomplete or misleading | Interfaces/transaction integrity | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Open | None / not accepted |
| RSK-MES-015 | Cross-interface integrity, monitoring, or reconciliation failure | Interfaces/transaction integrity | TOWER-SLA-005; WF-SLA-010; KPI-SLA-010 | Open | None / not accepted |
| RSK-MES-016 | Application or infrastructure unavailability and capacity exhaustion | Availability/recovery | TOWER-SLA-006/007; SLO-SLA-009/014 | Open | None / not accepted |
| RSK-MES-017 | Backup is incomplete, corrupt, unavailable, or outside need | Availability/recovery | TOWER-SLA-006/007; SLO-SLA-009/014 | Open | None / not accepted |
| RSK-MES-018 | Recovery fails objectives or creates inconsistent state | Availability/recovery | TOWER-SLA-006/007; SLO-SLA-009/014 | Open | None / not accepted |
| RSK-MES-019 | Cyber vulnerability, malware, or insecure component | Security/backup | TOWER-SLA-007/008; KPI-SLA-009 | Open | None / not accepted |
| RSK-MES-020 | Supplier or shared-service controls are unclear or ineffective | Security/backup | TOWER-SLA-007/008; KPI-SLA-009 | Open | None / not accepted |
| RSK-MES-021 | Uncontrolled change, configuration, or promotion | Configuration/release | TOWER-SLA-009; WF-SLA-008 | Open | None / not accepted |
| RSK-MES-022 | Incident or problem handling fails to protect GxP state | Monitoring/support/reporting | TOWER-SLA-002/006; KPI-SLA-001..008 | Open | None / not accepted |
| RSK-MES-023 | Controlled report or extract is misinterpreted or altered | Monitoring/support/reporting | TOWER-SLA-002/006; KPI-SLA-001..008 | Open | None / not accepted |
| RSK-MES-024 | Maintained-state controls, review, or training become ineffective | Supplier/provider | TOWER-SLA-010; KPI-SLA-012 | Open | None / not accepted |
| RSK-MES-025 | Personal data processing is excessive or insufficiently protected | Privacy/security | TOWER-SLA-008; ESC-SLA-006 | Open | None / not accepted |
| RSK-MES-026 | Initial load or migration loses content and meaning | Migration/data lifecycle | TOWER-SLA-001/005/009; controlled change/incident service | Open | None / not accepted |

RISK BOUNDARY

All 26 shared risks remain Open. Proposed SLO/KPI performance cannot be used as risk acceptance or control-effectiveness evidence before activation and objective operation.

# Appendix G - Controlled source baseline and quality gate

## G1 Designated NN guidance

| Source | Title | Application in this SLA |
| --- | --- | --- |
| Q0690200 v4.0 | Prioritisation of IT incidents | Impact/urgency priority; Major/P1/P2/P3/P4 definitions; severe 24x7 response and major-incident decision |
| Q0928895 v1.0 | Manage IT incidents and IT problems | Incident/problem lifecycle, severe process, outsourcing split, expected resolution and monitoring/trending |
| Q0807260 v1.0 | IT supplier management lifecycle | Agreement KPIs, periodic re-evaluation, meetings, breach escalation, warning/CAPA |
| Q0873805 v1.0 | Manage IT interfaces | Interface ownership, support/monitoring/communication, SLA/SLO and recoverability |
| Q0808604 v2.0 | Backup and recovery of IT solutions | Provider responsibilities, recovery metrics/objectives, monitoring/reporting and verification |
| Q0361022 v2.0 | IT PSE of IT solutions | SLA cross-reference, supplier KPI breaches/impact/CAPA and periodic evaluation |
| Q0359333 v2.0 | Checklist for handover of IT solution | SLA/provider meetings/support/KPIs/incidents/backup-recovery and missing-item actions |
| Q0693715 v6.0 | GxP IT O&M Description template | Support lines/timelines, communications, provider responsibilities and KPI meetings |
| Q0359339 v4.0 | Manage documentation for IT solutions | Risk-scaled controlled documentation and local-format adaptation where no direct template exists |

Template decision: no dedicated SLA template was found in the designated source folder. This document adapts the retained MLGP controlled format under Q0359339 and labels all numeric service targets non-effective.

## G2 Issued DUMMY package baseline

| Document ID | Filename | SHA-256 | Bytes |
| --- | --- | --- | --- |
| NL-MES-AG-001 | NOVOLIFE-MES-AG-Administrator Guide-v0.1-DUMMY.docx | B8A8F315B3DFF3602287195F1B20515B20E16C671A920A54B6367B65F8B63CAC | 79571 |
| NL-MES-BRVR-001 | NOVOLIFE-MES-BRVR-Backup and Restore Verification Report-v0.1-DUMMY.docx | EA7C6009C110DD5F4C8C01C393FD654DE1527C3AB5AA7727AE2F86F87B795DE9 | 64804 |
| NL-MES-CS-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 |
| NL-MES-DEFL-001 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 |
| NL-MES-DEVL-001 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 |
| NL-MES-DIA-001 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 |
| NL-MES-DRR-001 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 |
| NL-MES-DS-001 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 |
| NL-MES-FS-001 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 |
| NL-MES-IPLAN-001 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 |
| NL-MES-IQP-001 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 |
| NL-MES-IQR-001 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 |
| NL-MES-IQTC-001 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 |
| NL-MES-IREP-001 | NOVOLIFE-MES-IREP-IT Implementation Report-v0.1-DUMMY.docx | 61463A7ECFB07ADBF2E7FE870AAB6A9CFDF75E32B9B28E6FB940A38ED3C64081 | 76373 |
| NL-MES-IRP-001 | NOVOLIFE-MES-IRP-IT Recovery Plan-v0.1-DUMMY.docx | D1214D7E47B8BEBB13AC8417D8E7C6E8D78DDA345B6E9232767ED2BFF28D91C6 | 79870 |
| NL-MES-IRTR-001 | NOVOLIFE-MES-IRTR-IT Recovery Test Protocol and Report-v0.1-DUMMY.docx | E33969B33885D400CEBD5EA28486E0E8738BF5C897BA68B9FD6FB84CC4696E79 | 81110 |
| NL-MES-IS-001 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 |
| NL-MES-ITRA-001 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 |
| NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 |
| NL-MES-MLGP-001 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 |
| NL-MES-OMSOP-001 | NOVOLIFE-MES-OMSOP-Operation and Maintenance SOP-v0.1-DUMMY.docx | 44F096E8E7A0A7DE27CB647AEE814E647B78B0E9E3EE379BDAE3ED810281DE30 | 87196 |
| NL-MES-SUPA-001 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 |
| NL-MES-SYS-001 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 |
| NL-MES-TRM-001 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 |
| NL-MES-UG-001 | NOVOLIFE-MES-UG-User Guide-v0.1-DUMMY.docx | 0A297A7AF26CD1B310BD106946D952853EF5596C803F1CEC96BDCDD64E081ECA | 74776 |
| NL-MES-URS-001 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 |

## G3 Quality gate

| Gate | Check | Evidence | Result |
| --- | --- | --- | --- |
| SLA-QG-01 | Identification | NL-MES-SLA-001; v0.1; 12 Aug 2026; exact DUMMY status/footer | Pass |
| SLA-QG-02 | Agreement boundary | PRE-OPERATIONAL / NOT ACTIVATED; all targets proposed/not effective; no binding or release effect | Pass |
| SLA-QG-03 | Populations | 10 towers; 5 priorities; 15 SLOs; 12 KPIs/workflows/evidence/actions; 10 escalations | Pass |
| SLA-QG-04 | Traceability | 50/50 URS and 26/26 risks mapped; all shared risks Open | Pass |
| SLA-QG-05 | Measurement | Availability, clocks, exclusions, data quality and breach rules explicit | Pass |
| SLA-QG-06 | Support/continuity | Impact/urgency priority, severe 24x7 proposal, recovery objectives/resume boundary | Pass |
| SLA-QG-07 | Provider/supplier | Fictional responsibilities, KPI review and CAPA escalation; Supplier Alpha conditional | Pass |
| SLA-QG-08 | Privacy/security | No real names/signatures/emails/phones/URLs/contracts/secrets/endpoints | Pass |
| SLA-QG-09 | Template/package | MLGP styles/numbering/theme/footer/font/web-settings retained byte-identically | Pass |
| SLA-QG-10 | Accessibility | Heading hierarchy; repeated headers; non-splitting rows; table titles/descriptions | Pass |
| SLA-QG-11 | Open-state integrity | 26 risks and 12 ACT-SLA actions Open; TRN/VSR/handover/release Open | Pass |
| SLA-QG-12 | Render/delivery | Every page visually inspected; delivered byte/page/pixel equality required | Pass after delivery verification |

FINAL STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. The SLA is complete only as a DUMMY service-model artifact. It activates no support hours, targets, provider duty, on-call roster, recovery service, production release or handover.