NOVO LIFE

MES PAS-X

User Requirement Review Report

DOCUMENT CLASSIFICATION

DUMMY PRE-OPERATIONAL REQUIREMENT REVIEW - a controlled quality, applicability, traceability and fulfilment review of the fixed lifecycle package. This is not a live user survey, production effectiveness review, risk acceptance or release record.

| Control field | Value |
| --- | --- |
| Document ID | NL-MES-URR-001 |
| Review ID | DUMMY-URR-MES-001 |
| Version | 0.1 |
| Document date | 12 Aug 2026 |
| Document status | Simulated Reviewed and Approved for Demo/Training Use Only. |
| Overall conclusion | Review complete; all 50 requirements remain applicable and acceptable as a DUMMY specification baseline, but operational fulfilment and control effectiveness are not demonstrated |
| Current package state | PRE-OPERATIONAL / NOT ACTIVATED |
| Current release recommendation | HOLD / DEFER - DO NOT RELEASE |
| Package position | Sequence 35 of 35; planned document set complete |
| System | Fictional Novo Life MES PAS-X |
| Review boundary | Current 34-document DUMMY package through 12 Aug 2026; first pre-operational review, not an operating-period review |
| Use limitation | Training simulation only; no operational, regulatory, inspection, validation, risk-acceptance, approval, or release use |

NON-OVERRIDE BOUNDARY

Approval of this report confirms only that the simulated review record is complete. It does not approve the source URS for real use, prove any requirement fulfilled in production, accept risk, close findings/actions, establish a validated state, or override the VSR/ITPSE HOLD.

# 1 Simulated review and approval

Fictional role dispositions confirm completeness of the review method, requirement population, findings, actions, status overlay and conclusion. No real identity, initials, signature, TIMS/QualityDocs workflow, supplier agreement, risk acceptance or release authority is represented.

| Fictional role | Review focus | Disposition | Authority created |
| --- | --- | --- | --- |
| Requirement Review Author | 50-item review, criteria, evidence, findings and actions | Simulated approved | No source-baseline authority |
| Business Process Owner | Intended use, need, applicability and acceptance context | Simulated approved | No production attestation |
| IT Solution Owner | Feasibility, traceability, ownership and maintenance | Simulated approved | No risk/release authority |
| Quality | GxP classification, critical aspects, evidence, open state and conclusion | Simulated final approval for training use | No validated-state/release decision |
| Supplier / SMEs | Product, design, interfaces, security, data and operations inputs | Simulated reviewed | No contractual agreement or live evidence |

## 1.1 Change history

| Version | Date | Authoring role | Description | Status |
| --- | --- | --- | --- | --- |
| 0.1 | 12 Aug 2026 | Fictional Requirement Review Author | Initial DUMMY pre-operational review of 50 URS items, requirement quality, traceability, fulfilment, controls and maintained-state inputs. | Simulated Reviewed and Approved for Demo/Training Use Only. |

# 2 Executive conclusion

OVERALL ANSWER

Review complete; all 50 requirements remain applicable and acceptable as a DUMMY specification baseline, but operational fulfilment and control effectiveness are not demonstrated.

| Review question | Answer | Basis / interpretation |
| --- | --- | --- |
| Do the requirements remain applicable? | Yes - 50/50 Retain | All remain relevant to the fictional MES intended use; no retirement or scope withdrawal is justified |
| Are the requirements acceptable as specification statements? | Yes - DUMMY baseline | SMART and Q0355466 quality criteria pass, with explicit Verify and evidence dependencies |
| Are requirements traceable? | Yes - consolidated DUMMY package | 50/50 risk, FS, DS, CI and simulated IQ links exist; historical source status fields require harmonisation |
| Are requirements fulfilled in the intended operational context? | No | No production-context functional/acceptance/effectiveness evidence exists for 50/50 requirements |
| Are requirements adequately controlled? | No | 26 risks Open; access Not in control; ATR Major finding Open; VSR/ITPSE adverse |
| May the system be released or activated? | No | HOLD / DEFER - DO NOT RELEASE |
| Is this report complete? | Yes - DUMMY | All 50 requirements, 26 risks, 34 sources, findings, actions and state boundaries are reconciled |

DECISION RULE

Requirement quality is not requirement fulfilment. A well-written, applicable and traceable requirement remains unfulfilled until objective evidence demonstrates its implemented behaviour and control effectiveness in the intended context.

# 3 Scope and review method

| Scope field | Controlled entry |
| --- | --- |
| Requirement baseline | NL-MES-URS-001; exactly URS-MES-001 through URS-MES-050; all GxP |
| Review type | First pre-operational DUMMY requirement review; no prior URR and no operating review period |
| Included evidence | All 34 immutable root DOCX artifacts, designated requirement/risk/validation guidance and current maintained-state findings |
| Evaluation units | Statement quality, applicability, classification, risk, downstream trace, verification evidence, fulfilment, control and action |
| Out of scope | Any live system, user, supplier attestation, repository workflow, product version, configuration, batch, transaction, access or operational record |
| Method | Freeze sources; reconcile populations; apply quality criteria; review every requirement; preserve adverse states; identify findings/actions; feed ITPSE/change planning |
| Status model | Retain / acceptable DUMMY baseline / operational fulfilment not demonstrated / control not acceptable / HOLD |

| Step | Activity | Output |
| --- | --- | --- |
| 1 | Freeze and hash the 34-document source package | Immutable evidence baseline |
| 2 | Reconcile 50 URS, 50 FS/DS/CI chains and 26 shared risks | Population completeness |
| 3 | Apply SMART plus correctness, unambiguity, completeness, consistency and verifiability | Requirement-quality disposition |
| 4 | Assess stakeholder, risk, traceability, approval/version and maintenance controls | Control-system disposition |
| 5 | Review applicability, evidence and fulfilment for every requirement | 50-row status register |
| 6 | Preserve VSR/AMRR/ATR/ITPSE states and identify gaps | Findings and action plan |
| 7 | Create status overlay and feed change/ITPSE planning | Controlled handoff without source mutation |

# 4 Requirement-quality assessment

| Criterion | Area | Applied check | Result | Disposition |
| --- | --- | --- | --- | --- |
| QUAL-URR-001 | Specific | One solution outcome and business context per requirement | 50/50 acceptable | Retain |
| QUAL-URR-002 | Measurable | Observable acceptance intent; numeric/configuration values controlled downstream | 50/50 acceptable with Verify dependencies | Retain / clarify downstream |
| QUAL-URR-003 | Achievable | Capability aligns with conceptual MES boundary; feasibility represented in design | 50/50 acceptable for DUMMY baseline | Retain |
| QUAL-URR-004 | Realistic | Need-to-have GxP MES outcomes rather than implementation detail | 50/50 acceptable for DUMMY baseline | Retain |
| QUAL-URR-005 | Testable | Unique trace to risk, FS, DS, CI and simulated IQ allocation | 50/50 testable in design; production acceptance absent | Retain / verify in intended context |
| QUAL-URR-006 | Correctness | Consistent with intended use, process, sources, risk and downstream specifications | Acceptable; product/process/configuration facts remain Verify | Open finding URR-FND-002 |
| QUAL-URR-007 | Unambiguity | Defined terms, one shall statement, stable ID and no hidden design choice | 50/50 acceptable | Retain |
| QUAL-URR-008 | Completeness | Ten categories, functional/non-functional scope, exception handling and classification | Population complete; acceptance thresholds/effective evidence incomplete | Open findings URR-FND-002/003 |
| QUAL-URR-009 | Consistency | No duplicate ID or contradictory current statement | Statements consistent; historical status fields require harmonisation | Open finding URR-FND-001 |
| QUAL-URR-010 | Verifiability | Specific ID, downstream acceptance design and evidence route | 50/50 verifiable; operational fulfilment not demonstrated | Open finding URR-FND-003 |
| QUAL-URR-011 | GxP classification | Requirement identified as GxP and critical-aspect focus risk based | 50/50 GxP; downstream working risk available | Retain / risk remains Open |
| QUAL-URR-012 | Traceability | URS to FS/DS/CI/test/evidence and maintained-state inputs | 50/50 represented in consolidated package | Open source-alignment finding |
| QUAL-URR-013 | Approval / version control | Role-based review, stable version and change history | Complete only as simulated artifact | No real TIMS/QMS approval |
| QUAL-URR-014 | Maintenance | Change triggers cover intended use, modules, interfaces, controls, retirement and source changes | Process defined; no operating cycle exists | Feed change planning |

QUALITY CONCLUSION

All 50 statements remain acceptable as DUMMY high-level requirements. This is a document-quality conclusion only. It neither closes the original Verify items nor proves product feasibility, implementation, test acceptance, control effectiveness or operational fulfilment.

# 5 Lifecycle control assessment

| Domain | Control area | Evidence | State | URR conclusion |
| --- | --- | --- | --- | --- |
| DOM-URR-001 | Population and applicability | 50 continuous GxP requirements across ten categories | 50 Retain | Applicable to fictional intended use; no retirement proposed |
| DOM-URR-002 | Requirement quality | SMART plus five Q0355466 Appendix 2 criteria | Acceptable - DUMMY | All statements remain acceptable specification baselines; dependencies are explicit |
| DOM-URR-003 | Stakeholder coverage | URS role matrix and simulated approvals | Simulated only | Relevant interests represented; no real stakeholder/TIMS/QMS attestation |
| DOM-URR-004 | Risk linkage | ITRRA 50/50 links; 49 Working High, one Working Medium | Complete / Open | All 26 shared risks remain Open; no residual rating or acceptance |
| DOM-URR-005 | Design/configuration trace | 50/50 FS, DS and CI links | Complete - DUMMY | Downstream design exists; source-status alignment requires controlled revision |
| DOM-URR-006 | Verification evidence | 50/50 simulated IQ allocations/results | Installation evidence only | Does not demonstrate functional, acceptance, performance or production effectiveness |
| DOM-URR-007 | Access/security control | URS-MES-012..016; AMRR 24 Retain/six Reject | Not in control | Requirement intent remains valid; implementation/effectiveness remediation Open |
| DOM-URR-008 | Audit trail/data integrity | URS-MES-017..027; ATR one Major finding | Not acceptable / Open | Requirement intent remains valid; finding/deviation/CAPA/effectiveness evidence Open |
| DOM-URR-009 | Interfaces/continuity/reporting | URS-MES-028..044; design and synthetic recovery/report evidence | Evidence insufficient | No production transaction, reconciliation, recovery or controlled-report effectiveness |
| DOM-URR-010 | Operations and maintenance | URS-MES-045..050; procedures/guides/training/ITPSE | Not activated / adverse | No operational population; ITPSE concludes not in control/not fit/not released |

| Population | Count / state | Interpretation |
| --- | --- | --- |
| Requirements | 50/50 Retain | All applicable; no withdrawal/retirement |
| Requirement class | 25 Functional / 25 Non-functional | Balanced controlled population; classification preserved |
| Working requirement risk | 49 Working High / 1 Working Medium | Provisional ITRRA values; do not infer residual acceptance |
| Shared risks | 26 Open | No residual rating/acceptance; operational control not established |
| FS / DS / CI | 50 / 50 / 50 | Complete DUMMY design/configuration chain |
| IQ results | 50 simulated Passed | Installation evidence only; not production fulfilment |
| VSR dispositions | 50 HOLD | Production evidence absent for all requirements |
| Maintained-state controls | AMRR adverse; ATR open Major; ITPSE adverse | Requirement control effectiveness not adequate |

# 6 Findings

| Finding | Class | Title | Objective evidence | Required disposition | State |
| --- | --- | --- | --- | --- | --- |
| URR-FND-001 | Major | Historical URS trace/status fields are stale | URS retains 'Not yet assigned/not yet assessed' while later ITRRA/FS/DS/CS/IQ records contain links | Controlled URS/TRM status harmonisation under change control | Open |
| URR-FND-002 | Major | Fifteen URS Verify dependencies are not fully resolved | Product/modules, process rules, interfaces, access, signatures, audit trail, retention, thresholds and recovery values remain confirmation-dependent | Resolve authoritative values and impact affected requirements/specifications/tests | Open |
| URR-FND-003 | Critical | Operational fulfilment is not demonstrated | 50/50 requirements have design and simulated installation evidence but no intended-production acceptance/effectiveness evidence | Execute approved risk-based acceptance verification in intended context | Open |
| URR-FND-004 | Critical | Shared requirement risk is unaccepted | 26/26 shared risks Open; no residual ratings or accountable acceptance | Implement controls, verify effectiveness, rate residual risk and obtain approval | Open |
| URR-FND-005 | Major | Access-related requirements are not adequately controlled | AMRR concludes Not in control; six Reject dispositions and privileged investigation/actions Open | Complete access remediation/investigation and reassess URS-MES-012..016 | Open |
| URR-FND-006 | Major | Audit-trail/data-integrity requirements have open adverse evidence | ATR Major DUMMY discrepancy, deviation and CAPA remain Open | Resolve finding and demonstrate authoritative review/control effectiveness for URS-MES-020..023 | Open |
| URR-FND-007 | Critical | Validated-state and release criteria are not met | VSR HOLD; ITPSE not in control/not validated/not fit/not released | Meet all VSR/ITPSE blockers before reconsidering release | Open |
| URR-FND-008 | Major | Real requirement approval and supplier understanding are absent | Only fictional role-based simulated approvals exist; no TIMS/QMS workflow or supplier agreement evidence | Complete real stakeholder/owner/QA/supplier review in authorised repository if scenario becomes real | Planned |
| URR-FND-009 | Major | Maintained-state evidence does not exist | Solution is pre-operational; zero live change/incident/KPI/access/audit/backup/interface populations | Define future review period and evidence sources after authorised activation | Planned |
| URR-FND-010 | Major | Source-document status updates are not transacted | This report provides an overlay only and does not mutate approved source requirements or traces | Process approved change/revision and reconcile URS/ITRRA/TRM/ITPSE/VSR | Open |

FINDING BOUNDARY

No finding is closed by approving this report. Critical and Major describe the DUMMY review consequence for readiness; they are not real deviation classifications or records.

# 7 Action plan

| Action | Required action | Fictional owner | Due condition | State | Source/link |
| --- | --- | --- | --- | --- | --- |
| URR-ACT-001 | Open change to harmonise 50 URS risk/trace/status fields with current ITRRA/FS/DS/CS/TRM evidence | Requirement Owner / Configuration role | Before any release reconsideration | Open | URR-FND-001/010 |
| URR-ACT-002 | Resolve all 15 original VER-URS items using authoritative product, process, interface, security, data and continuity evidence | Requirement Owner + SMEs + Quality | Before acceptance verification | Open | URR-FND-002 |
| URR-ACT-003 | Approve final requirement container/items through the authorised two-step workflow with accountable stakeholder and QA roles | Requirement Approver + QA | Before real verification | Planned | URR-FND-008 |
| URR-ACT-004 | Obtain and document supplier understanding/agreement for applicable user requirements | Supplier Manager + Solution Owner | Before supplier delivery acceptance | Planned | URR-FND-008 |
| URR-ACT-005 | Complete access remediation, privileged investigation and reassessment for URS-MES-012..016 | Access / Security / Quality roles | Before access-control conclusion | Open | URR-FND-005 |
| URR-ACT-006 | Resolve ATR finding/deviation/CAPA and reassess URS-MES-020..023 and related data-integrity controls | Data Owner + Quality | Before data-integrity conclusion | Open | URR-FND-006 |
| URR-ACT-007 | Execute risk-based functional, negative, boundary, challenge, end-to-end and acceptance verification in intended context | Verification Lead + Process SMEs + Quality | Before fit-for-use conclusion | Open | URR-FND-003 |
| URR-ACT-008 | Implement and verify controls for all 26 shared risks; assign residual ratings and obtain accountable acceptance | Risk/Control Owners + Quality | Before release | Open | URR-FND-004 |
| URR-ACT-009 | Reconcile interface contracts, transaction/reconciliation evidence and source-of-record decisions for URS-MES-028..036 | Integration / Data roles | Before interface acceptance | Open | URR-FND-002/003 |
| URR-ACT-010 | Establish production-context backup/recovery, reporting and monitoring evidence for URS-MES-037..045 | IT / Continuity / Operations roles | Before operational readiness | Open | URR-FND-003/009 |
| URR-ACT-011 | Establish incident/problem/change/supplier/training/periodic-review controls and evidence for URS-MES-046..050 | Operations / Service / Training roles | Before and after activation | Open | URR-FND-007/009 |
| URR-ACT-012 | Update ITPSE action PSE-ACT-018 to record URR completion while carrying all URR findings/actions forward | ITPSE Owner role | Next controlled ITPSE revision | Open | ITPSE feed |
| URR-ACT-013 | Update VSR only after URR findings, validation evidence, risks, access and audit-trail blockers are acceptably resolved | Validation Lead + Quality | Before release reconsideration | Open | URR-FND-003..007 |
| URR-ACT-014 | Define a future risk-based URR cadence and event triggers in the approved O&M/change process after activation | Solution Owner + Quality | Before first operating review | Planned | URR-FND-009 |

ACTION-STATE RULE

All 14 actions remain Open or Planned. Source documents retain their current versions and states until an authorised change/revision explicitly updates them.

# 8 Requirement status update and planning feed

| Status dimension | 50-requirement result | Controlled update / feed |
| --- | --- | --- |
| Applicability | 50 Retain | No requirement retired; monitor intended-use/change triggers |
| Quality | 50 acceptable as DUMMY specification baseline | Retain statements; resolve authoritative values and source alignment |
| Risk | 49 Working High; one Working Medium; 26 shared risks Open | Carry to risk/control implementation and residual acceptance |
| Traceability | 50 FS/DS/CI/IQ chains represented | Revise historical source fields under controlled change |
| Fulfilment | 50 not demonstrated operationally | Execute approved production-context acceptance/effectiveness verification |
| Control | 50 not accepted as adequately controlled for operation | Close access, audit trail, risk, validation and operational evidence gaps |
| Release | 50 HOLD | HOLD / DEFER - DO NOT RELEASE |

| Destination | Feed from this URR | State / rule |
| --- | --- | --- |
| Change planning | URR-ACT-001/002/005/006/009/010/011; affected requirement IDs and sources | Open controlled change/revision required |
| ITRRA / risk | 50 applicability decisions, 49 High/one Medium working distribution and 26 Open risks | Reassess after controls/evidence; no acceptance now |
| TRM | 50-row current status overlay and historical-field inconsistency | Update trace state without deleting history |
| Verification | 50 operationally unfulfilled requirements and required risk-based techniques | Acceptance/effectiveness evidence required |
| ITPSE | Sequence 35 complete; PSE-ACT-018 may record delivery but URR findings/actions remain carry-forward | Does not reverse adverse ITPSE conclusion |
| VSR / release | URR complete but fulfilment/control evidence inadequate | VSR remains HOLD until all applicable blockers resolved |

# 9 Evidence and traceability

| Evidence | Input/artifact | Coverage | State |
| --- | --- | --- | --- |
| EVD-URR-001 | URS population | 50 continuous GxP shall statements and original quality gate | Complete - DUMMY |
| EVD-URR-002 | Requirement-risk link | ITRRA 50/50; 49 High/one Medium; 26 risks Open | Complete / Open |
| EVD-URR-003 | Design trace | 50 FS, 50 DS and 50 CI links | Complete - DUMMY |
| EVD-URR-004 | Verification trace | 50 simulated IQ result links | Installation evidence only |
| EVD-URR-005 | Release conclusion | VSR HOLD for 50/50 requirements | Adverse / controlling |
| EVD-URR-006 | Access input | AMRR six Reject and Not-in-control conclusion | Adverse / Open |
| EVD-URR-007 | Audit-trail input | ATR Major finding/deviation/CAPA Open | Adverse / Open |
| EVD-URR-008 | Periodic-evaluation input | ITPSE not in control/not validated/not fit/not released | Adverse / controlling |
| EVD-URR-009 | Original verify items | 15 VER-URS dependencies | Open |
| EVD-URR-010 | Requirement quality | 14 quality/control criteria | Complete - conditional |
| EVD-URR-011 | Findings/actions | 10 findings and 14 linked Open/Planned actions | Complete / Open |
| EVD-URR-012 | Source freeze | 34 root Word files with SHA-256 and bytes | Complete |

| Trace | Requirement/risk/document | URR coverage | Evidence/linkage | State |
| --- | --- | --- | --- | --- |
| TRACE-URR-001 | URS-MES-001..050 | Full applicability, quality, traceability, fulfilment and control review | Appendix A | 50 Retain / HOLD |
| TRACE-URR-002 | RSK-MES-001..026 | Requirement-risk and residual-acceptance boundary | Appendix B | 26 Open |
| TRACE-URR-003 | FS/DS/CS/TRM | 50/50 downstream specification and configuration chains | DOM-URR-005 | DUMMY complete |
| TRACE-URR-004 | IQTC/IQR | Simulated installation case/evidence contribution | DOM-URR-006 | No production fulfilment |
| TRACE-URR-005 | AMRR | URS-MES-012..016 access effectiveness | URR-FND-005 | Not in control |
| TRACE-URR-006 | ATR/DIA | URS-MES-017..027 audit/data integrity effectiveness | URR-FND-006 | Open/adverse |
| TRACE-URR-007 | VSR | 50 requirement release dispositions and validated-state boundary | URR-FND-003/004/007 | HOLD |
| TRACE-URR-008 | ITPSE | Maintained-state control and requirement-review dependency | URR-ACT-012 | Adverse / feed forward |
| TRACE-URR-009 | Q0355466 | SMART and five requirement-evaluation criteria | Section 4 | Applied |
| TRACE-URR-010 | Q0364342 | Traceability, two-step approval and version control | Sections 5/8 | Applied contextually |
| TRACE-URR-011 | Q0861822/Q0307516/Q218515 | Risk, lifecycle traceability, critical aspects, verification and fit-for-use | Sections 4..8 | Applied conservatively |
| TRACE-URR-012 | MLGP and 34-file baseline | Sequence 35 scope and immutable evidence set | Appendix C | Package complete |

# 10 Final conclusion and approval boundary

The fixed DUMMY package has been reviewed requirement by requirement. All 50 URS items remain applicable and acceptable as high-level specification statements. The consolidated package contains complete DUMMY risk/design/configuration/installation trace links. However, no requirement is demonstrated as fulfilled or effectively controlled in the intended production context. Access and audit-trail evidence is adverse, all shared risks remain Open, the validated state is not established, and release remains prohibited.

| Conclusion area | State | Carry-forward |
| --- | --- | --- |
| Applicability | 50 Retain | Monitor change/intended-use triggers |
| Requirement quality | Acceptable - DUMMY baseline | Resolve 15 Verify items and source-status alignment |
| Traceability | 50/50 consolidated chains | Controlled source revision and production evidence |
| Fulfilment | Not demonstrated - 50/50 | Risk-based acceptance/effectiveness verification |
| Control | Not adequate | Close risk, access, audit-trail, validation and operational gaps |
| Package | 35 of 35 planned Word documents complete | Does not equate to validation or release completion |
| Release | HOLD / DEFER - DO NOT RELEASE | Reissue VSR only after objective evidence and approvals |

FINAL STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Review complete; all 50 requirements remain applicable and acceptable as a DUMMY specification baseline, but operational fulfilment and control effectiveness are not demonstrated. Current package decision remains HOLD / DEFER - DO NOT RELEASE.

# Appendix A - 50-requirement review register

| Requirement | Category | Statement | Class | Risk / links | Applicability | Quality | Downstream trace | Fulfilment / control | Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| URS-MES-001 | Batch execution | The MES shall make a production order available for execution only when the order is authorised, required master data are valid, and the currently approved effective master batch record or recipe is associated with the order. | Functional | Working High; RSK-MES-001, RSK-MES-021 | Retain | Acceptable - DUMMY baseline | FS-MES-001; DS-MES-001; CI-MES-001; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-002 | Batch execution | The MES shall guide authorised users through the approved execution sequence and prevent completion of a mandatory step until its defined prerequisites and required entries are satisfied. | Functional | Working High; RSK-MES-001 | Retain | Acceptable - DUMMY baseline | FS-MES-002; DS-MES-002; CI-MES-002; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-003 | Batch execution | The MES shall capture required manual and automated execution values with their units, source, business context, date and time, and shall apply only approved calculation and validation rules. | Functional | Working High; RSK-MES-002, RSK-MES-013 | Retain | Acceptable - DUMMY baseline | FS-MES-003; DS-MES-003; CI-MES-003; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-004 | Batch execution | The MES shall verify and record the identity and applicable released, available, calibration, or readiness status of materials and equipment before their controlled use in a batch step. | Functional | Working High; RSK-MES-001, RSK-MES-013 | Retain | Acceptable - DUMMY baseline | FS-MES-004; DS-MES-004; CI-MES-004; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-005 | Batch execution | The MES shall control hold, stop, resume, cancel, and abort transitions for active execution and shall preserve the reason, authorised actor, date and time, prior state, and resulting state for each transition. | Functional | Working High; RSK-MES-001, RSK-MES-013 | Retain | Acceptable - DUMMY baseline | FS-MES-005; DS-MES-005; CI-MES-005; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-006 | Batch execution | The MES shall identify execution exceptions against approved rules, place affected work into the defined controlled state, and present the exception with its batch context, evidence, status, and disposition linkage for authorised review-by-exception. | Functional | Working High; RSK-MES-003, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-006; DS-MES-006; CI-MES-006; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-007 | Electronic batch record | The MES shall create a complete and chronological electronic batch record containing required instructions, entries, calculated values, material and equipment use, events, exceptions, reviews, electronic signatures, and associated metadata for the executed batch. | Functional | Working High; RSK-MES-002, RSK-MES-003, RSK-MES-007, RSK-MES-008 | Retain | Acceptable - DUMMY baseline | FS-MES-007; DS-MES-007; CI-MES-007; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-008 | Electronic batch record | The MES shall prevent final completion of an electronic batch record until all mandatory entries, steps, reviews, signatures, and blocking exception dispositions required by the approved workflow are complete. | Functional | Working High; RSK-MES-003, RSK-MES-007 | Retain | Acceptable - DUMMY baseline | FS-MES-008; DS-MES-008; CI-MES-008; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-009 | Electronic batch record | The MES shall provide authorised reviewers with a controlled review view of the electronic batch record, including required exceptions, changes, signatures, and relevant audit-trail context, and shall record the review outcome and acknowledgement. | Functional | Working High; RSK-MES-003, RSK-MES-007, RSK-MES-008 | Retain | Acceptable - DUMMY baseline | FS-MES-009; DS-MES-009; CI-MES-009; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-010 | Electronic batch record | The MES solution shall retain electronic batch records, associated metadata, audit trails, and electronic signatures in a readable and retrievable form for the approved retention period and shall prevent unauthorised deletion or loss of required linkages. | Non-functional | Working High; RSK-MES-004, RSK-MES-010, RSK-MES-017 | Retain | Acceptable - DUMMY baseline | FS-MES-010; DS-MES-010; CI-MES-010; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-011 | Electronic batch record | The MES shall generate complete and accurate human-readable and approved electronic copies of electronic batch records, including relevant metadata, audit trails, and electronic signatures, while preserving content and meaning. | Non-functional | Working High; RSK-MES-004, RSK-MES-023 | Retain | Acceptable - DUMMY baseline | FS-MES-011; DS-MES-011; CI-MES-011; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-002/007/008 |
| URS-MES-012 | Access/security | The MES shall require each interactive user to authenticate with a unique attributable identity through the approved identity service and shall apply approved session, lockout, and re-authentication controls. | Non-functional | Working High; RSK-MES-005, RSK-MES-006, RSK-MES-019, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-012; DS-MES-012; CI-MES-012; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-005/007/008 |
| URS-MES-013 | Access/security | The MES shall restrict functions and data to approved role-based permissions so that users can perform only the activities necessary for their assigned responsibilities. | Non-functional | Working High; RSK-MES-005, RSK-MES-019 | Retain | Acceptable - DUMMY baseline | FS-MES-013; DS-MES-013; CI-MES-013; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-005/007/008 |
| URS-MES-014 | Access/security | The MES access process shall support approved provisioning, modification, suspension, and revocation of user access with traceable requester, approver, executor, effective date, and resulting role assignment. | Non-functional | Working High; RSK-MES-005, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-014; DS-MES-014; CI-MES-014; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-005/007/008 |
| URS-MES-015 | Access/security | The MES solution shall identify, restrict, own, protect, and monitor privileged and service accounts, and shall prevent their use as unowned or shared interactive business-user identities. | Non-functional | Working High; RSK-MES-005, RSK-MES-006, RSK-MES-019 | Retain | Acceptable - DUMMY baseline | FS-MES-015; DS-MES-015; CI-MES-015; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-005/007/008 |
| URS-MES-016 | Access/security | The MES access-control arrangement shall prevent or detect approved segregation-of-duties conflicts and shall enable periodic review and documented disposition of user, role, privileged, and service-account access. | Non-functional | Working High; RSK-MES-005, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-016; DS-MES-016; CI-MES-016; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-005/007/008 |
| URS-MES-017 | Electronic signatures | The MES shall permit an electronic signature only for an authorised unique user acting in an approved signing role and shall require the configured authentication or re-authentication at the point of signing. | Functional | Working High; RSK-MES-007 | Retain | Acceptable - DUMMY baseline | FS-MES-017; DS-MES-017; CI-MES-017; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-018 | Electronic signatures | Each MES electronic signature shall record and display the signer's attributable identity, the approved signature meaning, and the date and time of signing in the context of the signed record. | Functional | Working High; RSK-MES-007 | Retain | Acceptable - DUMMY baseline | FS-MES-018; DS-MES-018; CI-MES-018; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-019 | Electronic signatures | The MES shall permanently link each electronic signature to the specific signed record and version so that the signature cannot be excised, copied, transferred, or reused to approve other data without detection. | Functional | Working High; RSK-MES-007, RSK-MES-010 | Retain | Acceptable - DUMMY baseline | FS-MES-019; DS-MES-019; CI-MES-019; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-020 | Audit/data integrity | The MES shall automatically create secure, time-stamped audit-trail records for risk-relevant creation, modification, deletion, status, signature, access, and configuration events, including who acted, what changed, when, and the required reason or prior/new values. | Non-functional | Working High; RSK-MES-008 | Retain | Acceptable - DUMMY baseline | FS-MES-020; DS-MES-020; CI-MES-020; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-021 | Audit/data integrity | The MES solution shall protect audit trails from unauthorised alteration or deletion, including by privileged users, and shall retain them in a readable, retrievable, and time-aligned form for at least the retention period of the associated record. | Non-functional | Working High; RSK-MES-008, RSK-MES-010 | Retain | Acceptable - DUMMY baseline | FS-MES-021; DS-MES-021; CI-MES-021; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-022 | Audit/data integrity | The MES shall allow authorised reviewers to retrieve, search, sort, filter, and export relevant audit-trail information together with the record context needed to evaluate changes, omissions, repeated actions, and unusual activity. | Non-functional | Working High; RSK-MES-008 | Retain | Acceptable - DUMMY baseline | FS-MES-022; DS-MES-022; CI-MES-022; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-023 | Audit/data integrity | The MES shall support the approved routine, periodic, and investigation-based audit-trail review processes by presenting the defined review population and recording the reviewer, review date, outcome, identified issue, and related disposition reference. | Non-functional | Working High; RSK-MES-008, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-023; DS-MES-023; CI-MES-023; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-024 | Audit/data integrity | The MES solution shall maintain GxP data and required metadata so they remain attributable, legible, contemporaneous, original or a verified true copy, accurate, complete, consistent, enduring, and available throughout their approved lifecycle. | Non-functional | Working High; RSK-MES-002, RSK-MES-010, RSK-MES-026 | Retain | Acceptable - DUMMY baseline | FS-MES-024; DS-MES-024; CI-MES-024; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-025 | Audit/data integrity | The MES solution shall use the approved authoritative time source across application, database, interface, audit, and signature components and shall apply the defined time-zone and daylight-saving rules consistently. | Non-functional | Working Medium; RSK-MES-009 | Retain | Acceptable - DUMMY baseline | FS-MES-025; DS-MES-025; CI-MES-025; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-026 | Audit/data integrity | The MES shall permit correction of GxP data only by an authorised role through the approved function while preserving the original value, corrected value, reason, actor, date and time, and required review or approval. | Non-functional | Working High; RSK-MES-010 | Retain | Acceptable - DUMMY baseline | FS-MES-026; DS-MES-026; CI-MES-026; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-027 | Audit/data integrity | The MES solution shall preserve the content, meaning, metadata, audit trails, electronic signatures, record relationships, and required dynamic characteristics of GxP data through approved transfer, retention, archive, restore, or migration activities. | Non-functional | Working High; RSK-MES-004, RSK-MES-010, RSK-MES-026 | Retain | Acceptable - DUMMY baseline | FS-MES-027; DS-MES-027; CI-MES-027; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-006/007/008 |
| URS-MES-028 | Interfaces | The MES shall receive authorised production orders and applicable master data from the designated ERP source with sufficient identifiers, version/status information, and completeness checks to accept, reject, or quarantine each inbound object deterministically. | Functional | Working High; RSK-MES-011, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-028; DS-MES-028; CI-MES-028; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-029 | Interfaces | The MES shall transmit authorised manufacturing confirmations, consumption, yield, and applicable status data to ERP with defined identifiers and acknowledgements sufficient to detect omission, duplication, rejection, and inconsistent state. | Functional | Working High; RSK-MES-011, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-029; DS-MES-029; CI-MES-029; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-030 | Interfaces | The MES shall create and transmit an authorised sample request and applicable batch/sample context to LIMS and shall track acknowledgement and sample status using stable cross-system identifiers. | Functional | Working High; RSK-MES-012, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-030; DS-MES-030; CI-MES-030; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-031 | Interfaces | The MES shall receive authorised LIMS results or disposition/status information, verify the cross-system identity and permitted status transition, and prevent use of late, invalid, superseded, or unmatched information without controlled disposition. | Functional | Working High; RSK-MES-012, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-031; DS-MES-031; CI-MES-031; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-032 | Interfaces | The MES shall transmit approved commands, setpoints, or recipe context to the automation layer only for the correct active batch and permitted process state and shall require the defined acknowledgement or safe failure response. | Functional | Working High; RSK-MES-013, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-032; DS-MES-032; CI-MES-032; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-033 | Interfaces | The MES shall receive required automation measurements, statuses, alarms, and events with source identity, unit, date and time, sequence, and batch/step context and shall visibly handle invalid, missing, late, or out-of-range data. | Functional | Working High; RSK-MES-013, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-033; DS-MES-033; CI-MES-033; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-034 | Interfaces | The MES shall publish only the approved process, event, audit-context, or performance data to the historian/reporting layer with defined source authority, time context, completeness controls, and no unauthorised write-back to the MES record. | Functional | Working High; RSK-MES-014, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-034; DS-MES-034; CI-MES-034; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-035 | Interfaces | The MES shall consume authentication outcomes and approved identity attributes from the designated enterprise identity service while keeping MES role assignment and regulated authorisation under controlled ownership. | Functional | Working High; RSK-MES-005, RSK-MES-006, RSK-MES-015 | Retain | Acceptable - DUMMY baseline | FS-MES-035; DS-MES-035; CI-MES-035; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-036 | Interfaces | Every in-scope MES interface shall apply approved authentication, mapping/version control, sequencing, duplicate detection, acknowledgement, timeout, retry or replay, error visibility, monitoring, and reconciliation appropriate to the transferred data and risk. | Functional | Working High; RSK-MES-011, RSK-MES-012, RSK-MES-013, RSK-MES-014, RSK-MES-015, RSK-MES-019 | Retain | Acceptable - DUMMY baseline | FS-MES-036; DS-MES-036; CI-MES-036; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/009 |
| URS-MES-037 | Backup/recovery | The MES solution shall back up all approved software, configuration, GxP data, metadata, audit trails, electronic signatures, and interface state required for recovery at the approved frequency, retention, protection, and Recovery Point Objective. | Non-functional | Working High; RSK-MES-017, RSK-MES-020 | Retain | Acceptable - DUMMY baseline | FS-MES-037; DS-MES-037; CI-MES-037; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-038 | Backup/recovery | The MES solution shall allow authorised restoration of the approved software, configuration, records, metadata, audit trails, signatures, and interface state to a complete, accurate, and internally consistent recovery point. | Non-functional | Working High; RSK-MES-017, RSK-MES-018 | Retain | Acceptable - DUMMY baseline | FS-MES-038; DS-MES-038; CI-MES-038; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-039 | Backup/recovery | The MES solution shall support recovery of its critical components and dependencies within the approved recovery objectives and shall require reconciliation of active batches, interfaces, exceptions, access, and data integrity before regulated execution resumes. | Non-functional | Working High; RSK-MES-016, RSK-MES-018 | Retain | Acceptable - DUMMY baseline | FS-MES-039; DS-MES-039; CI-MES-039; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-040 | Backup/recovery | The MES backup and recovery processes shall be verified during initial implementation and at the approved operational frequency, with monitored execution, documented results, controlled issue handling, and re-verification after significant change. | Non-functional | Working High; RSK-MES-017, RSK-MES-018, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-040; DS-MES-040; CI-MES-040; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-041 | Reporting | The MES shall provide authorised users with current operational views and reports of order, batch, step, hold, exception, and completion status using controlled definitions and traceable source data. | Functional | Working High; RSK-MES-003, RSK-MES-014, RSK-MES-023 | Retain | Acceptable - DUMMY baseline | FS-MES-041; DS-MES-041; CI-MES-041; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-042 | Reporting | The MES shall provide authorised quality/reviewer roles with a batch-focused report or view that identifies required exceptions, unresolved items, changes, signatures, review status, and links to the underlying electronic batch record and audit evidence. | Functional | Working High; RSK-MES-003, RSK-MES-008, RSK-MES-023 | Retain | Acceptable - DUMMY baseline | FS-MES-042; DS-MES-042; CI-MES-042; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-043 | Reporting | The MES shall provide authorised support and business roles with reports or queues that identify failed, delayed, rejected, duplicated, unreconciled, or manually dispositioned interface transactions and execution exceptions. | Functional | Working High; RSK-MES-015, RSK-MES-022, RSK-MES-023 | Retain | Acceptable - DUMMY baseline | FS-MES-043; DS-MES-043; CI-MES-043; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-044 | Reporting | Each GxP-relevant MES report or extract shall identify its source, report definition/version, execution date and time, selection criteria, and executing user, and shall prevent unauthorised alteration of the issued result. | Functional | Working High; RSK-MES-004, RSK-MES-010, RSK-MES-014, RSK-MES-023 | Retain | Acceptable - DUMMY baseline | FS-MES-044; DS-MES-044; CI-MES-044; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-045 | Operations/maintenance | The MES solution shall monitor availability, capacity, critical jobs, interfaces, storage, backup, security-relevant events, and service health and shall route actionable alerts with context and timestamp to an accountable support role. | Non-functional | Working High; RSK-MES-006, RSK-MES-015, RSK-MES-016, RSK-MES-017, RSK-MES-019, RSK-MES-022 | Retain | Acceptable - DUMMY baseline | FS-MES-045; DS-MES-045; CI-MES-045; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/010 |
| URS-MES-046 | Operations/maintenance | The MES support process shall record, prioritise, investigate, communicate, correct, and close incidents and problems with assessment of GxP/data impact, preserved evidence, controlled workaround, restoration, root cause, and linkage to corrective change where applicable. | Non-functional | Working High; RSK-MES-016, RSK-MES-018, RSK-MES-022 | Retain | Acceptable - DUMMY baseline | FS-MES-046; DS-MES-046; CI-MES-046; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/011/014 |
| URS-MES-047 | Operations/maintenance | The MES lifecycle shall maintain approved configuration baselines and require documented impact and risk assessment, authorisation, controlled implementation, verification, release, and traceability update for changes affecting intended use, records, controls, interfaces, or operation. | Non-functional | Working High; RSK-MES-001, RSK-MES-010, RSK-MES-019, RSK-MES-021, RSK-MES-022, RSK-MES-026 | Retain | Acceptable - DUMMY baseline | FS-MES-047; DS-MES-047; CI-MES-047; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/011/014 |
| URS-MES-048 | Operations/maintenance | The MES service arrangement shall define and maintain supplier and shared-service responsibilities, evidence access, support levels, security and quality obligations, and timely notification of relevant releases, changes, incidents, vulnerabilities, and lifecycle or support-status events. | Non-functional | Working High; RSK-MES-019, RSK-MES-020, RSK-MES-024, RSK-MES-025 | Retain | Acceptable - DUMMY baseline | FS-MES-048; DS-MES-048; CI-MES-048; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/011/014 |
| URS-MES-049 | Operations/maintenance | The MES lifecycle shall support periodic evaluation of continued fitness for intended use, including requirements, risks, changes, incidents, access, audit-trail controls, backup/recovery, supplier performance, security, capacity, obsolescence, training, and open actions. | Non-functional | Working High; RSK-MES-019, RSK-MES-020, RSK-MES-021, RSK-MES-022, RSK-MES-024, RSK-MES-025 | Retain | Acceptable - DUMMY baseline | FS-MES-049; DS-MES-049; CI-MES-049; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/011/014 |
| URS-MES-050 | Training | The MES operating model shall provide controlled role-based user and administrator guidance and shall permit regulated use only by personnel whose required training or qualification status is complete or managed through an approved exception. | Non-functional | Working High; RSK-MES-005, RSK-MES-024 | Retain | Acceptable - DUMMY baseline | FS-MES-050; DS-MES-050; CI-MES-050; IQ evidence simulated | Not demonstrated operationally; HOLD | ACT-007/008/011/014 |

50-REQUIREMENT CONCLUSION

REGISTER CONCLUSION: 50 of 50 requirements are Retain and acceptable as DUMMY specification statements. 50 of 50 remain operationally unfulfilled/unaccepted for release because intended-context effectiveness and control evidence are absent or adverse.

# Appendix B - 26-shared-risk requirement screen

| Risk | Scenario | Requirement relevance | Handling | State | Residual / acceptance | Release |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-MES-001 | Unapproved order, recipe, or execution state | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-002 | Incorrect or incomplete execution data and calculations | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-003 | Incomplete batch completion, exception disposition, or review | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-004 | Loss, unreadability, or incomplete copy of regulated records | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-005 | Unauthorised or excessive access | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-006 | Credential, session, or service-account compromise | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-007 | Invalid or non-attributable electronic signature | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-008 | Incomplete, alterable, or ineffective audit trail | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-009 | Inconsistent time and chronology | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-010 | Uncontrolled correction, deletion, or record lifecycle | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-011 | ERP order/master-data or confirmation interface failure | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-012 | LIMS sample, result, or disposition interface failure | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-013 | Automation command, state, or measurement mismatch | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-014 | Historian/reporting publication is incomplete or misleading | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-015 | Cross-interface integrity, monitoring, or reconciliation failure | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-016 | Application or infrastructure unavailability and capacity exhaustion | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-017 | Backup is incomplete, corrupt, unavailable, or outside need | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-018 | Recovery fails objectives or creates inconsistent state | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-019 | Cyber vulnerability, malware, or insecure component | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-020 | Supplier or shared-service controls are unclear or ineffective | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-021 | Uncontrolled change, configuration, or promotion | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-022 | Incident or problem handling fails to protect GxP state | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-023 | Controlled report or extract is misinterpreted or altered | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-024 | Maintained-state controls, review, or training become ineffective | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-025 | Personal data processing is excessive or insufficiently protected | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |
| RSK-MES-026 | Initial load or migration loses content and meaning | Linked to one or more retained requirements | Retain baseline; implement/verify controls | Open | None / not accepted | HOLD / DEFER - DO NOT RELEASE |

SHARED-RISK CONCLUSION

All 26 shared risks remain Open. This URR records no residual rating, risk acceptance, control closure, validated-state conclusion or release authorization.

# Appendix C - 34-document immutable source baseline

| Index | Document ID | Filename | SHA-256 | Bytes | URR effect |
| --- | --- | --- | --- | --- | --- |
| 1 | NL-MES-AG-001 | NOVOLIFE-MES-AG-Administrator Guide-v0.1-DUMMY.docx | B8A8F315B3DFF3602287195F1B20515B20E16C671A920A54B6367B65F8B63CAC | 79571 | No source change |
| 2 | NL-MES-AMRR-001 | NOVOLIFE-MES-AMRR-Access Management Review Report-v0.1-DUMMY.docx | 29692261B6D714AADD59D0A3EAE1D667AF3F6740BCA6A91F43EF95971FCB9A3D | 68058 | No source change |
| 3 | NL-MES-ATR-001 | NOVOLIFE-MES-ATR-Audit Trail Review SOP and Baseline Review Report-v0.1-DUMMY.docx | B463FAC9C4BBB6DC6702F7E5DD768153F8ABD7701BF8FAEF0BBFF93F8916DEA4 | 70174 | No source change |
| 4 | NL-MES-BRVR-001 | NOVOLIFE-MES-BRVR-Backup and Restore Verification Report-v0.1-DUMMY.docx | EA7C6009C110DD5F4C8C01C393FD654DE1527C3AB5AA7727AE2F86F87B795DE9 | 64804 | No source change |
| 5 | NL-MES-CHG-001 | NOVOLIFE-MES-CHG-Change Record Pack-v0.1-DUMMY.docx | C792CFDDE45D3EBB0AB632E76D79E3E969A885CBF0E0EB35FF953214DB252007 | 63393 | No source change |
| 6 | NL-MES-CS-001 | NOVOLIFE-MES-CS-Configuration Specification-v0.1-DUMMY.docx | 8F4078E36FED3D3A523A0A4BB565E9BBCCF1DFF32112E53BCA6EE4ECE1EA97FC | 91307 | No source change |
| 7 | NL-MES-DEFL-001 | NOVOLIFE-MES-DEFL-Defect Log-v0.1-DUMMY.docx | BDB8CF30C89EF0904F5CBA509AE908318F03C7D70EE70A8F9B90898AD3743E75 | 79930 | No source change |
| 8 | NL-MES-DEVL-001 | NOVOLIFE-MES-DEVL-Deviation Log-v0.1-DUMMY.docx | 7D03DCD025F3838D49E612C5D75F2980AFF066579E84C530CE6B984036FE5DCF | 74298 | No source change |
| 9 | NL-MES-DIA-001 | NOVOLIFE-MES-DIA-Data Integrity Assessment-v0.1-DUMMY.docx | B796EC45FE517BA95C9722CE28D96B6D791586CFDEFD489E2714F7D093102DC8 | 94744 | No source change |
| 10 | NL-MES-TRM-001 | NOVOLIFE-MES-DRR-Design Review Report-v0.1-DUMMY.docx | B813A6952F062902386D0167B1EC80D035B4480B878978B82796319A515D0B4C | 75977 | No source change |
| 11 | NL-MES-FS-001 | NOVOLIFE-MES-DS-Design Specification-v0.1-DUMMY.docx | E1A8E41194D607D8ADB8B042B8D2AD29A587D7FC24E26D34A20AB19560B79392 | 90588 | No source change |
| 12 | NL-MES-FS-001 | NOVOLIFE-MES-FS-Functional Specification-v0.1-DUMMY.docx | 8E40D5921E7A77A8BF15C263D5F7DB692DC4CD397339D2BB14B6F647872B9618 | 77007 | No source change |
| 13 | NL-MES-ITPSE-001 | NOVOLIFE-MES-INC-Incident Sample Pack-v0.1-DUMMY.docx | 454DFC1A0769B9682260249DA9503A6B60D0B59B989238719110E7E56A59F044 | 61337 | No source change |
| 14 | NL-MES-IREP-001 | NOVOLIFE-MES-IPLAN-IT Implementation Plan-v0.1-DUMMY.docx | B285EC5379FB80AE89CE087756E096B4D678A029BCDCF7521F8C07C2465AB1C9 | 65078 | No source change |
| 15 | NL-MES-SYS-001 | NOVOLIFE-MES-IQP-Installation Qualification Protocol-v0.1-DUMMY.docx | 41EB6086AA6F424BFEEDE6AEFD5872049AB84281A16B5329D97AD8E5CF9ECA68 | 79587 | No source change |
| 16 | NL-MES-IQR-001 | NOVOLIFE-MES-IQR-IQ Report-v0.1-DUMMY.docx | 4B329CEC3B474FC3F35DBD60CDFD4FCC6654502CFB3894A1BD59261F3A2BDA67 | 68428 | No source change |
| 17 | NL-MES-IQP-001 | NOVOLIFE-MES-IQTC-IQ Test Cases-v0.1-DUMMY.docx | FB142153117CF0CC9A684951363E74D74D82B09C525ABF8045E16309163B6029 | 182285 | No source change |
| 18 | NL-MES-IREP-001 | NOVOLIFE-MES-IREP-IT Implementation Report-v0.1-DUMMY.docx | 61463A7ECFB07ADBF2E7FE870AAB6A9CFDF75E32B9B28E6FB940A38ED3C64081 | 76373 | No source change |
| 19 | NL-MES-IRP-001 | NOVOLIFE-MES-IRP-IT Recovery Plan-v0.1-DUMMY.docx | D1214D7E47B8BEBB13AC8417D8E7C6E8D78DDA345B6E9232767ED2BFF28D91C6 | 79870 | No source change |
| 20 | NL-MES-IRTR-001 | NOVOLIFE-MES-IRTR-IT Recovery Test Protocol and Report-v0.1-DUMMY.docx | E33969B33885D400CEBD5EA28486E0E8738BF5C897BA68B9FD6FB84CC4696E79 | 81110 | No source change |
| 21 | NL-MES-IS-001 | NOVOLIFE-MES-IS-Integration Specification-v0.1-DUMMY.docx | E7E96103779203A8E8652B119C04C0F7D6860F05E3173173029DD880C81DE32F | 90712 | No source change |
| 22 | NL-MES-ITPSE-001 | NOVOLIFE-MES-ITPSE-IT Periodic System Evaluation Report-v0.1-DUMMY.docx | 7B1FE2ED141D9B49E10524AB3B6407D677274A03914D456EBAF295898D752565 | 65491 | No source change |
| 23 | NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRA-IT Risk Assessment-v0.1-DUMMY.docx | 6D91B4D8B1EB9771FC767987AC42AB1E68E548B880F9071EE9522837285B5798 | 82700 | No source change |
| 24 | NL-MES-ITRRA-001 | NOVOLIFE-MES-ITRRA-IT Requirement Risk Assessment-v0.1-DUMMY.docx | A63BC70EB0BA184AF0544DE78C18DBFBCE00585F3BD2B25FAA6AF478BB42BEAF | 89244 | No source change |
| 25 | NL-MES-MLGP-001 | NOVOLIFE-MES-MLGP-Master Lifecycle Generation Plan-v0.1-DUMMY.docx | 58DF06F0CFDD20FDAE47DB054D62B66DA640576CDCD2B14132502E6C60277453 | 64240 | No source change |
| 26 | NL-MES-OMSOP-001 | NOVOLIFE-MES-OMSOP-Operation and Maintenance SOP-v0.1-DUMMY.docx | 44F096E8E7A0A7DE27CB647AEE814E647B78B0E9E3EE379BDAE3ED810281DE30 | 87196 | No source change |
| 27 | NL-MES-SLA-001 | NOVOLIFE-MES-SLA-Service Level Agreement-v0.1-DUMMY.docx | 4CEB197383707739D5925B0E79E0E8E99F9E02681DE3B2850B941F9A2CE85A7F | 71800 | No source change |
| 28 | NL-MES-SUPA-001 | NOVOLIFE-MES-SUPA-Supplier Assessment Report-v0.1-DUMMY.docx | DF2BD6401E9105CE5DC9EC28E9D2D60F3776E2B7A3852D06D6368B12AE2C8BDA | 67356 | No source change |
| 29 | NL-MES-MLGP-001 | NOVOLIFE-MES-SYS-System Overview and Description-v0.1-DUMMY.docx | 0C2D6C7F6CA960538A78DD91DB130ECA9384B1A251458700B2AABEB71B94E987 | 60205 | No source change |
| 30 | NL-MES-TRM-001 | NOVOLIFE-MES-TRM-Traceability Matrix-v0.1-DUMMY.docx | 9081D1DB2E675AE7EA2F86FA31B4717EFD4A664674BC4DA5992A6CCB79DDAFBC | 85691 | No source change |
| 31 | NL-MES-TRN-001 | NOVOLIFE-MES-TRN-Training Matrix and Training Evidence Index-v0.1-DUMMY.docx | 118006D4922DDEB0D632272644F6D8999A0FC84B29237526F56504EF33B6A166 | 81438 | No source change |
| 32 | NL-MES-UG-001 | NOVOLIFE-MES-UG-User Guide-v0.1-DUMMY.docx | 0A297A7AF26CD1B310BD106946D952853EF5596C803F1CEC96BDCDD64E081ECA | 74776 | No source change |
| 33 | NL-MES-MLGP-001 | NOVOLIFE-MES-URS-User Requirement Specification-v0.1-DUMMY.docx | FC480E613AF60A29C59B293EC7F0F42D14C1ECA3B1C8D7A3E63C372D78C6B856 | 88124 | No source change |
| 34 | NL-MES-VSR-001 | NOVOLIFE-MES-VSR-Final Validation Summary Report and Release Recommendation-v0.1-DUMMY.docx | CD2C94A7514C6E14E6EE3BDF37A1DDA5240C0161611D5EDAF38F589402E5ADEC | 62737 | No source change |

Hashes identify the exact current-package files reviewed. This report provides a controlled status overlay and does not mutate, supersede, approve, retire or advance any source version.

# Appendix D - Source register and quality gate

## D1 Controlled source register

| Source | Version/status | Use | Boundary |
| --- | --- | --- | --- |
| Q0355466 - Manage User Requirements to IT Systems | v1.0; Approved 02 Jul 2020 | Stakeholders, risk-derived needs, high-level requirements, review/approval/maintenance and SMART/quality criteria | Principal exact review-criteria source |
| Q0364342 - TIMS for Requirement Management | v1.0; Approved 22 Oct 2020 | Electronic structure, traceability, two-step approval, reports and version control | No live TIMS action claimed |
| Q0861822 - IT requirement risk assessment | v1.0; Approved 01 Feb 2024 | Requirement-specific risk and lifecycle rigor | Working values; no residual acceptance |
| Q0307516 - Quality Requirements for the IT Process | v5.0; Effective 22 Dec 2025 | URS content, Critical Aspects, risk basis, lifecycle traceability, approval, supplier and acceptance/release expectations | Applied conservatively |
| Q218515 - Science- and Risk-based Validation | v8.0; Effective 01 Jun 2026 | URS as lifecycle reference, critical aspects, verification and fitness/validated-state criteria | No fit-for-use claim |
| Q054929 - Good Documentation Practice and Data Integrity | v14.0; Effective 05 Jun 2026 | Clear, attributable, current, version-controlled review record | No real signature/approval |
| NL-MES-MLGP/URS/ITRRA/TRM/VSR/ITPSE | v0.1 DUMMY | Scope, 50 requirements, risk/trace states and controlling adverse conclusions | Package authorities; source states preserved |

No dedicated User Requirement Review Report template was found in the designated NN source folder. The report therefore uses the exact Q0355466 review criteria and Q0364342 control concepts within the retained MLGP package style.

## D2 URR quality gate

| Gate | Check | Evidence | Result |
| --- | --- | --- | --- |
| URR-QG-01 | Identity | NL-MES-URR-001; DUMMY-URR-MES-001; v0.1; 12 Aug 2026; exact DUMMY status/footer | Pass |
| URR-QG-02 | Boundary | PRE-OPERATIONAL / NOT ACTIVATED; HOLD / DEFER - DO NOT RELEASE; no operational fulfilment, risk acceptance or release claim | Pass |
| URR-QG-03 | Population | 50/50 requirements; 25 Functional/25 Non-functional; 49 High/one Medium | Pass |
| URR-QG-04 | Quality | SMART plus correctness/unambiguity/completeness/consistency/verifiability for all 50 | Pass |
| URR-QG-05 | Status separation | Applicability, quality, traceability, fulfilment, control and release concluded separately | Pass |
| URR-QG-06 | Risk/state integrity | 26 shared risks Open; AMRR/ATR/ITPSE/VSR adverse states preserved | Pass |
| URR-QG-07 | Findings/actions | 10 findings; 14 actions; none fabricated as closed | Pass |
| URR-QG-08 | Source freeze | 34/34 source files identified by filename, SHA-256 and bytes; no mutation | Pass |
| URR-QG-09 | Package scope | Sequence 35 of 35 completed; package-document completion not misreported as validation/release completion | Pass |
| URR-QG-10 | Privacy/security | No real names/initials/signatures/contacts/URLs/endpoints/credentials/production IDs | Pass |
| URR-QG-11 | Accessibility | Heading order and table headers audited; zero findings required | Pass after audit |
| URR-QG-12 | Render/delivery | Every page visually inspected; delivered byte/page/pixel equality required | Pass after delivery verification |

FINAL QUALITY-GATE STATUS

Simulated Reviewed and Approved for Demo/Training Use Only. Review complete; all 50 requirements remain applicable and acceptable as a DUMMY specification baseline, but operational fulfilment and control effectiveness are not demonstrated. The package remains HOLD / DEFER - DO NOT RELEASE.